3GPP TSG-RAN5 Meeting #102	                                 R5-241450

# Athens, Greece, 26th February – 1st March 2024

3GPP TSG RAN meeting #103						   	                              RP-24xxxx

Maastricht, Netherlands, 18th – 21st March 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_UE_pow_sav_enh_plus_CT-UEConTest |  |  |  |  |
| Unique ID | 960086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233247 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 03/2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Eniko Sokondar, Vijay Balasubramanian |
|  | Company | MediaTek, Qualcomm |
|  | Email | eniko.sokondar[at]mediatek.com, vijayb[at]qti.qualcomm.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The updated WP with both RRM and protocol test cases has been submitted [1]. The work plan shows current completion status for each RAN5 specification.

At RAN5#102, 10 CRs were agreed.

Over all 100% completion reached (+3%).

Agreed TDocs:

TS 38.508-1

R5-240154	Correction to PEIPS in REGISTRATION ACCEPT message, MediaTek Inc.

TS 38.508-2

R5-240425	Add PICS for PEIPS, Huawei, HiSilicon

TS 38.523-1

R5-240155	Correction to TC 9.1.14.1, MediaTek Inc.

R5-241653	Correction to TC 11.4.1a, MediaTek Inc.

R5-240426	Correction the title of PEIPS TC 9.1.14.1, Huawei, HiSilicon

R5-240918	Resubmission of Editorial update test case 8.1.1.1a.3, ETSI MCC (Ericsson)

TS 38.523-2

R5-241547	Update the applicability of PEIPS TC 9.1.14.1 and 11.4.1a, Huawei, HiSilicon

TS 38.522

R5-241850	Update to RRM Power saving enhancement 5.5.5.9 test case applicability, Keysight Technologies

TS 38.533

R5-241826	Removal of Editor Note affecting to TC 5.5.5.9, Keysight Technologies

R5-241967	Correction to PDCCH level in 6.5.1.9, Anritsu

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

[1]	R5-241449, WP UE Conformance – UE power saving enhancements for NR, RAN5#102, Source: MediaTek

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template