3GPP TSG RAN5#103	R5-242437

Fukuoka City, JP, May 20-24, 2024

3GPP TSG RAN Meeting #104	RP-24xxxx

Shanghai, China, June 17-20, 2024

Status Report to TSG

Agenda item:			13.3.6

| WI / SI Name | UE Conformance - Further enhancement on NR demodulation performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_demod_enh2-UEConTest |  |  |  |  |
| Unique ID | 960075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233586 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Sep 2024 (+ 3 months) |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 93% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Wu Jingzhou, Balasubramanian Vijay |
|  | Company | China Telecom, Qualcomm Inc |
|  | Email | wujingzhou@chinatelecom.cn, vijayb@qti.qualcomm.com |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

RAN5#103:

Following CRs are agreed

| R5-243900 | Addition of connection diagram for CSI test cases for inter-cell interference scenarios | Qualcomm Inc |
| --- | --- | --- |
| R5-243691 | Completion of FDD CQI reporting test cases with inter-cell interference | China Telecom |
| R5-243692 | Completion of TDD CQI reporting test cases with inter-cell interference | China Telecom |
| R5-243434 | Update to inter-cell CRS interference test case | Qualcomm Inc |
| R5-243693 | Addition of MU and TT for CQI reporting test cases with inter-cell interference | China Telecom |
| R5-242443 | Correction of test applicability rule for CQI reporting test cases with inter-cell interference | China Telecom |
| R5-243437 | Applicability spec update for inter-cell CRS interference test case | Qualcomm Inc |
| R5-242439 | TT analysis for FR1 CQI reporting test cases with inter-cell interference | China Telecom, Qualcomm |
| R5-243433 | Addition of MU/TT analysis for inter-cell CRS interference | Qualcomm Inc |

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN5#96-e:

- R5-224266, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-224800, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm

RAN5#98

- R5-226472, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-226635, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm

RAN5#98

- R5-230087, SR UE Conformance Further enhancement on NR demodulation performance RAN5#96e, China Telecom

- R5-231338, WP UE Conformance Test Aspects - Further enhancement on NR demodulation performance, Qualcomm