3GPP TSG-RAN WG5 Meeting #103	R5-242686

# Fukuoka, Japan,  20 - 24 May 2024

3GPP TSG RAN Meeting #104	RP-24xxxx

Shanghai, CN, 17 – 20, Jun.  2024

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Enhancement of Private Network Support for NG-RAN including CT aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NG_RAN_PRN_enh_plus_CT-UEConTest |  |  |  |  |
| Unique ID | 960076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221300 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Sep.2024 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 96%(+33%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO, Yogesh Tugnawat |
|  | Company | China Telecom, Qualcomm |
|  | Email | gaol8@chinatelecom.cn, yogesht@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

N/A.

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

RAN5#96-e

- R5-224280, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#96-e, China Telecom

- R5-224282, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#96-e, China Telecom

RAN5#97

- R5-227071, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#97, China Telecom

- R5-227072, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#97, China Telecom

RAN5#98

- R5-230743, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#98, China Telecom

- R5-230744, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#98, China Telecom

RAN5#99

- R5-232421, Revised WID on UE Conformance – R17 Enhancement of Private Network Support for NG-RAN including CT aspects, China Telecom

- R5-232422, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#99, China Telecom

- R5-232423, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#99, China Telecom

RAN5#100

- R5-233995, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#100, China Telecom

- R5-233996, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#100, China Telecom

RAN5#101

- R5-236294, Emergency service IMS test cases for eNPN RAN5#101, Ericsson

TS 38.508-1 CRs

RAN5#98

- R5-231461, Addition of System information combination for Rel-17 eNPN, China Telecom

- R5-231560, To update the default contents of SIB1 and SIB18 for Rel-17 eNPN, China Telecom

RAN5#100

- R5-233987, Adding 5GS registration type for Rel-17 eNPN onboarding service, China Telecom

RAN5#102

- R5-240349, Correction of Default parameters for simulated SNPN cells, China Telecom

TS 38.508-2 CRs

RAN5#99

- R5-233471, Addition of PICS for Rel-17 eNPN, China Telecom

RAN5#100

- R5-235358, Addition of PICS of Emergency Services and PLMN access in SNPN mode for Rel-17 eNPN, China Telecom, Lenovo

RAN5#102

- R5-241581, Addition of capability for UEs to support steering of roaming SNPN selection information (SOR-SNPN-SI) and steering of roaming connected mode control information (SOR-CMCI) for Rel-17 eNPN, China Telecom

TS 38.523-1 CRs

RAN5#100

- R5-235359, Addition of new test case 6.5.3.1 for Rel-17 eNPN, China Telecom

- R5-235360, Addition of new test case 6.5.3.2 for Rel-17 eNPN, China Telecom

- R5-235361, Addition of new test case 6.5.3.3 for Rel-17 eNPN, China Telecom

- R5-235362, Addition of new test case 6.5.3.4 for Rel-17 eNPN, China Telecom

- R5-235364, Addition of new enhanced SNPN test case 6.5.3.5, Lenovo, China Telecom

- R5-235365, Addition of new enhanced SNPN test case 6.5.3.6, Lenovo

- R5-235366, Addition of new enhanced SNPN test case 6.5.3.7, Lenovo

- R5-235367, Addition of new enhanced SNPN test case 6.5.3.8, Lenovo

- R5-235368, Addition of new enhanced SNPN test case 6.5.3.9, Lenovo

RAN5#101

- R5-237403, Editing error correction for test case 6.5.3.9, China Telecom

- R5-237448, Addition of new test case 8.1.7.2.1 for Rel-17 eNPN, China Telecom

- R5-237404, Correction to enhanced SNPN test case 6.5.3.6, Lenovo, TDIA, CATT

- R5-236777, Update of eNPN test case 6.5.3.1, TDIA, CATT

- R5-236778, Update of eNPN test case 6.5.3.2, TDIA, CATT

- R5-236782, Update of eNPN test case 6.5.3.3, TDIA, CATT

- R5-237405, Update of eNPN test case 6.5.3.4, TDIA, CATT

- R5-236835, Correction to SNPN test case 6.5.3.7, TDIA, CATT

- R5-236967, Editorial correction to NR SNPN TC 6.5.3.1, Huawei, Hisilicon

- R5-236968, Editorial correction to NR SNPN TC 6.5.3.2, Huawei, Hisilicon

- R5-236970, Editorial correction to NR SNPN TC 6.5.3.4, Huawei, Hisilicon

- R5-236971, Editorial correction to NR SNPN TC 6.5.3.5, Huawei, Hisilicon

- R5-236972, Correction to NR SNPN TC 6.5.3.8, Huawei, Hisilicon

- R5-236973, Editorial correction to NR SNPN TC 6.5.3.9, Huawei, Hisilicon

RAN5#102

- R5-241587, Addition of new test case 9.1.11.5 for Mobility management in Rel-17 eNPN, China Telecom

- R5-241590, New Emergency test case 11.4.15, Ericsson

RAN5#103

- R5-242675, Update UE pre-test configurations for test case 6.5.3.1

- R5-242676, Update test case 6.5.3.2

- R5-243540, Addition of new test case 6.3.3.1 for Steering of Roaming in Rel-17 eNPN

- R5-243541, Addition of new test case 6.3.3.2 for Steering of Roaming in Rel-17 Enpn

- R5-242679, Addition of new test case 6.3.3.3 for Steering of Roaming in Rel-17 Enpn

- R5-243951, Addition of new test case 6.3.3.4 for Steering of Roaming in Rel-17 Enpn

- R5-242681, Addition of new test case 9.1.11.4 for Mobility management in Rel-17 eNPN

- R5-243542, Addition of new test case 9.1.11.6 for Rel-17 eNPN for Mobility management in Rel-17 eNPN

- R5-242683, Addition of new test case 9.1.11.7 for Rel-17 eNP

TS 38.523-2 CRs

RAN5#100

- R5-235363, Addition of applicability for eNPN test cases, China Telecom, Lenovo

RAN5#101

- R5-237449, Addition of applicability for eNPN test cases, China Telecom

RAN5#102

- R5-241646, Addition of applicability for eNPN test cases, China Telecom

- R5-241589, Scoping NR SA applicable TCs for SNPN-only UEs, China Telecom

- R5-241185, Applicability for new test case 11.4.15, Ericsson

RAN5#103

- R5-243682, Scoping NR SA applicable TCs for SNPN-only Ues

- R5-243963, Addition of applicability for eNPN test cases