# 3GPP TSG-RAN WG5 Meeting #103	R5-243039

# Fukuoka, Japan, May 20 - 24, 2024

3GPP TSG RAN Meeting #104	RP-24XXXX

Shanghai, China, Jun 17 - 20, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2024(+6) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 52% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Luyang ZHAO, Kuba Kolodziej, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | zhaoluyang@chinamobile.com, kuba.kolodziej@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#103 (the details can be found in R5-243040):

- 52% overall completeness achieved

- For test environment, 6 Tdocs were agreed.

- For Common ICS, 4 Tdocs were agreed.

- For RF, 17 Tdocs were agreed.

- For TT analysis, 4 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-243040	WP NR_Rel-16_CA_DC after RAN5#103, CMCC

- R5-242445	PRD21 CDS PC3 NRCA 2 bands combos, KDDI Corporation

- R5-242447	PRD21 CDS PC3 NRCA CA_n3A-n28A-n77A, KDDI Corporation

- R5-242597	PRD21 CDS PC3 EN-DC DC_18A_n257G, KDDI Corporation

- R5-243033	PRD21 CDS PC3 for 3 bands CA_n1A-n8A-n78A and CA_n3A-n8A-n78A, China Unicom

TS 38.508-1 CRs

- R5-242240	Addition of test frequencies for CA_n28A-n40A, KDDI Corporation

- R5-242450	Update for additional ENDC band configurations , Verizon Spain

- R5-242515	Test frequency parameters corrections for CA n48B, Keysight Technologies

- R5-242590	Addition of test frequencies for new EN-DC comb within FR2, KDDI Corporation

- R5-243600	Update inter-band NR CA configuration for CA_n3A-n8A-n78A, China Unicom

- R5-243533	Addition of signalling test frequencies for CA_n48C, Ericsson

TS 38.508-2 CRs

- R5-243812	Addition of UE capability for CA_n28A-n40A, KDDI Corporation

- R5-242255	Editorial correction of UE capability for R16 EN-DC combs within FR1, KDDI Corporation

- R5-242451	Update for additional ENDC band configurations, Verizon

- R5-243607	Addition of CA_n1A-n8A-n78A,CA_n3A-n8A-n78A into NR inter-band CA within FR1(three bands), China Unicom

TS 38.521-1 CRs

- R5-242247	Addition of delta TIBc for CA_n28A-n40A, KDDI Corporation

- R5-243027	Addition of delta TIB into 6.2A.4.0.2.3 for CA_n3A-n8A-n78A, China Unicom

- R5-243816	Correction of spurious emission minimum conformance requirements for UE co-ex for inter-band 2UL Rel16, Apple, Keysight

- R5-243817	Correction of spurious emission test requirements for UE co-ex for CA (2UL CA) Rel-16, Apple, Keysight

- R5-243821	Addition of reference sensitivity for CA_n28A-n40A, KDDI Corporation

- R5-242538	Addition of CA_n48C reference sensitivity requirement, Ericsson

- R5-243632	Addition of delta RIB into 7.3A.0.3.2.3 for CA_n3A-n8A-n78A, China Unicom

- R5-243029	Addition of 3DL CA minimun requirements of reference sensitivity exceptions into 7.3A.0.5 for CA_n3A-n8A-n78A, China Unicom

- R5-243617	Addition of 3DL CA reference sensitivity TC into 7.3A.2 for CA_n3A-n8A-n78A, China Unicom

- R5-243045	Update to REFSENSE TC for CA_n79C, CMCC

- R5-242572	General updates of TS 38.521-1 clause 5 for R16 CA configurations, China Unicom, KDDI

TS 38.521-3 CRs

- R5-243665	Core requirements alignment for UE co-existence of Inter-band within FR1, CAICT

- R5-243666	Addition of delta TIBc for R16 inter-band EN-DC within FR1, KT Corp.

- R5-243667	Addition of new test case 6.4B.1.4_1.6 Frequency Error for Inter-band EN-DC including FR2 for 7 NR CCs, KT Corp.

- R5-243668	Addition of minimum requirements of reference sensitivity exceptions for R16 inter-band EN-DC within FR1, KT Corp.

- R5-242452	 Update for additional ENDC band configurations, Verizon Spain

- R5-243669	Update of R16 Configuration for inter-band EN-DC, KT Corp.

TS 38.905 CRs

- R5-243820	Addition of reference sensitivity TP analysis for CA_n28A-n40A, KDDI Corporation

- R5-242536	Addition of TP analysis for CA_n48C, Ericsson

- R5-243616	Update reference sensitivity TC for CA_n3A-n8A-n78A, China Unicom

- R5-243044	Update REFSENSE TP analysis for CA_n79C, CMCC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template