3GPP TSG-RAN5 Meeting #103	R5-243196

# Fukuoka, Japan, May 20-24, 2024

3GPP TSG RAN meeting #104										RP-24xxxx

Shanghai, China, June 17-20, 2024

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2024 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

21 CRs were agreed during RAN5#103 meeting. No new test cases were introduced.

1 discussion paper regarding handling of missing test frequencies for UL CA combinations is noted.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

2.5.2	Remaining Open issues

See the work plan for details [1]

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General paper

- R5-243195	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-243068	Update NR band and CADC configs status in ICS Annex B	CMCC

TS 38.508-1 CR:

- R5-242708	Definition of CA_n2A-n30A, CA_n5A-n30A, CA_n30A-n66A and CA_n30A-n77A applicability to protocol testing	WE Certification Oy, AT&T

- R5-242241	Addition of test frequencies for CA_n3A-n28A-n41A-n77A	KDDI Corporation

- R5-242460	Update for additional NRCA band configurations	Verizon, Ericsson

- R5-243654	Correction of test bandwidth for CA_n2(2A)	WE Certification, AT&T, Anritsu

- R5-243605	Discussion regarding handling of missing test frequencies for UL CA combinations.	Ericsson

TS 38.508-2 CR:

- R5-242243	Addition of UE capability for CA_n3A-n28A-n41A-n77A	KDDI Corporation

- R5-243608	Update for additional NRCA band configurations	Verizon Spain

- R5-243811	Addition of capability declaration for CA_n2A-n30A, CA_n5A-n30A, CA_n30A-n66A and CA_n30A-n77A	WE Certification Oy, AT&T

TS 38.521-1 CRs:

- R5-243822	Addition of delta TIBc for CA_n3A-n28A-n41A-n77A	KDDI Corporation

- R5-243655	Addition of CA_n2A-n30A, CA_n5A-n30A, CA_n30A-n66A and CA_n30A-n77A Tx test cases	WE Certification Oy, AT&T

- R5-243633	Correction of spurious emission minimum conformance requirements for UE co-ex for intra-band contiguous CA	Apple, Keysight

- R5-243634	Correction of spurious emission test requirements for UE co-ex for CA (2UL CA) Rel-17	Apple, Keysight

- R5-242250	Addition of delta RIBc and reference sensitivity for CA_n3A-n28A-n41A-n77A	KDDI Corporation

- R5-243635	Correction to reference sensitivity test requirements for CA_n25A-n77A, CA_n25A-n78A and CA_n66A-n78A	Nokia

- R5-242463	Update for additional NRCA band configurations	Verizon

- R5-243656	Addition of reference sensitivity tests for CA_n2A-n30A, CA_n5A-n30A, CA_n30A-n66A and CA_n30A-n77A	WE Certification Oy, AT&T

- R5-243834	Correction to LCRB of CA_n5-n48-n66 in 7.3A.0.5	Anritsu

- R5-243636	General updates of TS 38.521-1 clause 5 for R17 CA configurations	China Unicom, Verizon, KDDI, WE Certification Oy, AT&T

- R5-243009	Correction to note for inter-band CA including n48	Anritsu

TS 38.521-3 CRs:

- R5-243670	Correction of Reference Sensitivity test for DC_30A-n77A	WE Certification Oy, AT&T, Anritsu

TR 38.905 CRs:

- R5-242246	Addition of reference sensitivity TP analysis for CA_n3A-n28A-n41A-n77A	KDDI Corporation

- R5-242710	Test point analysis for spurious emissions CA_n2A-n30A, CA_n5A-n30A, CA_n30A-n66A and CA_n30A-n77A	WE Certification Oy, AT&T

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time