## Slide 1: RAN5#103 TTCN sidebar Wednesday 22nd May 2024
Olivier Genoud
Task Force 160 Leader, 3GPP MCC

## Slide 2
TTCN Workshop#65 follow-up:
  Review of Action Points.
Rel-17 NR SDT:
  R5-242319r1 - Addition of NR/5GC Test Model aspects
R5s240268 (R&S):
  Correction to NR MAC test case 7.1.1.6.1
R5-242496r1 (R&S): TC 11.3.12
R5-242767: NR NTN TC 6.1.2.8a
Rel-17 NB-IoT NTN:
  Test cases (re-)verification regime for NGSO branch.
Agenda

## Slide 3
Action 65.1: NR NTN GSO
  TF160: To provide R5w240105r1 once the value range and granularity of NtnUeSpecificTA has been clarified. By 26th April.
  => provided on 29th April, also in R5-242320.
Action 65.2: NR QoE
  TF160: To provide R5w240106r1 to correct the test model figure. By 19th April.
  => provided on 19th April, also in R5-242310.
TTCN Workshop#65 follow-up

## Slide 4
Action 65.3: NB-IoT NTN NGSO
  TF160: To provide MMI commands to deactivate/reactivate the satellite trajectory prediction. By RAN5#103.
  => provided in R5-242334.
TTCN Workshop#65 follow-up

## Slide 5
R5-242319r1 - Addition of NR/5GC Test Model aspects
  The text of clause 7.3.2.3.2 has been made more generic. There is no impact on ASPs.
Rel-17 NR SDT

## Slide 6
Correction to NR MAC test case 7.1.1.6.1
  R&S TTCN CR + Anritsu additional change proposals.
R5s240268

## Slide 7
Test cases (re-)verification regime for NGSO branch:
  R5w240109: “TF160 did not request re-verification for the NTN GSO specific branches in the legacy test cases as they are very similar to the GSO branches in the new NB-IoT NTN test cases, for which verification submissions with SS logs were provided.”
  7 out of 8 NB-IoT NTN Rel-17 test cases have been verified with GSO scenario => Approved TTCN status.
    Last TC 22.3.1.13: R5s240246 P.Agreed, associated prose R5-243480 agreed.
  For NB-IoT NTN NGSO:
    TF160 requires at least 1 re-verification for 1 of the 8 NB-IoT NTN Rel-17 test cases: Category F TTCN CR + SS log ; 2 weeks review period.
    Once 1 re-verification TTCN CR + SS log has been agreed, we move back to usual TTCN maintenance process (Category F TTCN CR only).
Rel-17 NB-IoT NTN