3GPP TSG-RAN5 Meeting #106	R5-251000

# Athens, Greece, 17th - 21st February 2025

# Title:					Discussion on improving NR RRM and Positioning spec quality

Source:		Ericsson, Apple, CATT, MediaTek, Huawei, HiSilicon, Nokia, Keysight, Anritsu, Qualcomm

Agenda Item:		5.4.20

Document for:		Discussion

# 1.	Introduction

RAN4 agreed on several CRs to TS 38.133 to address the RAN task on RAN4 RRM specification quality improvement and informed RAN5 in the LS [1] about the results.

# 2.	Way forward for RAN5

We propose to run a similar activity in RAN5 to improve RAN5 RRM and Positioning specifications 38.533 and 37.571-1 and to align with the core specification 38.133.

The purpose of the activity will be to:

•	Correct typos such as spelling mistakes.

•	Remove FFS.

•	Delete brackets [].

•	Add or correct references on specs, clause numbers, table numbers, etc...

•	Other identified necessary changes.

The following will be excluded from the activity:

•	Changes to TC titles: TC titles in 38.533 follow corresponding WP, not 38.133.

•	Parameters related to TT analysis

We propose to decide on the scope and to split the work among RAN5 volunteer companies during RAN5 Meeting #106. Then volunteer companies bring corresponding CRs to align 38.533 and 37.571-1 with 38.133 to RAN5 Meeting #107. The volunteering companies will exchange drafts before the submission deadline in order to review and align the proposed corrections. The list of what corrections are planned to be performed, i.e. change ‘intra frequency’ for ‘intra-frequency’, change ‘cell 1’ for ‘Cell 1’, etc, will be available before the well before submission deadline so the spec wording is uniform across sections once all the updates are completed.

Work split for TS 38.533:

| Clause | Title | Responsible company |
| --- | --- | --- |
| 1 | Scope | Apple |
| 2 | References | Apple |
| 3 | Definitions, symbols and abbreviations | Apple |
| 4 | EN-DC with all NR cells in FR1 | Apple |
| 5 | EN-DC with at least one NR cell in FR2 | Rohde & Schwarz |
| 6 | NR standalone in FR1 | Huawei, HiSilicon |
| 7 | NR standalone with at least one NR cell in FR2 | Nokia |
| 8 | E-UTRA - NR inter-RAT with E-UTRA serving cell | Huawei, HiSilicon |
| 9 | NR sidelink | Huawei, HiSilicon |
| 10 | EN-DC Tests with NR PSCell under CCA and Other NR Cells in FR1 | Ericsson |
| 11 | NR Standalone Tests with NR PCell under CCA and Other NR Cells in FR1 | Ericsson |
| 12 | E-UTRA Standalone Tests with at Least One NR Cell under CCA | Ericsson |
| 13 | NR Standalone Tests with NR SCell under CCA and All Other NR Cells in FR1 | Rohde & Schwarz |
| 14 | NR standalone tests for Satellite access | Keysight |
| 15 | FFS | NA |
| 16 | NR standalone tests in FR1 for RedCap | MediaTek |
| 17 | NR standalone tests in FR2 for RedCap | MediaTek |
| 18 | E-UTRA - NR inter-RAT with E-UTRA serving cell for RedCap | Keysight |
| Annexes |  | Rohde & Schwarz |

Work split for TS 37.571-1:

| Clause | Title | Responsible company |
| --- | --- | --- |
| 1 | Scope | Rohde & Schwarz |
| 2 | References | Rohde & Schwarz |
| 3 | Definitions, symbols and abbreviations | CATT |
| 4 | General test conditions | CATT |
| 5 | UTRA A-GPS Minimum Performance requirements | Ericsson |
| 6 | UTRA A-GNSS Minimum Performance requirements | Ericsson |
| 7 | E-UTRA A-GNSS minimum performance requirements | Ericsson |
| 8 | E-UTRA ECID measurement requirements | Ericsson |
| 9 | E-UTRA OTDOA measurement requirements | Ericsson |
| 10 | E-UTRA OTDOA measurement requirements for Carrier Aggregation | Ericsson |
| 11 | E-UTRA and NR MBS measurement requirements | Ericsson |
| 12 | E-UTRA WLAN and BLE measurement requirements | Ericsson |
| 13 | NR A-GNSS minimum performance requirements | Ericsson |
| 14 | NR RSTD measurement requirements | CATT |
| 15 | UE Rx-Tx time difference measurement requirements | CATT |
| 16 | NR PRS-RSRP measurement requirements | CATT |
| 17 | NR PRS-RSRPP measurement requirements | CATT |
| Annexes |  | Rohde & Schwarz |

# References

[1] R4-2420120, LS on RAN4 specification quality improvement