TSG SA Meeting #100	SP-230590

12 - 16 June 2023, Taipei

Source:	SA WG3

Title:	Rel-18 Work Item Exception for PROSESA

Document for:  Approval

3GPP™ Work Item Exception

# Title : 		5G ProSe Secondary Authentication

## Acronym  : 	PROSESA

## Unique Identifier :	970027

Release 18 Submission form

| Feature / Item: | PROSESA |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: X | AN: No | CN: X | Others (specify): |
| Expected Completion Date: | September 2023 (SA#101) |  |  |  |  |
| Service(s) impacted: | ProSe services |  |  |  |  |
| Specification(s) affected: | TS 33.503 |  |  |  |  |
| Task(s) within work which are not complete: | - Address outstanding issue on usage of Remote UE Report and multiple Remote User ID - Address other outstanding issues based on SA WG2 reply to LS S3-232108 regarding the architecture aspects related to the ProSe secondary authentication procedure |  |  |  |  |
| Consequences if not included in Release 18: | No ProSe secondary authentication mechanism defined for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay |  |  |  |  |

Abstract of document:

In SA3#110-adhoc-e, SA WG3 sent an LS to SA WG2 (S3-232108) to request feedback on the ProSe secondary authentication. SA WG3 is expecting a reply LS from SA WG2 to address any outstanding issues and complete the work based on SA WG2 input.

This work item exception requests to extend the deadline for PROSESA work till September 2023.

Contentious Issues:

- usage of Remote UE Report to trigger the ProSe secondary authentication procedure