## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#102
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Release 17 and earlier
  Rel-18 Work Items
  Study Items
  New Work Item(s)
IETF Dependencies
Rel-19 updates
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby Laboratories Inc. , ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: NEW! Antoine Burckard (MCC)
    Big thanks to Andrijana Brekalo (MCC Support) for her excellent continuous support since November 2022. Andrijana will remain technical officer back up for SA4 and will continue to support the IVAS project.
Sub Working Groups and their Chairs
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) & Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby Laboratories Inc. , ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) New! Saba Ahsan (Nokia corporation, ETSI) has been appointed at SA4#126 and will take over RTC SWG from end of SA4#127. | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#101
SWG AH conference calls (2 to 3 hours each)
  MBS SWG (all A.I.s): 12 October, 26 October, 2 November, 30 November, 7 December
  Audio SWG: 15 September (IVAS_Codec), 18 September (ISAR), 13 October (FS_DaCED, eUET), 20 October (IVAS_Codec, ISAR), 23 October (FS_DaCED, eUET, ATIAS), 27 October (IVAS_Codec, ISAR), 1 December (eUET)
  RTC SWG (all A.I.s): 11 and 25 October, 29 November (EE), 6 December
  Video SWG (all A.I.s): 10, 24 and 31 October
SA4 plenary meetings
Meetings in 2023 | Dates | Venue and Host
SA4#126 | F2F: 13-17 November 2023 | Host: ATIS, Venue: Chicago, USA

## Slide 5: Calendar of future meetings - 1
SWG AH conference calls
  MBS SWG (all A.I.s): 11 January, 18 January
  Audio SWG: 15 December (IVAS_Codec), 18 December (ISAR), 12 January (FS_DaCED, eUET), 15 January (IVAS_Codec), 15 January (ISAR)
  RTC SWG (all A.I.s): 10 January
  Video SWG (all A.I.s): 19 December, 16 January
SA4 plenary meetings (2023)
Meetings in 2023 | Dates | Venue and Host
SA4#126 | F2F: 13-17 November 2023 | Host: ATIS, Venue: Chicago, USA

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2024): 3 F2F and 2 e-meetings
Meetings in 2024 | Dates | Venue and Host
SA4#127 | F2F: 29 January - 2 February 2024 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#127bis-e | E-meeting: 8-12 April 2024 | Host: MCC, Electronic meeting
SA4#128 | F2F: 20-24 May 2024 | Host: TTA, Venue: Jeju, South Korea
SA4#129-e | E-meeting: 19-23 August 2024 Note: agreement to have NO SA4 meetings in August 2025 | Host: MCC, Electronic meeting
SA4#130 | F2F: 18-22 November 2024 | Host: ATIS, Venue: Orlando, Florida, USA

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2025): 3 F2F and 2 e-meetings
Meetings in 2025 | Dates | Venue and Host
SA4#131 | F2F: 17-21 Feb. 2025 | Host: EBU, Venue: Geneva, Switzerland
SA4#131e-bis | E-meeting: 7-11 Apr. 2025 Note: dates TBC depending on MPEG#150 exact dates. | Host: MCC, Electronic meeting
SA4#132 | F2F: 19-23 May 2025 | Host: TBD, Venue: Japan
SA4#133e | E-meeting: 21-25 Jul. 2025 Note: agreement to have NO SA4 meetings in August 2025 | Host: MCC, Electronic meeting
SA4#134 | F2F: 17-21 Nov. 2025 | Host: TBD, Venue: North-America

## Slide 8: SA4 meeting statistics
Note that as for all collocated “mega-meetings”, the number of registered F2F participants at SA4#126 is not representative of a regular standalone SA4 F2F meeting.

## Slide 9: SA4 progress highlights
No CRs prior to Rel-16.
Rel-16 corrections on 5G Media streaming Architecture and Stage 3.
Rel-17 corrections on MBMS and 5G Media streaming.
Progress on all Rel-18 items (highlights):
  FS_MS_NS_Ph2 Complete: TR 26.941 presented to SA for approval (SP-231293)
  Rel-18 corrections on completed items for 5GMS_Ph2, FS_XRTraffic, GA4RTAR, 5G_MEDIA_MTSI_ext (TEI18), ADAES&EVEX (TEI18)
  iRTCW (SP-231305) TS 26.113-100 - Real-Time Media Communication; Protocols and APIs presented for information
  MeCAR (SP-231300) TS 26.119-100 - Media Capabilities for Augmented Reality presented for information.
  SR_MSE (SP-231306): TS 26.565 Split Rendering Media Service Enabler progressed to v0.7.0 and presented as v1.0.0 to SA for information
  ISAR (SP-23XXXX): TR 26.865 V1.0.0 Immersive Audio for Split Rendering Scenarios; Requirements (Release 18). Presented for information to SA. WID revised.
  PROMISE: (SP-231575) TS 26.143 (Messaging Media profiles) presented in v1.0.0 for information.
  5GMS_Pro_Ph2: (SP-231303) TS 26.510-100 - Media delivery; interactions and APIs for provisioning and media session handling, presented for information
  IVAS_Codec draft specifications :
    TS 26.256-100 - Codec for Immersive Voice and Audio Services; Jitter Buffer Management
    TS 26.255-100 - Codec for Immersive Voice and Audio Services; Error concealment of lost packets
    TS 26.254-100 - Codec for Immersive Voice and Audio Services; Rendering
    TS 26.253-100 - Codec for Immersive Voice and Audio Services; Detailed Algorithmic Description incl. RTP payload format and SDP parameter definitions
    TS 26.252-100 - Codec for Immersive Voice and Audio Services; Test sequences
  SA4 endorsed that interested companies will prepare a presentation including demo of the IVAS Codec standard to be presented to SA#102
  MP_RTT: SP-231375 CR to TS 26.114 with normative recommendations and revised WID
  FS_ARMRQOE: (S4-231297) TR 26.812-100 - QoE Metrics for AR/MR Services presented for information to SA.
  FS_HEVC_Profiles: (SP-231304): TR 26.966-100 - Evaluation of new HEVC coding tools presented for information.
No new SID/WID
One ongoing SID targeting Rel-19: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Kept our focus on Rel-18. Rel-19 planning to be discussed starting from December 2023 in a subset of SWGs

## Slide 10: CRs to features in Release 17 and earlier
Essential corrections to 5G Media Streaming based on feedback from 5G-MAG reference tools implementations
Corrects inconsistencies in the description of ANBR-based network assistance; some clauses are missing the mention of two key features that were envisaged for stage 3.
During verification and validation work, implementations that erroneously set FEC-OTI-Maximum-Source-Block-Length to a value larger than 65535 were encountered when the Compact No-Code FEC is selected. This can result in Encoding Symbol ID (ESI) values that cannot be represented in the 16-bit field available to convey this value in the ALC protocol that underlies FLUTE.
The relation between the Server Certificate and the Content Hosting Configuration is unclear. An Application Client verifies the Server Certification during TLS Session Establishment. One of the verification checks is the matching of the Domain Names, which are listed within the Certificate with the Domain Name of the actual request URL. The TLS session establishment fails, when the domain name matching fails. The Service Access Information is compiled based on the Content Hosting Configuration, usign either the domainNameAlias or the canonicalDomainName. However, it is not clear, whether these domain names are also present in the Server Certificate.
SP-231367 | S4-231632 | agreed |  | 26.512 | 0056 |  | F | Rel-16 | 16.11.0 | [5GMS3] Essential maintenance
SP-231368 | S4-231631 | agreed |  | 26.512 | 0054 | 1 | F | Rel-17 | 17.6.0 | [5GMS3, TEI17] Essential maintenance
SP-231369 | S4-231704 | agreed |  | 26.501 | 0083 |  | F | Rel-16 | 16.12.0 | [5GMSA] ANBR-based NA
SP-231369 | S4-231900 | agreed |  | 26.501 | 0082 | 1 | A | Rel-17 | 17.7.0 | [5GMSA] ANBR-based NA
SP-231369 | S4-231901 | agreed |  | 26.501 | 0080 | 2 | A | Rel-18 | 18.3.1 | [5GMSA] ANBR-based NA
SP-231374 | S4-231902 | agreed |  | 26.346 | 0669 | 1 | F | Rel-17 | 17.3.0 | FEC-OTI-Maximum-Source-Block-Length for FEC Compact-No-Code
SP-231396 | S4-232046 | agreed |  | 26.512 | 0060 | 2 | F | Rel-17 | 17.6.0 | [5GMS3] Correction of Server Certificate handling

## Slide 11: Overview of work progress Rel-18 Work Items 1/2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 3/3/2024 | 50% | SP-230977 | 60% | 
950015 | Media Capabilities for Augmented Reality | MeCAR | 3/3/2024 | 65% | SP-220242 | 80% | 
960042 | IMS-based AR Conversational Services | IBACS | 3/3/2024 | 35% | SP-230165 | 50% | 
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 6/6/2023 | 100% | SP-220672 |  | Stage 2 – Complete
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 | 50% | SP-220685 | 60% | 
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 45% | SP-230541 | 60% | 
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 3/3/2024 | 50% | SP-190040 | 60% | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 3/3/2024 | 75% | SP-220608 | 78% | 
960043 | UE Testing Phase 2 | eUET | 3/3/2024 | 35% | SP-220610 | 65% | 
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 100% | SP-221033 |  | Complete
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 6/6/2023 | 1000% | SP-230164 |  | Stage 2 – Complete
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 -> 3/3/2024 | 50% | SP-221346 | 75% | Revised WID in: SP-231290

## Slide 12: Overview of work progress Rel-18 Work Items 2/2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 03/2024 | 15% | SP-230167 | 25% | Revised WID in: SP-231291
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 15% | SP-230542 | 40% | 
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 | 25% | SP-230976 | 55% | 

## Slide 13: CRs to completed Rel-18 items and TEI18
5GMS_Ph2
FS_XRTraffic
GA4RTAR
5G_MEDIA_MTSI_ext, TEI18
TEI18, ADAES, EVEX
SP-231363 | S4-231630 | agreed |  | 26.501 | 0079 | 1 | F | Rel-18 | 18.3.1 | [5GMS_Ph2] Adjustment of baseline parameters for 3GPP Service URL
SP-231363 | S4-231987 | agreed |  | 26.501 | 0078 | 3 | F | Rel-18 | 18.3.1 | [5GMS_Ph2] Cascaded uplink-downlink media streaming collaboration
SP-231363 | S4-232003 | agreed |  | 26.501 | 0081 | 2 | F | Rel-18 | 18.3.1 | [5GMS_Ph2] Addition the dynamic policies invocation for uplink streaming
SP-231363 | S4-232004 | agreed |  | 26.501 | 0077 | 5 | F | Rel-18 | 18.3.1 | [5GMS_Ph2] Addition of Background Data Transfer feature
SP-231372 | S4-231697 | agreed |  | 26.925 | 0004 |  | B | Rel-18 | 18.0.0 | [FS_XRTraffic] Application Layer FEC Traffic characteristics
SP-231372 | S4-232044 | agreed |  | 26.926 | 0001 | 2 | B | Rel-18 | 18.0.0 | [FS_XRTraffic] Application Layer FEC Traffic characteristics
SP-231373 | S4-232048 | agreed |  | 26.506 | 0003 | 1 | F | Rel-18 | 18.0.0 | New reference point RTC-11 in UE
SP-231377 | S4-232047 | agreed |  | 26.114 | 0560 | 2 | F | Rel-18 | 18.4.0 | Mechanism to distinguish two bootstrap data channels with the same stream ID value (Rel-18)
SP-231510 | S4-232058 | agreed |  | 26.531 | 0008 | 2 | F | Rel-18 | 18.0.0 | Clarification on data reporting methods

## Slide 14: Immersive Real-time Communication for WebRTC (iRTCW)
Purpose
Define a non-vertical/modularized protocol stack, functional components, I/Os formats, for iRTC clients to support WebRTC-based real-time transport of media over 5G; Identify the required architecture for radio access network QoS realization over 5G systems. Identify the minimum information / elements in the C/U-Plane signal to establish media sessions with appropriate QoS for WebRTC-based applications. Document informative examples of iRTC operations to assist implementers.
Progress in the last quarter
TS 26.113 updated to include list of RTC APIs at reference points RTC-1 and RTC-5 with association to TS 26.510;
Data models for RTC-specific APIs identified for preparation of pCR to TS 26.510 in at SA4#127
Media capabilities and profile for RTC specified as baseline of a new proposed TS
SP-231305 TS 26.113-100 - Real-Time Media Communication; Protocols and APIs presented for information
Next steps
Clarify dependencies with other specifications: TS26.119, TS26.113, and TS26.510,
Address open issues, such as the client pre-requisites and the QoE metrics for split rendering,
Finalize the details of the defined split rendering profiles.
Progress TS 26.113 to v2.0.0 and present it to SA for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 3/3/2024 | 50% | SP-230977 | 60% | 

## Slide 15: Media Capabilities for Augmented Reality (MeCAR)
Purpose
Define at least one AR device category that addresses the constraints of an EDGAR-type AR glass. Integrate IVAS once available. Define capability exchange mechanisms based on complexity of AR media and capability of device to support EAS KPIs for provisioning of edge/cloud resources. Identify QoE metrics and KPIs for AR media. Specify encapsulations into RTP, ISOBMFF and CMAF. Specify the relevant codec-level parameters for session setup. Enable AR media in 5G Media Streaming. Define typical traffic characteristics for AR media
Progress in the last quarter
On Audio capabilities, endorsed proposals referring to EVS, IVAS and AAC-ELDv2, and their support in different device types. Capabilities well progressed with an endorsed CR on 26.117 and the recommended support is implemented in the draft TR 26.119 of MeCAR.
On video capabilities, the definitions and device support have been progressed and documented into the draft TS 26.119. Discussed the support of depth and related proposals are reflected in the updated permanent document.
On Scene Description, agreement to define core capabilities as well as rendering extensions based on glTF.
Agreement on the metadata description of capability signaling and alignment with the spilt rendering specification.
SP-231300: TS 26.119-100 - Media Capabilities for Augmented Reality presented for information.
Next steps
Provide a description of the Media pipelines to the XR runtime. Describe the system functions and APIs from the reference XR device architecture. Refine the encoding and decoding capabilities and recommended support for Video, Audio/speech and scene description. Complete the device centrics QoE metrics
Draft TS 26.119 v2.0.0 to be sent to SA plenary for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 3/3/2024 | 65% | SP-220242 | 80% | 

## Slide 16: IMS-based AR Conversational Services (IBACS)
Purpose
The objective of this work item is to create a new specification for IMS-based AR conversational services. The features for RTP-based real-time communication, which can be used by IMS and non-IMS (AR) conversational services, will be specified in another new specification (as part of the 5G_RTP work). The relevant features and functional components specified for MTSI in TS 26.114 will be referenced and/or enhanced, if required.
Progress in the last quarter
Updates to the Permanent Document to include:
  S4-231627 - AR Call Flow / Data Transport (in brackets)
  S4-231910 - rendering call flow
  S4-231995 - transcoding & network rendering (in brackets)
Updates to TS 26.264 to include:
  S4-231784 AR-MTSI clients
  S4-231785 network media rendering
  S4-231967 AR IMS DC architecture
Next steps
Progress TS 26.264 to 1.0.0 to be presented for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 3/3/2024 | 35% | SP-230165 | 50% | 

## Slide 17: Split Rendering Media Service Enabler (SR_MSE)
Purpose
This work item will develop a Media Service Enabler that packages all the required enablers and defines the required formats and protocols to make split rendering accessible to media service and application providers. The package is aligned with the philosophy of Media Service Enablers and envisions deployments as an SDK that is offered to application developers.
Progress in the last quarter
TS 26.565 Split Rendering Media Service Enabler progressed to v0.7.0 and presented as v1.0.0 to SA for information (SP-231306)
  Editor’s updates
  Added pose interval to configuration
  Added signaling of SR profile in configuration
  Clarified session setup and configuration
  Added protocol stack
  Timing information in QoE metrics
  Made fov optional in pose format
  Defined output signaling format for pixel streaming
  Updated media profiles for pixel streaming profile
Next steps
Finalize all aspects of the SR functionality and profiles.
Finalize Yaml and IDL API definitions.
Send TS 26.565 to SA for approval.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 | 50% | SP-220685 | 60% | 

## Slide 18: 5G Real-time Transport Protocols (5G_RTP)
Purpose
The objective of this work item is to specify functionalities of RTP to improve support for traditional and immersive real-time services and enablers. To develop a commercially relevant set of functionalities that only include technologies that are either commercially relevant or deployed or demonstrate clear performance or relevant functionality that justifies introducing additional implementation or interoperability complexity.
Progress in the last quarter
Several agreed pCRs to TS 26.522 in the following areas:
  4 about PDU Sets
  3 new RTP header extensions (for pose, for inband e2e delay measurement, for Absolute sender time)
  Transmission of timing information data for QoE measurements
LS to SA2 on out-of-order reception for the end PDU of a PDU Set/data burst (S4-231955)
Expecting some new topics proposed in Rel-19
Next steps
Progress TS 26.522 to v1.0.0 and present it to SA for (one step) approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 45% | SP-230541 | 60% | 

## Slide 19: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Progress in the last quarter
Debated UE type definition, structure of TS 26.260, updates to stereo tests, loudness tests and status of ATIAS Pdoc (S4-231701, S4-231718, S4-231751, S4-231869, S4-231840, S4-231879, S4-231855). The ATIAS Pdoc was revised and agreed in S4-231970.
Next steps
Progress discussions on:
  Performance Requirements (TS 26.261)
  Test Methods (CR to TS 26.260)
Progress Performance Requirements (TS 26.261) and Test Methods (CR to TS 26.260) and send them to SA for approval (one step)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 3/3/2024 | 50% | SP-190040 | 60% | 

## Slide 20: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) - 1/2
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918.
Progress in the last quarter
Draft specifications in v1.0.0 ready to be presented for information to SA
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 3/3/2024 | 75% | SP-220608 | 78% | 
SP-231296 | TS 26.256-100 - Codec for Immersive Voice and Audio Services; Jitter Buffer Management
SP-231298 | TS 26.255-100 - Codec for Immersive Voice and Audio Services; Error concealment of lost packets
SP-231299 | TS 26.254-100 - Codec for Immersive Voice and Audio Services; Rendering
SP-231301 | TS 26.253-100 - Codec for Immersive Voice and Audio Services; Detailed Algorithmic Description incl. RTP payload format and SDP parameter definitions
SP-231302 | TS 26.252-100 - Codec for Immersive Voice and Audio Services; Test sequences

## Slide 21: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) - 2/2
Characterization testing
  Public call for listening labs: a public call was sent to the reflector to get indications from interested labs for participation at characterization phase of testing; Mesaqin.com and Force Technology indicated their interest; HEAD Acoustics indicated that they consider being a backup in case other labs could not cover the necessary test load; HEAD Acoustics is interested to act as GAL; the deadline for expressing indications was set to 30 November.
  Number of contributions were discussed relating to test plan; and Test Plan for Characterization Phase was progressed significantly (IVAS-7b Processing Plan for Characterization Phase and IVAS-8b Test Plan for Characterization Phase)
Information was provided to the group about further developments on the FL code as part of the public collaboration. The code is available publicly in 3GPP Forge. Related CRs are expected for the next meeting.
Proposal that not only complexity constraints are felt relevant when determining levels, as written currently in IVAS-4, but also other factors, e.g. relevant features. The proposal is also to make sure there is a level that is applicable for MeCAR devices. A more specific proposal is expected.
SA4 endorsed that interested companies will prepare a presentation including demo of the IVAS Codec standard to be presented to SA#102
Next steps
Progress on IVAS characterization, specifications and FL code conversion

## Slide 22: Enhancements to UE Testing (eUET)
Purpose
In TS 26.131 and TS 26.132: Define missing SWB frequency masks and review related test methods. Update "Jitter buffer management behavior" and "Test conditions" for jitter buffer management. Develop a new specification to verify correct implementations of the RTP payload format for 3GPP codecs. Review receiving performance of UEs at maximum volume control and define, if necessary, requirements and test methods to ensure an adequate user experience. Document in TR 26.801 any relevant finding from the round robin activity and additional tests conducted in the Rel-17 HaNTE work.
Progress in the last quarter
A Rel-18 CR on TR 26.801 with HaNTE round robin test results was agreed (SP-231370).
SA4 reviewed a CR on TS 26.131 on SWB performance requirements for desktop hands-free UE, headset UE, and handheld hands-free UE, and updated proposal for delay & loss profile.
Next steps
Agreement on sending to SA:
  TS 26.130 on Speech/Audio Codec RTP Payload Format Conformance for UE Testing, for approval
  CR to TS 26.131 on performance requirements and 26.132 on test methods, for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960043 | UE Testing Phase 2 | eUET | 3/3/2024 | 35% | SP-220610 | 65% | 

## Slide 23: Enhanced Multiparty RTT (MP_RTT)
Purpose
This WI will specify suitable solutions for multiparty RTT media in IMS, for both RTP and IMS data channel transport, focusing on the transport format and procedures in IETF RFC 9071
Progress in the last quarter
SP-231375 CR to TS 26.114 with normative recommendations
SP-231290 Revision of the WID to include a TR 26.9xx as output of the WI to document a set of guidelines for MP_RTT.
Due to the additional work, the completion time for MP_RTT is pushed out by one meeting cycle, to March 2024. TP was revised accordingly.
Next steps
Prepare further CRs to 26.114 for approval at next SA plenary
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 -> 3/3/2024 | 50% | SP-221346 | 75% | Revised WID in: SP-231290

## Slide 24: Immersive Audio for Split Rendering Scenarios (ISAR)
Purpose
The overall objective of this work item is to develop solutions for immersive binaural audio on head-tracked devices that are compatible with the envisaged split architectures (MeCAR, 26.998). The solutions should consider low-complex and lightweight devices and demonstrate operational benefits over solutions with full decoding and rendering in the end device.
Progress in the last quarter
The revised WID reflecting both viewpoints expressed at the previous meeting was agreed (SP-231291).
Based on contributions on-line editing led to text to be included in TR 26.865.
SP-23XXXX: TR 26.865 V1.0.0 Immersive Audio for Split Rendering Scenarios; Requirements (Release 18). Presented for information to SA.
Next steps
Progress work on solutions for Immersive Audio for Split Rendering Scenarios also considering potential solutions offered by the IVAS work item
Progress work on performance characterization of solutions for Immersive Audio for Split Rendering Scenarios also considering potential solutions offered by the IVAS work item
Agree on TR on ISAR requirements v.2.0.0 to be sent to SA plenary for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 03/2024 | 15% | SP-230167 | 25% | Revised WID in: SP-231291

## Slide 25: 5G-Advanced media PROfiles for MessagIng SErvices (PROMISE)
Purpose
The purpose of this Work Item is to specify SMS/MMS/RCS/Messaging formats and codecs that GSMA and other organizations or application vendors can then reference and/or profile to improve messaging service quality and interoperability.
Progress in the last quarter
The ongoing CR to 26.140 (MMS) was progressed with
  Adding IVAS references and draft requirements
  Confirmed EVS requirements
  Updated Video coding requirements
  Mandate Wideband and Super-Wideband support
  Correcting AR specification
  Adding message body formats
  Adding Media Type table
SP-231575 Draft TS 26.143 (Messaging Media profiles) was updated in alignment to the CR to 26.140 and is presented in v1.0.0 for information. ISO/IEC SC29/MPEG informed SA4 about new work on Messaging Media Format (MeMAF).
Next steps
Agree CRs to TS 26.140 and TS 26.141 CRs, including IVAS codec
Agree draft TS 26.143 Messaging Media profiles v1.1.0 for presentation for approval to SA
Send LS to GSMA UPG (23-27 October 2023, Doha, Qatar) as update on 5G-Advanced formats and codecs for messaging services
Prepare WI Summary
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 15% | SP-230542 | 40% | 

## Slide 26: 5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2)
Purpose
The work item addresses stage-3 support for 5GMS protocol extensions for provisioning, ingest, user plane, control plane and device APIs for the following functionalities: uplink streaming, end-to-end low latency live streaming, 5GMS over MBS and 5GMS hybrid services , support for multiple media service entry points, traffic identification, Addition of HTTP/3 to the 5GMS protocols, Background Data Transfer, usage of Oauth 2.0, 3GPP Service Handler and URL, enhancements based on feedback from 5G-MAG Reference tool developments, Specification of data types for data reporting of ANBR-based Network Assistance invocations
Progress in the last quarter
Agreed CRs to 26.512 on: Event exposure APIs (SP-231379), ANBR-based network assistance data reporting (SP-231380).
Agreed CR to 26.532 on: ANBR-based network assistance data reporting (SP-231364)
New TS 26.510-100 - Media delivery; interactions and APIs for provisioning and media session handling, presented for information (SP-231303)
Next steps
Agree CRs to 26.512 on 5G Media Streaming Protocols Phase 2
Agree CRs to 26.247 on DASH extensions for 5G Media Streaming Phase 2
Agree CR to 26.517 on Extensions to MBS User Services to support 5GMS
Agree CR to 26.532 on Extensions to Event Exposure to support Network Assistance
Agree TS 26.510 v2.0.0 to be sent to SA plenary for approval.
Endorse work item summary
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 | 25% | SP-230976 | 55% | 

## Slide 27: Overview of work progress Study Items
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 9/9/2023 | 100% | SP-210043 |  | Complete
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 | 40% | SP-220328 | 50% | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 12/12/2023 | 65% | SP-220675 | 100% | Complete !
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 55% | SP-220239 | 70% | 
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 6/6/2023 | 100% | SP-220240 |  | Complete
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 3/3/2024 | 50% | SP-220616 | 65% | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 35% | SP-221330 | 45% | Rel-19
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/2022 | 100% | SP-220617 |  | Complete
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/2022 | 100% | SP-211338 |  | Complete
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 -> 3/3/2024 | 10% | SP-230539 | 20% | 
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 30% | SP-230540 | 65% | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 | 5% | SP-230544 | 20% | 

## Slide 28: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
Progress in the last quarter
There are 2 tracks:
  The Evaluation aspects on the performance of AIML models formats and configurations
  And the Functional aspects mostly focused on the SA1 use cases and requirements.
On the evaluation aspects, agreed a few scenarios on split inference for human pose estimation, object detection. The dedicated internal Draft TR 26.847. No time to review some scripts provided by Imed but please pay attention to them.
On the functional aspects, agreed updates of intermediate metadata, the bit incremental model delivery scenario that is now generalized to progressive model delivery, in which several representations of the same model are available.
Reviewed preliminary KPIs for federated learning) same approach expected to be generalized to all scenarios.
Draft TR 26.927 updated with stable material from the Permanent document, covering Model data, AIML frameworks and formats, updates on federated learning.
Draft TR not sent for information to SA plenary as initially planned but no change on the current work plan even if meeting the release18 target is challenging.
Next steps
Progress/complete work on AI/ML evaluation. Complete work on Traffic characteristics of the data components. Complete work on KPIs for data components
Complete work on: potential related normative work and conclusions in TR 26.927 v1.0.0 and AI/ML Evaluation in TR 26.847 v1.0.0
Agree on TR 26.927 v1.0.0 and TR 26.847 v1.0.0 to be sent to SA plenary for approval (one step)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 | 40% | SP-220328 | 50% | 

## Slide 29: Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2) – Complete !
Purpose
List and describe use cases that can be addressed using network slicing, and study collaboration scenarios and deployment architectures to support network slicing for media services. Describe and document provisioning aspects for configuring media services with one or more network slices at M1. Identify impact of network slicing on dynamic policy invocation APIs at M5. Identify potential areas for normative work as the next phase.
Progress in the last quarter
TR 26.941 was progressed with agreement on 2 pCRs:
  S4-232049: [FS_MS_NS_Ph2] pCR on Conclusions and recommendations
  S4-231851: [FS_MS_NS_Ph2] Way forward on network slice replacement
TR 26.941 presented to SA for approval (SP-231293)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 12/12/2023 | 65% | SP-220675 | 100% | Complete !

## Slide 30: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Purpose
In addition to the foreseen approach identified in TR 26.998 (Support of 5G glass-type AR/MR devices) and taken in WID on iRTCW (immersive Real-time Communication for WebRTC), which leaves C-plane signalling details open and simply makes use of the northbound APIs for end-to-end QoS), the possibility of another approach (i.e., defining a set of advanced details (including C-plane signalling) for the common and wider use among several WebRTC implementations) will be investigated under this SID.
Progress in the last quarter
Update to Permanent Document to include the following updates:
  Interworking with IMS, Security considerations, WSF discovery mechanism, C-Plane signalling protocol and Functional requirements for service control API
  Solutions for interworking with IMS, WSF discovery mechanism, C-Plane signalling protocol (called RESPECT), Service control API and Tethered device case
  Cal flow example of RESPECT
Implemented in TR 26.930 v0.2.0.
  Key issues related to Architecture, Functional requirements for C-Plane, for U-Plane and for Service control API, C-Plane signalling protocol, WSF discovery mechanism and Security considerations.
  Solutions related to Architecture, Functional requirements for C-Plane and for U-Plane WSF discovery mechanism.
S4-232055 LS to SA2 and CT3 for asking about possible impacts on existing IMS specification from the proposed solution of interworking between RTC and IMS.
Next steps: Finalize TR 26.930
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 55% | SP-220239 | 70% | 

## Slide 31: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Purpose
Collect relevant external information on QoE Metrics for AR and XR services. Conduct subjective tests on XR QoE metrics, if considered relevant. Collect a set of relevant XR QoE Metrics and define their impact on the user experience. Based on a well-defined device architecture based on MeCAR, define the relevant observation points and define the measurement and derivation of relevant XR QoE metrics. Study the support of XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. Provide recommendation on normative work for new XR QoE metrics based on the findings in this study.
Progress in the last quarter
Agreed updates on observation points and Anchor Untracked Ratio QoE metric as well as pose error correction metrics.
S4-231297: TR 26.812-100 - QoE Metrics for AR/MR Services presented for information to SA.
Next steps
Complete work on:
  Additional parameters that can be monitored in observation points 2, 3, 4.
  Editorial updates.
Agree on Draft TR 26.812 v2.0.0 to be sent to SA plenary for approval.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 3/3/2024 | 50% | SP-220616 | 65% | 

## Slide 32: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Purpose
This study item considers codec-independent immersive voice and audio capturing configurations for end-user devices. The outcome of the studies can be used as guidelines for the manufacturers to deploy immersive voice and audio services.
Progress in the last quarter
Updates on stereo and binaural audio capture were agreed.
TR 26.933 was progressed to v0.2.0 and agreed as basis for further work.
Next steps
Continue to work on:
  Signal processing Including necessary relevant processing for audio format, enhancement solution for immersive, speech enhancement, etc;
  Characterization of the audio capture performance
Start work on:
  Example audio capture processing solutions;
Complete work on:
  Components used in audio capture;
  Acoustic design including acoustic structure, microphone array design, etc;
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 35% | SP-221330 | 45% | Rel-19

## Slide 33: Feasibility Study on Film Grain synthesis (FS_FGS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 -> 3/3/2024 | 10% | SP-230539 | 20% | 
Purpose
This study aims to evaluate use of Film Grain Synthesis (FGS) in 5G video services.
Progress in the last quarter
Received a proposed dataset containing sequences in clean version + many flavors of film grains. Certainly, no need to use all of them but, eventually based on some guidance from the experts some useful test sequences will be used for the film grain evaluation.
Also reviewed the combination of SEI messages for FGS including the description of the importance and purpose of the film grain information.
A scenario and evaluation configuration are documented into the PD and need more study.
Next steps
Complete all remaining open issues raised for completion of CR to TR 26.955
Communicate with other 3GPP working groups and external organizations, if necessary

## Slide 34: Feasibility Study on new HEVC profiles and operating points (FS_HEVC_Profiles)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 30% | SP-230540 | 65% | 
Purpose
This study aims to Identify and evaluate the opportunities for improving HEVC-based services.
Progress in the last quarter
On Multiview extensions: agreed updates to HEVC Multiview coding, latency sensitive applications that would require a dedicated encoding configuration.
On scalable extensions: agreed updates to the draft TR.
On 4:4:4: reviewed some ongoing external activities in HEIF.
On general aspects: the scope and background have been updated.
SP-231304: TR 26.966-100 - Evaluation of new HEVC coding tools presented for information.
Next steps
Complete evaluations and conclusions on solutions.
Endorse work item summary.
TR 26.966-200 - Evaluation of new HEVC coding tools presented for approval.

## Slide 35: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 | 5% | SP-230544 | 20% | 
Purpose
Based on relevant TR 22.856 use cases, the study item aims, among other objectives, to collect and document Avatar animation and representation approaches, document the requirements for an interoperable base Avatar format.
Progress in the last quarter
Use cases have been refined to include social and classroom scenario, voice driven avatars and avatar sharing. The associated requirements have been updated accordingly.
Offline discussion on reference architecture describing the functional entities. Lead to an agreed consolidated description.
On existing solutions, the draft TR documents a model for 3D humanoid avatar representation, called MORGAN, more solutions from the industry are expected to be reviewed on how to represent and animate avatars.
Next steps
Study the integration of Avatars into the RTC services (including WebRTC and IMS).
Study the cross-operation with split rendering.
Investigate the QoS, processing, and storage requirements for Avatars.
In collaboration with SA3, investigate security aspects of Avatars, including authentication, privacy, DRM, …
Document the network procedures and the impact on the 5G-RTC architecture.
Finalize conclusions of the TR

## Slide 36: New Work and Study Item(s)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
 | n/a |  |  |  |  |  | 

## Slide 37: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
Draft draft-ietf-mimi-content-01 | 26.143 | pCR in S4aI230183 | Frédéric Gabin | PROMISE (Rel-18) | 

## Slide 38: SA4 agreements for Rel-19
Reminder: SA4#124 agreed to start Rel-19 discussions from December 2023:
  Build on leftovers from Rel-18, studies from Rel-18, as well as work topics related to RAN and SA2 work
  Identify substantial new work topics for Rel-19.
  Work with requirements and inputs from the industry: 5G-MAG, Metaverse Standards Forum, etc.
Dedicated SA4 SWG Ad Hoc Telco discussions
  3GPP SA4 Video SWG Telco (December 19th, 2023, 15:00 – 17:00 CET, host Qualcomm) on Rel-19 planning and Rel-18 completion. No decisions.
  3GPP SA4 MBS SWG Telco (January 11th, 2024, 15:30-17:30) on Rel-19 planning and Rel-18 completion. No decisions.

## Slide 39: Summary of action items
Action Points from SA#101 to SA4:
  N/A
Action items from SA4 to SA#102:
  Approve all SA4 agreed CRs
  Approve 2 revised WIDs
  Approve new TR 26.941-200 - Network Slicing Extensions for 5G media services (SP-231293)

## Slide 40: SA4 leadership team at SA4#126 in beautiful Chicago, hosted by ATIS
left to right:
- Imre Varga – Audio SWG Co-Chair (Qualcomm)
- Stéphane Ragot – Audio SWG Co-Chair (Orange)
- Jayeon Song – SA4 Vice-Chair (Samsung)
- Gilles TENIOU – SA4 Vice-Chair – Video SWG Chair (Tencent)
- Frédéric Gabin – SA4 Chair (Dolby Labs.)
- Saba Ahsan – newly appointed RTC (Real-Time communication) SWG Chair (Nokia)
- Andrijana Brekalo – Leaving SA4 secretary (ETSI MCC)
- Antoine Burckard – Newly appointed SA4 secretary (ETSI MCC)
Not on picture is our current SA4 RTC SWG Chair Nikolai Leung (Qualcomm).