## Slide 1
Andrew Bennett (SA2 Chair, Samsung)
Maurice Pope (SA2 Support, MCC)
SA2 Status Report to
TSG SA#102

## Slide 2: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.5) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#101
  SA2#159: 09 - 13 October 2023, Xiamen, China
  SA2#160: 13 - 17 November 2023, Chicago, USA
Upcoming SA2 meetings (Q1 2024)
  SA2#160-Ad Hoc-e: 22 - 29 January 2024, electronic
  SA2#161: 26 February - 01 March 2024, Athens, Greece

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Andrew Bennett (Samsung)
  Vice Chairs: Dario Serafino Tonesi (Qualcomm), Wanqiang Zhang (Huawei)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope, and Vice Chairs Wanqiang Zhang and Dario Serafino Tonesi, for their outstanding support during this quarter

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #159 (09 - 13 October 2023, Xiamen, China):
296 delegates ‘attended’ (checked-in) for SA WG2 #159 94 registered for ‘On-Line’ participation
  1812 documents (including revisions), (525 documents were not handled) including:
    1051 CRs (including revisions)
    79 Incoming LSs, of which 22 were postponed
    34 Outgoing LSs Approved
  45 other documents postponed
Total CRs agreed: 198 (taking into account that some were further revised at SA2#160)
Statistics at SA WG2 #160 (13 - 17 November 2023, Chicago, USA):
322 delegates ‘attended’ (checked-in) for SA WG2 #160 99 registered for ‘On-Line’ participation
  1660 documents (including revisions), (467 documents were not handled) including:
    1190 CRs (including revisions)
    77 Incoming LSs, of which 28 were postponed
    28 Outgoing LSs Approved
  38 other documents postponed
Total CRs agreed: 208
992 people registered on the SA WG2 e-mail reflector on 27 November 2023

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (5/7) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e to 144-e | REL-17 FREEZE: 145-e | 146-e to 153-e | 154 | 154AH-e | 155 | 156-e | REL-18 FREEZE: 157 | 158 | 159 | 160
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9 | 2 | 0.9 | 3.5 | 2.1 | 1.6 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3 | 8.2 | 7.2 | 6 | 8.9 | 7.7 | 5 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 3 | 0.5 | 1
Rel-16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4 | 35.3 | 37.7 | 33 | 21 | 23.2 | 14.5 | 16 | 0 | 0 | 0 | 2 | 0 | 0 | 0 | 0 | 4 | 1 | 2
Rel-17 work | 10.8 | 11 | 12.5 | 0 | 0 | 0 | 0 | 3.5 | 0 | 0.5 | 0 | 1 | 21 | 24 | 22
Rel-18 work | 0 | 0 | 0 | 0 | 0 | 0 | 44 | 0 | 44 | 0 | 39 | 3 | 5 | 6
Rel-19 work | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
TOTALS | 36.5 | 39.5 | 25.5 | 37.5 | 43 | 45 | 45.3 | 45.9 | 45 | 43 | 43 | 42.1 | 43.5 | 43.2 | 42.9 | 44.8 | 47.9 | 47.9 | 44.8 | 44.6 | 45.5 | 45.8 | 42.5 | 42.8 | 43.5 | 34 | 24 | 0 | 0 | 0 | 49.5 | 0 | 44.5 | 0 | 40 | 31 | 30.5 | 31

## Slide 9: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 10: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155 | 156-e | 157 | 158 | 159 | 160
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1 | 2 | 2 | 3 | 1 | 2
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4 | 26 | 4 | 24 | 13 | 8
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 17 | 27 | 16 | 0 | 0 | 0
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 215 | 290 | 272 | 226 | 184 | 198
Rel-19 PCR/draftCR | 85 | 126 | 35 | 126 | 119 | 36 | 31 | 27 | 37 | 0 | 26 | 29
Rel-19 CR | 67 | 69 | 23 | 111 | 156 | 44 | 50 | 39 | 36 | 0 | 0 | 0

## Slide 11: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 12: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 13: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Progress since SA#101 - excluding 5GS_Ph1
(Category A CRs are not counted)
  Rel-15: None

## Slide 15: 2.2) Rel-15 Work and Maintenance (1/2)
Progress since SA#101 - 5GS_Ph1
(Category A CRs are not counted)
  Rel-16 (TEI16): 1 CR to TS 23.501 was agreed
  Rel-17 (TEI17): 3 CRs to TS 23.501, 2 CRs to TS 23.502 agreed

## Slide 16: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 17: 2.3) Rel-16 Work and Maintenance
Progress on Corrections (Category A CRs are not counted)
  5G_CIoT: 1 CR to TS 23.502 agreed (Rel-16), 1 CR to TS 23.502 agreed (Rel-18)
  Vertical_LAN: 1 CR to TS 23.501 agreed

## Slide 18: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.4) Rel-17 Work Summary
WI Code | Work Item Title | WID# | Progress since last TSG SA meeting
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | SP-200445 | 
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | SP-201107 | 1 CR to TS 23.502 agreed
IIoT | Study on enhanced support of Industrial Internet of Things | SP-200973 | 1 CR to TS 23.502 agreed
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | SP-201132 | 
MUSIM | System enablers for Multi-USIM devices | SP-200978 | 
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | SP-201106 | 5 CRs to TS 23.247 agreed
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | SP-200976 | 
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | SP-201133 | 1 CR to TS 23.288, 1 CR to TS 23.501, 1 CR to TS 23.502 agreed
eNPN | Enhanced support of Non-Public Networks | SP-200980 | 
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | SP-200979 | 1 CR to TS 23.256 agreed
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | SP-210090 | 
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | SP-200977 | 
5G_AIS | 5G System Enhancement for Advanced Interactive Services | SP-190564 | 
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | SP-200082 | 
MPS2 | Multimedia Priority Service (MPS) Phase 2 | SP-200519 | 
MINT | Minimization of Service Interruption | SP-210582 | 
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | SP-211100 | 
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | SP-211306 | 
NSWO_5G | CT1 WI |  | 
SAES |  |  | 

## Slide 20: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 21: 2.5) Rel-18 Study/Work (1/29)
Progress since SA#101:
  3 CRs to TS 23.501 agreed
  1 CR to TS 23.502 agreed
  1 CR to TS 23.503 agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 100%->100% | Sep, 2022 | SP-211639
5GSATB | 5G System with Satellite Backhaul | 100% -> 100% | June, 2023 | SP-230111

## Slide 22: 2.5) Rel-18 Study/Work (2/29)
Progress since SA#101:
  4 CRs to TS 23.401 agreed
  5 CRs to TS 23.501 agreed
  2 CRs to TS 23.502 agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance work
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 100% -> 100% | Sep, 2022 | SP-211651
5GSAT_Ph2 | Satellite access, Phase2 | 100% -> 100% | June 2023 | SP-230109

## Slide 23: 2.5) Rel-18 Study/Work (3/29)
Progress since SA#101:
  5 CRs to TS 23.501 were agreed, 4 CR to TS 23.502 were agreed, 2 CR to TS 23.503 were agreed.
  1 TU is used for maintenance work at SA2#160
  RAN impacts and dependencies:
  None
Other WG dependencies
  SA6, CT WGs
Next steps:
  Maintenance work
  Handle the unhandled CRs
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 100% -> 100% | March 2023 | SP-230089
PIN | Personal IoT Networks | 100% -> 100% | June 2023 | SP-221343

## Slide 24: 2.5) Rel-18 Study/Work (4/29)
Progress since SA#101:
  Two minor corrections were approved.
  RAN impacts and dependencies:
  None
Next steps:
  Continue corrections as necessary, none expected
WI Code | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 100% -> 100% | Dec, 2022 | SP-211632
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | 100% -> 100% | June 2023 | SP-230091

## Slide 25: 2.5) Rel-18 Study/Work (5/29)
Progress since SA#101:
  The latest TS 23.586 is available here: http://www.3gpp.org/ftp/Specs/archive/23_series.
  TS 23.586: 16 CRs related to UE discovery and selection, procedures of Ranging/Sidelink Positioning control, UE-only operation procedure, network assisted SL positioning, SL Positioning for UE without NAS connection, Ranging/SL Positioning QoS, authorization for Ranging and Sidelink Positioning, SL positioning service exposure through PC5, service exposure to SL Positioning Client UE and subscription data agreed. TS 23.273: 14 CRs related to SL-MO-LR procedure, SL-MT-LR procedure, SL-MT-LR for periodic, triggered Location Event procedure and subscription data agreed.
  LS out: 1 LS out sent to CT1/SA3 on procedures for UE discovery, 1 LS sent to SA3 on service exposure security and privacy check and 2 LS out sent to RAN2/CT1/CT4 on SLPP alignment, 74 papers submitted to SA2#159, 49% handled; 80 papers submitted to SA2#160, 50% handled
  RAN, SA3, SA5 and SA6 impacts and dependencies:
  Alignments are expected with other WGs: SLPP & policy authorization for RAN WGs, privacy protection and service access authorization for SA3, charging solution for SA5, the applicability and usability of Ranging/SL Positioning service exposure though 5GC network via NEF for Client UE for SA3 and SA6., 5GC NF services and non-SLPP handling impacting UE for CT WGs etc.
Contentious Issue:
  None
Focus for the Next Meeting:
  Maintenance work, including corrections and the alignments with RAN WGs, SA3, SA5, SA6, and CT WGs
WI Code | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 100% -> 100% | Dec, 2022 | SP-211647
Ranging_SL | Ranging based services and sidelink positioning | 100% -> 100% | June 2023 | SP-230106

## Slide 26: 2.5) Rel-18 Study/Work (6/29)
Progress since SA#101:
  2 meetings for the maintenance work
  Totally 10 CRs were approved in this meeting, 2 reply LS CT1 and 2 reply LS to CT4 were approved during this quarter
  RAN impacts and dependencies:
  1 LS from RAN1 has been handled, the alignment CR has been approved
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | 100% -> 100% | Dec, 2022 | SP-220069
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 100% -> 100% | June, 2023 | SP-230093

## Slide 27: 2.5) Rel-18 Study/Work (7/29)
Progress since SA#101
  20 CRs to TS 23.304 were agreed, and 1 CR to TS 23.167 was agreed
  2 reply LS to CT1 (S2-2311606 and S2-2313799) were agreed, 1 reply LS to RAN2 (S2-2313796) was agreed, and 1 reply LS to RAN3 (S2-2313800) was agreed
  LS from CT1 (S2-2311951) was postponed
  RAN impacts and dependencies on other WGs
  Intra SA: None identified yet
  Inter TSG: New RAN3 impact as per agreed reply LS. New CT1 impacts as per agreed reply LS and associated CRs. Further work in SA2 may be needed based on RAN2 decision about L2ID and User Info for L2 based U2U (S2-2313796)
Next steps:
  Handle the postponed LS (S2-2311951) from SA2#160 meeting, and 4 unhandled CRs from SA2#159 meeting
  Other alignment/maintenance work
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 100% ->100% | Dec, 2022 | SP-211653
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 100% -> 100% | June, 2023 | SP-230097

## Slide 28: 2.5) Rel-18 Study/Work (8/29)
Progress since SA#101:
  5 CRs to TS 23.501 agreed
  3 CRs to TS 23.502 agreed
  1 CRs to TS 23.503 agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 100% -> 100% | Sep, 2022 | SP-211603
GMEC | Generic group management, exposure and communication enhancements | 100% -> 100% | June 2023 | SP-230101

## Slide 29: 2.5) Rel-18 Study/Work (9/29)
Progress since SA#101:
  3 LSs out were approved:
    LS reply to CT WG3 on clarification for list of UEs parameter handling
    LS reply to SA WG5 on charging aspects of AI/ML traffic
    LS reply to SA WG5 on KPIs granularity of the end-to-end data volume transfer time analytics
  22 Cat-F CRs were agreed
RAN impacts and other dependencies:
  No new impact identified for RAN
  No new impacts identified for other SA WGs
Next steps:
  Maintenance will continue as needed
WI Code | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 100% -> 100% | Dec, 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 100% -> 100% | June 2023 | SP-230095

## Slide 30: 2.5) Rel-18 Study/Work (10/29)
Progress since SA#101
  10 CRs were approved for TS 23.247 RAN alignment and maintenance.
  1 CR was endorsed related to RedCap UE MBS Broadcast reception.
  1 LS response was provided to RAN3/RAN2 on RedCap UE reception with the endorsed CR attached, and included the questions related to scenarios and QoS parameters for clarification.
  1 LS was sent to RAN3 on the NGAP messages that can include MBS Assistance Information
RAN impacts and dependencies:
  Intra-TSG: No intra-TSG issue identified.
  Inter-TSG: RAN coordination are needed accordingly as per agreed pCR and the sent LSs
Contentious issues:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% -> 100% | Dec, 2022 | SP-220072
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% -> 100% | June 2023 | SP-230099

## Slide 31: 2.5) Rel-18 Study/Work (11/29)
Progress since SA#101:
  32 CRs for TS 23.501/23.502/23.503 are approved
  LSes are exchanged between SA2 and SA5/RAN3/CT1/CT3/CT4.
  There are still about 39 CRs are not handled at SA2#160
Contentious Issues:
  None
Other WG dependencies
  None
Focus of the Next Meeting
  Correction and maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 100% -> 100% | Dec, 2022 | SP-220073
eNS_Ph3 | Network Slicing Phase3 | 100% ->100% | June 2023 | SP-230104

## Slide 32: 2.5) Rel-18 Study/Work (12/29)
Progress since SA#101:
  17 CRs for TS 23.501/23.502/23.503 are approved
  LSes are exchanged between SA2 and RAN3/CT1/CT3/CT4/SA4.
  The issue of PDU set UL handling is resolved with an working agreement(20 Yes and 1 No), and MediaTek sustained their objection with adding one NOTE in Chair’s note: May need to remove the related WT in the Rel-19 XRM SID when discussed in Plenary
RAN impacts and other dependencies:
  None
  Other WG dependencies
  None
  Contentious Issue:
  None
  Focus of the Next Meeting:
  Correction and maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 100% -> 100% | Dec, 2022 | SP-220705
XRM | XR (Extended Reality) and media services | 100% -> 100% | June 2023 | SP-230092

## Slide 33: 2.5) Rel-18 Study/Work (13/29)
Progress since SA#101:
  1 CR to TS 23.501 agreed
  2 CRs to TS 23.502 agreed
  RAN impacts and dependencies:
  None
  Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100% | Sep, 2022 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 100% -> 100% | Jun, 2023 | SP-230171

## Slide 34: 2.5) Rel-18 Study/Work (14/29)
Progress since SA#101:
  18 contributions were submitted to #160 and 12 contributions were handled
  Achievements:
    Functional description of DC architecture were updated
    Procedures for DC capability negotiation, DC setup and AR were updated
  RAN impacts and dependencies:
  None
Next steps:
  Correction and editorial changes as needed
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 100% -> 100% | Sep, 2022 | SP-220288
NG_RTC | System architecture for next generation real time communication services | 100% -> 100% | June, 2023 | SP-230098

## Slide 35: 2.5) Rel-18 Study/Work (15/29)
Progress since SA#101:
  The following Cat-F CRs approved as part of the maintenance work:
  3 CRs agreed with clarifications on the Redundant Steering Mode
  1 CR agreed with corrections and clarifications on the non-3GPP access switching
  3 CRs agreed on corrections and clarifications for EPC interworking
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% -> 100% | Dec, 2022 | SP-211612
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% -> 100% | Mar, 2023 | SP-221334

## Slide 36: 2.5) Rel-18 Study/Work (16/29)
Progress since SA#101:
  2 CRs to TS 23.228 agreed
  5 CRs to TS 23.501 agreed
  6 CRs to TS 23.502 agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 100% -> 100% | Dec, 2022 | SP-220417
UPEAS | UPF enhancement for Exposure And SBA | 100% -> 100% | June, 2023 | SP-230103

## Slide 37: 2.5) Rel-18 Study/Work (17/29)
Progress since SA#101:
  KI#1: 6 CRs approved on 23.548, 23.501, 23.502 (5 CRs postponed, 27 CRs not handled)
  KI#4: 6 CRs not handled
  KI#7: 1 CR not handled
  LS OUT: 1 LS sent to SA3 regarding DNS over TLS and DNS over HTTPS
  RAN impacts and dependencies:
  None
Next steps:
  Handle remaining correction documents during e-meeting
WI Code | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 100% ->100% | Dec, 2022 | SP-220352
EDGE_Ph2 | Edge Computing Phase 2 | 100% -> 100% | June, 2023 | SP-230112

## Slide 38: 2.5) Rel-18 Study/Work (18/29)
Progress since SA#101:
  8 CRs approved.
  2 LS sent out to CT4. LS exchanges with RAN2, RAN3, CT4
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 100% -> 100% | Sep, 2022 | SP-211634
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 100% -> 100% | June, 2023 | SP-230107

## Slide 39: 2.5) Rel-18 Study/Work (19/29)
Progress since SA#101:
  The MBSR authorization and de-authorization procedures were updated based on the LS from CT1 (S2-2310089).
  The MBSR authorization indication handling was updated based on LS from RAN3 (S2-2311970)
  Several correction for MBSR support in LCS procedures in TS 23.273 were agreed.
  Additional ULI handlings in AMF were agreed, and Nlmf service operation was updated.
  14 CRs were agreed. [including 1 CR to be revised in plenary]
  RAN impacts and dependencies:
    1 reply LS to CT1 (S2-2311797) was agreed on the MBSR authorization state management
Next steps:
  Maintenance based on inputs from other WGs.
  Resolve remaining ENs
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% -> 100% | Sep, 2022 | SP-211636
VMR | Architecture Enhancements for Vehicle Mounted Relays | 100% -> 100% | June, 2023 | SP-230105

## Slide 40: 2.5) Rel-18 Study/Work (20/29)
Progress since SA#101
  7 CRs for TS 23.316/ 1 CRs for 23.502 were approved.
  A LS is sent to on BBF/ Cable Labs to get their feedback on the normative work now it is completed
RAN impacts and dependencies
  None
Next steps
  Complete the maintenance especially based on BBF/ Cable Labs feedback
WI Code | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 100% -> 100% | Dec, 2022 | SP-220419
5WWC_Ph2 | Support for 5WWC, Phase 2 | 100% -> 100% | Mar, 2023 | SP-230367

## Slide 41: 2.5) Rel-18 Study/Work (21/29)
Progress since SA#101:
  Two CRs were Postponed
  RAN impacts and dependencies:
  None
Next steps:
  CT1 liaison focusing on regulatory prioritized service
WI Code | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 100% -> 100% | June, 2023 | SP-230108

## Slide 42: 2.5) Rel-18 Study/Work (22/29)
Progress since SA#101:
  None
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 100% -> 100% | Sep, 2022 | SP-220647
AMP | 5G AM Policy | 100% -> 100% | Mar, 2023 | SP-221335

## Slide 43: 2.5) Rel-18 Study/Work (23/29)
Progress since SA#101:
  180 proposals are sumbitted in SA2#159 and #160 totally.
  52 CRs are agreed, 8 CRs are merged, 7 CRs are noted and 6 CRs are postponed.
  1 LS IN is REPLY OPEN to CT3, 1 LS OUT is agreed and 3 LS OUTs are merged.
  1 LS IN and 1 LS OUT is not handled, 4 LS IN and 1 LS OUT is postponed.
  3 CRs are withdrawn, 1 DP is noted, 1 DP and 90 CRs are not handled.
  SA2 work on all key issues are completed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 100% -> 100% | Sep, 2022 | SP-220678
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | 100% -> 100% | June, 2023 | SP-230110

## Slide 44: 2.5) Rel-18 Study/Work (24/29)
Progress since SA#101:
  17 CRs approved for TS 23.501/23.502/23.503/23.402/23.316
  LS exchange with SA3 (cc to CT1, CT4) on NSWO support in SNPN using CH AAA server; based on the LS exchange SA2 agreed CR to 23.501 according to input from SA3.
  Based on LS from CT4 on on SNPN Identifier based N3IWF FQDN SA2 approved CR corresponding to CT4 input and also communicated this to CT4 by LS reply
  CR on removal of UDM support of time-based access control for localized services was postponed
  Multiple CRs on changes to SNPN selection for localized services postponed
RAN impacts and dependencies on other WGs:
  Intra-TSG: SA3 dependencies as per above LS and CR
  Inter-TSG: No new RAN impact identified, some new CT impacts as per approved CR
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Study on Enhanced support of Non-Public Networks | 100% -> 100% | Dec, 2022 | SP-220418
eNPN_Ph2 | Enhanced support of Non-Public Networks | 100% -> 100% | June, 2023 | SP-230096

## Slide 45: 2.5) Rel-18 Study/Work (25/29)
Progress since SA#101:
  General
    It’s currently under maintenance. At SA2#160, 63 papers were submitted, 13 CRs and 1 LS were approved.
    Since SA#101, 63 papers were submitted, 13 CRs and 1 LS Reply were approved.
  KI#1(URSP in VPLMN):
    1 LS was received but not opened.
  KI#2(5GC awareness of URSP enforcement):
    28 papers were submitted. Only the LS In, LS Replies and 1 LS related CR were handled due to lack of session time. 1 CR was approved, the LS Reply was postponed due to lack of consensus.
  KI#3(Provision consistent URSP to UE across 5GS and EPS):
    34 papers were submitted, 31 papers were handled, 12 CRs and 1 LS Reply were approved.
  KI#4(Support standardized and operator-specific traffic categories in URSP):
    No paper was submitted.
  RAN impacts and dependencies:
  None
Contentious issue:
  Related to LS from CT1 (C1-237981): When the UE enforces multiple URSP rules to one PDU Session for multiple applications, whether the UE should include the URSP rule enforcement report (i.e. CCs) in the form of per URSP rule or not in the PDU Session Modification Request
WI Code | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 100% -> 100% | Dec, 2022 | SP-211649
eUEPO | Enhancement of 5G UE Policy | 100% -> 100% | June, 2023 | SP-230094

## Slide 46: 2.5) Rel-18 Study/Work (26/29)
Progress since SA#101:
  No input documents
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 100% ->100% | Sep, 2022 | SP-220415
SFC | System Enabler for Service Function Chaining | 100% -> 100% | June, 2023 | SP-230120

## Slide 47: 2.5) Rel-18 Study/Work (27/29)
  Progress since SA#101:
  No input documents
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 100% -> 100% | Sep, 2022 | SP-211633
DetNet | 5GS DetNet interworking | 100% -> 100% | June, 2023 | SP-230172

## Slide 48: 2.5) Rel-18 Study/Work (28/29)
Progress since SA#101:
  Two LS outs were agreed in response to incoming CT1 LS’s
  1 CR to align with CT1 agreements was agreed
  RAN impacts and dependencies:
  None
Next steps:
  Maintenance
WI Code | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% -> 100% | Sep, 2022 | SP-211654
SUECR | Seamless UE context recovery | 100% -> 100 % | Dec, 2022 | SP-220810

## Slide 49: 2.5) Rel-18 Study/Work (29/29)
WI Code | Work Item Title | WP | Target Date | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | 100% -> 100% | Dec, 2022 | SP-220798 | 1 CR agreed to TS 23.501
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | 100% -> 100% | Dec, 2022 | SP-220795 | No change
TEI18_MBS4V2X | MBS support for V2X services | 100% -> 100% | Mar, 2023 | SP-220793 | No change
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | 100% -> 100% | Jun, 2023 | SP-220794 | 1 incoming LS was discussed. 3 CRs were agreed (1 CR 23.501, 2 CRs 23.503)
TEI18_ADEE | Enhancement of Application Detection Event Exposure | 100% -> 100% | Mar 2023 | SP-220796 | No change
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | 100% -> 100% | Mar, 2023 | SP-220797 | No change
TEI18_DCAMP_Ph2 | Dynamically Changing AM Policies in the 5GC Phase 2 | 100% - 100% | June, 2023 | SP-230102 | No change
eNSAC | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | 100% -> 100% | June, 2023 | SP-230113 | 2 CR agreed to TS 23.501/TS 23.502, One Editor Note about Access Type is still remaining
TEI18 mini WIDs.

## Slide 50: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 51: 2.6) Rel-19 Study/Work (1/5)
Progress since SA#101:
  TU estimates for the study phase:7 (1TU used in Xiamen, 1TU used in Chicago)
  Total TU estimates for the normative phase: 5.5
  TR skeleton , definition, scope, Architecture Assumptions, Key Issues are agreed
  TR 23.700-29 v0.2.0 available
  RAN impacts and dependencies:
  Yes, WT#1, WT#2, WT#3
Next steps:
  Provide and start discussing first solutions
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_ARCH_Ph3 | Study on Integration of satellite components in the 5G architecture Phase 3 | 0% -> 15% | June, 2024 | SP-231199

## Slide 52: 2.6) Rel-19 Study/Work (2/5)
Progress since SA#101
  The SID progress well with totally 71 contributions submitted in two meetings and 48 contributions handled
  TR skeleton, scope and achitectural assumptions were agreed
  Totally 8 Key Issues which covered all WTs were agreed or updated
  1 contribution for KI#1 was agreed to be captured
  A LS is sent to SA1 for clarification on “DC service”, however SA1 postponed the reply LS, which may continue to delay the discussion of KI and solutions to DC service PS data off
RAN impacts and dependencies
  None
Controversial issues
  None
Next steps:
  Updates KIs in #160AH, especially for PS data off, and focus on solutions afterwords
  Continue discussions on solutions to the agreed KIs
  Solutions to DC service PS data off may be deprioritized due to delay of reply LS
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 0%->15% | June, 2024 | 1010030

## Slide 53: 2.6) Rel-19 Study/Work (3/5)
Progress since SA#101
  SA2#159
    7 P-CR’s agreed
    Agreed TR Template, TR Scope, Architecture requirements, Architecture assumptions, 3 Key Issues for WT1
  SA2#160
    5 P-CRs agreed; 1 P-CR endorsed
    Agreed updated architecture assumptions, 4 new Key Issues for WT2.1, WT3.1, WT3.2
    Endorsed Key Issue for WT2.3
  RAN impacts and dependencies
  Intra SA: Dependency mainly on UL PDU Set issue being discussed in SA2 as part of Rel-18 XRM work. As a result, KI related to WT#1.3 on UL PDU Set handling has been postponed.
  Inter TSG: None identified yet
Contentious issues
  None
Next steps
  Progress Key issues for other work tasks
  Progress solutions for the study
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM_Ph2 | Study on Extended Reality and Media Service (XRM) Phase 2 | 0% -> 13% | 18/06/2024 | 1010032

## Slide 54: 2.6) Rel-19 Study/Work (4/5)
Progress since SA#101
  TR 23.700-66 v0.2.0 is available
  Total 105 TDocs are submitted to SA2#159 and SA2#160
  7 pCRs have been agreed (15 pCRs merged, 1 pCR and 3DP noted, 1 LS postponed)
  TR skeleton, Definition, Scope, and Architecture Assumptions and Principles have been agreed
  Total 3 Key Issues to cover all three WTs in the SID have been agreed
  Solution discussion will start from the next SA2#160AH meeting
  RAN impacts and dependencies
  None
Contentious issues
  None
Next steps
  Start solution discussions for agreed Key Issues
  Continue discussion to refine Key Issues, Architectural Assumptions, Scope, etc
WI Code | Work Item Title | WP | Target Date | WID#
FS_EnergySys | Study on Energy Efficiency and Energy Saving | 0% -> 15% | 18/06/2024 | 1010029

## Slide 55: 2.6) Rel-19 Study/Work (5/5)
Progress since SA#101
  TR 23.700-75 v0.1.0 is available
  Study started with SA2#160 (not on agenda for SA2#159).
  13 TDocs were submitted to SA2#160.
  pCRs for TR skeleton, Scope, Architecture Assumptions and 3 Key Issues to cover the WTs in the SID have been agreed.
  RAN impacts and dependencies
  None
Contentious issues
  None
Next steps
  Start solution discussions for agreed Key Issues in next meeting
WI Code | Work Item Title | WP | Target Date | WID#
FS_MPS4msg | Study on MPS for IMS Messaging and SMS services | 0% -> 20% | 18/06/2024 | 1010031

## Slide 56: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 57: 2.7) IETF and External SDO Normative Reference Update
None

## Slide 58: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 59: 3) SA2 Work Planning
Pre-Release 18 maintenance
  5.9 TU’s allocated across the two meetings
  223 input documents across the two meetings
Release 18
  Maintenance work started in the August meeting (SA2#158)
  Aim is to limit to 16 Work Items on the agenda per meeting to facilitate scheduling and avoidance of clashes
  42.6 TU’s allocated across the two meetings in this quarter – higher than originally planned (36) as the number of input documents remains high
  Approximately 1560 input documents across the two meetings

## Slide 60: 3) SA2 Work Planning – Release 19
Summary of status of Rel-19 items at the end of SA2#160 shown right
4 items were Approved by SA2, and 2 items Endorsed
The remaining items were Noted by SA2
SA2 assume that items that were Noted can be included in prioritization discussions
In addition one discussed item (TEI19_NetShare) will be proposed as a TEI19 item
TEI19 proposals will be considered and decided on in Q1 2024
 | Status | Study | Norm | RAN dependencies
FS_5GSAT_ARCH_Ph3 | SA Approved | 7 | 5.5 | Yes
FS_NG_RTC_Ph2 | SA Approved | 6 | 5.5 | No
FS_XRM Ph2 | SA Approved | 7.5 | 6.5 | Yes
FS_EnergySys | SA Approved | 6.5 | 6.5 | Yes
FS_MPS4msg | SA Approved | 3 | 3 | Maybe
FS_VMR_Ph2 | SA2 Endorsed | 6 | 5 | Yes
FS_5G_ProSe_Ph3 | SA2 Endorsed | 3 | 3 | Yes
FS_SLTS | SA2 Noted | 4 | 4 | Yes
FS_eTRS_URLLC_LAN | SA2 Noted | 8 | 7.25 | Yes
FS_eUUI5 | SA2 Noted | 7.5 | 5.5 | No
FS_eEDGE_5GC_ph3 | SA2 Approved | 6 | 4.25 | No
FS_UAS_Ph3 | SA2 Noted | 4 | 3.5 | Yes
FS_ISAC_ARC | SA2 Noted | 13 | 0 | Yes
FS_UPEAS_Ph2 | SA2 Approved | 2.25 | 2.25 | No
FS_5G_Femto | SA2 Approved | 2 | 3 | Yes
FS_INSS | SA2 Approved | 2 | 2 | No
FS_ETM | SA2 Noted | 2.5 | 2 | No
FS_MASSS | SA2 Noted | 7.25 | 6.75 | Maybe
FS_AmbientIoT | SA2 Noted | 12 | 12 | Yes
FS_AIML_CN | SA2 Noted | 7 | 7 | Yes
RVAS_ARCH | SA2 Noted | 0 | 1.5 | No
Total | 212.5 | 116.5 | 96 | 
Average | 10.1 | 5.5 | 4.6 | 

## Slide 61: 3) SA2 Work Planning – Release 19
The number of items and the total TU’s estimated exceed the guidance previously given
  10 – 14 items (Work/Study items)
  134 TU’s in total (study and normative phase)
  14 TU’s maximum per item (study and normative phase)
So it will be necessary carry out de-prioritization and possibly also down-scoping of the remaining items
Technical work started on 5 items approved at SA#101
9.25 Rel-19 TU’s have been consumed out of 134
 |  | Used | Oct, 23 | Nov, 23
FS_5GSAT_ARCH_Ph3 | Study TU's used | 2 | 1 | 1
FS_NG_RTC_Ph2 | Study TU's used | 2.5 | 1 | 1.5
FS_XRM Ph2 | Study TU's used | 2 | 1 | 1
FS_EnergySys | Study TU's used | 2 | 1 | 1
FS_MPS4msg | Study TU's used | 0.75 |  | 0.75
Total used per meeting |  |  | 4 | 5.25

## Slide 62: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 63: 4) Documents for Information and Approval (1/3)
Revised SID/WID for Approval
 | Type | For | Title | WI Code
Rel-18 | WID REVISED | Approval | Revised WID: System Support for AI/ML-based Services (AIMLsys) | 980019
Rel-19 | SID NEW | Approval | Study on UPF enhancement for Exposure and SBA Phase 2 | -
Rel-19 | SID NEW | Approval | New SID on Enhancement of support for Edge Computing in 5G Core network phase 3 | -
Rel-19 | SID NEW | Approval | New SID on Improvements of network controlled Network Slicing Selection | -
Rel-19 | SID NEW | Approval | New SID on System aspects of 5G NR Femto. | -

## Slide 64: 4) Documents for Information and Approval (2/3)
TSs/TRs for Information
  None
TSG SA# | Title | For | Release | TS | WI Code

## Slide 65: 4) Documents for Information and Approval (3/3)
TSs/TRs for Approval
  None
TSG SA# | Title | For | Release | TS | WI Code

## Slide 66: Contents
1) General aspects (events since SA#101, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 67: 5) Collected Items requiring action from SA
The number of items and the total TU’s estimated for Rel-19 items exceed the guidance previously given
  10 – 14 items (Work/Study items)
  134 TU’s in total (study and normative phase)
  14 TU’s maximum per item (study and normative phase)
So it will be necessary carry out de-prioritization and possibly also downscoping of the remaining items
For the Rel-18 XRM work item the issue of PDU set UL handling was resolved with a working agreement
  There is a related WT in the Rel-19 XRM_Ph2 SID SA is asked to discuss whether the WT should be removed

## Slide 68: Thank You !
Andrew Bennett
Chair of 3GPP SA2
a.bennett@Samsung.com
www.3gpp.org