## Slide 1: Proposal for a 3GPP 6G timeline
OPPO
3GPP TSG#102
Edinburgh, Scotland, Sept 11 – 15, 2023
SP-231294

## Slide 2: Anticipated perspective of the timelines for IMT-2030

## Slide 3: Discussion
2 possible approaches for 6G work in 3GPP:
  One release SID + two release WID with short release cycle, or
  One release SID+ one release WID
  ----------------------Both are targeting commercial deployment around 2030.
 | Pros | Cons
1st approach | Earlier provided initial 6G “drop” | Less time to consider wider requirements/architecture aspects and unique 6G differentiation
2nd approach | More thorough approach, possibility to consider all regional activities outcomes; full solutions and unique differentiation; Overall alignment with all industry trends (e.g. AI-Native etc.) | No early drops targeting “6G 3GPP-compliant market solutions”

## Slide 4: OPPO’s view on the preferrable way forward (1/2)
3GPP is encouraged to go for realistic and comprehensive timeline
OPPO believes 2nd approach is more balanced, more thorough, comprehensive, more quality-assurance-thinking, while also meets IMT-2030 commercial deployment timelines
    The approach assumes two rather longer 3GPP releases to be planned for initial 6G development
    The detailed 3GPP timelines are to be agreed ASAP, this would bring a clear message to the industry on 3GPP commitment and concrete steps towards 6G
    Close SA/RAN collaboration and out-of-the-box thinking is expected; the 6G dedicated activities (studies and normative work) might apply across RAN/SA existing groups

## Slide 5: OPPO’s view on the preferrable way forward (2/2)

## Slide 6: Backup slides

## Slide 7
Release 20 SA1 work planning
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 part 1 (≈50%)
SIDs presentation
SIDs agreement
Rel -20 SA1 Stage 1
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Rel-20 part 2 (≈50%)
presentations
SID(s) agreement
Grey boxes = SA 1 Content definition process
Release 19
Release 20
100%(TBC)
No decision yet from
TSG on timeline
80%(TBC)
Part 1 is endorsed.
See next slide