TSG SA Meeting #SP-102	SP-231353

11 - 15 December 2023, Edinburgh, Scotland	(revision of S2-2312296)

# Source:	Huawei (Moderator)

# Title:	New SID on Study on Side link time synchronization

# Document for:	Approval

# Agenda Item:	6.4.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Study on Side link time synchronization

Acronym: FS_SLTS

Unique identifier:

{A number to be provided by MCC at the plenary}

Potential target Release:	Rel-19

1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X | X |  |
| No |  |  |  |  |  |
| Don't know | X |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a

| X | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

2.3	Other related Work Items and dependencies

{List here other Work Items which relate to the proposed one, such as a Work Item in an earlier Release if further enhancing the feature from the previous Release)}

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
|  |  | {optional free text} |

Dependency on non-3GPP (draft) specification:

None

3	Justification

The following Stage 1 requirements described in 3GPP TS 22.104:

- Support clock synchronization (working clock domain) between the UEs within the group of UEs using ProSe direct device communication (further details in Clause 7 of 22.104).

- Support clock synchronization (working clock domain) between the UEs within the group of UEs using ProSe indirect device communication (further details in clause 8, 3GPP TS 22.104).

4	Objective

{Summary of what is intended to be achieved. Free text}

Following are the objectives for this study:

WT-1:  Identify whether and how enhancements are needed for enabling clock synchronisation over sidelink

WT-1.1	How the UE identifies which clock to use for clock synchronisation (distribute 5GS clock received from gNB or another UE over sidelink or use UE internal clock)

WT-1.2	How the UE identifies what radio parameters to use for distributing the clock over sidelink

WT-2:  Identify whether and how clock synchronisation can be supported over PC5-U:

WT-2.1	Support of time synchronization protocols and profiles defined by IEEE i.e. (g)PTP protocol for TSC communication via user plane ProSe Direct/Indirect communication

WT-2.2	Possible combinations of simultaneous synchronization domains supported by direct device connections

NOTE 1: Solutions should consider scenarios where the UE is in-coverage, partial coverage or out of coverage

| Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency |
| --- | --- | --- | --- | --- |
| WT#1 | 2 | 2 | Yes | WT#1 is self-contained |
| WT#2 | 2 | 2 | Yes | WT#2 depends on WT#1 |

Total TU estimates for the study phase: 3

Total TU estimates for the normative phase: 3

Total TU estimates: 4 +4 = 8

5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| Internal TR | 23.abc | Study on Side Link time synchronization |  |  | Internal TR |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |

6	Work item Rapporteur(s)

7	Work item leadership

SA2

8	Aspects that involve other WGs

Security aspects are considered by SA3.

RAN aspects are considered by RAN WGs.

9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval}

Supporting IM name

NICT

Lenovo

Philips International B.V.

Siemens AG

Mitsubishi Electric