## Slide 1: Timeline for IMT2030 in 3GPP
Source: ZTE
Agenda: 7.4
3GPP TSG SA Meeting #102
Edinburgh, Scotland, December 11-15, 2023
SP-231358

## Slide 2: 3GPP Planning for IMT-2030
3GPP is informed by ITU-R WP5D in the received LS RP-231518 that
  At ITU-R WP5D#44 in June 2023, WP 5D finalized development of a draft new Recommendation ITU-R M.[IMT.FRAMEWORK FOR 2030 AND BEYOND] on “Framework and overall objectives of the future development of IMT for 2030 and beyond”.
  The objectives of the draft new Recommendation are to provide guidelines on the framework and overall objectives of the future development of the terrestrial component of IMT for 2030 and beyond.
After this important milestone, it is expected that ITU-R will proceed to subsequent processes including technical performance requirements.
We believe that 3GPP is committed to continue developing next generation standards and submitting technical proposals and specification for IMT-2030. It should be planned carefully for the future work to address this for IMT-2030.
In next page, we provide our views on 3GPP Timeline for IMT-2030.

## Slide 3
5D
#40
5D
#41
5D
#42
5D
#43
5D
#44
5D
#45
5D
#46
5D
#47
5D
#48
5D
#49
5D
#50
5D
#51
5D
#52
5D
#54 #55 #56 #57 #58 #59 #60 #61 #62 #63 #64
5D
#53
5D
#37
5D
#38
2021 2022 2023 2024 2025 2026 2027 2028 2029 2030
WRC-27
#39
5D
WRC-23
5D
5D
5D
5D
5D
5D
5D
5D
5D
5D
Workshop
Technology Proposals for “IMT-2030”
Technical performance requirements
Evaluation
Modifications Resolutions 56
or/and possible new Resolution
Recommendation framework of IMT for 2030 and beyond
ITU Report
Future Technology trends
Revision of report M.2376 IMT feasibility above 6GHz `
RAN 6G WI (R21)
3GPP 6G Workshop

Rel-21
Rel-20
Rel-19
Rel-18
SA1 6G SI+WI
(R20+R21)
Evaluation criteria & methodology
Requirements, Evaluation criteria & Submission Templates
Consensus building
Outcome & Decision
IMT-2030 Specification
RAN 6G TECH SI (R20)
SA2 6G WI (R21)
CT 6G WI(Rel-21)
Background & Process
Circular Letter (and latter addenda)
RAN 6G REQ SI (R20)
Rel-22
Submission to ITU
Potential 3GPP 6G Timeline
SA2 6G SI (R20)

## Slide 4: Proposals on 3GPP Planning for IMT-2030
6G study can start in Rel-20 and the follow-up normative work can start in Rel-21
  Rel-21 is the only release for IMT-2030 specification submission to ITU by 2030.
    IMT-2030 specification submission at Jun 2029
Sufficient 6G study should be ensured e.g. the duration of Rel-20 SA2 study item = 21 months
  6G SA1 SI approval: Sep 2024. 6G SA1 WI completed: Dec 2026(Rel-21)
  6G workshop: Mar 2025
  6G SA2 SI approval: Jun 2025, 6G SA2 SI completed: Mar 2027
  6G SA2 WI approval: Dec 2026, 6G SA2 WI completed: Mar 2028(Rel-21)
  6G CT WI completed: Dec 2028(Rel-21), ASN.1 completed: Mar 2029

## Slide 5: Thanks