## Slide 1
ZTE corporation
Proposal on SA Rel-19 Package

## Slide 2: Rel-19 Content Definition Process (From SA#100)
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
Stage-3 (CT & SA)
Stage-2 Study/Work Phase
Rel-19 Content Approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
100%
SA1 Stage-1 80%
ASN.1 / Open API
Stage-1 Freeze
Selected Rel-19 SID/WID Approval
Rel-19 Final Package Approval
Stage-2 Freeze
Stage-3 Freeze
Rel-19 complete
MED
Moderated Email Discussions
MED
WG starts working on Rel-19 SID/WID approved at SA#101
Rel-19 Scope Discussion / Guidance to WG
Source: SP-230720

## Slide 3: SA2 Rel-19 capacity summary
SA2 capacity
  Max TUs: 134
    Additional buffer TUs: 48 (for TEI-19, Rel-18 alignment, 5G deployment issues, …)
  Max number of SIs/WIs: 10 – 14
    Note: one feature made up of SI+WI is counted as one item
  Limit to 14 TUs available for any SI/WI
    Note: TU estimates is for the whole work done in Rel-19 (i.e. SID only, WID only, or SID + WID together)
Assumptions
  Start: Sept 2023, End: Dec 2024 (15 months)
  Number of ordinary meetings: 8
  Expected total TUs per meeting (for all the work including maintenance and Rel-19): 36
  Total TUs (for all releases): 288
  TUs for maintenance of past releases: 106
Source: SP-230760
NOTE: Additional SA2#160AH(Jan) is agreed, so the number of meetings is 9 now.

## Slide 4: SA2 R19 package discussion
RAN dependency
  Those studies are out if it has RAN dependency and RAN has no plan to further work on this area in R19, e.g. ProSe, TSN, etc.
  WT#1 in FS_AIML_CN is moved out and SA2 can do alignment after RAN WG concludes the study.
FS_ISAC_ARC and FS_AmbientIoT
  SA sets check point at Sep 2024 on whether FS_ISAC_ARC and FS_AmbientIoT can proceed with normative work. The estimated TU is only for SID.
FS_MASSS
  The DualSteer part needs to be updated based on the approved stage 1 requirement and has to be stable for prioritization
  Suggest to move ATSSS Ph4 outside of FS_MASSS and discuss separately
Considering that SA2#160AH(Jan) is agreed it is proposed to discuss the possibility to add additional two SI/WIs to the Max number of SI/WI, without exceeding the Max TU(134)

## Slide 5: R19 overall package proposal
# |  | name | TU(SI) | TU(WI) |  | Remark
1 | FS_ 5GSAT_ARCH_Ph3 | Study on Integration of satellite components in the 5G architecture Phase III | 7 | 5.5 | In | SA approved SID
2 | FS_EnergySys | Energy Efficiency and Energy Saving | 6.5 | 6.5 | In | SA approved SID
3 | FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 6 | 5.5 | In | SA approved SID
4 | FS_XRM Ph2 | Study on Architecture enhancement for XRM Ph2 | 7 | 6 | In | SA approved SID, WT#1.3 is out
5 | FS_MPS4msg | Study on MPS for IMS Messaging and SMS services | 3 | 3 | In | SA approved SID
6 | FS_INSS | Improvements of network controlled Network Slicing Selection. | 2 | 2 | In | SA2 approved SID
7 | FS_UPEAS_Ph2 | UPF enhancement for Exposure and SBA Phase 2. | 2.25 | 2.25 | In | SA2 approved SID
8 | FS_eEDGE_5GC_ph3 | Enhancement of support for Edge Computing in 5G Core network phase 3 . | 6 | 4.25 | In | SA2 approved SID
9 | FS_MASSS | Multi-Access (DualSteer + ATSSS Ph-4). | 4.75 | 4.75 | In | Focus on DualSteer only, ATSSS part is out
10 | FS_AmbientIoT | Study on Architecture support of Ambient power-enabled Internet of Things | 12 | TBD | In | 12 TU for entire SID, check point on WI at Sep 2024
11 | FS_ISAC_ARC | Study on Architecture Enhancement to support Integrated Sensing and Communication | 13 | TBD | In | 13 TU for entire SID, check point on WI at Sep 2024
12 | FS_AIML_CN | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | 3 | 3 | In | WT#1 needs to be further discussed, can be done as RAN alignment later, no study needed
13 | FS_UAS_Ph3 | Phase 3 for UAS, UAV and UAM | 3 | 2.5 | In | WT6 has RAN dependency and is out
14 | FS_VMR_Ph2 | Architecture Enhancements for Vehicle Mounted Relays (VMR) Phase 2 | 6 | 5 | In | SA2 endorsed SID, high RAN dependency
15 | FS_eUUI5 | Enhancement of Usage of User Identifiers in the 5G System . | 7.5 | 5.5 |  | Content needs to be stable for prioritization
16 | FS_5G_Femto | System aspects of 5G NR Femto | 2 | 3 |  | SA2 approved SID, can do as RAN alignment
17 | FS_eTRS_URLLC_LAN | Study on enhancement of Timing Resiliency, TSC&URLLC, and LAN | 8 | 7.5 |  | Content needs to be stable for prioritization
18 | FS_ETM | Enhanced Traffic Management. | 2.5 | 2.5 |  | Overlapping with FS_XRM_Ph2
19 | FS_5G_ProSe_Ph3 | System Enhancement for Proximity-based Services in 5GS - Phase 3. | 3 | 3 |  | SA2 endorsed SID, High RAN dependency
20 | FS_SLTS | Study on Side link time synchronization. | 4 | 4 |  | High RAN dependency
21 | NetShare | Indirect Network Sharing |  |  | TEI19 | 
22 | RVAS | Architecture support of Roaming Value Added Services |  |  | TEI19 | 

## Slide 6
Appendix: RAN R19 Package
Source: RP-232745(still under discussion)

## Slide 7: RAN R19 Package: RAN1-led Projects
Project | TU estimate
AI/ML - Air Interface | ~4 TUs
NR-MIMO Evolution | ~2.5 TUs in 1st half, ~2TUs in the 2nd half
Evolution of duplex operation | ~2 TUs
Ambient IoT | ~3.5 TUs (TUs budgeted for the entire release, target 12-month for SI completion, check in Dec’24 for conversion to WI or if necessary, continuation of SI)
Network energy savings | ~2 TUs
Low power WUS/WUR | ~1.5 TUs
ISAC | SI only, starting from 2Q’24, ~1 TU for 15 months. Focusing on channel model; check in Sept’24 for possibly additional study beyond channel model
Exploring study in new spectrum (7-24GHz) | SI only, starting from 2Q’24, ~1 TU for 15 months for channel model
Legend - XX: WI; XX: SI only; XX: SI followed by WI or if necessary, continuation
Source: RP-232745(still under discussion)

## Slide 8: RAN R19 Package: RAN2-led Projects
Project | TU estimate
Mobility Enhancements | ~2 TUs
Enhancements for XR | ~2 TUs
NTN (Non-Terrestrial Networks) evolution - NR | ~2 TUs
NTN (Non-Terrestrial Networks) evolution - IoT | ~1 TU
AI/ML for Air Interface (Mobility) | ~2 TUs
Legend - XX: WI; XX: SI only; XX: SI followed by WI
Source: RP-232745(still under discussion)
RAN R19 Package: RAN3-led Projects
Project | TU estimate
AI/ML for NG-RAN | 6 months SI, followed by 12-month WI, ~2 TUs
SON/MDT Enhancements | ~1.5 TUs
Additional topological improvements | 6 months SI, followed by 12-month WI, ~2TUs for SI, and ~1.5TUs for WI