## Slide 1: Orange views on 6G timeline
3GPP TSG SA meeting #102 Edinburgh, December 11 - 15, 2023 | SP-231517

## Slide 2: Rel-20 & 21 Timeline vs 6G Planning in 3GPP – Orange Position
24 months for Rel-20 & Rel-21
Rel-20 plan should balance the work for 5G-A enhancements and 6G related studies
Stage 1/SA1 6G studies not before Q2 2024
6G studies only in Rel-20 and necessary specifications in Rel-21
1st set of 6G specifications target completion by Q4 2029
6G SA/
RAN Workshop
2024
2025
2026
2027
2028
2029
2030
Rel-20 – SA/RAN/CT WG 6G SID
Rel-20 – SA2 6G SID
Rel-20 – SA1 6G SID
Rel-19
Rel-20
Rel-21
6G
Studies
Rel-21 – SA1 6G WID
Rel-21 – SA2 6G WID
Rel-21 – SA/RAN/CT WG 6G WID+ASN.1&OpenAPI
6G
specifications
Rel-20 – 6G RAN Req
Rel-22
SA1 6G workshop