TSG SA Meeting #103	SP-230053

19 - 22 Mar. 2024, Maastricht, NL

Source:	SA4

Title:	Rel-18 Work Item Exception for SR_MSE

Document for:	Approval

Agenda Item:	6.3.4

3GPP™ Work Item Exception

# Title : 		Exception Sheet for the SR_MSE WID

## Acronym  : 	SR_MSE

## Unique Identifier :	960045

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | June 2024, SP-104 |  |  |  |  |
| Service(s) impacted: | XR and Gaming Services |  |  |  |  |
| Specification(s) affected: | TS 26.565 |  |  |  |  |
| Task(s) within work which are not complete: | Finalization of all dependencies on MeCAR, iRTCW, and 5G_RTP. |  |  |  |  |
| Consequences if not included in Release 18: | This will prevent Rel-18 UEs from benefiting from split rendering functionality, which may impact the quality of XR services. |  |  |  |  |

Abstract of document:

The SR_MSE WID is the first realization of a Media Service Enabler and is designed to encapsulate a set of components and offer simple access to these functions through a defined API. Implementers of the specification may target developers by offering the Split Rendering functionality as an SDK for these developers. As such SR_MSE is mostly a collection of components that are specified by other 5G Media specifications.

Currently, TS26.565 is close to completion with the following outstanding features:

- Updates to the media capabilities and metadata formats for the pixel streaming profiles based on TS 26.119,

- Updates to the network assistance functionality based on the progress in TS 26.510,

- Finalization of the QoE metrics for split rendering,

- Potential addition of advanced profiles addressing WID objectives,

- Final clean-up of the TS.

Contentious Issues:

None.