TSG SA Meeting #103	SP-230058

19 - 22 Mar. 2024, Maastricht, NL

Source:	SA4

Title:	Rel-18 Work Item Exception for iRTCW

Document for:	Approval

Agenda Item:	6.3.4

3GPP™ Work Item Exception

# Title : 		Immersive Real-time Communication for WebRTC

## Acronym  : 	iRTCW

## Unique Identifier : 	950014

Release 18 Submission form

| Feature / Item: | iRTCW |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | SA#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | Real-time Media Communication in Rel-18 |  |  |  |  |
| Specification(s) affected: | TS 26.113 |  |  |  |  |
| Task(s) within work which are not complete: | - Finalization of dependency with common APIs in TS 26.510 - OpenAPI definition on RTC-specific APIs |  |  |  |  |
| Consequences if not included in Release 18: | Specification for several RTC-related operations is incomplete and without OpenAPI no interoperability can be achieved |  |  |  |  |

Abstract of document:

This work item primarily specified the stage-3 support for Real-Time Media Communication (RTC) protocol for provisioning, signalling, user plane, control plane, and device interfaces to support WebRTC-based media transport over 5G. TS 26.113 from this work item primarily deals with RTC-specific aspects with dependency on TS 26.510 for the general aspects of the common set of APIs and operations.

Currently, TS 26.113 requires work on the following outstanding features before the completion:

-	Final alignment with 26.510 for the set of common APIs: Provisioning sessions, Configuration provisioning, Policy templates provisioning & Dynamic policy, and Metric reporting

-	OpenAPI representation for the RTC-specific APIs at reference points RTC-1 and RTC-5

Contentious Issues:

To enable the real-time media communication services in release-18, the media codecs and capabilities should be specified in the specification, but no consensus on the normative support of these codecs is reached yet.