TSG SA Meeting #103	SP-240121

19-22 March 2024, Maastricht, Netherlands

# Source:	SA WG2

# Title:	New WID: Enhancing Parameter Provisioning with static UE IP address and UP security policy

# Document for:	Approval

# Agenda Item:	6.5.2

3GPP TSG SA WG2 Meeting #161			S2-2403510

Athens, Greece, February 26 – March 1, 2024	(revision of xx-yyxxxx)

# Source:	Ericsson, Nokia, Nokia Shanghai Bell, Deutsche Telekom, Siemens AG

# Title:	WID on enhancing NEF Parameter Provisioning procedure with static UE IP address and UP security policy

# Document for:	Approval

# Agenda Item:	30.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	Enhancing Parameter Provisioning with static UE IP address and UP security policy

Acronym:	TEI19_IP_SP_EXP

Unique identifier:	1030015

Potential target Release:	Rel-19

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
| X | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
|  |  |  | N/A |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 830042 | 5GS Enhanced support of Vertical and LAN Services | Rel-16 work item |
| 990109 | Generic group management, exposure and communication enhancements | Rel-18 work item |

# 3	Justification

To scale a 5G system infrastructure for use with tens of thousands of I/O signals, hundreds of video cameras and mobile equipment, the efficiency of the network operation processes is of very high importance. To this end, enterprises aim to integrate their IT/OT control systems with the 5G system using an exposure API. The requirements of the OT industry on 5G exposure APIs have been documented by the 5G Alliance on Connected Industries and Automation (5G‑ACIA) in a whitepaper (S2-2105355).

1. 	5G non-public networks (NPNs, including SNPNs and PNI-NPNs) primarily serve the enterprise and government segments. These organizations prefer to assign static IP addresses to some or most of their UEs. 5G-enabled devices such as printers and servers in a wireless office environment also need static IP addresses. In the Operational Technology (OT) verticals (e.g. manufacturing, oil & gas, mining, chemical industry) the norm is that all aspects of networking are pre-planned in the engineering phase, entailing that all devices have a static IP address assigned.

The 5G-ACIA LS mentioned above also describe the desire for static IP addresses to be assigned to UEs by the IIoT application.

2. 	The 5G networks allow the operator to configure a UP Security Policy for a PDU Session. This policy can be determined based on UE subscription data in UDM. This security policy should be the same for all PDU Sessions in the 5G VN group, as documented in TS 33.501, Annex K.3:

“To reduce incremental complexity added by security, all PDU sessions associated with a specific 5G LAN group should have the same UP security policy.”

For 5G VN networks, where the AF provisions the 5GVN group data there is however no specified mechanism to ensure this requirement from TS 33.501. In-line with the need for configuring 5G VN networks via exposure API, there is a justification for also allowing the AF to define the UP Security Policy for all PDU Sessions in a 5G VN group.

# 4	Objective

The following aspects will be specified:

WT 1:	Enhance the Parameter Provisioning service with a new Parameter Provisioning payload type to support static UE IP address information.

WT 2: 	Enhance 5G VN group data with UP Security Policy for the 5G VN group.

## TU estimates and dependencies

| Work Tas ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency |
| --- | --- | --- | --- | --- |
| WT 1 | - | 0.25 | No | None |
| WT 2 | - | 0.25 | No | None |

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 23.501 | Enhance Parameter Provisioning to support AF to provision UE IP address information and UP security policy. | TSG#106 (Dec 2024) |  |
| TS 23.502 | Enhance Parameter Provision service to support AF to provision UE IP address information and UP security policy. | TSG#106 (Dec 2024) |  |

# 6	Work item Rapporteur(s)

Stefan Rommer, Ericsson ( stefan . rommer @ ericsson . com)

# 7	Work item leadership

SA WG2

# 8	Aspects that involve other WGs

SA WG3 for security aspects, if needed (but there should be no impact to SA WG3 specifications).

# 9	Supporting Individual Members

{At least 4 supporting Individual Members are needed. There is an expectation that these companies will provide resources to progress the work. Note that having 4 supporting companies is a necessary but not sufficient condition: the usual TSG approval process by consensus is needed for the WID approval}

Supporting IM name

Ericsson

Nokia

Nokia Shanghai Bell

Deutsche Telekom

Siemens AG

Telefonica