## Slide 1
SA1 Report to TSG SA#103 SP-210192
A.I. 4.1
José Almodóvar
SA1 Chair, KPN
Alain Sultan
SA1 Secretary, ETSI MCC
SP-240192 3GPP TSG#103, 19 – 22 March 2024, Maastricht
© 3GPP 2024

## Slide 2: Short Summary

## Slide 3: Summary – overall
Rel-20: SA1 work is split in two parts:
  Rel-20 part 1: 5GAdvanced
    24 new ideas presented by the companies
    3 SIDs agreed (FS_FRMCS_Ph6, FS_EnergyServ_Ph2, FS_5GSAT_Ph4)
  Rel-20 part 2: 6G
    Discussions will start in the next quarter
Rel-19: Study on Interconnect of SNPN (FS_ISN) and normative work (ISN):
  FS_ISN: completed: TR 22.848 completed and sent for approval
  ISN: completed: Mini-WID, Exception Sheet and CR package sent for appoval.
Rel-18: “cleaning process” started
  As to align Stage 1 to what was achieved in Rel-18 Stages 2 & 3
  Work will continue in the following meetings.

## Slide 4
Release 20 SA1 work planning
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 part 1 (≈50%)
SIDs presentation
SIDs agreement
Rel -20 SA1 Stage 1
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Rel-20 part 2 (≈50%)
presentations
SID(s) agreement
Grey boxes = SA 1 Content definition process
Release 19
Release 20
100%(TBC)
No decision yet from
TSG on timeline
80%(TBC)
Planning of Part 1 endorsed at SA#101
Planning of Part 2 endorsed at SA#102

## Slide 5: General Information and statistics

## Slide 6: SA1 Officials
Chairman:
  Jose Almodovar (KPN)1
Vice Chairmen:
  Yusuke Nakano (KDDI)2
  Qun Wei (China Unicom)3
Secretary:
  Alain Sultan (MCC)
1 Re-elected for third term May 2023
2 Re-elected for second term November 2023
3 Elected November 2023

## Slide 7: Statistics
 | Q3 22 | Q4 22 | Q1 23 | Q2 23 | Q3 23 | Q4 23 | Q1 24
Attended delegates | e-meeting | 334_F2F + 69_remote | 184_F2F + 88_remote | 276_F2F + 69_remote | 178_F2F + 61_remote | 260_F2F + 134_remote | 299_F2F + 49_remote
Docs at meeting end | 397+711r | 720 | 811 | 786 | 629 | 487 | 314
Docs at meeting start | 295 | 278 | 320 | 326 | 292 | 248 | 175
Incoming LS | 29 | 26 | 21 | 32 | 15 | 20 | 25
Outgoing LS | 2 | 7 | 5 | 10 | 2 | 3 | 3
Agreed CRs | 10 | 12 | 8 | 26 | 51 | 30 | 17
Agreed alignment CRs | 0 | 0 | 0 | 4 | 0 | 1 | 9
New Study Items | 0 | 0 | 1 | 0 | 1 | 0 | 3
New Work Items | 4 | 1 | 4 | 10 | 4 | 3 | 1
Revised WID/SID | 1 | 0 | 1 | 0 | 0 | 0 | 0
TR/TS for Information | 1 | 2 | 6 | 0 | 3 | 0 | 0
TR/TS for Approval | 0 | 1 | 0 | 7 | 1 | 6 | 1

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1#106 | 27- 31 May 2024 | Korea
SA1#107 | 19-23 Aug 2024 | Europe
SA1#108 | 18-22 Nov 2024 | US – (mega meeting)

## Slide 9: Previous SA1 reports
TSG Meeting & location | Tdoc number | SA1 meeting(s) covered & location
SA#91e | SP-210195 | SA1#93e, e-meeting
SA#92e | SP-210500 | SA1#94e, e-meeting; SA1#94bis-e, e-meeting
SA#93e | SP-211029 | SA1#95e, e-meeting
SA#94e | SP-211506 | SA1#96e, e-meeting
SA#95e | SP-220077 | SA1#97e, e-meeting
SA#96e | SP-220427 | SA1#98e, e-meeting
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin
SA#101 | SP-231012 | SA1#103, Gothenburg
SA#102 | SP-231392 | SA1#104, Edinburgh

## Slide 10: Work Summary: pre Rel-19 Work & Maintenance

## Slide 11
Rel-18 end of Release clean-up/alignment of SA1 specs
Rel-18 end of Release clean-up/alignment of SA1 specs
TEI18 - Agenda item 18.1 SA WG1 Rel-18 CRs: |  |  |  |  |  | 
SP-240201 | S1-240049 | Removal of non-implemented EASNS requirements | EASNS | 22.261 | 0766 | Rel-18
 | S1-240193 | Removal of UIA charging requirements | UIA | 22.115 | 0108r1 | Rel-18
 | S1-240194 | Removal of UIA charging requirements | UIA | 22.115 | 0108r1 | Rel-18
 | S1-240202 | Correction on KPI table for sensing | Sensing | 22.137 | 0001r1 | Rel-19
 | S1-240273 | Alignment of TS 22.125 Uncrewed Aerial System (UAS) support in 3GPP with progress in other 3GPP WGs | EAV, ID_UAS | 22.125 | 0051r1 | Rel-18
 | S1-240302 | Alignment of TS 22.125 Uncrewed Aerial System (UAS) support in 3GPP with progress in other 3GPP WGs | EAV, ID_UAS | 22.125 | 0053r1 | Rel-17

## Slide 12: Work Summary: Rel-19 Work

## Slide 13
Rel-19 Work & Maintenance
Other SA1 Rel-19 CRs
TEI19 - Agenda item 18.1 SA WG1 Rel-18 CRs: |  |  |  |  |  | 
SP-240202 | S1-240119 | Editorial clean-up of TR 22.837 section 7 | FS_Sensing | 22.837 | 0021 | Rel-19
 | S1-240131 | Support for Multiple Spanning Tree Protocol | cyberCAV, TEI19 | 22.261 | 0781 | Rel-19
 | S1-240191 | Correction of AI/ML KPI requirements for direct network connection | TEI19, AIML_MT | 22.261 | 0761r1 | Rel-19
 | S1-240197 | TS.22.261_Updating of functional requirements | AmbientIoT | 22.261 | 0762r1 | Rel-19
 | S1-240201 | Editorial corrections in FS_EnergyServ | FS_EnergyServ | 22.882 | 0011r1 | Rel-19
 | S1-240279 | Correction to Metaverse requirements | Metaverse | 22.156 | 0001r2 | Rel-19
 | S1-240300 | Clarification on the PS Data Off exemption for services over Data Channel | IMSDCDataOff | 22.011 | 0359r3 | Rel-19
 | S1-240306 | TS.22.369_adding the abbreviation | AmbientIoT | 22.369 | 0001r3 | Rel-19
 | S1-240308 | DualSteer requirement updating | DualSteer | 22.261 | 0767r4 | Rel-19
 | S1-240313 | Exemption of Priority Services (e.g., MPS) from Energy Limitation Controls | EnergyServ | 22.261 | 0763r3 | Rel-19

## Slide 14: FS_ISN
Progress since previous SA meeting
  Completed, for both the study and the normative work:
    FS_ISN: TR sent for approval in SP-240193 (S1-240303 CP + S1-240314 TR 22.848) (A.I. 6.10.1)
    ISN: new WID for approval at this plenary in SP-240194 (from S1-240304), exception sheet in SP-240195 (from S1-240305) (A.I. 6.5.1) and CR package in SP-240197.
Impacts and dependencies on other WGs: none identified
Next steps:
  none in SA1 (SA1 work completed)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990053 | Study on Interconnect of SNPN | FS_ISN | 12/12/2023 | 65% | SP-230236 | 100% | SID sent for approval
new | Interconnect of SNPN | ISN | 19/03/2024 | - | SP-240194 | 100% | New WID

## Slide 15: Rel-20 Study Items

## Slide 16: FRMCS Phase 6
New SID for approval at this plenary in SP-240199 (from S1-240287)
Progress since previous SA meeting
  New SID agreed where objective is to update the TR22.989 to add new use-cases and enhance the existing ones, regarding the areas of :
  Call forwarding for Ad Hoc Group Call
  Merging of Private voice call to an ongoing Ad Hoc Group Call
  The real-time automatic translation of languages uses cases in the context of:
  - MC interconnection between MC users of two MC systems
  - MC migrated user in Partner MC system
Impacts and dependencies on other WGs: none identified
Next steps
  Do the Study then asses the corresponding normative work
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 30/09/2024 | - | SP-240199 | 0% | New SID

## Slide 17: Energy as Service Criteria - Phase2
New SID for approval at this plenary in SP-240200 (from S1-240310)
Progress since previous SA meeting
  New SID agreed with the objectives:
  Information exposure of energy-related characteristics of the network for the communication service (i.e. energy consumption, energy supply mix, carbon footprint, energy capacity and availability conditions) to authorized users or authorized 3rd parties.
  Potential dynamic adjustments of the delivered communication service from 5G system perspective (including service performance adjustments) resulting from the changes of energy-related characteristics of this service.
  Note: Dynamic adjustments can be based on criteria such as network decision, user preference or agreement between authorized 3rd parties and network.
  Other aspects including security, charging and privacy for the scenarios above.
Impacts and dependencies on other WGs: none identified
Next steps
  Do the Study then asses the corresponding normative work
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
 | Study on Energy Efficiency as Service Criteria Ph2 | FS_EnergyServ_Ph2 | 31/03/2025 | - | SP-240200 | 0% | New SID

## Slide 18: Satellite access - Phase 4
New SID for approval at this plenary in SP-240198 (from S1-240312)
Progress since previous SA meeting
  New SID agreed with the objectives:
  Enhancements of existing use cases
  Enhanced support for emergency communications and mission critical services using satellite access
  Support for IMS voice calls using GEO satellite access
  New use cases:
  Support for multi-orbits satellite access for different services
  Ability to notify a user that a mobile terminated communication failed when the UE was unreachable in satellite access
Impacts and dependencies on other WGs: none identified
Next steps
  Do the Study then asses the corresponding normative work
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 30/09/2024 | - | SP-240198 | 0% | New SID

## Slide 19
Thank you