## Slide 1: SA WG6 status report to TSG SA#103
Alan Soloway
SA6 Chair (Qualcomm Technologies Inc)
(Agenda Item 4.6)

## Slide 2: SA6 leadership and subgroups
Chair:
  Mr. Atle Monrad Interdigital / ATIS1
  Mr. Alan Soloway Qualcomm Incorporated / ATIS0
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Mr. Basavaraj (Basu) Pattan Samsung Electronics Ind. Co., Ltd. / TTA3
Secretary:
  Bernt Mattsson (MCC)
0 Outgoing Chair
1 Elected February 2024
2 Re-elected for third term April 2023
3 Elected June 2022

## Slide 3: Executive Summary
One meeting in 1Q2024
  SA6#59, 26 February – 1 March 2024
Rel-15/Rel-16/Rel-17 corrections
  5 CRs agreed for pre-Rel-18 Technical Specifications
Rel-18 corrections
  51 CRs agreed for Rel-18 Technical Specifications
  EDGEAPP External TR: Approved at SA#102, 2% reserved for final cleanup
Rel-19 activities
  77 CRs agreed for Rel-19 Technical Specifications
  71 pCRs approved for Rel-19 Technical Reports
  Revised SIDs/WIDs: FS_5GSAT_Ph3_App, FS_eLSAPP

## Slide 4: Items of Interest
Release 18 Progress
  Good progress on essential corrections, Concerns on necessary time allocation are alleviated
Release 19 Progress
  No additional topic proposals were discussed in SA6
Future Meeting Schedule
  No 2024 meeting schedule changes, July ad-hoc e-meeting dates need to be confirmed
  Additional discussion on future years is expected with the new Chair (e.g. electronic versus F2F)

## Slide 5: SA6#59 Statistics
SA6#59 26 February – 1 March 2024
  Up to 6 quarters per day Monday through Thursday, 4 quarters on Friday
Statistics at SA6#59
  399 Tdoc numbers initially reserved, 793 Tdoc numbers used by meeting end
  393 CRs submitted (including revisions)
    133 agreed (5 for Rel-15/Rel-16/Rel-17, 51 for Rel-18, 77 for Rel-19)
  286 pCRs submitted (including revisions)
    71 approved
  22 incoming LSs, 4 Approved outgoing LSs
  Time allocation: Pre-Rel-19: ~30%; Rel-19: ~70%
Conference calls (pre-SA6#59)
  4 informal conference calls

## Slide 6: Number of Tdocs in SA6

## Slide 7
Number of approved pCRs & agreed CRs

## Slide 8: SA6 Release 18 Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | Dec-2024 | 95% | SP-220990 | 98%

## Slide 9: Approved SA6 Release 19 Work/Study Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000039 | Enhanced Mission Critical Architecture | enhMC | Dec-2024 | 30% | SP-230695 | 40%
1000036 | Sharing of administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 40% | SP-230692 | 90%
1000038 | Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Dec-2024 | 30% | SP-230780 | 40%
1000037 | MSGin5G Service Phase 3 | 5GMARCH_Ph3 | Sep-2024 | 20% | SP-230781 | 35%
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Dec-2024 | 20% | SP-230991 | 40%
1010006 | SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Dec-2024 | 25% | SP-230989 | 35%
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT | Sep-2024 | 20% | SP-231161 | 55%
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 15% | SP-231160 | 35%
1000035 | Study on enhanced application layer support for location services | FS_eLSAPP | Jun-2024 | 25% | SP-230778 | 40%
1000034 | Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Sep-2024 | 20% | SP-230779 | 35%
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 35% | SP-231182 | 55%
1020052 | Study on application enablement for Localized Mobile Metaverse Services | FS_MetaverseApp | Sep-2024 | 10% | SP-231806 | 30%
1020053 | Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_Ph3_App | Sep-2024 | 5% | SP-231738 | 25%
1020051 | Study on Application enabler for XR Services | FS_XRApp | Sep-2024 | 10% | S6-233295 | 20%
1020062 | Study on CAPIF Phase 3 | FS_CAPIF_Ph3 | Sep-2024 | 0% | SP-231741 | 20%

## Slide 10: enhMC
Progress since SA#102:
  SA6#59: 3 CRs agreed
  Progress made for
    Adhoc Group Emergency enhancements
    Multiple UE Location support
    Discussion on MC Logging Architecture & Security aspects
    Discussion on Single Hop UE to UE Relay in 5G
RAN and other impacts and dependencies: None
Next steps:
Further discussions and agreements related to Discrete Listening and MC Logging Architecture
Further enhancement to the enhMC according to the remaining objectives, especially:
    MC Service Reliability improvements
    Temporary MCX User with Limited Service mode
    Expand the message storage coverage to also MCPTT and MCVideo services;
Enhancements to the existing procedures or specify new procedures for all MC services to cover the gaps if any identified
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000039 | Enhanced Mission Critical Architecture | enhMC | Dec-2024 | 30% | SP-230695 | 40%

## Slide 11: MCShAC
Progress since SA#102:
  SA6#59: 5 CRs agreed
  Progress made for
    ACM providing interconnection MC service group ID
    ACM user migration management
    ACM updating MC service UE initial configuration
    ACM updating MC service user profiles assigned by partner MC system
    Correction of Information Flow in clause 10.17.2.5
RAN and other impacts and dependencies: None
Next steps:
  CRs for
    Specifying actions in A.9 ACM client user profile configuration data
    Miscellaneous
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000036 | Sharing of administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 40% | SP-230692 | 90%

## Slide 12: FRMCS_Ph5
Progress since SA#102:
  SA6#59: 4 CRs were agreed
  Progress made for
    Correction on List of members which can talk in a multi-talker group (1 CR)
    Change list of participants when criteria was used to setup the ad hoc group call (3 CRs)
RAN and other impacts and dependencies:
  None identified
Next steps:
  Continue the work on remaining objectives
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000038 | Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Dec-2024 | 30% | SP-230780 | 40%

## Slide 13: 5GMARCH_Ph3 (WID)
Progress since SA#101:
  SA6#59: 3 CRs + 4CRs (rel-18) agreed
  Progress made for
    Solved two ENs and updated the architecture accordingly
    Solved some technical issues, e.g. the procedure of segmentation.
RAN and other impacts and dependencies: N/A
Next steps:
  provide solutions for solutions for Rel-19 objectives, e.g.
    technical solutions to fulfil the remaining stage 1 requirements [R-5.1.2-001] in TS TS22.262; and
    APIs provided by MSGin5G Client.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000037 | MSGin5G Service Phase 3 | 5GMARCH_Ph3 | Sep-2024 | 20% | SP-230781 | 35%

## Slide 14: UASAPP_Ph3
Progress since SA#102:
  3 CRs for TS 23.255 agreed
  The CRs are related with support for real time UAV flight path monitoring assistance, simultaneous link support for UTM-Navigated C2 communication and provisioning of QoS along the planned flight path
  Contentious Issue:
    None
RAN impacts and dependencies:
  None identified
Next steps:
  Complete the work on the following aspects of the WID:
    Communications between UAVs within a geographical area to support PC5 in addition to Uu
    Possible aspects to SEAL
    Resolution of Editor’s Notes
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Dec-2024 | 20% | SP-230991 | 40%

## Slide 15: SEALDD_PH2
Progress since SA#102:
  SA6#59: 6 CRs were agreed
  Progress made for
    SEALDD enhancements to support Background data transfer
    The seamless SEALDD relocation enhancement with downlink data breakpoint information
RAN and other impacts and dependencies: N/A
Next steps:
  Further enhancement to the SEALDD according to the objectives
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1010006 | SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Dec-2024 | 25% | SP-230989 | 35%

## Slide 16: CAPIF_EXT
Progress since SA#102:
  SA6#59: 5 pCRs agreed
  Progress made for
    Role of Stakeholders for API Exposure
    Exemplary Use Cases and Adoption
    Summary
RAN and other impacts and dependencies: N/A
Next steps:
  Work on the following chapters
    Role of Stakeholders for API Exposure
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT | Sep-2024 | 20% | SP-231161 | 55%

## Slide 17: EDGEAPP_Ph3
Progress since SA#102:
  SA6#59: 9 CRs for TS 23.558 agreed
  Progress made for
    Common EAS discovery from federated partner ECSP
    Service continuity enhancement for common EAS and Edge Node Sharing scenarios
    Clarifications on Federation and bundle EAS
Contentious Issue:
    None
RAN impacts and dependencies:
  None
Next steps:
  Continue the work on the remaining objectives and remove the editor’s notes
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 15% | SP-231160 | 35%

## Slide 18: FS_eLSAPP
Progress since SA#102:
  SA6#59: 6 CRs agreed on
    New KI on support for ranging/sidelink positioning
    Solution evaluation for Sol#2: Application enabled Geofencing
    New solution for KI#3 and KI#4
Contentious Issue:
    Solution for new KI: support for ranging/sidelink positioning
RAN impacts and dependencies:
  None
Next steps:
  Continue the work on the remaining objectives and remove the editor’s notes
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000035 | Study on enhanced application layer support for location services | FS_eLSAPP | Jun-2024 | 25% | SP-230778 | 40%

## Slide 19: eMMTelAPP (SID/WID)
Progress since SA#102:
  SA6#59: 9 pCRs agreed
  Progress made for 4 new solutions
    solution#1 of the eMMTel Enabler architecture and an informative annex to explain the relationship between the eMMTel Enabler architecture and architectures in other 3GPP/GSMA specifications
    Solution#2 on Application calling service between application and DCMTSI client which solves KI#1 and KI#3
    Solutions#3 and #4 on downloading of data channel application profiles to UE and configuration of DC application profile which solve KI#2
RAN and other impacts and dependencies: N/A
Next steps:
  Capture Key Issues (Freeze)
  provide solutions for existing key issues
  Start Solution evolutions/conclusions
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1000034 | Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Sep-2024 | 20% | SP-230779 | 35%

## Slide 20: FS_AIMLAPP
Progress since SA#101:
  SA6#59: 24 pCRs approved
  Progress made for
    Definitions Update
    Updates to Key Issues #1 and #3
    9 new Solutions and 10 solution updates Approved
RAN and other impacts and dependencies: N/A
Next steps:
  Further Solutions to existing KIs
  EN resolution in existing Solutions
  Solution evaluations and initial conclusions
  Finalization of Enablement Architecture for AI/ML
  Deployment models and Business relationships
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 35% | SP-231182 | 55%

## Slide 21: FS_Metaverse_App
Progress since SA#102:
  SA6#58: 9 pCRs agreed
  Progress made for
    1 New architecture option
    3 New key issues (on Digital Avatar, Spatial mapping and discovery and QoS control)
    2 KIs updated (related to sensitive information exposure)
    2 New Solutions (related to Spatial anchor management)
RAN and other impacts and dependencies: None
Next steps:
  To discuss more key issues
  To discuss solutions for the agreed key issues
  architecture enhancements
  Business Relationships and Deployment Models
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1020052 | Study on application enablement for Localized Mobile Metaverse Services | FS_MetaverseApp | Sep-2024 | 10% | SP-231806 | 30%

## Slide 22: FS_5GSAT_Ph3_App
Progress since SA#102:
  SA6#59: 6 pCRs agreed
  Progress made for
    Updated KI on usage of satellite access characteristics for the application enablement
    KI on Satellite access with discontinuous coverage
    KI on Edge on board NGSO Satellite
    KI on Satellite access support for MC services
    Solution on Satellite edge computing
RAN and other impacts and dependencies: None
Next steps:
  To discuss more key issues
  To discuss solutions for the agreed key issues
  Initial architecture views
  Business Relationships and Deployment Models
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1020053 | Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_Ph3_App | Sep-2024 | 5% | SP-231738 | 25%

## Slide 23: FS_XRApp
Progress since SA#101:
  SA6#58: 4 pCRs agreed
  Progress made for
    General application enablement architecture requirements
    Application enablement architecture for XR services
    KI of Coordination between direct UE connection and network based connection for AR/VR services
    Business relationship for XR services
RAN and other impacts and dependencies: None
Next steps:
  To discuss more architecture option
  To discuss more key issues
  To discuss solutions for the agreed key issues
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1020051 | Study on Application enabler for XR Services | FS_XRApp | Sep-2024 | 10% | S6-233295 | 20%

## Slide 24: FS_CAPIF_Ph3
Progress SA6#59:
  7 pCRs for TS 23.700-22 were approved
  Progress made capturing Key Issues for:
    Consent/Purpose Management. Architecture evolution. Single Sign-On.
    Enhancements of API invoker onboarding. Conditional discovery of API services depending on AEF status.
    Enhanced CAPIF interconnection services
    Contentious Issue:
    None
RAN impacts and dependencies:
  None
Next steps:
  Continue capturing key issues and starting to capture solutions to existing key issues
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New %
1020062 | Study on CAPIF Phase 3 | FS_CAPIF_Ph3 | Sep-2024 | 0% | SP-231741 | 20%

## Slide 25
Future SA6 meetings
Meeting | Date | Location
2024 |  | 
SA6#60 | 15 – 19 April 2024 | Changsha, China
SA6#61 | 20 – 24 May 2024 | Jeju, South Korea
SA6#62-Adhoc-e | 10 – 18 July 2024 - TBD | Online
SA6#62 | 19 – 23 August 2024 | Europe, Location, TBC
SA6#63 | 14 – 18 October 2024 | India, Location, TBC
SA6#64 | 18 – 22 November 2024 | Orlando, USA
2025 |  | 
SA6#65 | 17 – 21 Feb 2025 | Europe, Location, TBC
SA6#66 | 7 – 11 April 2025 | Europe, Location, TBC
SA6#67 | 19 – 23 May 2025 | Japan, Location, TBC
SA6#68 | 25 – 29 August 2025 | Europe, Location, TBC
SA6#69 | 13 – 17 October 2025 | China, Location, TBC
SA6#70 | 17 – 21 November 2025 | North America, Location, TBC

## Slide 26: For TSG SA information and action

## Slide 27: For TSG SA information and action (1/4)
Action: CRs for approval – CR packs for
  SP-240297 Rel-15 CRs to TS23280 for MCSMI
  SP-240298 Rel-17 CRs to TS23434 for eSEAL
  SP-240299 Rel-18 CRs to TS23554 for 5GMARCH_Ph2
  SP-240300 Rel-18 CRs to TS23436 for ADAES
  SP-240301 Rel-18 CRs to TS23958 for EDGEAPP_EXT
  SP-240302 Rel-18 CRs to TS23558 for EDGEAPP_Ph2
  SP-240303 Rel-18 CRs to TS23379 for enh4MCPTT
  SP-240304 Rel-18 CRs to TS23280 and TS23281 for MC_AHGC
  SP-240305 Rel-18 CRs to TS23280 for MCGWUE
  SP-240306 Rel-18 CRs to TS23280 for MCOver5MBS
  SP-240307 Rel-18 CRs to TS23435 for NSCALE
  SP-240308 Rel-18 CRs to TS23542 for PINAPP
  SP-240309 Rel-18 CRs to TS23433 for SEALDD
  SP-240310 Rel-18 CRs to TS23222 for SNAAPP

## Slide 28: For TSG SA information and action (2/4)
Action: CRs for approval – CR packs for
  SP-240311 Rel-19 CRs to TS23554 for 5GMARCH_Ph3
  SP-240312 Rel-19 CRs to TS23558 for EDGEAPP_Ph3
  SP-240313 Rel-19 CRs to TS23280 for enhMC
  SP-240314 Rel-19 CRs to TS23281, TS23282 and TS23379 for FRMCS_Ph5
  SP-240315 Rel-19 CRs to TS23280 for MCShAC
  SP-240316 Rel-19 CRs to TS23433 and TS23433 for SEALDD_Ph2
  SP-240317 Rel-19 CRs to TS23222 for TEI19, CAPIF, eCAPIF
  SP-240318 Rel-19 CRs to TS23434 for TEI19, eSEAL
  SP-240319 Rel-19 CRs to TS23435 for TEI19, NSCALE
  SP-240320 Rel-19 CRs to TS23436 for TEI19, ADAES
  SP-240321 Rel-19 CRs to TS23255 for UASAPP_Ph3

## Slide 29: For TSG SA information and action (3/4)
Information: Technical Reports/Specifications
  None
Action: Technical Reports/Specifications
  None

## Slide 30: For TSG SA information and action (4/4)
Action: Revised SIDs/WIDs
  SP-240295 Revised SID on study on enhanced application layer support for location services
  SP-240296 Revised SID on application enablement for Satellite access enabled 5G services
Action: New SIDs/WIDs
  None
Potential Action: Endorsed SIDs/WIDs
  None

## Slide 31: Thank You and Goodbye! 