## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#103
Frédéric Gabin
SA4 Chair (Dolby France SAS)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Release 17 and earlier
  Rel-18 Work Items
  Study Items
  New Work Item(s)
SA4 Planning
Release 18 spec promotion
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby France SAS, ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: Antoine Burckard (MCC)
Sub Working Groups and their Chairs
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) & Stéphane Ragot (Orange, ETSI) New! Imre Varga will step down after SA4#127bis. Replacement co-chair under consideration. | Frédéric Gabin (Dolby France SAS, ETSI) | Saba Ahsan (Nokia corporation, ETSI) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#102
SWG AH conference calls (2 to 3 hours each)
  MBS SWG (all A.I.s): 11 January, 18 January, 22 February, 7 March
  Audio SWG: 15 December (IVAS_Codec), 18 December (ISAR), 12 January (FS_DaCED, eUET), 15 January (IVAS_Codec, ISAR), 26 February (IVAS), 1 March (ISAR), 4 March (eUET, RTP), 8 March (FS_DaCED), 11 March (IVAS)
  RTC SWG (all A.I.s): 10 January, 21 February, 6 March
  Video SWG (all A.I.s): 19 December, 16 January, 12 March
SA4 plenary meetings
Meeting | Dates | Venue and Host
SA4#127 | F2F: 29 January - 2 February 2024 | Host: ETSI, Venue: Sophia-Antipolis, France

## Slide 5: Calendar of future meetings - 1
SWG AH conference calls
  MBS SWG (all A.I.s): 28 March, 7 May
  Audio SWG: 18 March (ISAR), 25 March (IVAS)
  RTC SWG (all A.I.s): 27 March
  Video SWG (all A.I.s): 26 March
SA4 plenary meetings in next quarter
Meetings | Dates | Venue and Host
SA4#127bis-e | E-meeting: 8-12 April 2024 | Host: MCC, Electronic meeting
SA4#128 | F2F: 20-24 May 2024 | Host: TTA, Venue: Jeju, South Korea

## Slide 6: Calendar of future meetings - 2
Subsequent SA4 plenary meetings in 2024
Meetings in 2024 | Dates | Venue and Host
SA4#129-e | E-meeting: 19-23 August 2024 Note: agreement to have NO SA4 meetings in August 2025 | Host: MCC, Electronic meeting
SA4#130 | F2F: 18-22 November 2024 | Host: ATIS, Venue: Orlando, Florida, USA

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2025): 3 F2F and 2 e-meetings
Meetings in 2025 | Dates | Venue and Host
SA4#131 | F2F: 17-21 Feb. 2025 | Host: EBU, Venue: Geneva, Switzerland
SA4#131e-bis | E-meeting: 7-11 Apr. 2025 Note: dates TBC depending on MPEG#150 exact dates. | Host: MCC, Electronic meeting
SA4#132 | F2F: 19-23 May 2025 | Host: TBD, Venue: Japan
SA4#133e | E-meeting: 21-25 Jul. 2025 Note: agreement to have NO SA4 meetings in August 2025 | Host: MCC, Electronic meeting
SA4#134 | F2F: 17-21 Nov. 2025 | Host: TBD, Venue: North-America

## Slide 8: SA4 meeting statistics
Note 1:the number of F2F participants at SA4#127 (88) is representative of a regular standalone SA4 F2F meeting.
Note 2: the number of Tdocs per meeting at SA4#127 is at a record high

## Slide 9: SA4 progress highlights
No CRs prior to Rel-16.
Rel-16 corrections on 5G Media streaming Architecture and Stage 3.
Rel-17 corrections on 5G Multicast-Broadcast Protocols and 5G Media streaming Stage 3
Progress on all Rel-18 items (highlights):
  Corrections on 5GMS_Ph2; FS_5GSTAR, TEI18; FS_XRTraffic; GA4RTAR
  Media Capabilities for Augmented Reality (MeCAR) completed
  Real-time Transport Protocol Configurations (5G_RTP) completed
  UE Testing Phase 2 (eUET) completed
  Enhanced Multiparty RTT (MP_RTT) completed
  5G-Advanced media profiles for messaging services (PROMISE) completed
  Significant progress but several exception requests for approval for Rel-18 work on iRTCW, IBACS, SR_MSE, ATIAS, IVAS_Codec, ISAR, 5GMS_Pro_Ph2
  Study on immersive Real-time Communication for WebRTC Phase 2 (FS_eiRTCW) completed
  Study on AR and MR QoE Metrics (FS_ARMRQoE) completed
  Feasibility Study on new HEVC profiles and operating points (FS_HEVC_Profiles) completed
Rel-19:
  4 ongoing Studies
  Planning well progressed with 2 new WIDs and 6 new Studies

## Slide 10: CRs to features in Release 17 and earlier
SP-240051 CR Pack on 5GMS3
SP-240052 CR Pack on 5GMS3
SP-240041 CR Pack on 5GMSA
SP-240272 CR Pack on 5MBP3
TS | CR | Rev | Rel | Title | Cat | Vsn
26.512 | 0062 | 1 | Rel-17 | Add Slice Scope for metrics configuration and reporting in stage 3 | F | 17.7.0
TS | CR | Rev | Rel | Title | Cat | Vsn
26.117 | 0006 | 2 | Rel-16 | [5GMS3] Correction on Audio encapsulation in ISO BMFF, 3GP file format, CMAF and DASH | F | 16.1.0
26.117 | 0007 | 1 | Rel-17 | [5GMS3] Correction on Audio encapsulation in ISO BMFF, 3GP file format, CMAF and DASH | A | 17.1.0
26.117 | 0008 | 1 | Rel-18 | [5GMS3] Correction on Audio encapsulation in ISO BMFF, 3GP file format, CMAF and DASH | A | 18.1.0
26.511 | 0009 | 2 | Rel-16 | [5GMS3] Correction on IMSC 1.1. AVC and HEVC signaling | F | 16.2.0
26.511 | 0010 | 1 | Rel-17 | [5GMS3] Correction on IMSC 1.1. AVC and HEVC signaling | A | 17.1.0
26.511 | 0011 | 1 | Rel-18 | [5GMS3] Correction on IMSC 1.1. AVC and HEVC signaling | A | 18.0.0
26.501 | 0084 | - | Rel-16 | [5GMSA] ANBR abbreviation | D | 16.13.0
26.501 | 0085 | - | Rel-17 | [5GMSA] ANBR abbreviation | A | 17.8.0
26.501 | 0086 | - | Rel-18 | [5GMSA] ANBR abbreviation | A | 18.4.0
26.517 | 0001 | 23 | Rel-17 | [5MBP3] General Updates and Corrections | F | 17.4.0

## Slide 11: Overview of work progress Rel-18 Work Items 1/2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 3/3/2024 ->6/6/2024 | 60% | SP-230977 | 75% | Exception request
950015 | Media Capabilities for Augmented Reality | MeCAR | 3/3/2024 | 80% | SP-220242 | 100% | Complete
960042 | IMS-based AR Conversational Services | IBACS | 3/3/2024 ->6/6/2024 | 50% | SP-230165 | 70% | Exception request
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 6/6/2023 | 100% | SP-220672 |  | Stage 2 – Complete
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 ->6/6/2024 | 60% | SP-220685 | 85% | Exception request
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 60% | SP-230541 | 100% | Complete
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 3/3/2024 ->6/6/2024 | 60% | SP-190040 | 70% | Exception request
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 3/3/2024 ->6/6/2024 | 78% | SP-220608 | 80% | Exception request
960043 | UE Testing Phase 2 | eUET | 3/3/2024 | 65% | SP-220610 | 100% | Complete
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 100% | SP-221033 |  | Complete
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 6/6/2023 | 100% | SP-230164 |  | Stage 2 – Complete
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 75% | SP-231709 | 100% | Complete

## Slide 12: Overview of work progress Rel-18 Work Items 2/2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 3/3/2024 ->6/6/2024 | 25% | SP-231291 | 35% | Exception request
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 40% | SP-230542 | 100% | Complete
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 ->6/6/2024 | 55% | SP-230976 | 75% | Exception request

## Slide 13: CRs to completed Rel-18 items and TEI18 1/2
SP-240039 CR Pack on 5GMS_Ph2
SP-240048 CR Pack on FS_5GSTAR, TEI18
SP-240043 CR Pack on FS_XRTraffic
SP-240044 CR Pack on GA4RTAR
TS | CR | Rev | Rel | Title | Cat | Vsn
26.501 | 0074 | 3 | Rel-18 | 5GMS Functions are general Media Functions | F | 18.4.0
TS | CR | Rev | Rel | Title | Cat | Vsn
26.998 | 0003 | 2 | Rel-18 | [FS_5GSTAR] Implicit Neural Representation format in AR Scenes | C | 18.0.0
TS | CR | Rev | Rel | Title | Cat | Vsn
26.926 | 0002 | 1 | Rel-18 | [FS_XRTraffic] RTP-based Application Layer FEC | C | 18.1.0
TS | CR | Rev | Rel | Title | Cat | Vsn
26.506 | 0001 | 3 | Rel-18 | RTC Functions are general Media Functions | F | 18.1.0

## Slide 14: CRs to completed Rel-18 items and TEI18 2/2
SP-240049 CR Pack on TEI18
SP-240050 CR Pack on TEI18, FS_MS_NS_Ph2
TS | CR | Rev | Rel | Title | Cat | Vsn
26.114 | 0551 | 12 | Rel-18 | Adding 3gpp-req-app attribute to SDP negotiation of IMS data channels | B | 18.5.0
TS | CR | Rev | Rel | Title | Cat | Vsn
26.941 | 0001 | 1 | Rel-18 | Addressing editor notes and missing details in TR 26.941 | F | 18.0.0

## Slide 15: Immersive Real-time Communication for WebRTC (iRTCW)
Purpose
Define a non-vertical/modularized protocol stack, functional components, I/Os formats, for iRTC clients to support WebRTC-based real-time transport of media over 5G; Identify the required architecture for radio access network QoS realization over 5G systems. Identify the minimum information / elements in the C/U-Plane signal to establish media sessions with appropriate QoS for WebRTC-based applications. Document informative examples of iRTC operations to assist implementers.
Progress in the last quarter
TS 26.113 updated to version 1.1.0: descriptions on procedures and APIs per each reference point
No consensus on the normative support of codecs.
Request for extension via Exception sheet for final alignment with 26.510: SP-240058 Rel-18 Work Item Exception for iRTCW
Next steps
Finalization of dependency with common APIs in TS 26.510
OpenAPI definition on RTC-specific APIs
Complete TS 26.113 for SA approval
Endorse work item summary
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 3/3/2024 ->6/6/2024 | 60% | SP-230977 | 75% | Exception request

## Slide 16: Media Capabilities for Augmented Reality (MeCAR) Complete !
Purpose
Define at least one AR device category that addresses the constraints of an EDGAR-type AR glass. Integrate IVAS once available. Define capability exchange mechanisms based on complexity of AR media and capability of device to support EAS KPIs for provisioning of edge/cloud resources. Identify QoE metrics and KPIs for AR media. Specify encapsulations into RTP, ISOBMFF and CMAF. Specify the relevant codec-level parameters for session setup. Enable AR media in 5G Media Streaming. Define typical traffic characteristics for AR media
Progress in the last quarter
Agreed the Audio capabilities to be referenced in TS 26.117,
Some improvements provided on the Draft TS, with edits and fixes.
Added the capability exchange features and view pose format improvements to include the trackable pose necessary for anchor of objects in a virtual scene. The available visualization space function has been updated accordingly.
SP-240032 TS 26.119-200 - Media Capabilities for Augmented Reality, for approval
SP-240046 CR Pack on MeCAR (TS 26.117)
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 3/3/2024 | 80% | SP-220242 | 100% | Complete

## Slide 17: IMS-based AR Conversational Services (IBACS)
Purpose
The objective of this work item is to create a new specification for IMS-based AR conversational services. The features for RTP-based real-time communication, which can be used by IMS and non-IMS (AR) conversational services, will be specified in another new specification (as part of the 5G_RTP work). The relevant features and functional components specified for MTSI in TS 26.114 will be referenced and/or enhanced, if required.
Progress in the last quarter
TS 26.264 updates: Clarification of Terminal Architecture in section; update for Generalized IMS DC Architecture to support AR communication; Spatial description for anchoring; Added AR call flows in normative annex; Added Metadata data channel message; Added Scene Description (mpeg-sd);
SP-240024 TS 26.264-100 - IMS-based AR Real-Time Communication, for information
Next steps
SP-240057 Rel-18 Work Item Exception for IBACS to complete functionality in TS:
  Definition of AR Media and signaling in alignment with MECAR and IVAS
  Completion and alignment with MECAR of missing AR Metadata functionality
  Completion and alignment with 5G_RTP of missing AR Data Transport functionality
  Consistency and alignment check on Release 18 features of other work items (MeCAR, iRTCW, and 5G_RTP)
Progress TS 26.264 to be presented for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 3/3/2024 ->6/6/2024 | 50% | SP-230165 | 70% | Exception request

## Slide 18: Split Rendering Media Service Enabler (SR_MSE)
Purpose
This work item will develop a Media Service Enabler that packages all the required enablers and defines the required formats and protocols to make split rendering accessible to media service and application providers. The package is aligned with the philosophy of Media Service Enablers and envisions deployments as an SDK that is offered to application developers.
Progress in the last quarter
TS 26.565 Split Rendering Media Service Enabler progressed to v1.1.0 with the following updates:
    TS cleanup
    Profile identifiers
    Pre-requisites for Split Rendering
    Device Type
    Editorial corrections
    QoE metrics timing information format
SP-240053 Rel-18 Work Item Exception for SR_MSE, for approval
Next steps
Complete
  Updates to the media capabilities and metadata formats for the pixel streaming profiles based on TS 26.119,
  Updates to the network assistance functionality based on the progress in TS 26.510,
  Finalization of the QoE metrics for split rendering,
  Potential addition of advanced profiles addressing WID objectives,
  Final clean-up of the TS.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 ->6/6/2024 | 60% | SP-220685 | 85% | Exception request

## Slide 19: 5G Real-time Transport Protocols (5G_RTP) Complete !
Purpose
The objective of this work item is to specify functionalities of RTP to improve support for traditional and immersive real-time services and enablers. To develop a commercially relevant set of functionalities that only include technologies that are either commercially relevant or deployed or demonstrate clear performance or relevant functionality that justifies introducing additional implementation or interoperability complexity.
Progress in the last quarter
TS 26.255 updates:
  Editorial updates
  Definition of XR Timestamp in the Pose RTP HE
  Definition of pose RTP HE for 3DoF pose
  Clarifications and Corrections to PDU Set Text
  ABNF syntax for the RTP header extension for PDU Set Marking
  NPDS in the RTP header extension for PDU Set marking
  Updates to RTCP extended report for QoE timing information
SP-240038 TS 26.522-100 - 5G Real-time Media Transport Protocol Configurations
  Agreed not to request for an extension of the WI, but to do the leftover work in a new 5G_RTP Phase 2 work item.
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 60% | SP-230541 | 100% | Complete

## Slide 20: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Progress in the last quarter
Input documents on stereo capture, MASA sending frequency response, virtual microphone testing, update of TS 26.260 were reviewed and integrated in the ATIAS-1 Pdoc. A new version of ATIAS-1 Pdoc was reviewed and agreed.
The drafting of the CR to TS 26.260 was progressed and endorsed.
SP-240054 Rel-18 Work Item Exception for ATIAS, for approval
Next steps
Progress discussions on:
  Performance Requirements (TS 26.261)
  Test Methods (CR to TS 26.260)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 3/3/2024 ->6/6/2024 | 60% | SP-190040 | 70% | Exception request

## Slide 21: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918.
Progress in the last quarter
Major progress on Technical Specifications
  SP-240023 TS 26.251-100 - Codec for Immersive Voice and Audio Services - C code (fixed-point) , for information
  SP-240026 TS 26.254-200 - Codec for Immersive Voice and Audio Services – Rendering, for approval
  SP-240028 TS 26.252-200 - Codec for Immersive Voice and Audio Services - Test sequences , for approval
  SP-240030 TS 26.253-200 - Codec for Immersive Voice and Audio Services - Detailed Algorithmic Description incl. RTP payload format and SDP parameter definitions , for approval
  SP-240031 TS 26.255-200 - Codec for Immersive Voice and Audio Services - Error concealment of lost packets , for approval
  SP-240034 TS 26.256-200 - Codec for Immersive Voice and Audio Services - Jitter Buffer Management , for approval
CR to 26.244: SP-240045 CR Pack on IVAS_Codec
SP-240055 Rel-18 Work Item Exception for IVAS_Codec
Several contributions were received to advance the characterization test plan IVAS-8b.
Next steps
Progress on IVAS characterization plan, FX TS 26.251, CRs to TS 26.114, TS 26.117, TS 26.143, TS 26.511
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 3/3/2024 ->6/6/2024 | 78% | SP-220608 | 80% | Exception request

## Slide 22: Enhancements to UE Testing (eUET) Complete !
Purpose
In TS 26.131 and TS 26.132: Define missing SWB frequency masks and review related test methods. Update "Jitter buffer management behavior" and "Test conditions" for jitter buffer management. Develop a new specification to verify correct implementations of the RTP payload format for 3GPP codecs. Review receiving performance of UEs at maximum volume control and define, if necessary, requirements and test methods to ensure an adequate user experience. Document in TR 26.801 any relevant finding from the round robin activity and additional tests conducted in the Rel-17 HaNTE work.
Progress in the last quarter
Input documents on SWB masks, JBM testing and RTP conformance were reviewed.
SP-240037 TS 26.130-100 - Speech/Audio Codec RTP Payload Format Conformance for UE Testing, for approval
SP-240042 CR Pack on eUET
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960043 | UE Testing Phase 2 | eUET | 3/3/2024 | 65% | SP-220610 | 100% | Complete

## Slide 23: Enhanced Multiparty RTT (MP_RTT) – Complete !
Purpose
This WI will specify suitable solutions for multiparty RTT media in IMS, for both RTP and IMS data channel transport, focusing on the transport format and procedures in IETF RFC 9071
Progress in the last quarter
Changes to TR 26.982 brought up in S4-240186 and online suggestion, as well as some changes from ETSI STF 642 in S4-240349 were agreed. The final version of the TR ready for agreement.
SP-240029 TR 26.982-100 - Implementation guidelines for Multiparty RTT
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 75% | SP-231709 | 100% | Complete

## Slide 24: Immersive Audio for Split Rendering Scenarios (ISAR)
Purpose
The overall objective of this work item is to develop solutions for immersive binaural audio on head-tracked devices that are compatible with the envisaged split architectures (MeCAR, 26.998). The solutions should consider low-complex and lightweight devices and demonstrate operational benefits over solutions with full decoding and rendering in the end device.
Progress in the last quarter
Proposals on selection rules, selection deliverables, and selection test plan were reviewed.
SP-240035 TR 26.865-200 - Immersive Audio for Split Rendering Scenarios; Requirements, for approval
SP-240056 Rel-18 Work Item Exception for ISAR, for approval
Next steps
Present TS on Immersive Audio for Split Rendering Scenarios v.1.0.0 for approval
Approval of CRs to relevant IVAS TSs to include potential solutions offered by the IVAS work item
Approval of CR to TS 26.119 on Referencing of Immersive Audio for Split Rendering Scenarios
Present TR on ISAR performance characterization v.1.0.0 for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 3/3/2024 ->6/6/2024 | 25% | SP-231291 | 35% | Exception request

## Slide 25: 5G-Advanced media PROfiles for MessagIng SErvices (PROMISE) – Complete !
Purpose
The purpose of this Work Item is to specify SMS/MMS/RCS/Messaging formats and codecs that GSMA and other organizations or application vendors can then reference and/or profile to improve messaging service quality and interoperability.
Progress in the last quarter
Completed the new TS 26.143 and CRs to MMS and IMS Messaging media specifications
SP-240025 TS 26.143-200 - Messaging Media profiles , for approval
SP-240047 CR Pack on PROMISE (26.140, 26.141), for approval
Next steps
Liaise to GSMA NG/GSG for referencing
New Study Item targeting Rel-19 (FS_MeMe2) to cover remaining objectives
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 40% | SP-230542 | 100% | Complete

## Slide 26: 5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2)
Purpose
The work item addresses stage-3 support for 5GMS protocol extensions for provisioning, ingest, user plane, control plane and device APIs for the following functionalities: uplink streaming, end-to-end low latency live streaming, 5GMS over MBS and 5GMS hybrid services , support for multiple media service entry points, traffic identification, Addition of HTTP/3 to the 5GMS protocols, Background Data Transfer, usage of Oauth 2.0, 3GPP Service Handler and URL, enhancements based on feedback from 5G-MAG Reference tool developments, Specification of data types for data reporting of ANBR-based Network Assistance invocations
Progress in the last quarter
SP-240040 CR Pack on 5GMS_Pro_Ph2, for approval on
  TS 26.247: Carriage of media delivery session ID in QoE report
  TS 26.512: Default 5GMS AF address
SP-240059 Rel-18 Work Item Exception for 5GMS_Pro_Ph2, for approval
Next steps
Background Data Traffic
Service URL Handling
Open API definition
Agree CRs to TS 26.512 5G Media Streaming Protocols Phase 2
Agree TS 26.510 v2.0.0 to be sent to SA plenary for approval.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 ->6/6/2024 | 55% | SP-230976 | 75% | Exception request

## Slide 27: Overview of work progress Study Items targeting Rel-18
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 9/9/2023 | 100% | SP-210043 |  | Complete
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 12/12/2023 | 100% | SP-220675 |  | Complete
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 70% | SP-220239 | 100% | Complete
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 6/6/2023 | 100% | SP-220240 |  | Complete
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 3/3/2024 | 65% | SP-220616 | 100% | Complete
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/12/2022 | 100% | SP-220617 |  | Complete
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/12/2022 | 100% | SP-211338 |  | Complete
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 65% | SP-230540 | 100% | Complete

## Slide 28: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW) – Complete !
Purpose
In addition to the foreseen approach identified in TR 26.998 (Support of 5G glass-type AR/MR devices) and taken in WID on iRTCW (immersive Real-time Communication for WebRTC), which leaves C-plane signalling details open and simply makes use of the northbound APIs for end-to-end QoS), the possibility of another approach (i.e., defining a set of advanced details (including C-plane signalling) for the common and wider use among several WebRTC implementations) will be investigated under this SID.
Progress in the last quarter
This study item is completed with key findings instead of conclusions.
RTC SWG agreed the following:
  Sending liaison from SA4 to other relevant groups to get feedback for Key Issues and Solutions in TR 26.930
  Treatment of the key findings of TR 26.930 will be decided in the RTC SWG, based on feedback from other relevant groups
  TR 26.930 may be updated under TEI18
SP-240027 TR 26.930-100 - Study on the enhancement for Immersive Real-Time communication for WebRTC
Next steps:
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 70% | SP-220239 | 100% | Complete

## Slide 29: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE) – Complete !
Purpose
Collect relevant external information on QoE Metrics for AR and XR services. Conduct subjective tests on XR QoE metrics, if considered relevant. Collect a set of relevant XR QoE Metrics and define their impact on the user experience. Based on a well-defined device architecture based on MeCAR, define the relevant observation points and define the measurement and derivation of relevant XR QoE metrics. Study the support of XR QoE metrics in 3GPP metrics collection frameworks such as NWDAF, RRC-based metrics configuration and collection, etc. Provide recommendation on normative work for new XR QoE metrics based on the findings in this study.
Progress in the last quarter
Draft TR first refined with some updates on the one-way delay and Roundtrip time for XR metrics, some definition of the accuracy level description.
Evaluation aspects of the metrics were reviewed and documented into the TR,
Conclusions discussed by identifying the metrics that would or may deserve being specified particularly as part of the MeCAR (26.119) specification.
Study completed at this meeting.
SP-240036 TR 26.812-200 - QoE metrics for AR/MR services, for approval
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 3/3/2024 | 65% | SP-220616 | 100% | Complete

## Slide 30: Feasibility Study on new HEVC profiles and operating points (FS_HEVC_Profiles) – Complete !
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 65% | SP-230540 | 100% | Complete
Purpose
This study aims to identify and evaluate the opportunities for improving HEVC-based services.
Progress in the last quarter
Progress on the Multiview profile with updates on Low Delay MV-HEVC and evaluation aspects as well as frame packing considerations.
Documented into the TR some 4:4:4 details and discussed the conclusions.
Completion of the study
SP-240033 TR 26.966-200 - Evaluation of new HEVC coding tools, for approval
Next steps
n/a

## Slide 31: Overview of work progress Study Items targeting Rel-19
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 ->9/9/2024 | 50% | SP-220328 | 60% | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 45% | SP-221330 | 70% | 
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 -> 3/3/2025 | 20% | SP-230539 | 30% | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 ->12/12/2024 | 20% | SP-230544 | 30% | 

## Slide 32: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
Progress in the last quarter
TR 26.927 on functional aspects of the SA1 use cases, updated with refinements on the mapping of the functional architecture to 5GMS,
Some descriptions on intermediate data and optimization techniques and compression tools of models as well as progressive model delivery improvements are also documented into the TR.
Reviewed a candidate framework for federated learning called Spark for Federated learning that is planned to be evaluated
On the evaluation aspects, the TR 26.847 now includes a scenario template and the evaluation testbed architectures and anchors for split inference
The workplan expects a completion by the end of this year / beginning of next year.
Next steps
Gap analysis on reference points and APIs with latest 5G generic media delivery architecture
Refining text on AI data components, traffic characteristics and KPis
Reflecting operator input
AI/ML evaluation
Agree on TR 26.927 v1.0.0 and TR 26.847 v1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 ->9/9/2024 | 50% | SP-220328 | 60% | 

## Slide 33: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Purpose
This study item considers codec-independent immersive voice and audio capturing configurations for end-user devices. The outcome of the studies can be used as guidelines for the manufacturers to deploy immersive voice and audio services.
Progress in the last quarter
Input documents on parametric and non-parametric capture, stereo AEC, microphone array processing, example of spatial audio capture, and text updates to TR 26.933 were reviewed and integrated after editing into the update of TR 26.933.
TR 26.933 was progressed to v0.4.0 and agreed as basis for further work.
Next steps
Continue to work on:
  Example audio capture processing solutions;
Complete work on:
  Signal processing Including necessary relevant processing for audio format, enhancement solution for immersive, speech enhancement, etc;
  Characterization of the audio capture performance;
Agree on Draft TR 26.933 v1.0.0 to be sent to SA plenary for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 35% | SP-221330 | 45% | Rel-19

## Slide 34: Feasibility Study on Film Grain synthesis (FS_FGS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 -> 3/3/2025 | 20% | SP-230539 | 30% | 
Purpose
This study aims to evaluate use of Film Grain Synthesis (FGS) in 5G video services.
Progress in the last quarter
Reviewed some expert viewing tests conducted. Discussed to what extend they are accurate and what type of conclusions could be derived.
This is a complex topic, and it was decided to wait for the ongoing similar activity happening in JVET to complete before continuing on our side.
LS to JVET proposed as well as for requesting information on the availability of their almost complete TR.
Also reviewed an interesting tool for simulating FGS parameters.
On the future of the study, offline discussions happened on whether to continue the study, turn it into a sleep mode, keep track of the work done eventually in an internal TR. Rapporteur suggested the sleep mode as the proposed way forward. This was agreed by SA4.
Next steps
Monitor status and new developments of the ISO/IEC JTC1 SC29 JVET Film Grain Synthesis AhG
Communicate with DVB CM about their FGS study mission status

## Slide 35: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 ->12/12/2024 | 20% | SP-230544 | 30% | 
Purpose
Based on relevant TR 22.856 use cases, the study item aims, among other objectives, to collect and document Avatar animation and representation approaches, document the requirements for an interoperable base Avatar format.
Progress in the last quarter
Reviewed functional architecture refinements, facial and body animation formats.
Discussed the relevance of 2D representation format and implicit neural representation and agreed to document them into the PD.
Also progressed some call flows for further considerations.
Both the PD and TR 26.813 were updated to reflect the progress made during the week.
Next steps
Identify interoperability requirements,
Document existing Avatar solutions and formats,
Refine reference architecture and workflows,
Identify potential candidates for the Avatar representation format,
Communicate with relevant 3GPP and external groups on relevant aspect, e.g. SA3 on authentication and MPEG on representation formats for Avatars

## Slide 36: New Work and Study Item(s)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 | - | SP-240060 |  | WID
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 | - | SP-240061 |  | WID
1030004 | Media enerGy consumption exposuRE and EvaluatioN framework in 5G services | FS_MediaGREEN | 3/3/2025 | - | SP-240062 |  | SID
1030005 | Media Messaging Phase 2 | FS_MeMe2 | 12/12/2024 | - | SP-240063 |  | SID
1030006 | Advanced Media Delivery | FS_AMD | 12/12/2024 | - | SP-240064 |  | SID
1030007 | 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | - | SP-240065 |  | SID
1030008 | Beyond 2D Video | FS_Beyond2D | 3/3/2025 | - | SP-240066 |  | SID
1030009 | Audio Codec APIs | FS_ACAPI | 3/3/2025 |  | SP-240067 |  | SID

## Slide 37: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 | - | SP-240060 |  | WID
Purpose
Harmonize and include as needed all the SA4 video operating points, such as Video profiles Operation Points, Video Operation Points, video encode and decode capabilities etc., which are currently scattered in various SA4 specifications (e.g. TS 26.116, TS 26.118, TS 26.119, TS 26.143, and TS 26.511), into a new specification that will be home to all such video operating points and upgrade HEVC-based levels based on industry practices.
Define the MV-HEVC capability in this new specification.
Then add and harmonize stereoscopic MV-HEVC (potentially with auxiliary information, e.g. alpha channels) encode/decode operating points, capabilities, streaming (e.g. CMAF, DASH) and transport aspects for:
  5G-media streaming profiles, codecs, and formats (TS 26.511)
  Media capabilities for AR devices (TS 26.119)
  Video messaging media profiles (TS 26.143)
Perform the above work in coordination with related SDOs and industrial fora such as MPEG, DASH-IF, CTA-WAVE, and IETF, and by referencing the related specifications, e.g. the Common Media Application Format (CMAF) and the ISO base media file format (ISOBMFF), among others.

## Slide 38: Split Rendering over IMS (SR_IMS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 | - | SP-240061 |  | WID
Purpose
The Work has the following objectives:
Identify functional entities for IMS-based split rendering and introduce a mapping to the IMS architecture (reuse of architectures in TS 26.264 and the IMS architecture in TS 23.228).
Identify interfaces and define network APIs for delivering media from 3GPP and non-3GPP services for split rendering of XR services.
Define protocols, procedures, and codecs for delivery of split-rendered media and metadata for support of split rendered content including uplink (e.g., pose), and downlink (e.g., rendered pose) as part of a new specification.
Note1: For objectives 3, some of the work is done for AR services as part of Rel-18 WI IBACS, therefore, where possible, references to TS26.114, TS 26.264, TS 26.119, TS 26.522 and TS 26.565 will be added for metadata and codec capabilities. The procedures covered in TS 26.264 can be appropriately migrated to the new specification or referenced.
Define procedures for adaptation of split rendering between the split rendering client and split rendering server (e.g., depending on the type of device, battery level, content type, actions).
Identify and define network exposure functions (e.g., congestion exposure) and network estimation (e.g., through QoE metrics) to facilitate the split rendering process.

## Slide 39: Media enerGy consumption exposuRE and EvaluatioN framework in 5G services (FS_MediaGREEN)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030004 | Media enerGy consumption exposuRE and EvaluatioN framework in 5G services | FS_MediaGREEN | 3/3/2025 | - | SP-240062 |  | SID
Purpose
The study aims to identify sustainable media metrics, architectural impacts (APIs), functional extensions required for SA4 service enablers and evaluate the feasibility of an evaluation framework to facilitate efficient energy use and energy saving for media services.
The main objectives of this study include:
Refine relevant SA1 use cases (5.5, 5.8, 5.9, 5.10 and 5.14) in TR 22.882 in the SA4 context.
Document existing APIs, metrics and mechanisms inside or outside 3GPP that could be used for energy measurement, reporting and exposure of media services. This includes whether and what information is exposed, how it is exposed, and at what granularity (QoE measurement and reporting, QoS measurement and reporting, audience measurement and reporting, event exposure, CMCD reporting, etc.).
Study the feasibility of having implementation-independent metrics and a framework to evaluate the energy usage/savings of multimedia standards features and proposals.
NOTE 1: The study will consider the work done by SA WG2 and WG5 regarding energy consumption measurement, information collection and energy saving, and reuse it as much as possible.
NOTE 2: Exchanges with other 3GPP WGs, CTA WAVE and DVB may be needed, e.g. via formal Liaison Statements.

## Slide 40: Media Messaging Phase 2 (FS_MeMe2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030005 | Media Messaging Phase 2 | FS_MeMe2 | 12/12/2024 | - | SP-240063 |  | SID
Purpose
The objective of this study is in the context of the above potential improvements and extensions, referred to as key topics. Specifically, for each of the above key topics, the following objectives are identified:
1. Document the key topics
  A) Integration of TS 26.143 Capabilities and Profiles into IETF MIMI
  B) Support of advanced file format
  C) Support of external body content and late binding
  D) DRM and encrypted content
  E) Additional media experiences
in more detail, in particular how they relate to the system and data models in TS 26.143 and collect additional industry requirements according to F) Additional industry requirements as above.
2. Study the integration of TS 26.143 capabilities and profiles into IETF MIMI content formats based on the issue A above
3. Collaborate with MPEG to study the needs and functionalities for an advanced file format to be added to TS 26.143 based on bullet B above taking into account the key topics identified in objective 1.
4. Study the suitability to enhance the specification of the MMBP Generator and MMBP Player in TS 26.143 by using the Media Service Enabler principles according to bullet point G) Media Service Enabler.
5. Coordinate work with external organizations such as ISO/IEC JTC29 WG3 (MPEG Systems), 5G-MAG, GSMA and IETF, as needed.
6. Identify gaps and recommend potential normative work to enhance interoperability in Messaging Services.

## Slide 41: Advanced Media Delivery (FS_AMD) 1/2
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030006 | Advanced Media Delivery | FS_AMD | 12/12/2024 | - | SP-240064 |  | SID
Purpose
The objective of this study is in the context of the above potential improvements and extensions, referred to as key topics. Specifically, the following objectives are identified:
1. Document the following additional Key Issues in more detail, in particular how they relate to the 3GPP Media Delivery architecture and/or the MBS User Service architecture:
a) Common Client Metadata.
b) Common Server-and Network-Assisted Streaming.
c) Multi-CDN and Multi-Access Media Delivery.
d) Modem Usage Optimized Media Streaming.
e) DRM and Conditional Access.
f) In-session Unicast Repair for MBS Object Distribution.
g) MBS User Service and Delivery Protocols for eMBMS.
h) Selected MBMS Functionalities not supported in MBS.
i) DASH/HLS Interoperability.
j) Further harmonization of RTC and Streaming for Advanced Medial Delivery.
k) Issues identified by Market Representation Partners.
l) Improved QoS support.
m) Impacts and opportunities of QUIC for segmented content delivery

## Slide 42: Advanced Media Delivery (FS_AMD) 2/2
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030006 | Advanced Media Delivery | FS_AMD | 12/12/2024 | - | SP-240064 |  | SID
Purpose (Cont.)
2. Study collaboration scenarios between the Application Service Provider and the 5G System and for each of the key topics.
3. Based on existing architectures, develop one or more deployment architectures that address the key topics and the collaboration models.
4. Map the key topics to basic functions and develop high-level call flows.
5. Identify the issues that need to be solved.
6. Provide candidate solutions including call flows, protocols and APIs for each of the identified issues.
7. Coordinate work with other 3GPP groups e.g. SA2, SA3, SA5, SA6 and others as needed.
8. Coordinate work with external organizations such as DASH-IF, CTA WAVE, ISO/IEC JTC29 WG3 (MPEG Systems), 5G-MAG, DVB or IETF, as needed.
9. Identify gaps and recommend potential normative work for stage-2 and stage-3, including which existing specifications would be impacted and/or if any new specifications would preferably be developed.

## Slide 43: 5G Real-time Transport Protocol Configurations, Phase 2 (FS_5G_RTP_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030007 | 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | - | SP-240065 |  | SID
Purpose
The study item aims to:
Document the following Key Issues in more detail, and in particular how they relate to RTP and RTCP for WebRTC and IMS-based XR services:
  Inaccuracy of the PDU Set Size (PSSize) information
  Issues around "lonely” PDU, as identified by SA2.
  Enhancements for application-layer FEC support (e.g., for split rendering)
  Application-layer FEC awareness for PDU Set handling
  RTP transport of XR metadata
  PDU Set marking for XR streams with RTP end-to-end encryption.
  RTCP messages to better support XR services in 5G.
  RTP retransmission for supporting XR services in 5G.
  Feasibility of RTP multiplexing options for transport of XR media streams.
  Document use cases and intended deployment scenarios of enhancements for RTP header extension for PDU Set marking.
  Enhancements of RTP header extension for PDU Set marking .
  End of Data Burst Marking.
  Consider any new key issues coming from SA2 that would fall under SA4’s scope.
Identify gaps that require solutions for each of the key issues.
Discuss candidate solutions and identify suitable ones for key issues requiring solutions.
Coordinate work with other 3GPP working groups and external organizations as needed.
Identify gaps and recommend potential normative work (or additional study), including which existing specifications would be impacted and/or if any new specifications would preferably be developed.

## Slide 44: Beyond 2D Video (FS_Beyond2D)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Beyond 2D Video | FS_Beyond2D | 3/3/2025 | - | SP-240066 |  | SID
Purpose
The study item has the following objectives:
Identify and document beyond 2D formats, that are market-relevant within the next years, generated from established and emerging capturing systems (including cameras for spatial video capturing), contribution, and usable on display technologies (smartphones, VR HMDs, AR glasses, autostereoscopic and multiscopic displays).
Establish and document a set of beyond 2D video end-to-end reference scenarios, including real-time communication, streaming services, split rendering, and messaging and corresponding workflows (capturing, encoding, packaging, delivery, decoding, rendering, including general constraints on latency, as well as complexity) to support 3GPP network related delivery and devices leveraging the generation or display technologies. This includes identifying and defining relevant beyond 2D formats in the context of above workflows, and representation technologies to support delivery of these formats within 3GPP networks.
Prioritize the scenarios and the associated formats based on market relevance for further evaluation.
Define concrete evaluation framework per scenario (test conditions, KPIs, Metrics, test sequences, agreed reference signals) based on the above prioritized reference scenarios, and evaluate the feasibility and performance of existing 3GPP codecs as well as potentially new codecs to support the scenarios.
Based on the findings in steps 1, 2, and 4 document (i) interoperability requirements, (ii) traffic characteristics and (iii) potential QoS optimizations or requirements, to support the above workflows and evaluate the feasibility of new formats with different services, considering the implementation constraints and performance indicators such as encoding, decoding, and rendering complexity, bandwidth utilization, and interoperability considerations.
Based on the findings in steps 1, 2, 4 and 5, identify potential gaps or deficiencies of existing 3GPP codecs, and offer recommendations to potentially extend 3GPP video specifications and capabilities.
Identify potential areas for normative work as the next phase and communicate with other 3GPP WGs regarding relevant aspects related to the study to the extent needed.

## Slide 45: Audio Codec APIs (FS_ACAPI)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Audio Codec APIs | FS_ACAPI | 3/3/2025 |  | SP-240067 |  | SID
Purpose
The overall objective of this study item is to study APIs to provide support for 3GPP's speech and audio codecs in TS 26.114 and TS 26.117 for enhanced Web-based applications over 3GPP networks.
More specifically, the following objectives should be achieved with this work item:
  Identify relevant interfaces on hardware/firmware platforms to the (supported) relevant codecs defined in TS 26.114 and TS 26.117 and other common pre- and postprocessing blocks, including capture front end and renderer, and characterize signal (including control signal and metadata) flows on these interfaces.
  Identify potential gaps in the 3GPP and W3C specifications to enable and simplify the use of the codecs in TS 26.114 and TS 26.117 in WebCodecs and WebRTC
  Identify common APIs for the relevant codecs defined in TS 26.114 and TS 26.117 and other common pre- and postprocessing blocks, including capture front end and renderer, that are useable to expose the identified interfaces.
  Provide recommendations for interfaces and adapters to WebRTC and WebCodec.
  Provide recommendations for potential normative work in 3GPP and/or other organizations, for example W3C and IETF.
The results of this study item should be communicated to other SDOs, including W3C and IETF.

## Slide 46: Release 18 spec promotion
SA4 agreement
- SA4 recommends to TSG SA to promote all Rel-17 SA4 TS 26.xxx and all Rel-17 “3GPP external” TRs 26.9xx to Rel-18.
- SA4 requests TSG SA to promote “3GPP internal” TRs 26.802, 26.804 and 26.857 for the purpose of Rel-19 Study Items.

## Slide 47: SA4 planning

## Slide 48: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
Draft draft-ietf-mimi-content-01 | 26.143 | pCR in S4aI230183 | Frédéric Gabin | PROMISE (Rel-18) | To be further studied in Rel-19 as part of Meme2

## Slide 49: Summary of action items
Action Points from SA#102 to SA4:
  N/A
Action items from SA4 to SA#103:
  Approve all SA4 agreed CRs
  Approve 2 new WIDs and 6 new Studies
  Approve all agreed SA4 TRs and TSs presented for approval
  Approve all Exception requests
  Promote all Rel-17 SA4 TS 26.xxx and all Rel-17 “3GPP external” TRs 26.9xx to Rel-18.
  Promote “3GPP internal” TRs 26.802, 26.804 and 26.857 for the purpose of Rel-19 Study Items.