## Slide 1
Andrew Bennett (SA2 Chair, Samsung)
Maurice Pope (SA2 Support, MCC)
SA2 Status Report to
TSG SA#103

## Slide 2: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.5) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#102
  SA2#160AHE: e-meeting
  SA2#161: 26 February - 01 March 2024, Athens, Greece
Upcoming SA2 meetings (Q2 2024)
  SA2#162: 15 - 19 April 2024, Changsha, China
  SA2#163: 27 – 31 May 2024, Jeju, Korea

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Andrew Bennett (Samsung)
  Vice Chairs: Dario Serafino Tonesi (Qualcomm), Wanqiang Zhang (Huawei)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope, and Vice Chairs Wanqiang Zhang and Dario Serafino Tonesi, for their outstanding support during this quarter
3GPP Excellence Award
  Jinguo Zhu (ZTE) was awarded the Excellence Award in SA2#161 Athens

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #160AH-e (22 – 29 January 2024, Electronic meeting):
261 delegates ‘attended’ (checked-in) for SA WG2 #160AH-e 433 people registered
  1841 documents (including revisions), (299 documents were not handled) including:
    656 CRs (including revisions)
    73 Incoming LSs, of which 15 were postponed
    21 Outgoing LSs Approved
  128 other documents postponed
Total CRs agreed: 212 (taking into account that some were further revised at SA2#161)
Statistics at SA WG2 #161 (26 February - 1 March 2024, Athens, Greece):
323 delegates ‘attended’ (checked-in) for SA WG2 #161 89 registered for ‘On-Line’ participation
  2017 documents (including revisions), (520 documents were not handled) including:
    523 CRs (including revisions)
    27 Incoming LSs, of which 5 were postponed
    13 Outgoing LSs Approved
  17 other documents postponed
Total CRs agreed: 134
1010 people registered on the SA WG2 e-mail reflector on 8 March 2024

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 9: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155 | 156-e | 157 | 158 | 159 | 160 | 160AH-e | 161
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1 | 2 | 2 | 3 | 1 | 2 | 0 | 3
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4 | 26 | 4 | 24 | 13 | 8 | 4 | 13
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 17 | 27 | 16 | 0 | 0 | 0 | 0 | 0
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 215 | 290 | 272 | 226 | 184 | 198 | 208 | 118
Rel-19 PCR/draftCR | 85 | 126 | 35 | 126 | 119 | 36 | 31 | 27 | 37 | 0 | 26 | 29 | 168 | 175
Rel-19 CR | 67 | 69 | 23 | 111 | 156 | 44 | 50 | 39 | 36 | 0 | 0 | 0 | 0 | 0

## Slide 10: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 11: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 12: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.2) Rel-15 Work and Maintenance (1/2)
Progress since SA#102 - excluding 5GS_Ph1
(Category A CRs are not counted)
  Rel-15: None

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Progress since SA#102 - 5GS_Ph1
(Category A CRs are not counted)
  Rel-16 (TEI16): 1 CR to TS 23.273 was agreed, 1 CR to TS 23.502 was agreed
  Rel-17 (TEI17): 1 CR to TS 23.501 was agreed, 1 CR to TS 23.502 was agreed

## Slide 15: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 16: 2.3) Rel-16 Work and Maintenance
Progress on Corrections (Category A CRs are not counted)
  5G_URLLC: 1 CR to TS 23.503 was agreed

## Slide 17: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 18: 2.4) Rel-17 Work Summary
Acronym | Work Item Title | WID# | Progress since last TSG SA meeting
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | SP-200445 | 1 CR to 23.501
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | SP-201107 | 1 CR to 23.502
IIoT | Study on enhanced support of Industrial Internet of Things | SP-200973 | 
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | SP-201132 | 
MUSIM | System enablers for Multi-USIM devices | SP-200978 | 
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | SP-201106 | 2 CRs to 23.247, 1 CR to 23.502
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | SP-200976 | 
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | SP-201133 | 3 CRs to 23.288
eNPN | Enhanced support of Non-Public Networks | SP-200980 | 
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | SP-200979 | 
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | SP-210090 | 
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | SP-200977 | 
5G_AIS | 5G System Enhancement for Advanced Interactive Services | SP-190564 | 
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | SP-200082 | 1 CR to 23.273
MPS2 | Multimedia Priority Service (MPS) Phase 2 | SP-200519 | 
MINT | Minimization of Service Interruption | SP-210582 | 
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | SP-211100 | 1 CR to 23.501, 1 CR to 23.502
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | SP-211306 | 
NR_QoE_enh-Core | [RAN3] Core part: Enhancement on NR QoE management and optimizations for diverse services | RP-223488 | 1 CR to 23.501

## Slide 19: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 20: 2.5) Rel-18 Study/Work (1/29)
Progress since SA#102
  1 CR to TS 23.501 agreed
  1 CR to TS 23.502 agreed
  1 CR to TS 23.503 agreed
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_5GSATB | Study on Support of Satellite Backhauling in 5GS | 100%->100% | Sep, 2022 | SP-211639
5GSATB | 5G System with Satellite Backhaul | 100% -> 100% | June, 2023 | SP-230111

## Slide 21: 2.5) Rel-18 Study/Work (2/29)
Progress since SA#102
  1 CR to TS 23.501 agreed
  RAN impacts and dependencies
  None
Next steps
  Maintenance work
Acronym | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph2 | Study on satellite access, Phase2 | 100% -> 100% | Sep, 2022 | SP-211651
5GSAT_Ph2 | Satellite access, Phase2 | 100% -> 100% | June 2023 | SP-230109

## Slide 22: 2.5) Rel-18 Study/Work (3/29)
Progress since SA#102
  1 CR to TS 23.501 were agreed
  2 CRs to TS 23.502 were agreed
RAN impacts and dependencies
  None
Other WG dependencies
  SA6, CT WGs
Next steps
  Maintenance work
  Handle the unhandled CRs
Acronym | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 100% -> 100% | March 2023 | SP-230089
PIN | Personal IoT Networks | 100% -> 100% | June 2023 | SP-221343

## Slide 23: 2.5) Rel-18 Study/Work (4/29)
Progress since SA#102
  None
  RAN impacts and dependencies
  None
Next steps
  Continue corrections as necessary, none expected
Acronym | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph2 | Study on Phase 2 of UAS, UAV and UAM | 100% -> 100% | Dec, 2022 | SP-211632
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | 100% -> 100% | June 2023 | SP-230091

## Slide 24: 2.5) Rel-18 Study/Work (5/29)
Progress since SA#102
  TS 23.586: 22 CRs agreed, which are related to protocol stack, UE discovery & selection, UE ID, parameter provisioning, security description and service exposure via control plane.
  TS 23.273: 9 CRs agreed, which are related to SL-MO-LR procedure, SL-MT-LR procedure and NF (GMLC and LMF) services.
  TS 23.502: 3 CRs agreed, which are related to AMF, NEF and UDR services.
  TS 23.503: 1 CR agreed, which is related to Ranging/SL Positioning policy information
  LS out: 1 LS sent to SA3 on service exposure through PC5 link security and privacy check + 1 LS out sent to CT1/RAN2 on UE selection + 1 LS sent to RAN2/RAN3 on coverage condition during Ranging/Sidelink Positioning UE Discovery & Selection
  RAN, SA3, SA5 and SA6 impacts and dependencies
  Alignments are expected with other WGs: SLPP & policy authorization for RAN WGs, privacy protection and service access authorization for SA3, charging solution for SA5, the applicability and usability of Ranging/SL Positioning service exposure though 5GC network via NEF for Client UE for SA3 and SA6., 5GC NF services and non-SLPP handling impacting UE for CT WGs etc.
Contentious Issue:
  S2-2400120 agreed on SA2#160AHe was objected on SA2#161. Therefore, the privacy check for UE requesting exposure service over control plane is outstanding and could not be agreed in Q1. Proposals were discussed; however, all options were objected by different companies. This also relates to discussions in SA3.
Focus for the Next Meeting:
  Maintenance work
Acronym | Work Item Title | WP | Target Date | WID#
FS_Ranging_SL | Study on Ranging based services and sidelink positioning | 100% -> 100% | Dec, 2022 | SP-211647
Ranging_SL | Ranging based services and sidelink positioning | 100% -> 100% | June 2023 | SP-230106

## Slide 25: 2.5) Rel-18 Study/Work (6/29)
Progress since SA#102
  Totally 6 CRs, 1 reply LS RAN2 were approved during this quarter
  RAN impacts and dependencies
  1 LS reply to RAN2 : “LS reply on introduction of RAT-Dependent integrity”
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_eLCS _Ph3 | Study on Enhancement to the 5GC LoCation Services-Phase 3 | 100% -> 100% | Dec, 2022 | SP-220069
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | 100% -> 100% | June, 2023 | SP-230093

## Slide 26: 2.5) Rel-18 Study/Work (7/29)
Progress since SA#102
  18 CRs to TS 23.304 were agreed.
  1 reply LS to CT1 (S2-2401491) was agreed
RAN impacts and dependencies on other WGs
  Inter TSG: New CT1 impacts as per agreed reply LS and associated CRs
Next steps
  Alignment work with other WGs and maintenance work
Acronym | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe_Ph2 | Study on Proximity-based Services in 5GS Phase 2 | 100% ->100% | Dec, 2022 | SP-211653
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | 100% -> 100% | June, 2023 | SP-230097

## Slide 27: 2.5) Rel-18 Study/Work (8/29)
Progress since SA#102
  2 CRs to TS 23.501 agreed
  2 CRs to TS 23.502 agreed
  1 CR to TS 23.503 agreed
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 100% -> 100% | Sep, 2022 | SP-211603
GMEC | Generic group management, exposure and communication enhancements | 100% -> 100% | June 2023 | SP-230101

## Slide 28: 2.5) Rel-18 Study/Work (9/29)
Progress since SA#102
  10 Cat-F CRs were agreed
RAN impacts and other dependencies
  No new impact identified for RAN
  No new impacts identified for other SA WGs
Next steps
  Maintenance will continue as needed
Acronym | Work Item Title | WP | Target Date | WID#
FS_AIMLsys | Study on System Support for AI/ML-based Services | 100% -> 100% | Dec, 2022 | SP-220071
AIMLsys | System Support for AI/ML-based Services | 100% -> 100% | June 2023 | SP-230095

## Slide 29: 2.5) Rel-18 Study/Work (10/29)
Progress since SA#102
  3 CRs were approved for TS 23.247 on maintenance/RAN alignment
  1 LS response was provided to RAN3/RAN2 (CC to CT3/CT4) on RedCap UE reception with the approved CR attached in SA2#160AHE. The attached CR was updated in SA2#161
RAN impacts and dependencies
  Inter-TSG: RAN coordination are needed accordingly as per agreed pCR and the sent LSs
Contentious issues:
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_5MBS_Ph2 | Study on architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% -> 100% | Dec, 2022 | SP-220072
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | 100% -> 100% | June 2023 | SP-230099

## Slide 30: 2.5) Rel-18 Study/Work (11/29)
Progress since SA#102
  23 CRs were approved for TS 23.501/23.502/23.503 under agenda 9.11.2
  All Editor’s Notes for eNS_Ph3 were addressed.
  15 correction CRs were not handled due to time restriction at SA2#161 meeting
Contentious Issues:
  None
Other WG dependencies
  None
Focus of the Next Meeting
  Correction and maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_eNS_Ph3 | Study on Network Slicing Phase3 | 100% -> 100% | Dec, 2022 | SP-220073
eNS_Ph3 | Network Slicing Phase3 | 100% ->100% | June 2023 | SP-230104

## Slide 31: 2.5) Rel-18 Study/Work (12/29)
Progress since SA#102
  33 CRs and 3 LSs OUT were approved
RAN impacts and other dependencies
  None
  Other WG dependencies
  None
  Contentious Issue:
  None
  Focus of the Next Meeting:
  Process the postponed CRs
Acronym | Work Item Title | WP | Target Date | WID#
FS_XRM | Study on XR (Extended Reality) and media services | 100% -> 100% | Dec, 2022 | SP-220705
XRM | XR (Extended Reality) and media services | 100% -> 100% | June 2023 | SP-230092

## Slide 32: 2.5) Rel-18 Study/Work (13/29)
Progress since SA#102
  6 CRs approved for TS 23.501/23.502 in alignment with RAN for MT-SDT support and maintenance.
  1 LS reply sent to RAN3/RAN2 with regards to the MT-SDT and further questions related to UE eRedCap capability handling
  RAN impacts and dependencies
  None
  Next steps
  Address eRedCap indication issue with resolution, based on further LS response from RAN3/RAN2 indicated above.
  Maintenance and alignment
Acronym | Work Item Title | WP | Target Date | WID#
FS_REDCAP_Ph2 | Study on RedCap phase 2 | 100% -> 100% | Sep, 2022 | SP-220074
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | 100% -> 100% | Jun, 2023 | SP-230171

## Slide 33: 2.5) Rel-18 Study/Work (14/29)
Progress since SA#102
  5 CRs to 23.228 agreed
  RAN impacts and dependencies
  None
Next steps
  Correction and editorial changes as needed
Acronym | Work Item Title | WP | Target Date | WID#
FS_NG_RTC | Study on system architecture for next generation real time communication services | 100% -> 100% | Sep, 2022 | SP-220288
NG_RTC | System architecture for next generation real time communication services | 100% -> 100% | June, 2023 | SP-230098

## Slide 34: 2.5) Rel-18 Study/Work (15/29)
Progress since SA#102
  None
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_ATSSS_Ph3 | Study on Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% -> 100% | Dec, 2022 | SP-211612
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | 100% -> 100% | Mar, 2023 | SP-221334

## Slide 35: 2.5) Rel-18 Study/Work (16/29)
Progress since SA#102
  3 CRs to TS 23.502 agreed
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_UPEAS | Study on UPF enhancement for Exposure And SBA | 100% -> 100% | Dec, 2022 | SP-220417
UPEAS | UPF enhancement for Exposure And SBA | 100% -> 100% | June, 2023 | SP-230103

## Slide 36: 2.5) Rel-18 Study/Work (17/29)
Progress since SA#102
  KI#1: 20 CRs approved on 23.548, 23.501, 23.502 (15 CR in SA2#160ah-e + 7 CRs in SA2#161, including revisions of 2 approved CRs from SA2#160ah-e)
  KI#4: 3 CRs approved on 23.501, 23.548 (3 CRs from SA2#161)
  KI#7: 1 CR approved on 23.548 (1 CR from SA2#161
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_EDGE_Ph2 | Study on Edge Computing Phase 2 | 100% ->100% | Dec, 2022 | SP-220352
EDGE_Ph2 | Edge Computing Phase 2 | 100% -> 100% | June, 2023 | SP-230112

## Slide 37: 2.5) Rel-18 Study/Work (18/29)
Progress since SA#102
  20 CRs approved
RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_5TRS_URLLC | Study on 5G Timing Resiliency and TSC & URLLC enhancements | 100% -> 100% | Sep, 2022 | SP-211634
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | 100% -> 100% | June, 2023 | SP-230107

## Slide 38: 2.5) Rel-18 Study/Work (19/29)
Progress since SA#102
  Updated mobile IAB indication description based on RAN2 LS.
  Updated mobile IAB-DU's TAC provisioning description based on RAN3 LS.
  Updated indication to AMF regarding MBSR connection release based on RAN3 LS.
  Aligned procedures for MBSR mobility without PDU session with RAN3 design.
  7 CRs were agreed.
  RAN impacts and dependencies
    Reply LS to RAN3 regarding the mobile IAB in S2-2403712
Next steps
  Maintenance, Address the "additional information" EN for MBSR authorization
Acronym | Work Item Title | WP | Target Date | WID#
FS_VMR | Study on Vehicle Mounted Relays | 100% -> 100% | Sep, 2022 | SP-211636
VMR | Architecture Enhancements for Vehicle Mounted Relays | 100% -> 100% | June, 2023 | SP-230105

## Slide 39: 2.5) Rel-18 Study/Work (20/29)
Progress since SA#102
  4 CRs for TS 23.316 / 1 CRs for 23.501 / 1 CRs for 23.502 / 2 CRs for 23.503 were approved
RAN impacts and dependencies
  None
Next steps
  Complete the maintenance especially based on BBF/ Cable Labs feedback
Acronym | Work Item Title | WP | Target Date | WID#
FS_5WWC_Ph2 | Study on the support for 5WWC | 100% -> 100% | Dec, 2022 | SP-220419
5WWC_Ph2 | Support for 5WWC, Phase 2 | 100% -> 100% | Mar, 2023 | SP-230367

## Slide 40: 2.5) Rel-18 Study/Work (21/29)
Progress since SA#102
  2 CRs and Reply LS to CT1 on Non-Allowed area clarifications related to MPS were approved
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
MPS_WLAN | MPS when access to EPC/5GC is WLAN | 100% -> 100% | June, 2023 | SP-230108

## Slide 41: 2.5) Rel-18 Study/Work (22/29)
Progress since SA#102
  4 CRs to 23.501 agreed
  4 CRs to 23.502 agreed
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_AMP | Study on 5G AM Policy | 100% -> 100% | Sep, 2022 | SP-220647
AMP | 5G AM Policy | 100% -> 100% | Mar, 2023 | SP-221335

## Slide 42: 2.5) Rel-18 Study/Work (23/29)
Progress since SA#102
  69 proposals are sumbitted in SA2#160-AHE and #161 totally.
  39 CRs are agreed, 4 CRs are merged, 7 CRs are noted and 6 CR is postponed.
  2 LS IN and 3 LS OUT are noted, 2 LS IN and 1 LS OUT is postponed, 1 LS IN and 1 LS OUT is agreed.
  3 DPs are noted.
  SA2 work on all key issues are completed
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph3 | Study on Enablers for Network Automation for 5G - phase 3 | 100% -> 100% | Sep, 2022 | SP-220678
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | 100% -> 100% | June, 2023 | SP-230110

## Slide 43: 2.5) Rel-18 Study/Work (24/29)
Progress since SA#102
  7 CRs approved for TS 23.501/23.502
RAN impacts and dependencies on other WGs:
  Intra-TSG: No new
  Inter-TSG: No new RAN impact identified, some new CT WG impacts as per approved CR
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_eNPN_Ph2 | Study on Enhanced support of Non-Public Networks | 100% -> 100% | Dec, 2022 | SP-220418
eNPN_Ph2 | Enhanced support of Non-Public Networks | 100% -> 100% | June, 2023 | SP-230096

## Slide 44: 2.5) Rel-18 Study/Work (25/29)
Progress since SA#102
  At SA2#160-AHE, 39 papers were submitted, 19 CRs and 1 LS OUT were approved.
  At SA2#161, 14 papers were submitted, 10 CRs were approved, 1 CR was postponed
  RAN impacts and dependencies
  None
Contentious issue
  None
Acronym | Work Item Title | WP | Target Date | WID#
FS_eUEPO | Study on enhancement of 5G UE Policy | 100% -> 100% | Dec, 2022 | SP-211649
eUEPO | Enhancement of 5G UE Policy | 100% -> 100% | June, 2023 | SP-230094

## Slide 45: 2.5) Rel-18 Study/Work (26/29)
Progress since SA#102
  None
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_SFC | Study on System Enabler for Service Function Chaining | 100% ->100% | Sep, 2022 | SP-220415
SFC | System Enabler for Service Function Chaining | 100% -> 100% | June, 2023 | SP-230120

## Slide 46: 2.5) Rel-18 Study/Work (27/29)
  Progress since SA#102
  1 CR to 23.502 agreed
  1 CR to 23.503 agreed
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_DetNet | Study on 5GS DetNet interworking | 100% -> 100% | Sep, 2022 | SP-211633
DetNet | 5GS DetNet interworking | 100% -> 100% | June, 2023 | SP-230172

## Slide 47: 2.5) Rel-18 Study/Work (28/29)
Progress since SA#102
  1 CR to 23.501 agreed
  RAN impacts and dependencies
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
FS_SUECR | Study on Seamless UE context recovery | 100% -> 100% | Sep, 2022 | SP-211654
SUECR | Seamless UE context recovery | 100% -> 100 % | Dec, 2022 | SP-220810

## Slide 48: 2.5) Rel-18 Study/Work (29/29)
Acronym | Work Item Title | WP | Target Date | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | 100% -> 100% | Dec, 2022 | SP-220798 | 
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | 100% -> 100% | Dec, 2022 | SP-220795 | 
TEI18_MBS4V2X | MBS support for V2X services | 100% -> 100% | Mar, 2023 | SP-220793 | 1 CR to 23.287 agreed
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | 100% -> 100% | Jun, 2023 | SP-220794 | 1 CR to 23.501 agreed, 2 CRs to 23.503 agreed
TEI18_ADEE | Enhancement of Application Detection Event Exposure | 100% -> 100% | Mar 2023 | SP-220796 | 
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | 100% -> 100% | Mar, 2023 | SP-220797 | 
TEI18_DCAMP_Ph2 | Dynamically Changing AM Policies in the 5GC Phase 2 | 100% - 100% | June, 2023 | SP-230102 | 
eNSAC | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | 100% -> 100% | June, 2023 | SP-230113 | 
TEI18 mini WIDs

## Slide 49: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 50: 2.6) Rel-19 Study/Work (1/15)
Progress since SA#102
  TU estimates for the study phase:7 (1TU used in Xiamen, 1TU used in Chicago, 1.5 used in Elbonia, 1 in Athens)
  Total TU estimates for the normative phase: 5.5
  TR skeleton , definition, scope, Architecture Assumptions are agreed
  3 Key Issues are agreed
  43 solutions (14 for KI1; 20 for KI2; 9 for KI3) in TR 23.700-29 v0.4.0 after Athens’ meeting
  Impacts and dependencies on other WGs
  Yes, RAN, WT#1, WT#2, WT#3
Contentious issues
  None
Next steps
  Solution completion, Evaluations, Conclusions, TR sent to SA for one-step Approval
Acronym | Work Item Title | WP | Target Date | WID#
FS_5GSAT_ARCH_Ph3 | Study on Integration of satellite components in the 5G architecture Phase 3 | 15% -> 55% | June, 2024 | SP-231199

## Slide 51: 2.6) Rel-19 Study/Work (2/15)
Progress since SA#102
  TR 23.700-77 v0.4.0 is available
  75 contributions were submitted to #160AHE and #161 and 43 contributions were handled
  Achievements:
    27 solutions were agreed and documented in the TR
      KI#1: 6 solution
      KI#2: 3 solutions
      KI#3: 2 solutions
      KI#4: 4 solutions
    No progress on KI#5 on PS data off since SA2 is still waiting for reply from SA1
  Impacts and dependencies on other WGs
  None
Controversial issues
  None
Next steps
  New solutions for KI#5 and unhandled solutions from #161 are allowed to be submitted
  Update solutions and start evaluation and conclusion
Acronym | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 15%->45% | June, 2024 | 1010030

## Slide 52: 2.6) Rel-19 Study/Work (3/15)
Progress since SA#102
  32 P-CRs agreed
  2 new Key Issues for WT2.3, WT4. No new KI expected based on SID scope.
  Many new solutions agreed
  Impacts and dependencies on other WGs
  Intra SA: None
  Inter TSG: None identified yet
Contentious issues
  None
Next steps
  Progress solutions for the study.
  Reach consensus towards conclusion for all the Key issues
Acronym | Work Item Title | WP | Target Date | WID#
FS_XRM_Ph2 | Study on Extended Reality and Media Service (XRM) Phase 2 | 13% -> 45% | 18/06/2024 | 1010032

## Slide 53: 2.6) Rel-19 Study/Work (4/15)
Progress since SA#102
  TR 23.700-66 v.0.4.0 has been produced
  Architectural Assumption, Scope and Definitions have been updated by three accepted pCRs
  Total 32 new solutions have been accepted in the TR
  4.5 TUs have been used and 2 TUs are remaining for Study Phase
  Impacts and dependencies on other WGs
  RAN impacts/dependencies are possible based on proposed solutions documented in TR.
  An LS to TSG RAN and related WGs has been sent on the topic of per-UE energy consumption assessment in RAN
  SA5 dependencies are possible based on proposed solutions documented in TR
Contentious issues
  None
Next steps
  Discuss on solutions updates and unhandled new solution proposals (if not covered by the existing solutions)
  Complete evaluation and conclusion
  Submit TR 23.700-66 to SA#104 for approval
Acronym | Work Item Title | WP | Target Date | WID#
FS_EnergySys | Study on Energy Efficiency and Energy Saving | 15% -> 55% | 18/06/2024 | 1010029

## Slide 54: 2.6) Rel-19 Study/Work (5/15)
Progress since SA#102
  Four solutions approved. No more solutions expected
  TR 23.700-75v0.3.0
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  Resolve any open issues and addressing ENs (minor)
  Evaluation and conclusions
    Need to choose between the two possible alternatives in the solution for activation/deactivation for SMS over NAS, SMS over IP and IMS messaging
Acronym | Work Item Title | WP | Target Date | WID#
FS_MPS4msg | Study on MPS for IMS Messaging and SMS services | 30% -> 70% | 18/06/2024 | 1010031

## Slide 55: 2.6) Rel-19 Study/Work (6/15)
Progress since SA#102
  TR 23.700-06 v.0.2.0 was created based on approved contributions.
  17 contributions agreed (including TR skeleton, scope, architecture assumptions and requirements, and 6 key issues).
  5 solutions documented addressing KI#1 & 2.
  1 TU used and 2.0 TU left for the Study Phase.
  SID is updated by S2-2401625
  Impacts and dependencies on other WGs
  RAN impacts or dependencies identified for Key Issue #1, #2, #3, #4
Contentious issues
  None
Next steps
  Handle new solutions for KI#3 to #6.
  Handle new solutions/solution updates for KI#1 & #2.
  Solution evaluation and conclusions, to prepare sending TR for approval.
  Plan LS to RAN WGs based on agreed solutions
Acronym | Work Item Title | WP | Target Date | WID#
FS_VMR_Ph2 | Study on Vehicle Mounted Relays Phase 2 | 0% - 40% | June 2024 | SP-231799

## Slide 56: 2.6) Rel-19 Study/Work (7/15)
Progress since SA#102
  TR 23.700-03 v.0.2.0 was created based on approved contributions.
  11 contributions agreed (including Scope, Architecture requirements, Key issues and solution proposals for both KI#1 and KI#2)
  Impacts and dependencies on other WGs
  Layer 2 UE-to-Network Relay has dependencies in related work item in RAN
Contentious issues
  None
Next steps
  Handle new solutions/solution updates for KI#1 & KI#2, and solution evaluation and conclusions
  Send TR to SA#104 for information and potentially approval
  Plan LS to RAN WGs based on agreed solutions
Acronym | Work Item Title | WP | Target Date | WID#
FS_ProSe_Ph3 | Study on Proximity-based Services in 5GS – Phase 3 | 0% - 45% | June 2024 | SP-231798

## Slide 57: 2.6) Rel-19 Study/Work (8/15)
Progress since SA#102
  TR skeleton, Scope, Terms, and Architectural Assumptions/Requirements, are agreed.
  4 key issues to cover all 3 work tasks are agreed.
  16 New Solutions were agreed and document in the TR (for Key Issues #1, #2, and #3).
  No solutions for Key Issue #4 were handled.
  TR 23.700-32 v0.2.0 is available
  Impacts and dependencies on other WGs
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  None
Next steps
  Solution Updates, New Solutions, Partial Evaluations
Acronym | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 0% -> 35% | June 2024 | SP-231804

## Slide 58: 2.6) Rel-19 Study/Work (9/15)
Progress since SA#102
  31 papers were approved in total:
    1 paper for TR skeleton and 1 paper for scope were approved.
    1 paper for Architecture assumption and 1 paper for Architecture requirements were approved.
    3 Key Issues papers were approved, each of them is corresponding to a Work Task in the SA approved SID;
    7 solution papers for key issue #1;
    9 Solution papers for key issue #2;
    7 solution papers for key issue #3.
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  Process the unhanded papers at SA2#161, new solution papers and solution update papers.
  Kick off the early evaluation and conclusion for some stable key issues if possible.
Acronym | Work Item Title | WP | Target Date | WID#
FS_eEDGE_5GC_Ph3 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 0% - 50% | June 2024 | SP-231796

## Slide 59: 2.6) Rel-19 Study/Work (10/15)
Progress since SA#102
  TR 23.700-59 v0.2.0 is available.
  At SA2#160AH-e: TR skeleton, Scope, Terms, Architecture Assumptions/Requirements, 3 Key Issues to cover the WTs in the SID and Annex including background information about No-Transmit Zones agreed.
  At SA2#161: New solutions agreed (3 solutions for KI#1 on flight planning/monitoring, 3 solutions for KI#2, 3 solutions for KI#3).
  Outgoing LSs
    Reply LS sent to SA6 on Coordination of work for UAS_Ph3.
    LS sent to ETSI TC MSG/TFES on No-Transmit Zones according to ECC decision 22(07).
    LS sent to RAN and RAN2 to clarify the requirements for No-Transmit Zones.
  Impacts and dependencies on other WGs
  No-Transmit Zones (KI#3) has RAN dependency, timely feedback/input needed to resolve differing views
Contentious issues
  KI#3 may be at risk not to complete by May, 2024 if common understanding cannot be reached
Next steps
  Solution discussions, Evaluations, Conclusions, TR sent to SA for one-step Approval
Acronym | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph3 | Study on Phase 3 for UAS, UAV and UAM | 0% -> 50% | June 2024 | SP-231801

## Slide 60: 2.6) Rel-19 Study/Work (11/15)
Progress since SA#102
  1 pCR to update the key issue 3 was approved. 7 solutions were approved. One solution was not handled due to time limitation
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  Solution update, new solutions, evaluation and conclusion
Acronym | Work Item Title | WP | Target Date | WID#
FS_UPEAS_Ph2 | Study on UPF enhancement for Exposure and SBA Phase 2 | 0% -> 45% | June 2024 | SP-231795

## Slide 61: 2.6) Rel-19 Study/Work (12/15)
Progress since SA#102
  Study started with SA2#160AH-e.
  TR 23.700-45 v0.2.0 is available.
  At SA2#160AH-e: TR skeleton, Scope, Architecture Assumptions/Requirements, and 2 Key Issues to cover the WTs in the SID agreed.
  At SA2#161: New solutions agreed (4 solutions for KI#2).
  Impacts and dependencies on other WGs
  See contentious issue
Contentious issues
  KI#1 may be at risk not to complete by May, 2024 if common understanding cannot be reached on how RAN impact should be considered in SA2 proposed solutions
Next steps
  Solution discussions, Evaluations, Conclusions, TR sent to SA for one-step Approval
Acronym | Work Item Title | WP | Target Date | WID#
FS_5G_Femto | Study on System aspects of 5G NR Femto | 15% -> 40% | June 2024 | SP-231797

## Slide 62: 2.6) Rel-19 Study/Work (13/15)
Progress since SA#102
  TR 23.700-54 v.0.2.0 was created based on approved contributions.
  20 contributions agreed including TR skeleton, Scope, Architectural Assumptions and Requirements for ATSSS_Ph4, 6 key issues and 8 solutions addressing KI#2.1 & KI#2.2 (ATSSS_Ph4).
  Terms and Architectural Assumptions and Requirements for DualSteer were not approved after 2 meetings due to disagreement whether SA1 definitions require any Stage-2 alignments or not.
  3.5 TUs are used and 4 TUs are left for the Study Phase.
  Impacts and dependencies on other WGs
  Key Issue #1.x and #2.2 have SA3 dependencies to handle security aspects
Contentious issues
  DualSteer KIs may be at risk not to be completed by May 2024 if common understanding on DualSteer Device definition cannot be reached.
Next steps
  New solutions for DualSteer Key Issues.
  Agree Architectural assumptions/requirements and terms and definitions for DualSteer.
  Solution evaluation and conclusions, prepare sending TR for approval. Plan LS to SA3 based on agreed solutions
Acronym | Work Item Title | WP | Target Date | WID#
FS_MASSS | Study on Multi-Access (DualSteer and ATSSS_Ph4) | 0% - 30% | June 2024 | SP-231802

## Slide 63: 2.6) Rel-19 Study/Work (14/15)
Progress since SA#102
  TR skeleton, Scope, Terms, Architecture Assumptions and Requirements are agreed
  3 key issues are agreed and no new key issue will be considered
  12 solutions are agreed and documented in the TR
  TR 23.700-13 v0.2.0 is available
  Impacts and dependencies on other WGs
  3 key issues have RAN dependency
  Whether traffic type “DO-A” will be in the R19 scope needs RAN decision
Contentious issues
  None
Next steps
  Continue solution discussions
Acronym | Work Item Title | WP | Target Date | WID#
FS_AmbientIoT | Study on Architecture support of Ambient power-enabled Internet of Things | 0% -> 25% | Dec 2024 | SP-231803

## Slide 64: 2.6) Rel-19 Study/Work (15/15)
Progress since SA#102
  14 PCRs were approved in total:
    3 PCRs for the general updates;
    6 PCRs papers for key issue #1;
    3 PCRs for key issue #2 use case and terminologies;
    1 PCR for key issue #3 use case.
    1 PCR for key issue #4 use case.
  No solutions for KI2, 3 and 4 were handled in this meeting
  Impacts and dependencies on other WGs
  For KI#1, any data to be collected from UE/RAN by LMF for the model training/model inference/model performance monitoring for LMF-side model is assumed to be defined by RAN WGs
Contentious issues
  None
Next steps
  New Solutions for KI#3, KI#4 and KI#2 (non-treated ones from SA2# 161) will be prioritized
Acronym | Work Item Title | WP | Target Date | WID#
FS_AIML_CN | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | 15% - 25 % | Jun, 24 | SP-231800

## Slide 65: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 66: 2.7) IETF and External SDO Normative Reference Update
None

## Slide 67: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 68: 3) SA2 Work Planning
Summary of status of Rel-19 study items
 | Percent complete | Brief summary of status after SA2#161
FS_5GSAT_Ph3_ARCH | 55% | 10 solutions added, total is now 43
FS_NG_RTC_Ph2 | 45% | Now 28 solutions, but no progress on KI5 (waiting for SA1)
FS_XRM_Ph2 | 45% | 2 new Key Issues for WT2.3, WT4. No new KI expected based on SID scope. Many new solutions agreed
FS_EnergySys | 55% | Now 32 solutions in TR. Possible SA5 dependencies, RAN impacts/dependencies are possible, LS sent
FS_MPS4msg | 70% | Solutions for all KI's, no new ones expected
FS_VMR_Ph2 | 40% | 5 Solutions documented addressing 2 KI's out of 6
FS_5G_ProSe_Ph3 | 45% | 2 solutions are documented for KI#1, 4 solutions are documented for KI#2. Layer 2 UE-to-Network Relay has RAN dependencies
FS_UIA_ARC | 35% | 16 solutions for 3 KI's, none for KI4
FS_eEDGE_5GC_ph3 | 50% | 23 solutions for 3 (all) KI's
FS_UAS_Ph3 | 50% | 3 (all) KI's agreed, 3 solutions for each, sent LS. KI3 (NTZ) contentious
FS_UPEAS_Ph2 | 45% | 7 solutions were approved. One solution was not handled due to time limitation
FS_5G_Femto | 40% | 4 solutions for KI2, KI#1 may be at risk, need to agree on how RAN impact to be considered
FS_MASSS | 30% | 8 solutions addressing KI#2.1 & KI#2.2 (ATSSS_Ph4). DualSteer KIs may be at risk if common understanding on DualSteer Device definition cannot be reached.
FS_AmbientIoT | 25% | 3 (all) KI's agreed, 12 soluitons documented. Whether traffic type “DO-A” will be in the R19 scope needs RAN decision
FS_AIML_CN | 25% | No solutions for KI2, 3 and 4 were handled in the last meeting

## Slide 69: 3) SA2 Work Planning
14 WIDs were approved for TEI19 work, with a total estimate of 9.25 TU’s
The target for completion of each is December 2024
They will be handled in Q2, Q3 and Q4 2024
TSG SA TD# | Title | Proposed Acronym | UID
SP-240116 | 5GS enhancement on On-demand broadcast of GNSS assistance data. (S2-2403505) | TEI19_OBGAD | 1030010
SP-240117 | New WID on Indirect Network Sharing. (S2-2403506) | TEI19_NetShare | 1030011
SP-240118 | Minimize the number of Policy Associations. (S2-2403507) | TEI19_MINPA | 1030012
SP-240119 | New WID on Architecture support of Roaming Value-Added Services. (S2-2403508) | TEI19_RVAS | 1030013
SP-240120 | WID: TEI19_SLUPiR Spending Limits for UE Policies in Roaming scenario. (S2-2403509) | TEI19_SLUPiR | 1030014
SP-240121 | WID on enhancing NEF Parameter Provisioning procedure with static UE IP address and UP security policy. (S2-2403510) | TEI19_IP-SP-EXP | 1030015
SP-240122 | TEI19 WID on support for ProSe services in NPNs. (S2-2403550) | TEI19_ProSe_NPN | 1030016
SP-240123 | TEI19 on enabling Multiple Location Procedure for Emergency LCS Routing. (S2-2403551) | TEI19_MLR4RTR | 1030017
SP-240124 | New WID on Roaming traffic offloading via home-session breakout. (S2-2403552) | TEI19_HSBO | 1030018
SP-240125 | New WID: Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports. (S2-2403553) | TEI19_DLPMR | 1030019
SP-240126 | 5GS enhancement on QoS monitoring enhancement. (S2-2403554) | TEI19_QME | 1030020
SP-240127 | New WID on subscription control for reference time distribution in EPS. (S2-2403555) | TEI19_TIME_SUB_EPS | 1030021
SP-240128 | New WID on providing per-subscriber VLAN instructions from UDM and DN-AAA. (S2-2403556) | TEI19_VLANSUB | 1030022
SP-240129 | New WID: TEI19_TPlmnNfSel; NF discovery and selection by target PLMN. (S2-2403557) | TEI19_TPlmnNfSel | 1030023

## Slide 70: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 71: 4) Documents for Information and Approval (1/3)
Revised SID/WID for Approval
 | Type | Title | Acronym
SP-240130 | SID | Updated SID on Proximity-based Services in 5GS - Phase 3. (S2-2400440) | FS_5G_ProSe_Ph3
SP-240131 | SID | Updated SID on Multi-Access (DualSteer and ATSSS_Ph4). (S2-2401315) | FS_MASSS
SP-240132 | SID | Updated SID on 5GS XRM Ph2. (S2-2401622) | FS_XRM_Ph2
SP-240133 | SID | Updated SID: Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3. (S2-2401623) | FS_eEDGE_5GC_Ph3
SP-240134 | SID | Updated SID on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML). (S2-2401624) | FS_AIML_CN
SP-240135 | SID | Updated SID on Vehicle Mounted Relays (VMR) Phase 2. (S2-2401625) | FS_VMR_Ph2

## Slide 72: 4) Documents for Information and Approval (2/3)
TSs/TRs for Information
  None
TSG SA# | Title | For | Release | TS | WI Code

## Slide 73: 4) Documents for Information and Approval (3/3)
TSs/TRs for Approval
  None
TSG SA# | Title | For | Release | TS | WI Code

## Slide 74: Contents
1) General aspects (events since SA#102, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 75: 5) Collected Items requiring action from SA
Approval of the TEI19 WIDs
Approval of the revised Rel-19 SIDs

## Slide 76: Thank You !
Andrew Bennett
Chair of 3GPP SA2
a.bennett@Samsung.com
www.3gpp.org