## Slide 1: Views on 6G timeline planning in 3GPP
3GPP TSG SA Meeting #103
Maastricht, Netherlands, March 18-21, 2024
Agenda Item: 7.4
Source: Xiaomi
Document for: Decision
SP-240407

## Slide 2: Introduction
In TSG#101, an LS from ITU-R WP 5D was sent to 3GPP (RP-231518, SP-230790) informing the completion of IMT-2030 Framework
In SA#102, high-level Considerations for 6G Timeline was endorsed (SP-231693)
There are still some remaining details on 6G timeline to be determined, including
  When to complete the SA1 SID, when to approve/complete the SA1 WID
  When to complete the SA2 SID, when to approve/complete the SA2 WID
  When to approve/complete the CT-WG SIDs/WIDs
In this contribution, our view on remaining details of 6G timeline in 3GPP is provided

## Slide 3: Proposals
Comparing with 5G, more technology families are foreseen in 6G based on the IMT-2030 released 6G vision
SA1 Study in Rel-20: 18 months
SA1 TS in Rel-20: 12 months
SA2 Study in Rel-20: 15 months
SA2 TS in Rel-20: 15 months
CT Study in Rel-20: 18 months
CT TS in Rel-20: 18 months

## Slide 4: Views on Timeline
 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030
Technical performance requirement
Evaluation criteria & performance
Requirements, evaluation criteria, and submission template
Circular letter (and later addenda)
workshop
Technology proposals
Evaluation
Consensus building
Outcome & decision
“IMT 2030” specifications
ITU
ASN.1 freezing
6G SA1 SI
6G SA1 WI
6G SA2 SI
6G SA2 WI
6G CT Stage 3 WI
5GA SA1 SI
SA1: Rel-20 (24 months)
SA1: Rel-21 (12 months)
5GA SA2 SI
SA2: Rel-20 (15 months)
SA2: Rel-21 (15 months)
5GA CT Stage 3 WI
CT: Rel-21 (18 months)
CT: Rel-20 (18 months)
5GA SA1 WI
5GA SA2 WI
SA1 workshop
TSG workshop