TSG SA Meeting #103	SP-230059

19 - 22 Mar. 2024, Maastricht, NL

Source:	SA4

Title:	Rel-18 Work Item Exception for 5GMS_Pro_Ph2

Document for:	Approval

Agenda Item:	6.3.4

3GPP™ Work Item Exception

# Title : 		5G Media Streaming Protocols Phase 2

## Acronym  : 	5GMS_Pro_Ph2

## Unique Identifier : 	1000018

Release 18 Submission form

| Feature / Item: | 5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | SA#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | 5G Media Streaming and Real-time Communication in Rel-18 |  |  |  |  |
| Specification(s) affected: | TS 26.510, TS 26.512 |  |  |  |  |
| Task(s) within work which are not complete: | - Background Data Traffic - Service URL Handling - Open API definition |  |  |  |  |
| Consequences if not included in Release 18: | Specification for several Media Delivery functions is incomplete and without OpenAPI no interoperability can be achieved |  |  |  |  |

Abstract of document:

The work item addresses stage-3 support for 5GMS protocol extensions for provisioning, ingest, user plane, control plane and device APIs for the following functionalities:

-	Support for uplink streaming as defined in TS 26.501 and based on the conclusions in clause 6.5 of  TR 26.804.

-	Support for end-to-end low latency live streaming as defined in TS 26.501 and based on the conclusions in clause 6.11 of TR 26.804.

-	Support for 5GMS over MBS and 5GMS hybrid services as defined in TS 26.501 and based on the conclusions in TR 26.804 and TR 26.802

-	Support for multiple media service entry points as defined in TS 26.501 and based on the conclusions in TR 26.804.

-	Extensions to 5GMS protocols to support traffic identification based on the conclusions in TR 26.804, clause 6.3.

-	Addition of HTTP/3 to the 5GMS protocols as an optional alternative based on the conclusions in clause 6.4 of TR 26.804.

-	Addition of necessary parameter extensions to the M1, M5, and M6 reference points to provide access to Background Data Transfer based on the conclusions in clause 6.6 of TR 26.804.

-	Specification of the usage of Oauth 2.0 (according to the SA3 guidelines) for 5GMS protocols based on the conclusions in clause 6.9 of TR 26.804.

-	Specifications for the 3GPP Service Handler and URL including the necessary functions on UE and device to support automatic launch of 5G System services in the context of 5G Media Streaming based on the conclusions in clause 6.13 of TR 26.804.

-	Specification of a RESTful API at reference point M3 for the configuration of 5GMS AS instances by 5GMS AF based on the conclusions in TR 26.804.

-	Specification of data types for data reporting of ANBR-based Network Assistance invocations and (in liaison with CT3) specification of data types for exposure of events relating to invocation of AF-based and ANBR-based Network Assistance.

-	New specification TS 26.510 for Generalized media delivery to document interactions and APIs for provisioning and media session handling consolidating the stage-3 specification for reference points M1/RTC-1, M5/RTC-5 and M6/RTC-6 and port general functionalities from TS 26.512 to this new specification.

Contentious Issues:

None.