## Slide 1: TSG RAN#103 Highlights
Source: TSG RAN Plenary Chair
SP-240496
Agenda Item: 4.7

## Slide 2: Outline
Administrative aspects
TSG RAN project update
ITU matters

## Slide 3: Administrative aspects

## Slide 4: Administrative Aspects
RAN#103 approved the MCC TF 160 report in RP-240014
RAN#103 endorsed the following TEI related proposals in RP-240858 and RP-240850
RAN4 CA Framework Overhaul was summarized in RP-240263

## Slide 5: 6G Timeline

## Slide 6: 6G Timeline Update (RAN Perspective)
Note: TSG#102 endorsed 6G timeline high-level considerations can be found in RP-233985
Additional details for 6G timeline were discussed in RAN#103, resulting in the endorsed details in RP-240790, with contents copied below (see also next slide for additional updates)
  RAN plenary work is split into an ITU focused SI and General RAN SI
    IMT-2030 discussion is expected in RAN from 09/24 to 12/24
    RP SI Rel-20 focusing on ITU– IMT-2030: approval 12/24 until 06/25
    RP SI Rel-20 focusing on 6G General: approval 03/25 (after WS), until 06/26
  Rel-20 is 18 months for 5G-Advanced, where the 6G Study is 21 months
    6G RAN 1/2/3/(4) SI Rel-20 approval 06/25 (as endorsed in RAN#102)
      RAN1 starts in 3Q/25 until 1Q/27
      RAN2/3/4 start in 4Q/25 until 2Q/27
  Rel-21 timeline is to be decided no later than June 2026
    ASN.1 freeze is expected to be no earlier than March 2029

## Slide 7: 6G Timeline Update (CT/RAN/SA Joint Session)
A joint session was scheduled during TSG#103 focusing on inter-TSG 6G timeline discussion, resulting in the endorsed details in RP-240823, with contents copied below:
  Additional Details for TSG-Wide 6G Workshop
    TSG-Wide 6G Workshop (WS): Monday – Tuesday of the TSG#107 meeting week
      Details TBD (e.g., whether to have a joint or separate workshop across TSGs, how to handle contributions, etc.)
    TSG#107 plenary meetings are to be scheduled subsequently in the same week
      RAN/SA: Wed (0900) – Friday (1800)
      CT: Wed (0900) – Thursday (1200)
  Additional Details for 3GPP RAN Plenary Study for 6G
    RAN plenary work is split into an ITU focused SI (study item) and General RAN SI
      IMT-2030 discussion is expected in RAN from 09/24 to 12/24
      RP SI Rel-20 focusing on ITU– IMT-2030: approval 12/24 until 06/25
      RP SI Rel-20 focusing on 6G General: approval 03/25 (after WS), until 06/26
  Additional Details for Rel-20
    For 5G-Advanced: 18-month. Assuming no delay of Rel-19
      Stage-1 freeze : Jun 2025
      Stage-2 freeze : Jun 2026 (>=80%); Sep 2026 (100%)
      Stage-3 freeze : Mar 2027
      ASN.1/OpenAPI freeze: June 2027
    For 6G SI
      SA WGs:
        SA1 SI approval: TSG#105(Sept2024) – endorsed at TSG#102
        SA2 SI approval: TSG#108(Jun2025) – endorsed at TSG#102
        Other SA WG (SA3, SA4, SA5, SA6) SI approval: TBD at future TSG meeting
        SA1/SA2 6G SI may continue beyond Stage-1/Stage-2 freeze dates for 5G-Advanced
        6G SI (this may use time from Rel-21)
          SA1 6G SI completion: Mar 2026
          SA2 6G SI completion: Dec. 2026 or Mar 2027 (To be confirmed at future TSG meeting)
      RAN WGs: 21 months
        RAN1 starts in 3Q/25 until 1Q/27; RAN2/3/4 start in 4Q/25 until 2Q/27
      CT WGs: at least 9 months
        CT WG 6G SI will start 9 months after approval of SA2 SI.
  Additional Details for Rel-21
    Rel-21 timeline is to be decided no later than June 2026
      However, ASN.1/OpenAPI freeze date is no earlier than March 2029

## Slide 8: TSG-RAN Projects Update

## Slide 9: RAN Projects Update: Rel-18 & Earlier
Release 18 is on track for ASN.1 freeze scheduled in June’2024 (RAN#104)
  Exception (RAN4) to R18 NR NTN was approved in RP-240142
Involved discussion for 2Rx in the Rel-18 XR context
  With the endorsed way forward in RP-240847
    Including additional tasks to RAN4, and a set of approved CRs

## Slide 10: RAN Projects Update: RAN level study
Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations: agreed TR in RP-240802, with SR (100% completion) in RP-240272

## Slide 11: RAN Projects Update: Rel-19 Package (RAN4-led)
RAN Chair and RAN4 Chair’s summary for RAN Rel-19 Package: RAN1/2/3-led was endorsed in RP-240019
  It contains 11 RAN4-led items in total – see details in the subsequent slides
  Also contains the detailed TU spreadsheet for RAN4 and the proposed detailed scope endorsed as the baseline for further discussion in RAN#103 for final RAN Rel-19 SID/WID approvals
  As stated therein:
    It is necessary to reserve some TUs (more than that in Rel-18). Based on commercial needs, and Rel-19 progress, additional new but smaller RAN4-led non-spectrum projects or scope expansion of the RAN#103 approved RAN4-led projects may be further discussed and approved at a later stage of Rel-19
      The earliest time of such opportunity is December 2024
        Similar to Rel-18, this will be carefully managed
      For both RF & RD, [2.5] TUs each

## Slide 12: RAN4-led Package 1/2
Item | SI or WI
UE RF enhancements for FR1 and FR2 (3 topics) High power UE (HPUE) for CA in TN (including 3Tx) Power boosting and/or MPR reduction 6 Rx 3 Tx  merged into HPUE for CA in TN Note: High power UE for NTN is merged into a single NTN project | WI
BS RF requirement evolution (2 topics) Core requirements/conformance test for expected EIRP mask for upper 6GHz OTA test enhancement | WI
OTA testing enhancement WI (2 topics, ensuring reasonable load) TRP/TRS Enhancement MIMO OTA Requirements and Test Enhancement | WI
OTA testing enhancements SI (1 topic, ensuring reasonable load) FR2 OTA Testing Enhancement | SI
RRM enhancements (2 topics) FR2 L3/L1 measurement delay reduction Fast Scell activation with EMR | WI

## Slide 13: RAN4-led Package 2/2
Item | SI or WI
Demodulation performance requirement enh. (2 topics) UE performance requirements with inter cell and with intra-cell inter-use interference for 8Rx CPE/FWA/vehicle/industrial devices MMSE-IRC receiver for uplink taking LTE interference profile as starting point Note: refer also to the baseline objectives regarding spatial channel modeling | WI
Intra-band non-collocated CA/DC (ensuring reasonable load) | WI
ATG (ensuring reasonable load) | WI
Sidelink | WI
NTN evolutions in RAN4 (3 topics) High power UE for NTN NTN testing for NGSO NR Channel BW less than 5MHz for NTN | WI
NR Channel BW less than 5 MHz for TN (Only RRM aspect, for inter-band CA <5MHz. Limited load. Starting from Q3, target completion by 4Q’2024) | WI

## Slide 14: List of Approved Rel-19 RAN4-led SIDs/WIDs
Topic | Tdoc#
New WID: WI resulting from discussion on UE RF enhancements for FR1 and FR2 | RP-240828
New WID: WI resulting from discussion on BS RF requirement evolution | RP-240829
New WID: WI resulting from discussion on OTA testing enhancement | RP-240841
New SID: SI resulting from discussion on Study on OTA testing enhancement | RP-240856
New WID: WI resulting from discussion on RRM enhancements | RP-240830
New WID: WI resulting from discussion on Intra-band non-collocated CA/DC | RP-240838
New WID: WI resulting from discussion on Demodulation performance requirements enhancements | RP-240831
New WID: WI resulting from discussion on NTN evolution in RAN4 | RP-240857
New WID: WI resulting from discussion on ATG | RP-240804
New WID: WI resulting from discussion on Sidelink | RP-240840
New WID: WI resulting from discussion on NR channel BW less than 5MHz for TN | RP-240832
New SI proposal: Study on IMT parameters for 4400-4800 MHz, 7125-8400 MHz and 14.8-15.35 GHz* | RP-240787
* A related LS was sent to SA1/SA2 regarding robust notification alert as in RP-234075
* This is triggered by the ITU WP5D request

## Slide 15: Additionally Approved RAN4-led Rel-19 Topics
RAN#103 additionally endorsed the following:
  Way Forward on Spatial Channel Modelling in Rel-19 was endorsed in RP-240792
  Way Forward on Fragmented Carriers in Rel-19 was endorsed in RP-240768

## Slide 16: Others
In response to SA2 LS on per UE energy consumption in RAN in RP-240029, RAN endorsed a way forward in RP-240816 (part of it copied below)
  There was no consensus (i.e. no agreement) on how to proceed as the use cases, and feasibility of obtaining per UE network energy consumption information require further clarifications
In response to SA2 LS on per UE energy consumption in RAN in RP-240021 and RP-240031, RAN approved the reply LS in RP-240810 (part of it copied below)
  In general, RAN would like to clarify that the operation on No-Transmit Zone was not in scope Rel-18 UAV work. Furthermore, currently RAN doesn’t have a Rel-19 WI on UAV or on NTZ’s operation. Approval of new Rel-19 RAN work are planned to be discussed in RAN105, at which point a new Rel-19 WI/SI NTZ operation may be discussed. Therefore, RAN hasn’t yet discussed any technical details or reached consensus on technical issues and requirements
For band n101, RAN approved the LS in RP-240812
Moderator's summary on R19 Ambient IoT was captured in RP-240854 (with a set of endorsed proposals and revised WID)
Revised WID: Low-power wake-up signal and receiver for NR (LP-WUS/WUR) was approved in RP-240801 (RAN4 part)
Revised WID: XR (eXtended Reality) for NR Phase 3 was approved in RP-240791
Moderator's summary on RAN4 spec quality was endorsed in RP-240782

## Slide 17: ITU matters

## Slide 18: ITU matters
SR for ITU AH can be found in RP-240016
In response to the ITU WP5D LS RP-240024, for which RAN4 provided an LS in RP-240033, RAN#103 discussed and approved the SID in RP-240787
  RAN4 is also tasked the plan to reply to ITU accordingly as the study progresses
No other ITU related LSs were agreed/approved in RAN#103

## Slide 19: Questions?