3GPP TSG-SA Meeting #104 	SP-240709

Shanghai, China, 18 - 21 June 2024	(revision of xx-yyxxxx)

# Source:	SA WG5

# Title:	Revised WID on 5G Advanced NRM features phase 3

# Document for:	Approval

# Agenda Item:	6.3.5

3GPP TSG-SA5 Meeting #155 	S5-242546

Jeju, South Korea, 27 - 31 May 2024	(revision of S5-242034)

# Source:	Nokia, Nokia Shanghai Bell

# Title:	Revised WID on 5G Advanced NRM features phase 3

# Document for:	Approval

# Agenda Item:	6.2.2

3GPP TSG-SA5 Meeting #154 	S5-242034

Changsha, China, 15 - 19 April 2024

# Source:	Samsung

# Title:	Revised WID on 5G Advanced NRM features phase 3

# Document for:	Approval

# Agenda Item:	6.2.2

3GPP TSG-SA Meeting #102 	SP-231745

Edinburgh, UNITED KINGDOM, 11th Dec 2023 - 15th Dec 2023

# Source:	SA WG5

# Title:	New WID on 5G Advanced NRM features phase 3

# Document for:	Approval

3GPP TSG-SA5 Meeting #152 	S5-238262

Chicago, US, 13-17 November 2023	revision of S5-238203

# Source:	Nokia, Nokia Shanghai Bell

# Title:	New WID on 5G Advanced NRM features phase 3

# Document for:	Approval

# Agenda Item:	6.2.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 5G Advanced NRM features phase 3

Acronym: AdNRM_Ph3

Unique identifier:	1020027

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
| X | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A | N/A | N/A | N/A |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 950031 | 5G Advanced NRM features phase 2 |  |
| 860040 | Further enhancements on MIMO for NR (NR_feMIMO) |  |
| 980059 | CT4 aspects of 5G_eLCS_Ph3 |  |
| 990067 | CT4 aspects of Ranging_SL |  |
| 990055 | Architecture for enabling Edge Applications | Defines EDEGAPP architecture |

# 3	Justification

Network Resource Model (NRM), which is standardized management and service model, is essential to support new features of NR and 5GC in Rel-19 and Rel-18. E.g.

- SA2/CT4: Architecture enhancements for the support of 5G System Enhancement, aligning information elements on 5GC NF etc.

- RAN:  Further Enhancement on MIMO, etc.

- There are continuous enhancements on GSMA NG.116, which may require enhancement for possible misalignments and Service/Slice Profile and inconsistencies in Network slice NRM.

On the other hand, there’s leftover in Rel18 NRM, stage 3 enhancement, generic NRM enhancement etc.

The NRM information model design shall consider the capability the provisioning operations (as defined in TS 28.532).

EDGEAPP has evolved with additional features in Rel-19 that need management support. The edge NRM need to be enhanced to those features.

# 4	Objective

- WT-1: Enhancement for 5GC NRM to support 5GC features (including but not limited to 5G_eLCS_Ph3, ranging based services).

- WT-2: Enhancement for NR NRM to support NR features (note: to be updated based on RAN Rel19 progress).

- WT-3: Enhancement for NRM fragment related to misalignment with NG.116.

- WT-4: Generic NRM enhancement.

- WT-5: Stage 3 enhancement.

- WT-6: Enhancement for edge NRM to support new EDGEAPP features defined in Rel-19.

| Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA/CT Dependency (Yes/No/Maybe) | Non-3Gpp Dependency (Yes/No/Maybe) |
| --- | --- | --- | --- | --- | --- |
| WT-1 | 0 | 1.2 | Maybe | Yes | No |
| WT-2 | 0 | 1 | Yes | Maybe | No |
| WT-3 | 0 | 0.3 | Maybe | Maybe | Maybe |
| WT-4 | 0 | 0.5 | No | No | No |
| WT-5 | 0 | 0.5 | No | No | No |
| WT-6 | 0 | 1 | No | Yes | No |

Total TU estimates for the study phase: 0

Total TU estimates for the normative phase: 4.5

Total TU estimates: 4.5

# 5	Expected Output and Time scale

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 28.540 | Add requirements to support REL19 features | SA#108 (Jun 2025) | This TS covers stages 1. |
| 28.541 | Add NRM Stage 2 and Stage 3 definitions to support REL19 features | SA#108 (Jun 2025) | This TS covers both stages 2 and 3. |
| 28.622 | Minor enhancements | SA#108 (Jun 2025) | This TS covers stages 2. |
| 28.623 | Minor enhancements | SA#108 (Jun 2025) | This TS covers stages 3. |
| 28.538 | Add NRM Stage 2 and Stage 3 definitions to support REL19 EDGEAPP features. | SA#108 (Jun 2025) | This TS covers stages 1, 2 and 3. |

# 6	Work item Rapporteur(s)

Primary Rapporteur: Sean Sun (Nokia), sean.sun@nokia-sbell.com

Secondary Rapporteur: Shi Xiaoli (Huawei), (shixiaoli@huawei.com)

# 7	Work item leadership

SA5

# 8	Aspects that involve other WGs

Potential coordination: providing network resource model for network features defined in SA2, SA6, CT4, RAN3 and RAN4.

# 9	Supporting Individual Members

Supporting IM name

Nokia

Nokia Shanghai Bell

KDDI

TELUS

Samsung

CATT

Ericsson

Deutsche Telekom

Verizon

Telefónica

Huawei

P.I. Works

NEC