## Slide 1: SA WG6 status report to TSG SA#104
Atle Monrad
SA6 Chair (InterDigital Communications)

## Slide 2: SA6 Leadership
Chair:
  Mr. Atle Monrad InterDigital Corporation / ATIS1
Vice-chairs:
  Mr. Jukka Vialen Airbus DS SLC / ETSI2
  Mr. Basavaraj (Basu) Pattan Samsung Electronics Ind. Co., Ltd. / TTA3
Secretary:
  Bernt Mattsson (MCC)
1 Elected February 2024
2 Re-elected for third term April 2023
3 Elected June 2022 - Election of SA6 VC in SA6#62

## Slide 3: Executive Summary
Two meetings in Q2 2024
  SA6#60, 15 – 19 April 2024
  SA6#61 , 20 – 24 May 2024
Rel-15/Rel-16/Rel-17 activities
  19 CRs agreed for pre-Rel-18 WIDs
Rel-18 activities
  68 CRs agreed for Rel-18 WIDs
  EDGEAPP External TR: Completed
Rel-19 activities
  64 CRs agreed for Rel-19 WIDs.
  Good progress on Rel-19 SIDs. Out of 7 studies, 1 TR provided for approval and 5 TRs provided for information.
  Revised WID: UASAPP_Ph3
  New WIDs: eLSAPP, eMMTelAPP, AIMLAPP, Metaverse_App, XRApp, 5GSAT_Ph3_App
  New SID: FS_5GIOPS

## Slide 4: Items of Interest
Release 18 Progress
  All work items completed, Sufficient time available for essential corrections.
Release 19 Progress
  Ongoing SIDs move towards completion.
  Most corresponding WIDs to the ongoing SIDs (6 out of 7) provided for approval.
  Q3-2024 work is planned to move from study phase towards normative work as topics in the various studies are concluded.
  One additional work item proposal on enhancements to SEAL (for enhancement to NRM for network capabilities exposure) was discussed in SA6#61 but not agreed.
Future Meeting Schedule
  July 2024 – SA6#62 Ad-hoc e-meeting (restricted agenda - completion of studies and creation of framework for new TSs).
  August 2024 – SA6#62 Maastricht, The Netherlands.

## Slide 5: SA6#60 Statistics
Meeting dates for SA6#60: 15 – 19 April 2024
  5 quarters on Monday, 6 quarters on Tuesday – Thursday, 4 quarters on Friday
Statistics for SA6#60
  322 Tdoc numbers initially reserved, 649 Tdoc numbers used by end-of-meeting
  86 Agreed CRs - 10 for pre Rel-18, 41 for Rel-18, 35 for Rel-19
  101 Approved pCRs for Rel-19
  13 incoming LSs, 7 Approved outgoing LSs
  Time allocation: Pre-Rel-19: ~25%; Rel-19: ~75%
Conference calls (pre-SA6#60)
  4 informal conference calls

## Slide 6: SA6#61 Statistics
Meeting dates for SA6#61: 20 – 24 May 2024
  5 quarters on Monday, 6 quarters on Tuesday – Thursday, 4 quarters on Friday
Statistics for SA6#61
  319 Tdoc numbers initially reserved, 663 Tdoc numbers used by meeting end
  71 Agreed CRs - 9 for pre Rel-18, 27 for Rel-18, 35 for Rel-19
  130 Approved pCRs for Rel-19
  14 incoming LSs, 6 Approved outgoing LSs
  Time allocation: Pre-Rel-19: ~20%; Rel-19: ~80%
Conference calls (pre-SA6#61)
  3 informal conference calls

## Slide 7: Number of Tdocs in SA6

## Slide 8
Number of approved pCRs & agreed CRs

## Slide 9: Approved incomplete Release 18 Work Items
UID | Name | Acronym | Target month/year | Old % | WID | New %
960011 | Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | June-2023 | 98% | SP-220990 | 100%

## Slide 10: Approved Release 19 Study Items
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1000035 | Enhanced application layer support for location services | FS_eLSAPP | Sep-2024 | 40% | SP-230778 | 85%
1000034 | Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Sep-2024 | 35% | SP-230779 | 70%
1010005 | Application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 55% | SP-231182 | 95%
1020052 | Application enablement for Localized Mobile Metaverse Services | FS_MetaverseApp | Sep-2024 | 30% | SP-231806 | 70%
1020051 | Application enabler for XR Services | FS_XRApp | Sep-2024 | 20% | S6-233295 | 65%
1020053 | Application enablement for Satellite access enabled 5G Services | FS_5GSAT_Ph3_App | Sep-2024 | 25% | SP-231738 | 60%
1020062 | CAPIF Phase 3 | FS_CAPIF_Ph3 | Sep-2024 | 20% | SP-231741 | 55%

## Slide 11: Approved Release 19 Work Items
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000039 | Enhanced Mission Critical Architecture | enhMC | Dec-2024 | 40% | SP-230695 | 60%
1000036 | Sharing of administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 90% | SP-230692 | 90%
1000038 | Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Dec-2024 | 40% | SP-230780 | 55%
1000037 | Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | Dec-2024 | 35% | SP-230781 | 40%
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 35% | SP-231160 | 80%
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Dec-2024 | 40% | SP-230991 | 60%
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT | Sep-2024 | 55% | SP-231161 | 80%
1010006 | SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Dec-2024 | 35% | SP-230989 | 70%

## Slide 12
Future SA6 meetings
Meeting | Date | Location
2024 |  | 
SA6#62 Ad hoc-e | 10 – 18 July 2024 | Online
SA6#62 | 19 – 23 August 2024 | Maastricht, Europe
SA6#63 | 14 – 18 October 2024 | Hyderabad, India
SA6#64 | 18 – 22 November 2024 | Orlando, USA
2025 |  | 
SA6#65 | 17 – 21 Feb 2025 | Europe, Location, TBC
SA6#66 | 7 – 11 April 2025 | Gothenburg, Sweden
SA6#67 | 19 – 23 May 2025 | Japan, Location, TBC
SA6#68 | 25 – 29 August 2025 | Gothenburg, Sweden
SA6#69 | 13 – 17 October 2025 | China, Location, TBC
SA6#70 | 17 – 21 November 2025 | North America, Location, TBC
Planning of meetings for 2026 is in progress, 6 f2f meetings requested.

## Slide 13: FS_eLSAPP
Progress since SA#103:
  18 pCRs agreed, TR sent for information, WID agreed
  Main Progress made for:
    1 New KI on supporting location services for the device with multiple USIMs from the same operator
    2 New Solution for ranging enablement and 1 new solution for multiple USIMs
    3 New solution for KI#4 to expose enhanced location services to the VAL server
    Overall evaluation and general Conclusions
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000035 | Enhanced application layer support for location services | FS_eLSAPP | Sep-2024 | 40% | SP-230778 | 85%
Contentious Issues:
  None
Next steps:
  Update existing solutions to capture outstanding Editor’s Note
  Finish the Overall evaluation and Conclusions for the new approved solutions

## Slide 14: FS_XRApp
Progress since SA#103:
  SA6#60: 14 pCRs agreed
  SA6#61: 14 pCRs agreed, TR sent for information , WID agreed
  Progress made for
    New KI of application enablement layer capabilities usage, support the tethered UE, XR application server selection enhancement, E2E KPI optimization for XR service, PDU set handling.
    Solution for MuIti-Modal Communication flows, KPI optimization, measurement and exposure, support the tethered UE, PDU set handling, XR application server selection enhancement.
    Conclusion for MuIti-Modal Communication flows, KPI optimization, measurement and exposure.
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1020051 | Study on Application enabler for XR Services | FS_XRApp | Sep-2024 | 20% | S6-233295 | 65%
Contentious Issues:
    None
Next steps:
  Discuss solutions for unsolved key issues
  Architecture requirements
  Architecture
  Solution evaluations
  Overall evaluation and Conclusion

## Slide 15: FS_Metaverse_App
Progress since SA#103:
  SA6#60: 18 pCRs agreed
  SA6#61: 18 pCRs agreed, TR sent for information , WID agreed
  Progress made:
    Definitions, architecture requirements and deployment models
    3: Solution evaluations
    1: Overall evaluation and KI conclusion
    3: New Key Issues
    11: Updates to existing solutions
    11: New Solutions
    4: Update to Key Issues
    2: New architecture option
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1020052 | Study on application enablement for Localized Mobile Metaverse Services | FS_MetaverseApp | Sep-2024 | 30% | SP-231806 | 70%
Contentious Issues:
    None
Next steps:
  Discuss solutions for agreed KIs
  Specify solution evaluations, overall evaluations
  Conclude KIs (along with architecture)
  Business Relationships
  Provide more architecture requirements and deployment models (If any)

## Slide 16: FS_eMMTelAPP
Progress since SA#103:
  SA6#60: 13 pCRs agreed
  SA6#61: 12 pCRs agreed, TR sent for information , WID agreed
  Progress made for 4 new Key Issues, 5 new solutions, 2 updated solutions, 4 conclusions
    New KIs on Support of virtual number, Multiple call control handling coordination among different Application Servers, data channel application related capability exposure and Supporting the multiparty service with the data channel capability
    Solutions on updating of data channel application profiles to UE, Third-Party Call service, getting call information, Multiple call control handling coordination among different Application Servers and Supporting the multiparty service with the data channel capability
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000034 | Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | Sep-2024 | 35% | SP-230779 | 70%
Contentious Issues:
    None
Next steps:
  Architecture requirements
  Architecture
  Solution for 2 Key Issues
  Solution evaluations
  Overall evaluation and Conclusion

## Slide 17: FS_AIMLAPP
Progress since SA#103:
  SA6#60: 34 pCRs approved
  SA6#61: 46 pCRs approved, Sent TSG for approval , WID agreed
  Progress made for
    Finalization of architecture & requirements, analysis of AIML support in 3GPP, deployment scenarios and business relationships
    Updates to KIs and 12 new Solutions
    30 Solution updates/completions
    Overall Evaluations and Conclusions Approved
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010005 | Study on application layer support for AI/ML services | FS_AIMLAPP | Sep-2024 | 55% | SP-231182 | 95%
Contentious Issues:
    None
Next steps:
  Remaining EN resolutions and updates to Overall Evaluation and Conclusions for Solution #31

## Slide 18: FS_5GSAT_Ph3_App
Progress since SA#103:
  16 pCRs approved, TR sent for information , WID agreed
  Progress made for:
    1 KI updated, 3 new KIs, 4 solutions updated, 8 new solutions
    Updated KI regarding service continuity
    KI on UE-Satellite-UE communication
    KI and solutions on S&F Events Information
    KI related to support of satellite to Mission Critical
    Solution to support Discontinuous Coverage
    Multiple solutions on Satellite edge computing
RAN and other impacts and dependencies:
  None identified
Contentious Issues:
    None
Next steps:
  Architecture requirements
  Deployment models
  Architecture
  Business relationships
  Solution evaluations
  Overall evaluation and Conclusion
UID | Name | Acronym | Target month/year | Old % | WID | New %
1020053 | Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_Ph3_App | Sep-2024 | 25% | SP-240296 | 60%

## Slide 19: FS_CAPIF_Ph3
Progress since SA#103:
  SA6#60: 6 pCRs approved
  SA6#61: 13 pCRs approved
  Progress made capturing Solutions for:
    Consent/Purpose Management, Architecture evolution
    Enhancements of API invoker onboarding, Conditional discovery of API services depending on AEF status
    Enhanced CAPIF interconnection services
RAN impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1020062 | Study on CAPIF Phase 3 | FS_CAPIF_Ph3 | Sep-2024 | 20% | SP-231741 | 55%
Contentious Issues:
  None
Next steps:
  Continue capturing key issues (one more cycle) and solutions to existing key issues

## Slide 20: SEALDD_PH2
Progress since SA#103:
  SA6#60: 6 CRs were agreed
  SA6#61: 4 CRs were agreed
  Progress made for
    Fix and update the SEALDD connection status event subscription and notification
    Add client-initiated SEALDD connection establishment
    Corrections to several information flow tables
    Clarification to the SEALDD user plane, SEALDD connection, SEALDD flow
    Resolve several editor’s notes
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010006 | SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Dec-2024 | 35% | SP-230989 | 70%
Contentious Issues:
    None
Next steps:
  Further enhancement to the SEALDD according to the objectives

## Slide 21: enhMC
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000039 | Enhanced Mission Critical Architecture | enhMC | Dec-2024 | 40% | SP-230695 | 60%
Progress since SA#103:
  SA6#60: 1 CRs agreed
  SA6#61: 5 CRs agreed
  Progress made for
    Single Hop UE to UE Relay in 5G
    Location, IWF related enhancements
    Discussion on MC Logging Architecture & Security aspects
RAN and other impacts and dependencies:
  None identified
Contentious Issues:
    None
Next steps:
  MCX enhancements according to the remaining objectives, especially:
    Discreet listening and logging for mission critical services
    Temporary MCX User with Limited Service mode
    Expand the message storage coverage to also MCPTT and MCVideo services
  Enhancements to the existing procedures or specify new procedures for all MC services to cover the gaps if any identified

## Slide 22: CAPIF_EXT
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010009 | Guidelines for CAPIF Usage | CAPIF_EXT | Sep-2024 | 55% | SP-231161 | 80%
Progress since SA#103:
  SA6#60: 2 pCRs agreed
  SA6#61: 4 pCRs agreed
  Progress made for
    Overview of CAPIF
    Role of Stakeholders for API Exposure
    Exemplary Use Cases and Adoption
RAN and other impacts and dependencies:
  None identified
Contentious Issues:
    None
Next steps:
  Work on the following chapters
    Exemplary Use Cases and Adoption

## Slide 23: FRMCS_Ph5
Progress since SA#103:
  SA6#60: 4 CRs were agreed
  SA6#61: 1 CR was agreed
  Progress made for
    Priority-based floor overriding when using multi-talker control
    Automatic commencement mode for adhoc group call setup
    Adhoc group standalone file distribution using HTTP
    Multi-talker floor control involving from multiple MCPTT systems
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000038 | Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Dec-2024 | 40% | SP-230780 | 55%
Contentious Issues:
    None
Next steps:
  Continue the work on remaining objectives

## Slide 24: 5GMARCH_Ph3
Progress since SA#103:
  SA6#60: 3 CRs agreed
  SA6#61: 1 CR agreed
  Progress made for
    New feature on Application Server in Group messaging is added
    ENs related to SA3 are solved
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000037 | Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | Dec-2024 | 35% | SP-230781 | 40%
Contentious Issues:
    None
Next steps
  provide solutions for solutions for Rel-19 objectives, e.g.
    technical solutions to fulfil the remaining stage 1 requirements [R-5.1.2-001] in TS 22.262
    APIs provided by MSGin5G Client

## Slide 25: EDGEAPP_Ph3
Progress since SA#103:
  SA6#60: 15 CRs agreed
  SA6#61: 15 CRs agreed
  Progress made for
    Common EAS discovery, selection and relocation
    Common EAS bundle discovery and selection
    Service continuity in edge node sharing scenario
RAN impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010007 | Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Dec-2024 | 35% | SP-231160 | 80%
Contentious Issues:
    None
Next steps:
  Continue the work on the remaining objectives and remove the editor’s notes

## Slide 26: MCShAC
Progress since SA#103:
  SA6#60 and SA6#61: No contributions / no CRs submitted
RAN and other impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1000036 | Sharing administrative configuration between interconnected MC service systems | MCShAC | Dec-2024 | 90% | S6-232194 | 90%
Contentious Issues:
    None
Next steps:
  CRs for:
    Specifying actions in A.9 ACM client user profile configuration data
    Miscellaneous cleanups

## Slide 27: UASAPP_Ph3
Progress since SA#103:
  SA6#60 - 2 CRs agreed
  SA6#61 - 0 CRs agreed
  Progress made for:
    Assistance for selecting UAV flight route based on QoS
    Assistance for ground-based UAE layer DAA
RAN impacts and dependencies:
  None identified
UID | Name | Acronym | Target month/year | Old % | WID | New %
1010008 | Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | Dec-2024 | 40% | SP-230991 | 60%
Contentious Issues:
  None
Next steps:
  Continue the work on remaining objectives and resolve Editor’s Notes

## Slide 28: For TSG SA information and action

## Slide 29: For TSG SA information and action (1/4)
Action: CRs for approval – CR packs:
  SP-240749 Rel-17 CRs to TS23286 for eV2XAPP
  SP-240750 Rel-17 CRs to TS23434 for eSEAL
  SP-240751 Rel-17 CRs to TS23558 for EDGEAPP
  SP-240752 Rel-18 CRs to TS23958 for EDGEAPP_EXT
  SP-240753 Rel-18 CRs to TS23554 for 5GMARCH_Ph2
  SP-240754 Rel-18 CRs to TS23436 for ADAES
  SP-240755 Rel-18 CRs to TS23222 for TEI18, CAPIF
  SP-240756 Rel-18 CRs to TS23558 for EDGEAPP_Ph2
  SP-240757 Rel-18 CRs to TS23282, TS23379 for enh4MCPTT
  SP-240758 Rel-18 CRs to TS23280, TS23281, TS23282, TS23379 for MCGWUE
  SP-240759 Rel-18 CRs to TS23280 for MCOver5MBS
  SP-240760 Rel-18 CRs to TS23435 for NSCALE
  SP-240761 Rel-18 CRs to TS23542 for PINAPP
  SP-240762 Rel-18 CRs to TS23434 for SEAL_Ph3
  SP-240763 Rel-18 CRs to TS23433 for SEALDD
  SP-240764 Rel-18 CRs to TS23222 for SNAAPP

## Slide 30: For TSG SA information and action (2/4)
Action: CRs for approval – CR packs:
  SP-240765 Rel-19 CRs to TS23554 for 5GMARCH_Ph3
  SP-240766 Rel-19 CRs to TS23558 for EDGEAPP_Ph3
  SP-240767 Rel-19 CRs to TS23280, TS23289, TS23379 for enhMC
  SP-240768 Rel-19 CRs to TS23281, TS23282 and TS23379 for FRMCS_Ph5
  SP-240769 Rel-19 CRs to TS23433 for SEALDD_Ph2
  SP-240770 Rel-19 CRs to TS23255 for UASAPP_Ph3
  SP-240771 Rel-19 CRs to TS23436 for TEI19, ADAES
  SP-240772 Rel-19 CRs to TS23436, TS23558 for TEI19, EDGEAPP_Ph2
  SP-240773 Rel-19 CRs to TS23434 for TEI19, eSEAL
  SP-240774 Rel-19 CRs to TS23435 for TEI19, NSCALE

## Slide 31: For TSG SA information and action (3/4)
Information: Technical Reports/Specifications
  SP-240735 Presentation of TR 23.700-01 v100 for Information
  SP-240736 Presentation of TR 23.700-21 v100 for Information
  SP-240737 Presentation of TR 23.700-23 v100 for Information
  SP-240738 Presentation of TR 23.700-72 v100 for Information
  SP-240739 Presentation of TR 23.700-92 v100 for Information
Action: Technical Reports/Specifications
  SP-240740 Presentation of TR 23.700-82 v100 for Approval

## Slide 32: For TSG SA information and action (4/4)
Action: Revised SIDs/WIDs
  SP-240741 Revised WID on Application Architecture for UAS applications Phase 3
Action: New SIDs/WIDs
  SP-240742 New Study on MC services support on IOPS mode of operation for 5G
  SP-240743 New WID on enhanced application layer support for location services
  SP-240744 New WID on Service aspects for supporting the eMMTel Service
  SP-240745 New WID on Application enabler for XR Services
  SP-240746 New WID on application layer support for AI/ML services
  SP-240747 New WID on Application enablement architecture for mobile metaverse services
  SP-240748 New WID on satellite access enabled 5G services
Potential Action: Endorsed SIDs/WIDs
  None

## Slide 33: Thank You