## Slide 1: Planning Details for 6G Workshop and 5G-Advanced in Rel-20
Source: Puneet Jain (TSG SA Chair)
TSG SA#104
AI 5.4
SP-240777

## Slide 2: 6G Workshop Plan
Dates: March 10th – 11th (Monday – Tuesday), collocated with TSG#107 meetings.
Workshop timings
  Parallel RAN/SA sessions starting from Monday to Tuesday early afternoon
    Monday: 0900 – 1800
    Tuesday: 0900 – 1530
  Joint RAN/SA/CT session on Tuesday late afternoon
    Tuesday 1600 – 1800: summary of the workshop
Contributions
  Individual contributions are invited for the parallel sessions
    Contributions are welcome from 3GPP members only
    A subset of the contributions will be selected for presentation, with details TBD
  TSG chairs will prepare a summary for the joint session
    No individual contributions, please

## Slide 3: 6G Workshop: SA Agenda
Draft preliminary Agenda for SA
  Opening of the workshop (Monday 0900 local time)
  Contributions from 3GPP members
    Contributions on 6G technologies with a focus on System/CN aspects, 6G Stage-2 study organization, etc. [Details TBD]
    Up to one contribution per company
      6G usecases related papers may be submitted for information but will not get handled.
  Chairman's summary and open discussion
    No individual contributions, please. TSG Chairs will prepare the summary
  Closing of the workshop (Tuesday 1800 local time)

## Slide 4: 5G-Advanced in Rel-20 for TSG-SA
  5G-Advanced timelines :
    Stage-1 freeze: Jun 2025
    Stage-2 freeze: Jun 2026 (>=80%); Sep 2026 (100%)
    Stage-3 freeze: Mar 2027
    ASN.1/OpenAPI freeze: June 2027
Dedicated agenda and discussion for 5G-Advanced in Rel-20 will be arranged in December 2024 as part of SA#106
  Targeting a 1-day “workshop” for 5G-Advanced within SA#106. [Details TBD]
  SA#106: Start 0900 Tuesday, Finish 1600 Friday.
  Rel-20 prioritization to take place after Dec 2024
  1-step Prioritization (June, 25), or 2-step Prioritization (Mar, 25 + June, 25)? [TBD]