## Slide 1
SA1 Report to TSG SA#103 SP-240784
A.I. 4.1
José Almodóvar
SA1 Chair, KPN
Alain Sultan
SA1 Secretary, ETSI MCC
SP-240784 - 3GPP TSG#104, June 17 – 21 2024, Shanghai
© 3GPP 2024

## Slide 2: Short Summary

## Slide 3: Summary – overall
A new miniWID+CR was agreed by SA1 on Monitoring of traffic in 5G.
  On reply to the task given to SA1 regarding the LS to GSMA on Monitoring of Encrypted 5GS Signalling Traffic.
Rel-18 “cleaning process” continues
  As to align Stage 1 to what was achieved in Rel-18 Stages 2 & 3
  Tracking how stage 1 was continued in Stages 2 and 3 has generated a significant amount of work by the rapporteurs. A new procedure/document(s)/annex(es) might need to be created not to lose this work. This is to be further discussed, involving MCC.
No new 5GAdvanced SIDs have been agreed.
  SA1 remains so far with the 3 5GA SIDs previously agreed.
Regarding 6G, SA1 has endorsed the following way forward:
  1 single SID, with 1 TR as output. The TR sections will correspond to the 6G “areas of interest”.
    SID to be agreed during SA1#107 (Aug. 2024)
    TR sections to be discussed and agreed tentatively by the end of SA1#107
    An annex will contain all the UCs/aspects that do not fall in any section of the TR

## Slide 4
Release 20 SA1 work planning
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
TSG#100
June
2023
Now
SA1#102
SA1#103
SA1#104
SA1#105
SA1#106
SA1#107
SA1#108
SA1#109
SA1#110
SA1#111
SA1#112
Rel-20 part 1 (≈50%)
SIDs presentation
SIDs agreement
Rel -20 SA1 Stage 1
Rel-19 Stage 2
Rel-19 Stage 3
Rel-19 Stage 1
Rel-19 TSG Cont. Def
Rel-20 part 2 (≈50%)
presentations
SID(s) agreement
Grey boxes = SA 1 Content definition process
Release 19
Release 20
100%(TBC)
No decision yet from
TSG on timeline
80%(TBC)
Planning of Part 1 endorsed at SA#101
Planning of Part 2 endorsed at SA#102

## Slide 5: General Information and statistics

## Slide 6: SA1 Officials
Chairman:
  Jose Almodovar (KPN)1
Vice Chairmen:
  Yusuke Nakano (KDDI)2
  Qun Wei (China Unicom)3
Secretary:
  Alain Sultan (MCC)
1 Re-elected for third term May 2023
2 Re-elected for second term November 2023
3 Elected November 2023

## Slide 7: Statistics
 | Q4 22 | Q1 23 | Q2 23 | Q3 23 | Q4 23 | Q1 24 | Q2 24
Attended delegates | 334_F2F + 69_remote | 184_F2F + 88_remote | 276_F2F + 69_remote | 178_F2F + 61_remote | 260_F2F + 134_remote | 299_F2F + 49_remote | 277_F2F + 68_remote
Docs at meeting end | 720 | 811 | 786 | 629 | 487 | 314 | 425
Docs at meeting start | 278 | 320 | 326 | 292 | 248 | 175 | 231
Incoming LS | 26 | 21 | 32 | 15 | 20 | 25 | 36
Outgoing LS | 7 | 5 | 10 | 2 | 3 | 3 | 2
Agreed CRs | 12 | 8 | 26 | 51 | 30 | 17 | 18
Agreed alignment CRs | 0 | 0 | 4 | 0 | 1 | 9 | 4
New Study Items | 0 | 1 | 0 | 1 | 0 | 3 | 0
New Work Items | 1 | 4 | 10 | 4 | 3 | 1 | 1
Revised WID/SID | 0 | 1 | 0 | 0 | 0 | 0 | 0
TR/TS for Information | 2 | 6 | 0 | 3 | 0 | 0 | 0
TR/TS for Approval | 1 | 0 | 7 | 1 | 6 | 1 | 0

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1#107 | 19-23 Aug 2024 | Europe
SA1#108 | 18-22 Nov 2024 | US – (mega meeting)

## Slide 9: Previous SA1 reports
TSG Meeting & location | Tdoc number | SA1 meeting(s) covered & location
SA#92e | SP-210500 | SA1#94e, e-meeting; SA1#94bis-e, e-meeting
SA#93e | SP-211029 | SA1#95e, e-meeting
SA#94e | SP-211506 | SA1#96e, e-meeting
SA#95e | SP-220077 | SA1#97e, e-meeting
SA#96e | SP-220427 | SA1#98e, e-meeting
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin
SA#101 | SP-231012 | SA1#103, Gothenburg
SA#102 | SP-231392 | SA1#104, Edinburgh
SA#103 | SP-240192 | SA1#105, Maastricht

## Slide 10: Rel-18 end of Release clean-up/alignment of SA1 specs

## Slide 11
Rel-18 end of Release clean-up/alignment of SA1 specs
Rel-18 end of Release clean-up/alignment of SA1 specs
Agenda item 18.1 SA WG1 Rel-18 CRs: |  |  |  |  |  | 
SP-240786 | S1-241334 | Alignment for Smart Energy Infrastructure | SEI | 22.104 | 0098 | Rel-18
SP-240790 | S1-241345 | Removal of non-implemented DI_5G requirement | DI_5G | 22.261 | 0784 | Rel-18
SP-240791 | S1-241349 | CR for Clean-up of Rel-18 VMR Requirements | VMR | 22.261 | 0788 | Rel-18
SP-240796 | S1-241396 | Clean-up of PIN requirements | PIRates | 22.261 | 0786 | Rel-18
SP-240797 | S1-241397 | Rel-18 PALS Requirements Clean-up | PALS | 22.261 | 0789 | Rel-18
SP-240788 | S1-241331 | Permanent alignment between stage 1 and stages 2/3 for UAS | UAS_Ph3 | 22.125 | 0055 | Rel-19*
SP-240787 | S1-241062 | Re-introduction of non-implemented UIA charging requirements | UIA | 22.125 | 0109 | Rel-19**
 | S1-241063 | Re-introduction of non-implemented UIA requirements | UIA | 22.101 | 0593 | Rel-19**
*This alignment continue the work done during SA#105. It deletes permanently requirements which SA1 group consider won’t ever be met by downstream groups.
** Re-introduction of requirements due to the obsolete 3GPP procedures, not suit it to clean specs.

## Slide 12: Work Summary: Rel-19 Work

## Slide 13
Rel-19 Work & Maintenance
Ambient IoT
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-240785 | S1-241043 | Removing duplicated reference to TS22.369 (Ambient IoT) in TS 22.261 | AmbientIoT | 22.261 | 0785 | Rel-19
 | S1-241361 | Add the definition pointer of Ambient IoT device | AmbientIoT | 22.369 | 0006 | Rel-19
FS_Sensing
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-240795 | S1-241395 | Removal of trademark and product name from Sensing TR | FS_Sensing | 22.837 | 0022 | Rel-19
FRMCS_Ph5
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-240789 | S1-241337 | Clarification of non-3GPP devices using multiple MCX gateway UE | FRMCS__Ph5 | 22.280 | 0171 | Rel-19

## Slide 14: Mini WID: MonSTra
Progress since previous SA meeting
  Mini-WID was agreed during the TSG SA WG 1 Meeting #106
  Associated change request against TS22.261 was agreed to add new requirement on Monitoring of signalling traffic in 5G.
Impacts and dependencies on other WGs: none identified
Next steps:
  none in SA1 (SA1 work completed)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
new | Monitoring of signalling traffic in 5G | MonSTra | 18/06/2024 | 0% | SP-240793 | 100% | New WID. In reply to the LS from GSMA on Monitoring of Encrypted 5GS Signalling Traffic
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-240794 | S1-241366 | Monitoring of signalling traffic in 5G | MonSTra | 22.261 | 0791 | Rel-19

## Slide 15: Rel-20 Study Items

## Slide 16: FRMCS Phase 6
Progress since previous SA meeting
  CR-241363 on the TR22.989: agreed about call forwarding for Ad hoc Group, as described in the content of the Rel.20-SID
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#107(08/24): Study 50%, normative in parallel
  Preparation of new use cases about ‘merging’ of operational railway communications, using Ad hoc Group Calls
  Potential revision of SID with request of target date extension
  Additional topics: Presence, Queuing of a call
  SA1#108(11/24): Study 100%
  Use cases with the additional topic, if revised SID agreed in SA1#107
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 30/09/2024 | 0% | SP-240199 | 20% | 
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-240792 | S1-241363 | New use case: Call forwarding for Ad hoc Group Calls | FS_FRMCS_Ph6 | 22.989 | 0031 | Rel-19

## Slide 17: Energy as Service Criteria - Phase2
Progress since previous SA meeting
  4 pCR agreed:
  S1-241405: New use case on energy saving service for UE
  S1-241407: Dynamic service adjustment support based on energy information
  S1-241410: Carbon Certificates as a Service
  S1-241417: New use case on supporting information exposure and service adjustment based on energy supply mix
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#107: New + updated use cases and requirements (recommended: ~60%)
  SA1#108: Start consolidation
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030044 | Study on Energy Efficiency as Service Criteria Ph2 | FS_EnergyServ_Ph2 | 31/03/2025 | 0% | SP-240200 | 25% | 

## Slide 18: Satellite access - Phase 4
Progress since previous SA meeting
  Agreed skeleton
  Agreed 8 use cases: e.g. Resilient Satellite Communication with Isolated Operation Mode for Public Safety, IMS voice call using GEO satellite access, traffic over different orbit satellites, service continuity through multi-orbit satellite access, Mobile base station relays (MBSRs) through multi-orbit satellite networks.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#107 (19-23 Aug 24)
    Scope and overview
    New use case & potential requirements
    Updates/addition of potential requirements
  SA1#108 (18-22 Nov 24)
    New use case & potential requirements (limited)
    Updates/addition of potential requirements
    Consolidation of potential requirements
    TR sent for information to SA (SID ~80% complete)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 30/09/2024 | 0% | SP-240198 | 30% | 

## Slide 19
Thank you