## Slide 1
Andrew Bennett (SA2 Chair, Samsung)
Maurice Pope (SA2 Support, MCC)
SA2 Status Report to
TSG SA#104

## Slide 2: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.5) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#103
  SA2#162: 15 – 19 April, Changsha, China
  SA2#163: 27 – 31 May, Jeju, Korea
Upcoming SA2 meetings (Q3 2024)
  SA2#164: 19 - 23 August 2024, Maastricht, Netherlands

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Andrew Bennett (Samsung)
  Vice Chairs: Dario Serafino Tonesi (Qualcomm), Wanqiang Zhang (Huawei)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope, and Vice Chairs Wanqiang Zhang and Dario Serafino Tonesi, for their outstanding support during this quarter
Special thanks to Tao Sun (China Mobile) and Yannick Lair (Nokia) for stepping in at the last minute to Chair sessions in the Changsha meeting due to an injury suffered by Wanqiang

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #162 (15 – 19 April 2024, Changsha, China):
308 delegates ‘attended’ (checked-in) for SA WG2 #162 84 registered for ‘On-Line’ participation
  1897 documents (including revisions), (544 documents were not handled) including:
    403 CRs (including revisions)
    58 Incoming LSs, of which 9 were postponed
    28 Outgoing LSs Approved
  30 other documents postponed
Total CRs agreed: 88 (taking into account that some were further revised at SA2#163)
Statistics at SA WG2 #163 (27 - 31 May 2024, Jeju Island, South Korea):
288 delegates ‘attended’ (checked-in) for SA WG2 #163 101 registered for ‘On-Line’ participation
  1487 documents (including revisions), (648 documents were not handled) including:
    152 CRs (including revisions)
    81 Incoming LSs, of which 28 were postponed
    18 Outgoing LSs Approved
  9 other documents postponed
Total CRs agreed: 36
1036 people registered on the SA WG2 e-mail reflector on 8 June 2024

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 9: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| REL-14 FREEZE: 116-bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | REL-15 FREEZE: 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | REL-16 FREEZE: 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155 | 156-e | 157 | 158 | 159 | 160 | 160AH-e | 161 | 162 | 163
Rel-15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74 | 50 | 40 | 17 | 6 | 10 | 3 | 4 | 6 | 2 | 5 | 6 | 0 | 3 | 2 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1 | 2 | 2 | 3 | 1 | 2 | 0 | 3 | 1 | 0
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4 | 26 | 4 | 24 | 13 | 8 | 4 | 13 | 6 | 0
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 17 | 27 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 215 | 290 | 272 | 226 | 184 | 198 | 208 | 118 | 75 | 21
Rel-19 PCR/draftCR | 85 | 126 | 35 | 126 | 119 | 36 | 31 | 27 | 37 | 0 | 26 | 29 | 168 | 175 | 228 | 85
Rel-19 CR | 67 | 69 | 23 | 111 | 156 | 44 | 50 | 39 | 36 | 0 | 0 | 0 | 0 | 0 | 6 | 15

## Slide 10: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 11: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: none

## Slide 12: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.2) Rel-15 Work and Maintenance (1/2)
Progress since SA#103 - excluding 5GS_Ph1
(Category A CRs are not counted)
  Rel-15: None

## Slide 14: 2.2) Rel-15 Work and Maintenance (1/2)
Progress since SA#103 - 5GS_Ph1
(Category A CRs are not counted)
  Rel-18 (TEI18): 2 CRs to TS 23.501 were agreed, 1 CR to TS 23.503 was agreed

## Slide 15: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 16: 2.3) Rel-16 Work and Maintenance
Progress on Corrections (Category A CRs are not counted)
  Vertical_LAN : 1 CR to TS 23.501 was agreed

## Slide 17: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 18: 2.4) Rel-17 Work Summary
Acronym | Work Item Title | WID# | Progress since last TSG SA meeting
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | SP-200445 | 
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | SP-201107 | 1 CR to 23.501, 1 CR to 23.548
IIoT | Study on enhanced support of Industrial Internet of Things | SP-200973 | 
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | SP-201132 | 
MUSIM | System enablers for Multi-USIM devices | SP-200978 | 
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | SP-201106 | 
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | SP-200976 | 
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | SP-201133 | 2 CRs to 23.288
eNPN | Enhanced support of Non-Public Networks | SP-200980 | 
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | SP-200979 | 1 CR to 23.256
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | SP-210090 | 
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | SP-200977 | 
5G_AIS | 5G System Enhancement for Advanced Interactive Services | SP-190564 | 
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | SP-200082 | 
MPS2 | Multimedia Priority Service (MPS) Phase 2 | SP-200519 | 
MINT | Minimization of Service Interruption | SP-210582 | 
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | SP-211100 | 
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | SP-211306 | 1 CR to 23.401
NR_QoE_enh-Core | [RAN3] Core part: Enhancement on NR QoE management and optimizations for diverse services | RP-223488 | 

## Slide 19: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 20: 2.5) Rel-18 Study/Work (1/5)
Acronym | Work Item Title | WID# | Remarks
5GSATB | 5G System with Satellite Backhaul | SP-230111 | No CRs
5GSAT_Ph2 | Satellite access, Phase2 | SP-230109 | 2 CRs to 23.501, 1 CR to 23.501, 3 CRs to 23.401
PIN | Personal IoT Networks | SP-221343 | No CRs
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | SP-230091 | No CRs
Ranging_SL | Ranging based services and sidelink positioning | SP-230106 | 2 CRs to 23.502, 2 CRs to 23.273, 6 CRs to 23.586
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | SP-230093 | 2 CRs to 23.273
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | SP-230097 | 2 CRs to 23.304
GMEC | Generic group management, exposure and communication enhancements | SP-230101 | 1 CR to 23.501, 1 CR to 23.502

## Slide 21: 2.5) Rel-18 Study/Work (2/5)
Acronym | Work Item Title | WID# | Remarks
AIMLsys | System Support for AI/ML-based Services | SP-230095 | 2 CRs to 23.502, 1 CR to 23.288
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | SP-230099 | 6 CRs to 23.247
eNS_Ph3 | Network Slicing Phase3 | SP-230104 | 5 CRs to 23.501, 2 CRs to 23.503
XRM | XR (Extended Reality) and media services | SP-230092 | 1 CR to 23.501
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | SP-230171 | 3 CRs to 23.501, 2 CRs to 23.502
NG_RTC | System architecture for next generation real time communication services | SP-230098 | 5 CRs to 23.228, 1 CR to 23.502
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | SP-221334 | No CRs

## Slide 22: 2.5) Rel-18 Study/Work (3/5)
Acronym | Work Item Title | WID# | Remarks
UPEAS | UPF enhancement for Exposure And SBA | SP-230103 | 1 CR to 23.501, 1 CR to 23.502
EDGE_Ph2 | Edge Computing Phase 2 | SP-230112 | 1 CR to 23.501, 4 CRs to 23.502, 6 CRs to 23.548
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | SP-230107 | No CRs
VMR | Architecture Enhancements for Vehicle Mounted Relays | SP-230105 | 1 CR to 23.501
5WWC_Ph2 | Support for 5WWC, Phase 2 | SP-230367 | 1 CR to 23.501, 2 CRs to 23.502
MPS_WLAN | MPS when access to EPC/5GC is WLAN | SP-230108 | No CRs
AMP | 5G AM Policy | SP-221335 | No CRs
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | SP-230110 | 2 CRs to 23.288

## Slide 23: 2.5) Rel-18 Study/Work (4/5)
Acronym | Work Item Title | WID# | Remarks
eNPN_Ph2 | Enhanced support of Non-Public Networks | SP-230096 | 1 CR to 23.501
eUEPO | Enhancement of 5G UE Policy | SP-230094 | No CRs
SFC | System Enabler for Service Function Chaining | SP-230120 | No CRs
DetNet | 5GS DetNet interworking | SP-230172 | No CRs
SUECR | Seamless UE context recovery | SP-220810 | No CRs

## Slide 24: 2.5) Rel-18 Study/Work (5/5)
Acronym | Work Item Title | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | SP-220798 | 
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | SP-220795 | 
TEI18_MBS4V2X | MBS support for V2X services | SP-220793 | 
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | SP-220794 | 2 CRs to 23.502, 1 CR to 23.503
TEI18_ADEE | Enhancement of Application Detection Event Exposure | SP-220796 | 
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | SP-220797 | 
TEI18_DCAMP_Ph2 | Dynamically Changing AM Policies in the 5GC Phase 2 | SP-230102 | 
eNSAC | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | SP-230113 | 
TEI18 mini WIDs

## Slide 25: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 26: 2.6) Rel-19 Study/Work (1/22)
Progress since SA#103
  1 LS response to SA3/SA3-LI
  KI#1: conclusion agreed
  KI#2: conclusion agreed
  KI#3: conclusion agreed
  Impacts and dependencies on other WGs
  KI#1: Normative phase to take into account RAN3 feedbacks.
  KI#2: Normative phase to take into account SA3/SA3-LI feedbacks.
  KI#3: Normative phase to take into account SA3/SA3-LI feedbacks.
Contentious issues
  None
Next steps
  Start normative work
Acronym | Work Item Title | WP | Target Date | WID#
FS_5GSAT_ARCH_Ph3 | Study on Integration of satellite components in the 5G architecture Phase 3 | 75% -> 100% | June, 2024 | SP-231199

## Slide 27: 2.6) Rel-19 Study/Work (2/22)
Progress since SA#103
  53 contributions were submitted to #162 and 17 contributions were handled
  44 contributions were submitted to #163 and 8 contributions were handled
  Achievements:
    All 8 KIs has been concluded and the principles of all KIs has been agreed and captured in TR
  TR was sent for information to SA #104
  WID was revised based on the TR conclusions and sent to SA #104 for approval
  Impacts and dependencies on other WGs
  None
Controversial issues
  None
Next steps
  Start normative work
Acronym | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 45%->95% | September 2024 | 1010030

## Slide 28: 2.6) Rel-19 Study/Work (3/22)
Progress since SA#103
  Conclusions agreed for KI#3, KI#5, KI#8, updated conclusion agreed for KI#7.
  Interim conclusion agreed for KI#1, KI#4, KI#9.
  No normative work expected for KI#8 thus TUs allocated for KI#8 could be leveraged for other KIs during the normative phase
Impacts and dependencies on other WGs
  Intra SA: dependency on SA4 identified
  Inter TSG: dependency on RAN2/3 identified.
Contentious issues
  None
Next steps
  Resolve the open issues on KI#1, KI#2, KI#5, KI#9, and other editor’s notes in the TR
  TR will be sent for approval, cover sheet will be updated based on the result from SA2#164.
  WID will be updated based on the result from SA2#164
Acronym | Work Item Title | WP | Target Date | WID#
FS_XRM_Ph2 | Study on Extended Reality and Media Service (XRM) Phase 2 | 65% -> 90% | September 2024 | 1010032

## Slide 29: 2.6) Rel-19 Study/Work (4/22)
Progress since SA#103
  TR 23.700-66 v0.7.0 is submitted to TSG SA for information and approval
  13 pCRs has been accepted for new solutions and study conclusions
  Impacts and dependencies on other WGs
  RAN dependent solutions require feedback from RAN WGs for normative work alignments
Contentious issues
  The decision on whether new functionality to collect and calculate and the energy related information to be exposed will be defined by SA2 or SA5 will need coordination in SA plenary
Next steps
  Start the normative work based on the agreed conclusions for key issues (depending on the outcome from SA plenary discussion and related approved WID)
Acronym | Work Item Title | WP | Target Date | WID#
FS_EnergySys | Study on Energy Efficiency and Energy Saving | 55% -> 100% | June 2024 | SP-231192

## Slide 30: 2.6) Rel-19 Study/Work (5/22)
Progress since SA#103
  Evaluation and conclusion papers were submitted and agreed
  Study complete
  TR sent for approval to SA #104
  Normative WID revised based on the TR conclusions and sent to SA#104 for approva1
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  Start normative work
Acronym | Work Item Title | WP | Target Date | WID#
FS_MPS4msg | Study on MPS for IMS Messaging and SMS services | 70% -> 100% | June 2024 | SP-231672

## Slide 31: 2.6) Rel-19 Study/Work (6/22)
Progress since SA#103
  TR 23.700-06 v.2.0.0 (0.4.0) was created and sent for Approval.
  18 contributions agreed (including solution updates and conclusions for the key issues).
  2 LS (S2-2405822 and S2-2407345) to RAN3 (cc RAN2) was agreed.
  WID (S2-2407385) for normative phase work was agreed
  Impacts and dependencies on other WGs
  RAN dependencies on the MWAB-gNB cell access control, and the Additional ULI format, as indicated in LS (S2-2407345)
  Additional mobility considerations, e.g. gNB ID change, based on potential RAN3 inputs
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Contentious issues
  None
Next steps
  Start normative work based on the approved WID (S2-2407385) and conclusions in TR 23.700-06 (clause 8), considering responses from RAN WGs
  No further update of the TR is expected. Dependencies on RAN WG(s), the feedback from them will be handled during the normative work and is not planned to be captured in the TR
Acronym | Work Item Title | WP | Target Date | WID#
FS_VMR_Ph2 | Study on Vehicle Mounted Relays Phase 2 | 40% - 95% | September 2024 | SP-240493

## Slide 32: 2.6) Rel-19 Study/Work (7/22)
Progress since SA#103
  TR 23.700-03 v.0.4.0 was created based on approved contributions.
  9 contributions agreed (including solution updates and new proposals and conclusions for both KI#1 and KI#2).
  TR conclusion has been achieved and solution agreed to normative work
  Impacts and dependencies on other WGs
  Layer 2 UE-to-Network Relay has dependencies in related work item in RAN
  LS to SA3 seeking their inputs on security related questions for different solutions
Contentious issues
  None
Next steps
  Start normative work at SA2#164 based in the conclusions in TR 23.700-03 (clause 8)
Acronym | Work Item Title | WP | Target Date | WID#
FS_ProSe_Ph3 | Study on Proximity-based Services in 5GS – Phase 3 | 45% - 90% | September 2024 | SP-231798

## Slide 33: 2.6) Rel-19 Study/Work (8/22)
Progress since SA#103
  Key Issue #4 was concluded.
  Key Issues #1 thru #3 have not been concluded. Key Issues #2 and #3 depend on Key Issue #1
  Impacts and dependencies on other WGs
  SA3 dependencies for authentication aspects, privacy/exposure aspects, may have some SA6 dependencies
  No RAN dependency
Contentious issues
  How to handle the case when the UE moves between 4G and 5G. An LS has been sent to SA WG1 to ask about requirements on this scenario (S2-2407219).
  Whether the HPLMN will be able to trust the user identifier and credentials. An LS has been sent to SA WG3 to ask about requirements on this scenario (S2-2407236).
  Whether or not LI is applicable to User Identities. An LS has been sent to SA WG3-LI to ask about requirements on this scenario (S2-2407236).
  Roaming scenarios.
  The WID proposal for Key Issue #4 was noted. The contentious issue for the WID was the name of the WID
Next steps
  Work to conclude Key Issues #1 thru #3 at SA2 #164. Hold offline discussions before SA2 #164.
  SA2 is holding an NWM discussion on FS_UIA_ARC. Some of the questions in the NWM relate to the LS to SA1 (S2-2407219) and the LS to SA3 and SA3-LI (S2-2407236). We would like to publicize this NWM discussion to SA3, SA3-LI, and SA1delegates. The purpose of letting SA3, SA3-LI, and SA1 know about the NWM is to invite SA3, SA3-LI, and SA1 delegates to respond and/or coordinate with their SA2 delegates
Acronym | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 35% -> 90% | September 2024 | SP-231804

## Slide 34: 2.6) Rel-19 Study/Work (9/22)
Progress since SA#103
  Since SA2#161, 64 papers were received, 33 papers were approved.
  WID is approved, TR Coversheet for 23.700-49 is sent to SA Plenary for information.
  Key Issue #1 and #2 are completely concluded, interim conclusion is reached for KI#3:
    For key issue #1, final conclusion is made to move forward with I-SMF based solution.
    For key issue #2, final conclusion is made to move forward with SMF collecting N6 delay from UPF in normative phase; EAS load aspect and NWDAF analytics aspect will not be pursued in normative phase.
    For key issue #3, interim conclusion is made, further discussion on solution principle is needed at SA2#164
Impacts and dependencies on other WGs
  None
Contentious issues
  Solution principle for KI#3 conclusion, potential SoH on KI#3 conclusion may be needed
Next steps
  Process the CRs for KI#1 and #2.
  Reach final conclusion for key issue#3
Acronym | Work Item Title | WP | Target Date | WID#
FS_eEDGE_5GC_Ph3 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 75% - 90% | September 2024 | SP-231796

## Slide 35: 2.6) Rel-19 Study/Work (10/22)
Progress since SA#103
  TR 23.700-59 sent to TSG SA for Information.
  For KI#3, updates to KI description and Architectural Assumptions/Requirements agreed based on the Reply LSs from TSG RAN and ETSITC MSG/TFES.
  New solutions agreed (2 solutions for KI#1 on multiple USS, 3 solutions for KI#1 on C2 communication reliability, 3 solutions for KI#3).
  Conclusions for KI#1 (for all 3 sub-Key Issues) and Conclusions for KI#2 agreed. Interim Conclusions for KI#3 agreed.
  LS sent to RAN (RAN2/RAN3 CC’ed) on NTZ solution impacts to RAN
  Impacts and dependencies on other WGs
  No-Transmit Zones (KI#3) may require RAN feedback for final conclusion
Contentious issues
  No-Transmit Zones (KI#3) aspects need further work
Next steps
  Final conclusion on KI#3 based on RAN feedback.
  Rapporteurs propose to use the NWM process during June/July (SA2 chair has established for Rel-19 SIs/WIs to progress specific issues during SA2#163) to try and progress some of the open and outstanding issues.
  Start normative work for KI#1&2 in Q3 and normative work for KI#3 in Q4
Acronym | Work Item Title | WP | Target Date | WID#
FS_UAS_Ph3 | Study on Phase 3 for UAS, UAV and UAM | 50% -> 90% | September 2024 | SP-231801

## Slide 36: 2.6) Rel-19 Study/Work (11/22)
Progress since SA#103
  3 PCR were approved and draft TR 23.700-63 v1.0.0 will be submitted to SA plenary for approval.
  The WID will be approved
  KI#1: Final conclusion is agreed.
  KI#2: Final conclusion is agreed.
  KI#3: Final conclusion is agreed.
  Impacts and dependencies on other WGs
  No RAN dependency
Contentious issues
  None
Next steps
  Start normative work
Acronym | Work Item Title | WP | Target Date | WID#
FS_UPEAS_Ph2 | Study on UPF enhancement for Exposure and SBA Phase 2 | 65% -> 100% | June 2024 | SP-231795

## Slide 37: 2.6) Rel-19 Study/Work (12/22)
Progress since SA#103
  At SA2#162: 5 new solutions for KI#1, 4 updated solutions for KI#2 and 1 Interim conclusion on KI#2 were approved.
  At SA2#163: 5 new/update solutions for KI#1 and conclusion on KI#2 were approved.
  Impacts and dependencies on other WGs
  See contentious issue
Contentious issues
  KI#1 conclusion depends on RAN WGs LS response (S2-2405813)
Next steps
  KI#1 evaluation and conclusions and KI#2 normative work
Acronym | Work Item Title | WP | Target Date | WID#
FS_5G_Femto | Study on System aspects of 5G NR Femto | 40% -> 90% | September 2024 | SP-231797

## Slide 38: 2.6) Rel-19 Study/Work (13/22)
Progress since SA#103
  KI#2.1 conclusions agreed, WID approved including this KI
  KI#2.2 interim conclusion agreed: no consensus to move to normative phase
  KI#1.3 solution principles are discussed but not agreed. KI#1.1, KI#1.2, KI#1.4 open issues were discussed in NWM discussion and drafting session but no time to handle conclusion proposals on solution principles during online sessions
  Impacts and dependencies on other WGs
  Key Issue #1.x have SA3 dependencies to handle security aspects
  No RAN dependency
Contentious issues
  Principles of DualSteer, e.g. Session Management, how to correlate the 2 PDU Sessions by the 2 SUPIs, etc.
  Whether to define primary and secondary SUPI concept and if yes, whether it is part of subscription data
Next steps
  Start normative work based on KI#2.1
  Confirm final conclusion for KI#2.2 during SA2#164
  Organize offline discussion before SA2#164 for DualSteer Key Issues
  Complete KI#1.x conclusions during SA2#164
Acronym | Work Item Title | WP | Target Date | WID#
FS_MASSS | Study on Multi-Access (DualSteer and ATSSS_Ph4) | 30% - 70% | September 2024 | SP-231802

## Slide 39: 2.6) Rel-19 Study/Work (14/22)
Progress since SA#103
  TR 23.700-13 v0.4.0 is available.
  22 new solutions agreed, for 3 key issues
  1 LS (S2-2407231) to SA1, SA3 and RAN1 (CC RAN2, RAN3)
  Impacts and dependencies on other WGs
  1 LS (S2-2407231) to SA1, SA3 and RAN1 (CC RAN2, RAN3)
  Several solutions have EN/note, need coordination with RAN, SA3 and SA5
Contentious issues
  None
Next steps
  Continue and complete solution discussions (multi-sourced papers will be handled with priority, any new solution should be in principle different from the existing solutions in the TR and ready for evaluation).
  Start evaluation/conclusion: group/categorize the solutions, identify the non-controversial aspects and key controversial aspects, identify the dependency with other WGs and have earlier coordination.
  AIoT conference call and NWM discussion will be arranged between SA2#163 and SA2#164 for e.g. deployment scenarios including roaming, etc
Acronym | Work Item Title | WP | Target Date | WID#
FS_AmbientIoT | Study on Architecture support of Ambient power-enabled Internet of Things | 25% -> 65% | December 2024 | SP-231803

## Slide 40: 2.6) Rel-19 Study/Work (15/22)
Progress since SA#103
  95 PCRs were submitted, 10 PCRs were approved, 1 PCR was merged, 84 PCRs were not handled and draft TR 23.700-84 will be submitted to SA plenary for information.
  KI#1, KI#4: Final conclusion is agreed.
  KI#2: Final conclusion is agreed, and terminology definition and 4 solution update are agreed.
  KI#3: Final conclusion is agreed, and use cases mapping is agreed.
  Impacts and dependencies on other WGs
  For KI#1, any data to be collected from UE/RAN by LMF for the model training/model inference/model performance monitoring for LMF-side model is assumed to be defined by RAN WGs and coordination with RAN is needed
  Security aspects, will be addressed by SA3, charging aspects, will be addressed by SA5. OAM aspects, if any, will be addressed by SA5
Contentious issues
  None
Next steps
  Start normative work
  Note: the study work in SA2 on the AIML study based on existing objectives/ WTs is 100% complete and however a check point from RAN related to WT1.1, 1.2, 1.3 is planned in September Plenary and WT1.4 alignment with RAN is expected with RAN input
Acronym | Work Item Title | WP | Target Date | WID#
FS_AIML_CN | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | 25% - 100% | June 2024 | SP-231800

## Slide 41: 2.6) Rel-19 Study/Work (16/22)
Progress since SA#103
  23.502 CR 4792 - agreed
  23.503 CR 1288 - agreed
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  This WID is complete
Acronym | Work Item Title | WP | Target Date | WID#
TEI19_MINPA | Minimize the Number of Policy Associations | 0 -> 100% | December 2024 | SP-240118

## Slide 42: 2.6) Rel-19 Study/Work (17/22)
Progress since SA#103
  3 CRs approved, WID is revised
    1 CR to 23.501, 1 CR to 23.502, 1 CR to 23.503
  Normative work completed within 1 meeting
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  The work is complete
Acronym | Work Item Title | WP | Target Date | WID#
TEI19_QME | 5GS enhancement on QoS monitoring enhancement | 0% -> 100% | June 2024 | SP-240489

## Slide 43: 2.6) Rel-19 Study/Work (18/22)
Progress since SA#103
  5 CRs were approved during SA2#162 and SA2#163
    3 CRs to 23.501, 2 CRs to 23.502
  The TEI19 WI has been completed
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
TEI19_NetShare | Indirect Network Sharing | 0% -> 100% | December 2024 | SP-240488

## Slide 44: 2.6) Rel-19 Study/Work (19/22)
Progress since SA#103
  4 CRs approved during SA2#162 and SA2#163 for TS 23.501/23.502 to address the objectives of the TEI19 WI
  This TEI19 WI is completed
  Impacts and dependencies on other WGs
  Coordination with CT per agreed CRs
Contentious issues
  None
Next steps
  Maintenance and alignment
Acronym | Work Item Title | WP | Target Date | WID#
TEI19_RVAS | Architecture support of roaming value-added services | 0% - 100% | December 2024 | SP-240119

## Slide 45: 2.6) Rel-19 Study/Work (20/22)
Progress since SA#103
  23.501 CR 5367 - agreed
  23.304 CR 0436 - agreed
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  This WID is completed
Acronym | Work Item Title | WP | Target Date | WID#
TEI19_ProSe_NPN | ProSe support in NPN | 0 -> 100% | Dec, 2024 | SP-240122

## Slide 46: 2.6) Rel-19 Study/Work (21/22)
Progress since SA#103
  2 CRs were approved during SA2#163
    1 CR to 23.501, 1 CR to 23.502
  The TEI19 WI has been completed
  Impacts and dependencies on other WGs
  No RAN dependency
Contentious issues
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
TEI19_NFsel_by_tPLMN | NF discovery and selection by target PLMN | 0% -> 100% | June 2024 | 

## Slide 47: 2.6) Rel-19 Study/Work (22/22)
Progress since SA#103
  23.501 CR - agreed
  23.502 CR - agreed
  23.503 CR - agreed
  Impacts and dependencies on other WGs
  None
Contentious issues
  None
Next steps
  Maintenance
Acronym | Work Item Title | WP | Target Date | WID#
TEI19_SLUPiR | Spending Limits for UE Policies in Roaming scenario | 0 -> 100% | Dec, 2024 | SP-240486

## Slide 48: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 49: 2.7) IETF and External SDO Normative Reference Update
None

## Slide 50: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 51: 3) SA2 Work Planning
Summary of status of Rel-19 study items (for those planned to complete by June 2024)
Complete = 78%, Complete, interim and partial = 89%
Contentious issues for FS_EnergySys, FS_UIA_ARC, FS_MASSS need to be resolved, offline discussion expected ahead of August SA2 meeting
In addition, FS_AmbientIoT has a December 2024 target date. It is considered 65% complete
 | Key Issue status (studies targeting June 2024) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Total KI#’s
XRM (90%) | Interim | Open |  |  | Complete |  |  | Interim |  | Complete |  | Complete |  | Complete |  |  | Complete |  |  | Interim | 5 | 3 | 9
Femto (90%) | RANdep |  |  |  |  |  |  |  |  |  | Complete |  |  |  |  |  |  |  |  |  | 1 | 0 | 2
ProSe (90%) | Complete |  |  |  |  |  |  |  |  |  | Complete |  |  |  |  |  |  |  |  |  | 2 | 0 | 2
MPS4msg (100%) | Complete |  |  |  |  |  |  | Complete |  |  |  |  |  | Complete |  |  |  |  |  |  | 3 | 0 | 3
Energy (100%) | Complete |  |  |  |  |  |  | Complete |  |  |  |  |  | Complete |  |  |  |  |  |  | 3 | 0 | 3
VMR (95%) | Complete |  |  | Complete |  |  |  | Complete |  |  | Complete |  |  | Complete |  |  |  | Complete |  |  | 6 | 0 | 6
EDGE (90%) | Complete |  |  |  |  |  |  | Complete |  |  |  |  |  | Interim |  |  |  |  |  |  | 2 | 1 | 3
SAT_ARC (100%) | Complete |  |  |  |  |  |  | Complete |  |  |  |  |  | Complete |  |  |  |  |  |  | 3 | 0 | 3
AIML_CN (100%) | Complete |  |  |  |  | Complete |  |  |  |  | Complete |  |  |  |  | Complete |  |  |  |  | 4 | 0 | 4
MASSS (70%) | Open |  |  |  |  |  |  |  |  |  | Partial |  |  |  |  |  |  |  |  |  | 0 | 1 | 2
UAS (90%) | Complete |  |  |  |  |  |  | Complete |  |  |  |  |  | Interim + RANdep |  |  |  |  |  |  | 2 | 1 | 3
UIA (90%) | Open |  |  |  |  | Open, KI1dep |  |  |  |  | Open, KI1dep |  |  |  |  | Complete |  |  |  |  | 1 | 0 | 4
UPEAS (100%) | Complete |  |  |  |  |  | Complete |  |  |  |  |  |  |  | Complete |  |  |  |  |  | 3 | 0 | 3
NG_RTC (95%) | Complete |  | Complete |  |  | Complete |  |  | Complete |  | Complete |  | Complete |  |  | Complete |  |  | Complete |  | 8 | 0 | 8
 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 43 | 6 | 55

## Slide 52: 3) SA2 Work Planning
Summary status of TEI19 items
 | Status
TEI19_NetShare | Complete
TEI19_RVAS | Complete
TEI19_MINPA | Complete
TEI19_DLPM | To be scheduled in 2H 2024
TEI19_VLANSUB | To be scheduled in 2H 2024
TEI19_IP-SP-EXP | To be scheduled in 2H 2024
TEI19_SLUPiR | Complete
TEI19_TIME_SUB_EPS | To be scheduled in 2H 2024
TEI19_OBGAD | To be scheduled in 2H 2024
TEI19_QME | Complete
TEI19_NFsel_by_tPLMN | Complete
TEI19_HSBO | To be scheduled in 2H 2024
TEI19_MLR4RTR | To be scheduled in 2H 2024
TEI19_ProSe_NPN | Complete

## Slide 53: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 54: 4) Documents for Information and Approval (1/5)
Revised SID/WID for Approval
 | Type | Title | Acronym
SP-240622 | WID REVISED | 5GS enhancement on QoS monitoring enhancement . | TEI19_QME
SP-240623 | SID REVISED | Revised SID on Enhancement of support for Edge Computing in 5G Core network phase 3 . | FS_eEDGE_5GC_Ph3
SP-240624 | SID REVISED | SID Revision of Architecture support of Ambient power-enabled Internet of Things. | FS_AmbientIoT

## Slide 55: 4) Documents for Information and Approval (2/5)
New SID/WID for Approval
 | Type | Title | Acronym
SP-240625 | WID NEW | New WID: System architecture for Next Generation Real time Communication services Phase 2. | Acronym: NG_RTC_Ph2
SP-240628 | WID NEW | New WID on Integration of satellite components in the 5G architecture Phase III. | Acronym: 5GSAT_Ph3_ARCH
SP-240629 | WID NEW | New WID on System aspects of 5G NR Femto. | Acronym: 5G_Femto
SP-240630 | WID NEW | New WID: MPS for IMS Messaging and SMS services. | Acronym: MPS4msg
SP-240631 | WID NEW | New WID on Proximity-based Services in 5GS Phase 3. | Acronym: 5G_ProSe_Ph3
SP-240632 | WID NEW | New WID on Vehicle Mounted Relays (VMR) Phase 2. | Acronym: VMR_Ph2
SP-240633 | WID NEW | WID on 5GS XRM Ph2 . | Acronym: XRM Ph2

## Slide 56: 4) Documents for Information and Approval (3/5)
New SID/WID for Approval
 | Type | Title | Acronym
SP-240635 | WID NEW | WID on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML). | Acronym: AIML_CN
SP-240636 | WID NEW | New WID on Multi-Access (DualSteer and ATSSS_Ph4). | Acronym: MASSS
SP-240637 | WID NEW | WID on UPF enhancement for Exposure and SBA Phase 2. | Acronym: UPEAS_Ph2
SP-240638 | WID NEW | New WID on Enhancement of support for Edge Computing in 5G Core network phase 3 . | Acronym: eEDGE_5GC_Ph3
SP-240639 | WID NEW | New WID on Phase 3 for UAS, UAV and UAM. | Acronym: UAS_Ph3

## Slide 57: 4) Documents for Information and Approval (4/5)
TSs/TRs for Approval
TSG SA# | Title | For | Release | TR/TS | WI Code
SP-240609 | Presentation of TR 23.700-06 to TSG SA for approval | Approval | Rel-19 | 23.700-06 | FS_VMR_Ph2
SP-240610 | Presentation of TR 23.700-29 to TSG SA for approval | Approval | Rel-19 | 23.700-29 | FS_5GSAT_Ph3_ARCH
SP-240611 | Presentation of TR 23.700-63 to TSG SA for approval | Approval | Rel-19 | 23.700-63 | FS_UPEAS_Ph2
SP-240612 | Presentation of TR 23.700-66 to TSG SA for approval | Approval | Rel-19 | 23.700-66 | FS_EnergySys
SP-240613 | Presentation of TR 23.700-75 to TSG SA for approval | Approval | Rel-19 | 23.700-75 | FS_MPS4msg

## Slide 58: 4) Documents for Information and Approval (5/5)
TSs/TRs for Information
TSG SA# | Title | For | Release | TR/TS | WI Code
SP-240608 | Presentation of TR 23.700-03 to TSG SA for information | Information | Rel-19 | 23.700-03 | FS_5G_ProSe_Ph3
SP-240614 | Presentation of TR 23.700-32 to TSG SA for information | Information | Rel-19 | 23.700-32 | FS_UIA_ARC
SP-240615 | Presentation of TR 23.700-45 to TSG SA for information | Information | Rel-19 | 23.700-45 | FS_5G_Femto
SP-240616 | Presentation of TR 23.700-49 to TSG SA for Information | Information | Rel-19 | 23.700-49 | FS_eEDGE_5GC_Ph3
SP-240617 | Presentation of TR 23.700-54 to TSG SA for information | Information | Rel-19 | 23.700-54 | FS_MASSS
SP-240618 | Presentation of TR 23.700-59 to TSG SA for Information | Information | Rel-19 | 23.700-59 | FS_UAS_Ph3
SP-240619 | Presentation of TR 23.700-70 to TSG SA for Information | Information | Rel-19 | 23.700-70 | FS_XRM_Ph2
SP-240620 | Presentation of TR 23.700-77 to TSG SA for information | Information | Rel-19 | 23.700-77 | FS_NG_RTC_Ph2
SP-240621 | Presentation of TR 23.700-84 to TSG SA for information | Information | Rel-19 | 23.700-84 | FS_AIML_CN

## Slide 59: Contents
1) General aspects (events since SA#103, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Work and Maintenance
  2.3) Rel-16 Work and Maintenance
  2.4) Rel-17 Work and Maintenance
  2.5) Rel-18 Work and Maintenance
  2.6) Rel-19 Work and Maintenance
  2.7) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 60: 5) Collected Items requiring action from SA
Approval of the Rel-19 WIDs
Discussion of contentious issue for FS_EnergySys
  Whether new functionality to collect and calculate and the energy related information to be exposed will be defined by SA2 or SA5

## Slide 61: Thank You !
Andrew Bennett
Chair of 3GPP SA2
a.bennett@Samsung.com
www.3gpp.org