## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#104
Frédéric Gabin
SA4 Chair (Dolby France SAS)
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to features in Release 18 and earlier
  Rel-18 Work Items with exceptions
  Rel-19 Work Items
  Study Items
  New Work Item(s) and Studies
SA4 Planning
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Frédéric Gabin (Dolby France SAS, ETSI)
  Vice Chairs:
    Gilles Teniou (Tencent, CCSA)
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
  Secretary: NEW! Andrijana Brekalo (MCC Support) is back !
    Big thanks to Antoine Burckard (MCC) for his excellent support since November 2023. Antoine will remain as backup to Andrijana.
Sub Working Groups and their Chairs
  SP-240721: SWG ToRs agreed at SA4#128 and for approval at SA#104
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Tomas Toftgård (Ericsson LM, ETSI) & Stéphane Ragot (Orange, ETSI) Note: Chair and Vice-Chair positions to be confirmed at SA4#129-e | Frédéric Gabin (Dolby France SAS, ETSI) | Saba Ahsan (Nokia corporation, ETSI) | Gilles Teniou (Tencent, CCSA)

## Slide 4: Meetings held since SA#103
SWG AH conference calls (2 to 3 hours each)
  MBS SWG: 28 March, 2 May, 7 May, 6 June
  Audio SWG: 18 March (ISAR), 25 March (IVAS), 29 April (IVAS), June 7 (IVAS), June 7 (ATIAS)
  RTC SWG: 27 March, 6 May
  Video SWG: 26 March, 7 May
SA4 plenary meetings
Meetings | Dates | Venue and Host
SA4#127bis-e | E-meeting: 8-12 April 2024 | Host: MCC, Electronic meeting
SA4#128 | F2F: 20-24 May 2024 | Host: TTA, Venue: Jeju, South Korea

## Slide 5: Calendar of future meetings - 1
SWG AH conference calls
  MBS SWG: 27 June, 11 July, 25 July
  Audio SWG: 28 June (FS_DaCED)
  RTC SWG: 26 June
  Video SWG: 25 June, 9 July, 23 July
SA4 plenary meetings in next quarter
Meetings in 2024 | Dates | Venue and Host
SA4#129-e | E-meeting: 19-23 August 2024 | Host: MCC, Electronic meeting

## Slide 6: Calendar of future meetings - 2
Subsequent SA4 plenary meetings in 2024
Meetings in 2024 | Dates | Venue and Host
SA4#130 | F2F: 18-22 November 2024 | Host: ATIS, Venue: Orlando, Florida, USA

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2025): 3 F2F and 2 e-meetings (revised at SA4#128 based on ISO/IEC SC 29 (MPEG) schedule)
Meetings in 2025 | Dates | Venue and Host
SA4#131 | F2F: 17-21 Feb. 2025 | Host: EBU, Venue: Geneva, Switzerland
SA4#131e-bis | E-meeting: 11-17 April 2025 | Host: MCC, Electronic meeting
SA4#132 | F2F: 19-23 May 2025 | Host: TBD, Venue: Japan
SA4#133e | E-meeting: 21-25 Jul. 2025 | Host: MCC, Electronic meeting
SA4#134 | F2F: 17-21 Nov. 2025 | Host: TBD, Venue: North-America

## Slide 8: Calendar of future meetings - 4
SA4 plenary meetings (2026): 3 F2F and 2 e-meetings
  * Only one of April or October bis meeting is expected to be needed.
Meetings in 2025 | Dates | Venue and Host
SA4#135 | F2F: 9-13 Feb. 2026 | Host: TBD, Venue: TBD
SA4#135e-bis* | E-meeting: 13-17 Apr. 2026 Note: dates TBC depending on MPEG#154 exact dates. | Host: MCC, Electronic meeting
SA4#136 | F2F: 11-15 May 2026 | Host (TBC): Interdigital, Venue: Montreal
SA4#137e | E-meeting: 24-28 Aug. 2026 | Host: MCC, Electronic meeting
SA4#137e-bis* | E-meeting: 12-16 Oct. 2026 Note: dates TBC depending on MPEG#156 exact dates. | Host: MCC, Electronic meeting
SA4#138 | F2F: 16-20 Nov. 2026 | Host: TBD, Venue: TBD

## Slide 9: SA4 meeting statistics
Note 1: the number of F2F participants at SA4#127 (88) is representative of a regular standalone SA4 F2F meeting.
Note 2: the number of Tdocs per meeting at SA4#128 is at a record high

## Slide 10: SA4 progress highlights
No CRs prior to Rel-16.
Rel-16 corrections on 5G Media streaming Architecture.
Rel-17 corrections on 5G Multicast-Broadcast Protocols and 5G Media streaming Stage 3
Rel-18 Corrections on completed features. Several CRs revised by company contributions for YAML validation.
Completion of all Rel-18 items that were granted exceptions:
  Immersive Real-time Communication for WebRTC (iRTCW) completed
  IMS-based AR Conversational Services (IBACS)
  Split Rendering Media Service Enabler (SR_MSE)
  Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
  EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
  Immersive Audio for Split Rendering Scenarios (ISAR)
  5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2)
Rel-19:
  10 ongoing Studies progressing. 2 studies have seen their timeline extended. FS_AMD SID reviewed with confirmed rapporteurs.
  2 ongoing Work Items progressing as planned.
New work
  2 new Studies
  1 new Work Item

## Slide 11: CRs to features in Release 17 and earlier
SP-240680 | CR Pack on Rel-16 WI 5GMSA | SA WG4 | CR pack | Approval | Rel-16 CRs
SP-240681 | CR Pack on REl-17 WI 5GMS_EDGE_3 | SA WG4 | CR pack | Approval | Rel-17 CRs
SP-240682 | CR Pack on Rel-17 WI 5MBUSA | SA WG4 | CR pack | Approval | Rel-17 CRs
SP-240683 | CR Pack on REl-17 WI EVEX | SA WG4 | CR pack | Approval | Rel-17 CRs
SP-240684 | CR Pack on Rel-17 WI 5GMSA, TEI17 | SA WG4 | CR pack | Approval | Rel-17 CRs
SP-240678 | Rel-17 CRs on 5GMS3 and TEI17 revised by company contributions | SA WG4 | CR pack | Approval | Rel-17 CRs
SP-240679 | Rel-18 CRs revised by company contributions | SA WG4 | CR pack | Approval | SA WG4 Rel-18 CRs

## Slide 12: Overview of work progress Rel-18 Work Items (all complete!) 1/2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 6/6/2024 | 75% | SP-230977 | 100% | Complete !
950015 | Media Capabilities for Augmented Reality | MeCAR | 3/3/2024 | 100% | SP-220242 |  | Complete
960042 | IMS-based AR Conversational Services | IBACS | 6/6/2024 | 70% | SP-230165 | 100% | Complete !
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 6/6/2023 | 100% | SP-220672 |  | Stage 2 – Complete
960045 | Split Rendering Media Service Enabler | SR_MSE | 6/6/2024 | 85% | SP-220685 | 100% | Complete !
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 100% | SP-230541 |  | Complete
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 6/6/2024 | 70% | SP-190040 | 100% | Complete !
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 6/6/2024 | 80% | SP-220608 | 100% | Complete !
960043 | UE Testing Phase 2 | eUET | 3/3/2024 | 100% | SP-220610 |  | Complete
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 100% | SP-221033 |  | Complete
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 6/6/2023 | 100% | SP-230164 |  | Stage 2 – Complete
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 100% | SP-231709 |  | Complete

## Slide 13: Overview of work progress Rel-18 Work Items (all complete!) 2/2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 6/6/2024 | 35% | SP-231291 | 100% | Complete !
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 100% | SP-230542 |  | Complete
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 6/6/2024 | 75% | SP-230976 | 100% | Complete !

## Slide 14: CRs to completed features in Release 18 and TEI18
SP-240685 | Cr Pack on Rel-18 WI 5G_MEDIA_MTSI_ext | SA WG4 | CR pack | Approval | Rel-18 CRs
SP-240686 | CR Pack on Rel-18 [5G_MEDIA_MTSI_ext, TEI18] | SA WG4 | CR pack | Approval | Rel-18 CRs
SP-240687 | CR Pack on REl-18 WI 5G_RTP | SA WG4 | CR pack | Approval | SA WG4 Rel-18 CRs
SP-240688 | CR Pack on Rel-18 WI 5GMS_Ph2 | SA WG4 | CR pack | Approval | Rel-18 CRs
SP-240690 | CR Pack on Rel-18 WI eUET | SA WG4 | CR pack | Approval | Rel-18 CRs
SP-240691 | CR Pack on Rel-18 WI FS_ARMRQoE | SA WG4 | CR pack | Approval | Rel-18 CRs
SP-240692 | CR Pack on Rel-18 WI GA4RTAR | SA WG4 | CR pack | Approval | SA WG4 Rel-18 CRs
SP-240695 | CR Pack on Rel-18 WI PROMISE | SA WG4 | CR pack | Approval | SA WG4 Rel-18 CRs
SP-240696 | CR Pack on Rel18 [TEI18, 5MBS_Ph2] | SA WG4 | CR pack | Approval | SA WG4 Rel-18 CRs
SP-240697 | CR Pack on Rel-18 [TEI18, EVEX] | SA WG4 | CR pack | Approval | SA WG4 Rel-18 CRs
SP-240698 | CR Pack on Rel-18 WI TRAPI, TEI18 | SA WG4 | CR pack | Approval | SA WG4 Rel-18 CRs

## Slide 15: CRs to TEI19
SP-240699 CR Pack on TEI19
TS | CR | Rev | Rel | Title | Cat | Vsn | @ Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
26.941 | 0002 | 1 | Rel-19 | Stage-2 Aspects of Network Slicing | C | 18.1.0 | SA4#128 | S4-241250 | Samsung Electronics Co. Ltd. | TEI19 |  | 

## Slide 16: Immersive Real-time Communication for WebRTC (iRTCW) – Complete !
Purpose
Define a non-vertical/modularized protocol stack, functional components, I/Os formats, for iRTC clients to support WebRTC-based real-time transport of media over 5G; Identify the required architecture for radio access network QoS realization over 5G systems. Identify the minimum information / elements in the C/U-Plane signal to establish media sessions with appropriate QoS for WebRTC-based applications. Document informative examples of iRTC operations to assist implementers.
Progress in the last quarter
Following features updated into TS 26.113
  RTC media capabilities
  Signaling / metadata in reference to TS 26.119
  Updated SWAP to clarify the support of multiple media capabilities
  Finalization of dependency with common APIs in TS 26.510
  RTC-related APIs (provisioning, media session handling)
Alignments with generalized media delivery architecture and updated RTC architecture: entity names, functions, reference points
SP-240730 TS 26.113 v 2.0.0 - Real-Time Media Communication; Protocols and APIs, for approval
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 6/6/2024 | 75% | SP-230977 | 100% | Complete !

## Slide 17: IMS-based AR Conversational Services (IBACS) - Complete !
Purpose
The objective of this work item is to create a new specification for IMS-based AR conversational services. The features for RTP-based real-time communication, which can be used by IMS and non-IMS (AR) conversational services, will be specified in another new specification (as part of the 5G_RTP work). The relevant features and functional components specified for MTSI in TS 26.114 will be referenced and/or enhanced, if required.
Progress in the last quarter
The following pCRs to TS 26.264 were agreed
  New text for Immersive AR Media
  Improvements on the AR media configuration
  Improvement for the IMS AR communication call flows
  Various inputs based on gaps in the TS
  Remote Rendering
  Spatial and scene description
Work Item summary endorsed
SP-240724 TS 26.264 v 2.0.0. - IMS-based AR Real-Time Communication for approval
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 6/6/2024 | 70% | SP-230165 | 100% | Complete !

## Slide 18: Split Rendering Media Service Enabler (SR_MSE) - Complete !
Purpose
This work item will develop a Media Service Enabler that packages all the required enablers and defines the required formats and protocols to make split rendering accessible to media service and application providers. The package is aligned with the philosophy of Media Service Enablers and envisions deployments as an SDK that is offered to application developers.
Progress in the last quarter
Addition of a new profile for Adaptive Split Rendering, which allows the SRS and SRC to negotiate which parts of the scene are rendered locally on the SRC and which parts will be rendered on the network.
ASR Profile Implementation Guidelines
Enhancements and additional details to the client API
QoE metrics reporting for Split Rendering Client
Miscellaneous other corrections (Clarification on RTC-6 interface in SR_MSE architecture, Editorials
SP-240723 TS 26.565, v 2.0.0 - Split Rendering Media Service Enabler for approval
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 6/6/2024 | 85% | SP-220685 | 100% | Complete !

## Slide 19: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS) – Complete !
Purpose
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Progress in the last quarter
Clarifications were provided on existing test method (using a turn table and loudspeaker array) in TS 26.260.
A new version of draft TS 26.261 was prepared to align with test cases defined in the CR.
Other improvements
SP-240851 TS 26.261 v1.0.0 - Terminal audio quality performance requirements for immersive audio services
SP-240853 CR Pack on Rel-18 WI ATIAS (Test Methods (CR to TS 26.260))
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 6/6/2024 | 70% | SP-190040 | 100% | Complete !

## Slide 20: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) – Complete !
Purpose
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918.
Progress in the last quarter
  Based on analysis of the initial release of the IVAS fixed-point code, as delivered by the 3rd party service provider contracted by ETSI on behalf of SA4, the work on fixed-point code and characterization testing is being retargeted for a new Rel-19 work item. By this the IVAS_Codec work item is completed.
  A joint session with RTC SWG was held to review the CR to 26.114 on introducing IVAS into MTSI.
  TS 26.250 (overview) was agreed with inclusion of the ISAR split rendering feature of IVAS, to be submitted to TSG-SA for approval.
  A new version of the draft TS 26.251 (fixed-point code) adding the ISAR split rendering feature was agreed.
  A CR to 26.252 on updated test sequences for IVAS (matching updates to floating-point code in S4-241171) was agreed.
  Corrections to 26.253 (algorithmic description) were agreed.
  A CR to Annex A of 26.253 on updates to IVAS SDP and payload description was agreed.
  A CR to 26.258 on corrections to the floating-point code and addition of the ISAR split rendering feature for IVAS was agreed, including additional HRIR sets. It is accompanied by the corresponding source code package.
  A new version of TR 26.997 on the IVAS codec characterization was agreed to be submitted to TSG-SA for approval. It includes background on the IVAS and ISAR work items, ISAR and IVAS selection test results, and further evaluations provided as additional information on the IVAS performance.
SP-240694 CR Pack on Rel-18 WI IVAS_Codec, for approval
SP-240726 TS 26.250 v 2.0.0 - Codec for Immersive Voice and Audio Services - General overview, for approval
SP-240727 TR 26.997, v 1.0.0 - IVAS codec performance characterization, for approval
Next steps: n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 6/6/2024 | 80% | SP-220608 | 100% | Complete !

## Slide 21: Immersive Audio for Split Rendering Scenarios (ISAR) – Complete !
Purpose
The overall objective of this work item is to develop solutions for immersive binaural audio on head-tracked devices that are compatible with the envisaged split architectures (MeCAR, 26.998). The solutions should consider low-complex and lightweight devices and demonstrate operational benefits over solutions with full decoding and rendering in the end device.
Progress in the last quarter
The work item was completed, and the work item summary by the rapporteur was endorsed.
A new version of TS 26.249 was agreed to be sent to TSG-SA for approval.
A CR to 26.253 on the algorithmic description of the IVAS-based ISAR solution was agreed.
A new version of TR 26.996 was agreed to be sent to TSG-SA for approval, with characterization of the ISAR baseline solution, including background on the work item and relevant evaluation results.
An update to the LC3plus-based ISAR configuration was agreed for increased compatibility with the Bluetooth Basic Audio Profile.
An evaluation of ISAR performance using the PCM interface with AAC-ELDv2 was presented.
SP-240693 CR Pack on Rel-18 [ISAR, IVAS_Codec]
SP-240728 TS 26.249, v 1.0.0 - Immersive Audio for Split Rendering Scenarios
SP-240729 TS 26.996 v 1.0.0 - Immersive Audio for Split Rendering Scenarios; Performance characterization
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 6/6/2024 | 35% | SP-231291 | 100% | Complete !

## Slide 22: 5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2) – Complete !
Purpose
The work item addresses stage-3 support for 5GMS protocol extensions for provisioning, ingest, user plane, control plane and device APIs for the following functionalities: uplink streaming, end-to-end low latency live streaming, 5GMS over MBS and 5GMS hybrid services , support for multiple media service entry points, traffic identification, Addition of HTTP/3 to the 5GMS protocols, Background Data Transfer, usage of Oauth 2.0, 3GPP Service Handler and URL, enhancements based on feedback from 5G-MAG Reference tool developments, Specification of data types for data reporting of ANBR-based Network Assistance invocations
Progress in the last quarter
HTTP Reference Uplift
HTTP Media Delivery Service URL for MBMS
Service URL Handling
Consolidated media plane enhancements
5GMS over MBS and 5GMS hybrid services
5GMS AS configuration procedures and APIs at M3
Media delivery session identifier at M4+M7+M11
New TS 26.510 completed
SP-240689 CR Pack on Rel-18 WI 5GMS_Pro_Ph2, for approval
SP-240725 TS 26.510 v 2.0.0 - 26.510 Media delivery; interactions and APIs for provisioning and media session handling, for approval
Next steps
n/a
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 6/6/2024 | 75% | SP-230976 | 100% | Complete !

## Slide 23: Overview of work progress Rel-19 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 | - | SP-240060 | 15% | 
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 | - | SP-240492 | 10% | 

## Slide 24: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 3/3/2025 | - | SP-240060 | 15% | 
Purpose
Harmonize and include as needed all the SA4 video operating points into a new specification that will be home to all such video operating points and upgrade HEVC-based levels based on industry practices.
Define the MV-HEVC capability in this new specification.
Then add and harmonize stereoscopic MV-HEVC operating points and capabilities for TS 26.511, TS 26.119 and TS 26.143
Progress in the last quarter
Draft TS 26.165 Media Delivery: Video Capabilities and Operation Points, initiated and progressed with introduction, existing video capabilities and mapping of capabilities to existing frameworks
On the MPEG dependencies, progress on the analysis of the codec string encoding for layered HEVC and the support of carriage of metadata in CMAF. A reply-LS to MPEG was sent to share SA4 requirements with them.
Next steps
n/a

## Slide 25: Split Rendering over IMS (SR_IMS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 3/3/2025 | - | SP-240492 | 10% | 
Purpose
Identify functional entities for IMS-based split rendering and introduce a mapping to the IMS architecture. Identify interfaces and define network APIs for delivering media from 3GPP and non-3GPP services for split rendering of XR services. Define protocols, procedures, and codecs for delivery of split-rendered media and metadata for support of split rendered content including uplink (e.g., pose), and downlink (e.g., rendered pose) as part of a new specification.
Progress in the last quarter
Agreed initial skeleton of TS 26.567
Agreed scope and overview including generalized IMS DC architecture to support split rendering
4 items were agreed to be added into TS 26.567
  Updates to generalized architecture including entity names
  Inputs on reference points
  Inputs on functional entity
  General procedures for media session establishment
Next steps
Progress identification of the functional entities of split rendering over the IMS architecture (including the potential architecture level mapping), reference points and media level procedures. Start work on formats and signaling.

## Slide 26: Overview of work progress Study Items targeting Rel-19
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 9/9/2024 -> 3/3/2025 | 60% | SP-220328 | 75% | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 70% | SP-221330 | 85% | 
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 3/3/2025 | 30% | SP-230539 | 30% | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 12/12/2024 | 30% | SP-230544 | 50% | 
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | - | SP-240481 | 15% | 
1030005 | Study on Media Messaging | FS_MeMe | 12/12/2024 -> 3/3/2025 | - | SP-240477 | 10% | 
1030006 | Study on Advanced Media Delivery | FS_AMD | 12/12/2024 | - | SP-240514 | 15% | 
1030007 | Study of 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | - | SP-240482 | 40% | 
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 3/3/2025 | - | SP-240479 | 10% | 
1030009 | Study on Audio Codec APIs | FS_ACAPI | 3/3/2025 |  | SP-240480 | 10% | 

## Slide 27: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Purpose
The objectives of the study item are primarily to identify relevant interoperability requirements and implementation constraints of AI/ML in 5G media services.
Progress in the last quarter
The TR 26.927 includes some updates on the procedures for federated learning, for split inferencing, use of NerF and documentation of related work within 3GPP and MPEG.
In the Permanent document, operator’s considerations are kept tracked and analysis of how much they are covered by the study.
On the evaluation side, NNC compression results when applied to speech recognition received, the scripts and material will be available on the dedicated 5G-MAG repo.
A particular focus was made on ONNX format, and to which extend the models can be split and their impact on the performance of the resulting models.
Timeline extended to allow for more considerations on evaluations, operator input and potential normative work
Next steps
Reflecting more operator input
AI/ML evaluation
Text of TR 26.847
Potential related normative work and conclusions
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 9/9/2024 -> 3/3/2025 | 60% | SP-220328 | 75% | 

## Slide 28: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Purpose
This study item considers codec-independent immersive voice and audio capturing configurations for end-user devices. The outcome of the studies can be used as guidelines for the manufacturers to deploy immersive voice and audio services.
Progress in the last quarter
Proposed updates to TR 26.933 were reviewed and agreed including: Microphones for the Headphones, Example design of parametric spatial audio capture for multi-microphone devices, Harmonized proposal of an example audio capture processing solution
SP-240715 TR 26.933 v 1.0.0 - Study on Diverse Audio Capturing system, for information
Next steps
Example audio capture processing solutions
Remaining issues
Provide recommendation on potential work for DaCED based on the findings in this study.
Agree on TR 26. 933 v2.0.0 to be sent to SA plenary for approval
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 70% | SP-221330 | 85% | 

## Slide 29: Feasibility Study on Film Grain synthesis (FS_FGS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 3/3/2025 | 30% | SP-230539 | 30% | 
Purpose
This study aims to evaluate use of Film Grain Synthesis (FGS) in 5G video services.
Progress in the last quarter
Awaiting inputs from ISO/IEC JTC1 SC29 JVET Film Grain Synthesis AhG.
Next steps
Monitor status and new developments of the ISO/IEC JTC1 SC29 JVET Film Grain Synthesis AhG

## Slide 30: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 12/12/2024 | 30% | SP-230544 | 50% | 
Purpose
Based on relevant TR 22.856 use cases, the study item aims, among other objectives, to collect and document Avatar animation and representation approaches, document the requirements for an interoperable base Avatar format.
Progress in the last quarter
Reviewed and agreed to document Avatar related features on glTF 2.0 and MPEG-I SD as well as Morph target animations approaches.
Initiated discussion on the interoperability aspects by analyzing which configurations would be worth specifying in terms of format recommendation, fallback…
Also agreed some considerations related to the 2D format Avatars, including specific architecture and corresponding call flow mapping.
Next steps
Discuss and agree common terminology for Avatar and Avatar animation
Identify and document key requirements and capabilities of an inter-operable Avatar representation format
Refine shortlist of potential candidates for the Avatar representation format,
Study the integration of Avatars into the RTC services (including WebRTC and IMS),
Study the cross-operation with split rendering,
Investigate the QoS, processing, and storage requirements for Avatars,
In collaboration with SA3, investigate security aspects of Avatars, including authentication, privacy, DRM, …
Document the network procedures and the impact on the 5G-RTC architecture

## Slide 31: Study on Media enerGy consumption exposuRE and EvaluatioN framework (FS_MediaEnergyGREEN)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030004 | Study on Media enerGy consumption exposuRE and EvaluatioN framework | FS_MediaEnergyGREEN | 3/3/2025 | - | SP-240481 | 15% | 
Purpose
The study aims to identify sustainable media metrics, architectural impacts (APIs), functional extensions required for SA4 service enablers and evaluate the feasibility of an evaluation framework to facilitate efficient energy use and energy saving for media services.
Progress in the last quarter
Progressed TR 26.942 with:
  TR skeleton
  Related work
  Collection and exposure of energy consumption information by OAM
  Description of the existing collection and exposure of energy consumption information at UE
  Context information on greenhouse gas reporting laws, protocols and framework
  Network energy use
  UE energy consumption information reporting
Next steps
Description of the related work
Potential additional use cases
Key issues description

## Slide 32: Study on Media Messaging (FS_MeMe)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030005 | Study on Media Messaging | FS_MeMe | 12/12/2024 -> 3/3/2025 | - | SP-240477 | 10% | 
Purpose
Key topics to be studied: A) Integration of TS 26.143 Capabilities and Profiles into IETF MIMI, B) Support of advanced file format, C) Support of external body content and late binding, D) DRM and encrypted content, E) Additional media experiences. In particular how they relate to the system and data models in TS 26.143 and collect additional industry requirements according to F) Additional industry requirements as above. Identify gaps and recommend potential normative work to enhance interoperability in Messaging Services.
Progress in the last quarter
Progress the study the integration of TS 26.143 capabilities and profiles into IETF MIMI content formats
TR 26.841 progressed to v0.2.0 including background and key topics
Next steps
Progress the study the integration of TS 26.143 capabilities and profiles into IETF MIMI content formats
Progress the study the suitability to enhance the specification of the MMBP Generator and MMBP Player in TS 26.143 by using the Media Service Enabler principles
Collaborate with MPEG to study the needs and functionalities for an advanced file format to be added to TS 26.143 based on bullet B above taking into account the key topics identified in objective 1.
Start identifying gaps and recommend potential normative work to enhance interoperability in Messaging Services.
Coordinate work with external organizations such as ISO/IEC JTC29 WG3 (MPEG Systems), 5G-MAG, GSMA and IETF, as needed.

## Slide 33: Advanced Media Delivery (FS_AMD)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030006 | Study on Advanced Media Delivery | FS_AMD | 12/12/2024 | - | SP-240514 | 15% | 
Purpose
Study the following topics
Progress in the last quarter
12 out of 13 topics progressed with CRs (10 endorsed) to TR 26.804 (5GMS) or 26.802 (MBS).
SP-240674 revised SID on Advanced Media Delivery
0 | Specification Structure
1 | Common Client Metadata
2 | Common Server-and Network-Assisted Streaming.
3a | Multi-CDN and Multi-Access Media Delivery.
3b | Multi-Access with ATSSS
4 | Modem Usage Optimized Media Streaming.
5 | DRM and Conditional Access.
6 | In-session Unicast Repair for MBS Object Distribution.
7 | MBS User Service and Delivery Protocols for eMBMS.
8 | Selected MBMS Functionalities not supported in MBS.
9 | DASH/HLS Interoperability.
10 | Further harmonization of RTC and Streaming for Advanced Media Delivery.
11 | Issues identified by Market Representation Partners.
12 | Improved QoS support
13 | Impacts and opportunities of QUIC for segmented content delivery
Next steps
Complete high-level call flows.
Progress identifying the issues that need to be solved.
Progress candidate solutions including call flows, protocols and APIs for each of the identified issues.
Complete identifying gaps and recommend potential normative work for stage-2 for relevant work topics.
Agree CRs addressing potential normative work for stage-2 for relevant work topics
Progress CRs relevant for stage-3
Communicate with other 3GPP working groups and external organizations, in particular 5G-MAG, on need basis

## Slide 34: 5G Real-time Transport Protocol Configurations, Phase 2 (FS_5G_RTP_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030007 | Study of 5G Real-time Transport Protocol Configurations, Phase 2 | FS_5G_RTP_Ph2 | 12/12/2024 | - | SP-240482 | 40% | 
Purpose
Study the following Key Issues in more detail, and in particular how they relate to RTP and RTCP for WebRTC and IMS-based XR services: Inaccuracy of the PDU Set Size (PSSize) information, Issues around "lonely” PDU, as identified by SA2, Enhancements for application-layer FEC support (e.g., for split rendering); Application-layer FEC awareness for PDU Set handling; RTP transport of XR metadata; PDU Set marking for XR streams with RTP end-to-end encryption; RTCP messages to better support XR services in 5G; RTP retransmission for supporting XR services in 5G; Feasibility of RTP multiplexing options for transport of XR media streams; Document use cases and intended deployment scenarios of enhancements for RTP header extension for PDU Set marking; Enhancements of RTP header extension for PDU Set marking; End of Data Burst Marking.
Progress in the last quarter
Agreed inputs to TR 26.822 v0.1.0 on RTP multiplexing options for transport of XR media streams; PDU Set size, PDU set marking of streams with e2e encryption, Data burst marking and time to the next burst, QoS requirements for lonely PDUs, RTP retransmission PDU set handling, Delivery over multiple sessions and multiplexed media streams, Definition of PDU Set for AL-FEC and AL-FEC awareness, Congestion control algorithms and AL-FEC.
Next steps
Identify gaps that require solutions for each of the key issues.
Discuss and agree on candidate solutions for the key issues requiring solutions.
Send TR 26.822 to SA for information

## Slide 35: Beyond 2D Video (FS_Beyond2D)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 3/3/2025 | - | SP-240479 | 10% | 
Purpose
Identify and document beyond 2D formats, that are market-relevant within the next years, generated from established and emerging capturing systems (including cameras for spatial video capturing), contribution, and usable on display technologies (smartphones, VR HMDs, AR glasses, autostereoscopic and multiscopic displays). Establish and document a set of beyond 2D video end-to-end reference scenarios; Define concrete evaluation framework per scenario; Identify potential areas for normative work as the next phase and communicate with other 3GPP WGs regarding relevant aspects related to the study to the extent needed.
Progress in the last quarter
Good progress in the definition of the reference model and the evaluation framework.
Discussed the market relevance aspects that we agreed to convert into a list of key indicators on how mature the technology is for the industry.
Progress on the scenarios with the consideration of Messaging, streaming of volumetric video and scenes. Those scenarios are documented into the Permanent Document, and a template is agreed for their documentation into the TR 26.956.
Next steps
Complete work on collecting and documenting Scenarios/workflows, and related B2D video formats.
Decide the prioritized scenarios and associated formats for evaluation, based on their market relevance.
Progress work on each scenario

## Slide 36: Audio Codec APIs (FS_ACAPI)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 3/3/2025 |  | SP-240480 | 10% | 
Purpose
The overall objective of this study item is to study APIs to provide support for 3GPP's speech and audio codecs in TS 26.114 and TS 26.117 for enhanced Web-based applications over 3GPP networks.
Progress in the last quarter
An initial skeleton of TR 26.858 was agreed with inclusion of API descriptions for 3GPP speech/audio codecs.
Next steps
Start to identify relevant interfaces on hardware/firmware platforms to the (supported) relevant codecs defined in TS 26.114 and TS 26.117 and other common pre- and postprocessing blocks, including capture front end and renderer, and characterize signal (including control signal and metadata) flows on these interfaces.
Continue to identify potential gaps in the 3GPP and W3C specifications to enable and simplify the use of the codecs in TS 26.114 and TS 26.117 in WebCodecs and WebRTC
Continue to identify common APIs for the relevant codecs defined in TS 26.114 and TS 26.117 and other common pre- and postprocessing blocks, including capture front end and renderer, that are useable to expose the identified interfaces.
Progress TR
Potentially communicate with external organizations, on need basis

## Slide 37: New Work and Study Item(s)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Study on Haptics in 5G Media Services | FS_Haptics | 3/3/2025 | - | SP-240675 |  | SID
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 6/6/2025 | - | SP-240676 |  | WID
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | - | SP-240677 |  | SID

## Slide 38: Study on Haptics in 5G Media Services (FS_Haptics)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Study on Haptics in 5G Media Services | VOPS | 3/3/2025 | - | SP-240675 |  | SID
Purpose
The study aims to investigate and identify the data format, and potential codecs, transport protocols suitable to enhance SA4 services and enablers with haptic capabilities.
The main objectives of this study include:
  Identify relevant use cases and requirements already defined in TR 22.847 and refine them as necessary.
  Identify and describe the candidate input formats for haptic experience, relevant to the above use case
  Identify relevant device types with support for haptic playback and/or capture.
  Identify candidate technologies (codec, storage format, and transport protocols) that may be suitable for enabling haptic experiences.
  Identify the use of existing 3GPP network APIs to assist the QoS for the delivery of haptic experiences if necessary.
  Provide recommendations on the integration of haptic in various 3GPP services, including in 5GMS streaming, RTC communications, avatar representation, and broadcast.

## Slide 39: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 6/6/2025 | - | SP-240676 |  | WID
Purpose
The overall objective of this work item is to provide an improved set of IVAS specifications. The following objectives should be achieved with the work item:
A fixed-point C-code to be part of TS 26.251:
Characterization of the IVAS codec based on the floating-point and fixed-point C-codes, and documentation of characterization results into TR 26.997.
Enhancements to codec conformance test procedures and criteria.
Definition of relevant tiers of functionality to be implementable on a wide range of UEs with different capabilities, balancing user experience and implementation complexity/cost.
Enhancements to the RTP payload format and SDP negotiation, including split rendering operation.
Update relevant system and service specifications.

## Slide 40: Study on Spatial Computing for AR Services (FS_ARSpatial)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 6/6/2025 | - | SP-240677 |  | SID
Purpose
The study has the following objectives:
1. Study how spatial computing functions such as relocalization, mapping, and semantic perception are realized and identify the necessary set of spatial mapping information.
2. Collect and document the different formats for spatial descriptions as well as interoperability requirements for such descriptions.
3. Identify where spatial computing functions run and which media, metadata, and description formats are used for exchange between these elements based on the architecture defined in the TS 26.506, notably in split processing scenarios. And document relevant procedures, flows, configurations, QoE metrics, and transport protocols.
4. Identify gaps in TS 26.119, TS 26.506, and TS 26.565 to support XR Spatial Description handling, with a focus on real-time scenario, based on relevant use cases from 3GPP SA1 TR 22.856 and SA4 TR 26.998.
5. Study the interactions and cross-operation between a spatial computing service and other media service enablers and architectures, such as split rendering, as well as potential interactions with AI/ML architectures in TR 26.927.
6. Identify and recommend potential areas for normative work as the next phase and communicate/align with other potential 3GPP WGs and external organizations on relevant aspects related to the study.

## Slide 41: SA4 planning (not yet SA4 endorsed)

## Slide 42: Dependencies on IETF drafts in SA4
No new dependency introduced
All dependencies removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
Draft draft-ietf-mimi-content-01 | 26.143 | pCR in S4aI230183 | Frédéric Gabin | PROMISE (Rel-18) | To be further studied in Rel-19 as part of FS_Meme

## Slide 43: Summary of action items
Action Points from SA#103 to SA4:
  TSG SA asks SA WG4 to consider Guidance on Rel-19 Rapporteurship (SP-230746).
    SA4 had considered the document and agreed in S4-240597 to submit the original SID (Study on Advanced Media Delivery FS_AMD).
Action items from SA4 to SA#104:
  Approve 1 new WID, 2 new Studies and one revised Study
  Approve all agreed SA4 TRs and TSs presented for approval
  Approve all SA4 agreed CRs
  Approve SA4 SWG ToRs