3GPP TSG SA Meeting #104	SP- 240998 was SP-240562

Shanghai (China), 18-21 June 2024

Source:	SA3LI

Title:	New WID: Lawful Interception Guidance Rel-19

Agenda Item: 6.1.3

3GPP TSG-SA3LI Meeting #93 	S3i240325

16-19 April 2024, Washington DC (US)

Source:	SA3LI Chair

Title:	LI19_Guide WID

Document for:	Agreement

Agenda Item:	11.1

3GPP™ Work Item Description

Title:	Lawful Interception Guidance Rel-19

Acronym:	LI19_Guide

Unique identifier:	1040010

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a:

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
| X | Normative – Other* |

- This is neither a study or specifically normative work. It is a report / guide containing support material detailing how the underlying LI interception scenarios work for functionality specified in TS 33.128.

## 2.2	Parent Work Item

Not Applicable

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

### 2.3	Other related Work Items and dependencies

Other Work Items and dependencies will develop as SA2, SA3, SA5, SA6, CT1 and RAN groups progress their work during R19.

This work is also dependent on the LI19 WID.

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Dependency on non-3GPP (draft) specification:

N/A

# 3	Justification

3GPP LI specifications introduce the LI capabilities for various features, the realization of which can be complex. The proposed TRs provide the guidelines to help implementers and end-users in understanding the LI aspects for various services and various scenarios.

# 4	Objective

The objective of this work item is to provide implementation guidance for the 3GPP LI services defined in TS 33.126, TS 33.107, TS 33.127, TS 3.108, TS 33.128 and the TR 33.928, which accommodate Release 19 service enhancements and extensions.

TR 33.929-1 will provide guidance on LI for IMS based services.

TR 33.929-2 will provide guidance on LI for IMS based STIR/SHAKEN.

TR 33.929-3 will provide guidance on LI for messaging services.

TR 33.929-4 will provide guidance on LI for data in 5G core.

TR 33.929-5 will provide guidance on LI for ID association caching.

TR 33.929-6 will provide guidance on LI for IMS based RCS.

TR 33.929-7 will provide guidance on LI location acquisition capabilities.

TR 33.929-8 will provide guidance for LI for MMS.

TR 33.929-9 will provide guidance for LI for PTC.

Study on withdrawal of TR 33.929:

The multipart 3GPP TR 33.929-1 to -9 (details above) covers fully the scope of TR 33.929, and therefore is proposed to withdrawn TR 33.929 to avoid duplication and confusion.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TR 33.929-1 | Lawful Interception (LI) implementation guidance; LI for IMS based services | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |
| TR 33.929-2 | Lawful Interception (LI) implementation guidance; LI for IMS based STIR/SHAKEN | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |
| TR 33.929-3 | Lawful Interception (LI) implementation guidance; LI for messaging services | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |
| TR 33.929-4 | Lawful Interception (LI) implementation guidance; LI for data in 5G core | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |
| TR 33.929-5 | Lawful Interception (LI) implementation guidance; LI for ID association caching | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |
| TR 33.929-6 | Lawful Interception (LI) implementation guidance; LI for IMS based RCS | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |
| TR 33.929-7 | Lawful Interception (LI) implementation guidance; LI location acquisition capabilities | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |
| TR 33.929-8 | Lawful Interception (LI) implementation guidance; LI for MMS | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |
| TR 33.929-9 | Lawful Interception (LI) implementation guidance; LI for PTC | TSG-SA #107 03/2025 | Date subject to final R19 timeline for each Stage +6 months. |

# 6	Work item Rapporteur(s)

Nag Rao, Nokia, nagaraja.rao@nokia.com

# 7	Work item leadership

SA3-LI (SA3)

# 8	Aspects that involve other WGs

None identified yet.

However as the result of work in other groups impacting LI compliance or changes in regulation, other groups such as SA2, SA3, SA5, SA6, CT1 and RAN may need to undertake work to enable SA3-LI ensure that R19 can meet LI requirements.

# 9	Supporting Individual Members

Supporting IM name

Maketh Secure Limited

BT Plc

OFCOM (CH)

EVE Compliancy Solutions

Telefonica

Ministère de l'Economie et des Finances

ZITiS

LKA Niedersachsen

Telefon AB LM Ericsson

BfV

NDRE

BKA

National Technical Assistance Centre

OTD US

PIDS

Nokia

Nokia Shanghai Bell

Verizon

T-Mobile USA

AT&T

Department of Home Affairs

Softel Systems Pty Ltd

Rogers Communications Canada

Public Safety Canada

Charter Communications, Inc

Deutsche Telekom AG

Aqsacom

Vodafone