## Slide 1
Erik Guttman, SA2 Chairman (Samsung)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#65 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) Exceptions, New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#64
  SA2#104: Jul 7-11, 2014, Dublin, Ireland
Future SA2 meetings
  SA2#105: Oct 13-17, 2014, Sapporo, Japan
  SA2#106: Nov 17-21, 2014, San Francisco, USA
  SA2#107: Jan 26-30, 2015, Sorrento, IT
  SA2#108: Apr 13-17, 2015, TBD

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Erik Guttman (Samsung)
  Vice Chairmen: Ivano Guardini (Telecom Italia), Frank Mademann (Huawei).
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Parallel Sessions chaired by Vice Chairmen Ivano Guardini (Telecom Italia) and Frank Mademann (Huawei).
  Thanks very much to Maurice, drafting session chairmen (Alla Goldner, Allot Communications, Hans Rönneke, Ericsson, Randy Bloomfield, US Department of Commerce) and parallel session chairmen (the vice chairmen) for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
SA2 Leadership remains unchanged since SA#61
  Chairman: Erik Guttman (Samsung).
  Vice Chairmen: Ivano Guardini (Telecom Italia), Frank Mademann (Huawei).
Frank Mademann was elected for a second term (as WG Vice Chairman) at SA2#104 in Dublin, Ireland (07-11 July, 2014.)

## Slide 7: 1) General Aspects (4/8)
Statistics at SA2 #104 :
142 delegates attended SA2 #104
  Around 612 Tdocs handled (including revisions), including
    231 CRs (including revisions)
    45 Incoming LSs, of which 2 were postponed
    16 Outgoing LSs Approved
  72 Tdocs postponed / not handled
Total CRs agreed: 54
1011 people registered on the SA2 e-mail reflector on 21.07.14

## Slide 8: 1) General Aspects (5/8)
Chart: Attended SA2 88-104
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142

## Slide 9: 1) General Aspects (6/8) Maintenance vs. Non-Maintenance
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 78 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101bis | 102 | 103 | 104
Maintenance | 43 | 28 | 22 | 18 | 14 | 14 | 14 | 20 | 19 | 14 | 19 | 9 | 3 | 9 | 11 | 7 | 12 | 10 | 9 | 7 | 8 | 5 | 4 | 18 | 17 | 11.5 | 9 | 11 | 5.5 | 6 | 7 | 7 | 8 | 3 | 30 | 16 | 20 | 19.5 | 13.5
Non-Maintenance | 0 | 8 | 20 | 19 | 27 | 23 | 25 | 2 | 14 | 16 | 14 | 23 | 25 | 26 | 10 | 8 | 16 | 18 | 13 | 21 | 22 | 20 | 21 | 8 | 10 | 12.5 | 13 | 14 | 19.5 | 25 | 24 | 25.5 | 27 | 27 | 0 | 0 | 5 | 9 | 20.5
SA2 meetings
Number of Sessions
Rel-10
Rel-12
Rel-11
Rel-9
Rel-13
Rel-12 correction
Rel-11 correction
Rel-10 correction

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 79 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104
#approved/endorsed (total) | 306 | 249 | 289 | 201 | 252 | 393 | 355 | 196 | 228 | 284 | 193 | 184 | 290 | 337 | 176 | 108 | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130
#not handled, postponed | 155 | 93 | 61 | 63 | 109 | 145 | 121 | 29 | 202 | 187 | 167 | 225 | 165 | 114 | 55 | 195 | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72
#noted | 187 | 162 | 178 | 142 | 141 | 183 | 178 | 130 | 169 | 180 | 175 | 125 | 161 | 237 | 210 | 164 | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143
SA2 meetings
Number of Tdocs
Rel-10
Rel-12
Rel-11
Rel-9
Rel-13

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-10
Rel-12
Rel-11
Rel-9
SA2 meetings
Number of CRs
Rel-13
Chart: 
| 67 | 68 | 69 | 70 | 71 | 72 | 73 | 74 | 75 | 76 | 77 | 78 | 79 | 80 | 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104
r8 CR | 168 | 174 | 174 | 89 | 76 | 78 | 94 | 52 | 34 | 29 | 18 | 11 | 9 | 13 | 4 | 0 | 2 | 3 | 3 | 1 | 2 | 1 | 2 | 0 | 1 | 0 | 0 | 4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
r9 CR | 0 | 8 | 4 | 6 | 14 | 57 | 131 | 66 | 91 | 50 | 38 | 39 | 28 | 30 | 15 | 13 | 15 | 5 | 7 | 7 | 6 | 5 | 1 | 1 | 1 | 1 | 0 | 3 | 1 | 1 | 1 | 2 | 1 | 0 | 1 | 1 | 1 | 0
r10 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 7 | 0 | 5 | 0 | 32 | 130 | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1
r11 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10
Yellow indicates Rel-8 only. Rel-7 and before are not shown.

## Slide 12: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Rel-11 and before Maintenance (1/2)
Work Progress on Corrections
TEI extensively used to maintain past stable releases
SA | 56 | 57* | 58 | 59* | 60 | 61* | 62 | 63* | 64 | 65*
# Approved | 144 | 50 | 48 | 24 | 25 | 8 | 3 | 5 | 4 | 1
# Approved TEI | 28 | 0 | 11 | 3 | 23 | 10 | 17 | 3 | 18 | 0
# Noted | 146 | 20 | 43 | 11 | 22 | 10 | 9 | 2 | 8 | 4
# Postponed / Not Handled | 75 | 74 | 32 | 26 | 17 | 4 | 7 | 3 | 2 | 0
* short cycle (only one SA2 meeting)
 e.g. TEI11 during the Rel-13 time frame
Note: Category A CRs are not counted.
VERY LITTLE Pre-Rel 12 MAINTENANCE

## Slide 14: 2.1) Rel-11 and before Maintenance (2/2)
Release 10 NIMTC (See SP-140417)
  23.060 CR1884R1: Removal of extended wait timers in RR signalling to align with GERAN specifications
Mirror CRs are not shown.

## Slide 15: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2 Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 16: 2.2) Rel-12 Work Ongoing (1/12)
WI | Work Item | WP | Spent Total | Remaining Time Budget
UTRA_LTE_WLAN_interw-SA2 | SA2 aspects of WLAN/3GPP Radio Interworking | 90 => 100% | 10,5 | -4,5
Progress since SA#64
  CRs agreed (See SP-140424) [work item code: UTRA_LTE_WLAN_interw-SA2] (See SP140423) [work item code: UTRA_LTE_WLAN_interw]
    23.060 CR1880: Providing WLAN offloading indication in UTRAN
    23.402 CR1306R1: Clarification on the precedence of user preferences in WLAN selection
    23.402 CR1303R1: Clarification on co-existence with RAN Rules
    23.401 CR2735R3: Update of 'WLAN offloadability' indication via NAS
    23.060 CR1883R2: Limiting update of 'WLAN offloadability' to session management procedures
    23.402 CR1302R2: Coexistence between ANDSF and RAN rules for Single-Radio UEs
    23.402 CR1308R3: Usage of WLAN thresholds provided by the RAN for ANDSF traffic steering
    23.402 CR1305R3: Description of RAN-based solution without ANDSF
  Completion is set at 100% after consideration of RAN2 decisions and incoming LSs.
  From an SA2 perspective, all open issues are resolved.
Next Steps: Maintenance.

## Slide 17: 2.2) Rel-12 Work Ongoing (2/12)
Following up on SA's LS on Maintenance of “3GPP system to Wireless Local Area Network (WLAN) interworking” (SP-140397)
  SA2 approved 1 CR, WI Code: TEI12, Cat C (See SP-140426)
    23.234 CR0172R2: I-WLAN maintenance
  Further alignment and action related to this matter is possible in future.

## Slide 18: 2.2) Rel-12 Work Ongoing (3/12)
Rel-12 features are being maintained actively.
Only 1 feature reported less than 100% completion
  GCSE_LTE. Reported 95% at SA#64. This is now 100%.
Overall status of work:
  All Rel-12 work is completed at this point.
  A significant amount of correction has already been completed: For the first time, at SA2#104, the majority of the agenda time in the meeting was spent on Rel-13 topics.

## Slide 19: 2.2) Rel-12 Work Ongoing (4/12)
WI | Work Item | WP | Spent Total | Remaining Time Budget
GCSE_LTE | Group Communication System Enablers for LTE, TR Phase | 100% | 20 | 0
GCSE_LTE | Normative Phase | 95% => 100% | 6 | 0
Progress since SA#64
  Maintenance proceeded successfully [7,5 Time Units spent on GCSE_LTE Maintenance so far.]
    16 Cat F, D or Cat B (for alignment) CRs approved. (See SP-140259)
  Open issues (the remaining 5%) resolved:
    QCI agreed for handling of special bearer(s) for public safety, details decided. (See SP-140441)
    Further discussion of eMBMS broadcast areas with E-UTRAN Cell Granularity deferred to Rel-13.
Any further work on support of 22.468 requirements will happen in the context of Rel-13 work items.
Next steps with the Rel-12 feature
  Maintenance of 23.468 and alignment with other specifications as needed.

## Slide 20: 2.2) Rel-12 Maintenance (5/12) Completed SA 65 or before
Work Progress on Corrections
SA | 59* | 60 | 61* | 62 | 63* | 64 | 65*
# Approved (Maintenance of Rel-12 Work Items) | 1 | 6 | 9 | 16 | 24 | 95 | 35
# Approved (TEI12: Maintenance of features added in previous releases) | 0 | 4 | 0 | 11 | 5 | 19 | 4
# Noted | 4 | 1 | 2 | 17 | 24 | 26 | 25
# Postponed / Not Handled | 1 | 3 | 3 | 7 | 2 | 33 | 19
* short cycle (only one SA2 meeting allowing corrections)
Note: Category A CRs are not counted.

## Slide 21: 2.2) Rel-12 Work Maintenance (6/12)
WI | Work Item | WP | CRs approved
MTCe-UEPCOP | UE Power Consumption Optimizations | 100% | 0
MTCe-SDDTE | Small Data and Device Triggering Enhancements excluding the exception discussed on slide 20 | 100% | 0
WLAN_NS | WLAN Network Selection for 3GPP Terminals | 100% | 0
P4C-F | Policy and Charging Control for supporting traffic from fixed terminals and NSWO traffic from 3GPP UEs | 100% | 0
eSaMOG | Enhanced S2a Mobility Over Trusted WLAN access to EPC | 100% | 1
NETLOC_TWAN | Network-provided Location information for IMS Trusted WLAN Access Network (TWAN) case | 100% | 0
CNO_ULI | User Location Information reporting improvements | 100% | 3
ProSe | Proximity Services | 100% | 11
GCSE_LTE | Group Communication System Enablers for LTE, TR Phase | 100% | 3
IMS_WebRTC | Web Real Time Communication access to IMS | 100% | 5

## Slide 22: 2.2) Rel-12 Work Maintenance (7/12)
WI | Work Item | WP | CRs approved
LIMONET | Stage 2 for LIPA Mobility and SIPTO at the Local Network | 100% | 0
P4C-TI | Stage 2 for Support for BBF Accesses Interworking | 100% | 0
BusTi | Business Trunking for IP-PBX in static mode of operation | 100% | 0
ABC | Application Based Charging | 100% | 0
UMONC | Usage Monitoring Control enhancement | 100% | 0
SMSMI | Short Message Service (SMS) submit and delivery without MSISDN in IMS | 100% | 0
OPIIS | Operator Policies for IP Interface Selection | 100% | 0
WORM | Optimizing Offloading to WLAN in 3GPP RAT mobility | 100% | 0
TEI12/other | Various, including GOCMe, BBAI | N/A | 9

## Slide 23: 2.2) Rel-12 Work Maintenance – Category F CRs only (8/12)
eSaMOG (See SP-140422)
  23.402 CR1296R1: Correction of figures in section 16.10.1
CNO_ULI (See SP-140421)
  23.401 CR2727R2: Clarifications for PRA reporting
  23.060 CR1878R2: Clarifications for PRA reporting
  23.203 CR0906R2: Clarifications for PRA reporting
  23.203 CR0907R2: Clarifications for PRA reporting
GCSE_LTE (See SP-140420)
  23.468 CR0022R2: Clarifications to roaming models and MBMS Delivery media flow in the figures
  23.468 CR0044R1: Requirements for MB2 and GC1
  23.203 CR0901R4: QCI values for Public Safety Services

## Slide 24: 2.2) Rel-12 Work Maintenance – Category F CRs only (9/12)
IMS_WebRTC (See SP-140418)
  23.228 CR1090: Clarification on RTP multiplexing
  23.228 CR1086R1: Editorial corrections for WebRTC in TS 23.228
  23.228 CR1087R2: WAF function
  23.228 CR1091R1: ICE TCP for Voice and Video media transport
  23.228 CR1088R2: General corrections after the split of WAF from WWSF
GOCme GPRS Tunnelling Protocol for the Control plane (GTP-C) Overload Control Mechanisms (See SP-140427) – This is a CT4 feature, SA2 has aligned with it.
  23.401 CR2722R1: Changes and corrections related to GTP-C Load/Overload Control feature
  23.402 CR1299R1: Changes and corrections related to GTP-C Load/Overload Control feature
BBAI (see SP-140425) – this is a rel-11 feature, WICode should be TEI12, BBAI
  23.139 CR0045R1: Correction of the figure of DSCP marking

## Slide 25: 2.2) Rel-12 Work Maintenance – Category F CRs only (10/12)
UTRA_LTE_WLAN_interw-SA2 (see SP-140424)
  23.060 CR1880: Providing WLAN offloading indication in UTRAN
  23.402 CR1306R1: Clarification on the precedence of user preferences in WLAN selection
  23.402 CR1303R1: Clarification on co-existence with RAN Rules
  23.401 CR2735R3: Update of 'WLAN offloadability' indication via NAS
  23.060 CR1883R2: Limiting update of 'WLAN offloadability' to session management procedures
  23.402 CR1302R2: Coexistence between ANDSF and RAN rules for Single-Radio UEs
  23.402 CR1308R3: Usage of WLAN thresholds provided by the RAN for ANDSF traffic steering
  23.402 CR1305R3: Description of RAN-based solution without ANDSF
  23.234 CR0172R2: I-WLAN maintenance

## Slide 26: 2.2) Rel-12 Work Maintenance – Category F CRs only (11/12)
TEI12, MBMS_EPS (see SP-140425)
  23.246 CR0384R1: Clarify the MBMS session update procedure
TEI12, SAES-CSFB (see SP-140425)
  23.272 CR0938: Correction to CSFB messages
TEI12 (see SP-140426)
  23.402 CR1300R1: eHPRD to LTE Optimised Handover not implemented
  23.234 CR0172R2: I-WLAN maintenance

## Slide 27: 2.2) Rel-12 Work Stopped (12/12)
WI | Work Item (When the work was stopped) | WP | Spent | Remaining Time Budget
MTCe_MONTE | Monitoring Enhancements (SA 58) | 20% | 2.2 | 0
MTCe_GROUP | Group Based MTC (SA 58) | 25% | 3.2 | 0
P4C-S2bc | 3GPP UE connected to fixed broadband access networks via S2b and S2c reference points (SA 58) | 0% | 0 | 0
P4C-HeNB | EPC routed traffic over fixed broadband access networks of 3GPP UEs connected via H(e)NB in convergent scenarios (SA 58) | 0% | 0 | 0
P4C-FL2 | supporting traffic from fixed terminals in evolved fixed broadband access networks (SA 58) | 0% | 0 | 0
P4C_TC | Policy and Charging Control for 3GPP UE connected to fixed broadband access networks via S2a reference point for EPC routed traffic in convergence scenario (SA 58) | 30% | 0.5 | 0
FS_NBIFOM | Study on IP Flow Mobility support for S2a and S2b Interfaces (SA 58) | 40% | 2 | 0
FS_UMONC | Study on Usage Monitoring Control enhancement (SA 58) | 70% | 2.8 | 0
IMS_RegCon | IMS Registration Control (SA 62) | 50% | 4 | 0
UPCON | User Plane Congestion Management (SA 62) | 60% | 19.5 | 0

## Slide 28: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 29: 2.3) Rel-13 Work (1/18)
WI | Work Item | WP | Spent | Remaining Time Budget
UPCON | User Plane Congestion Management (TR Phase) Normative Phase | 85=>87% 0=>60% | 5,5 2 | ?
CSPS_Coord | Improvements to CS/PS coordination in UTRAN/GERAN Shared Normative Phase | 60=>100% 0% | 4 | ?
MCPTT | Mission Critical Push to Talk over LTE | 4=>2% | 4,5 | ?
DRuMS | Resource Reuse for Multiple Media Sessions | 20=>50% | 1,5 | ?
DECOR | Dedicated Core Networks (TR Phase) | 10=>30% | 1,5 | ?
NBIFOM | IP Flow Mobility support for S2a and S2b interfaces (TR Phase) | 5=>20% | 2,5 | ?
AESE | Architecture Enhancements for Service Exposure | 10=>30% | 1 | ?
MONTE | Monitoring Enhancements | 15=>25% | 1 | ?
GROUPE | Group based Enhancements | 10=>20% | 1,5 | ?
eCSFB | Enhanced CSFB | 0=>35% | 1 | ?
eWebRTCi | Enhancements to WEBRTC interoperability | 0=>9% | 1 | ?
ProSe_Ext | Enhancements to Proximity-based Services - Extensions | 0=>10% | 2 | ?

## Slide 30: 2.3) Rel-13 Work (2/18)
WI | Work Item | WP | Spent | Remaining Time Budget
FS_UMONC_sas | Study on Usage Monitoring Enhancements for Service, Application and Subscriber Groups | 70=>80% | 1 | ?
voE-UTRAN-PPD | voice over E-UTRAN Paging Policy Differentiation | 0=>25% | 1 | ?
SETA | Improvement for PS-to-CS SRVCC in Conjunction with ATCF/ATGW | 0% | 0 | 4?
FS_HLCom | Study on Optimizations to Support High Latency Communications | 0% | 0 | 5?
TEI13 | Cat B/C Enhancements | - | 1 | -

## Slide 31: 2.3) Rel-13 Work (3/18)
Managing the Work
  Rel-13 work has now begun to take up more than half the meeting.
  Time usage is being tracked and allocated as 'fairly' as possible, but this must be reviewed by SA. See SP-140416.
    Time budget estimates for ongoing work is included in the slides that follow. As these are not approved by SA, they are marked with '?'
    Time budget estimates are not given for normative conclusions for work items during their early phases, as this is pure extrapolation.
  Based on time budget estimates, the 3GPP track will not have sufficient time to conclude all work and study items by SA#68 (see SP-140416.) SA is asked to consider action.

## Slide 32: 2.3) Rel-13 Work Ongoing (4/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
UPCON | User Plane Congestion Management, TR Phase | 60 => 85% | 24,5 | 2?
UPCON | Normative (Other Track) | 0=>60% | 2 | 4?
Progress since SA#64
  Conclusions achieved for a CN based solution (#6.1.1.5) led to normative CRs:
    23.002 CR0277: Introduction of RCAF and its interfaces into Network Architecture
    23.203 CR0896: Addition of RAN user plane congestion handling feature into the specification
    23.203 CR0899: Aggregation of Np messages
    23.203 CR0897: Np reporting restrictions
    23.401 CR2733: Introduction of User plane congestion management function
    23.060 CR1882: Introduction of User plane congestion management function
    23.401 CR2728: Introducing RAN Congestion Awareness Function
    23.060 CR1879: Introducing RAN Congestion Awareness Function
  Ongoing study of the RAN-based FPI solution. TR sent to SA for information. LS sent to RAN with questions about the FPI solution.
  WID modified to include only building block 1.

## Slide 33: 2.3) Rel-13 Work Ongoing (5/18)
UPCON continued, next steps:
  Continue TR phase work on RAN "FPI" solution. There is a dependency on RAN2 and RAN3 responses to the SA2 LS.
  Continue normative work to complete specification of conclusions of the TR for the CN off-path based solution.

## Slide 34: 2.3) Rel-13 Work Ongoing (6/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
CSPS_Coord | Improvements to CS/PS coordination in UTRAN/GERAN Shared | 60 =>100% | 5 | 0
CSPS_Coord | Normative (3GPP Track) | 0% | 0 | 2?
Progress since SA#64
  Study aspects concluded.
  A merged solution agreed: 23.704 P-CR: Merged solution for CSPS coordination issues
  Conclusion agreed: 23.704 P-CR: Conclusion to TR 23.704
  Study is considered 'done' – further work will be continued in normative CRs.
Next steps:
  Normative CRs for TR conclusions.

## Slide 35: 2.3) Rel-13 Work Ongoing (7/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
MCPTT | Mission Critical Push to Talk, TR Phase | 4=>2% | 4 | 10?
MCPTT | Normative (3GPP Track) | 0% | 0 | ?
Progress since SA#64
  Principally discussion on LS from SA on MCPTT work (SP-140396, reply in SP-140413.)
    SA Action (see SP-140413) is needed to begin work MCPTT application aspects, essential to success of the work.
  Initial work on TR
    23.779 P-CR: Modification of Stage 2 MCPTT TR Scope
    23.779 P-CR: Solution for Direct Mode Operation (DMO)
  WID modified to include references to the correct specifications, time scale and support.
Next steps:
  Concentrate on work on the TR.
  Work according to SA guidance on a work split on aspects of MCPTT, if any.

## Slide 36: 2.3) Rel-13 Work Ongoing (8/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
DRuMS | Resource Reuse for Multiple Media Sessions Normative, (Other Track) | 20 => 50% | 1,5 | 2,5?
Progress since SA#64
  Discucssion is ongoing on open issues.
  Additional agreements led to agreed CRs.
    23.228 CR1084R2: Sharing Resources For Sessions on Hold
    23.203 CR0908R2: Clarification of resource sharing for different Rx sessions
Next steps:
  Conclude open issues and agree CRs accordingly.

## Slide 37: 2.3) Rel-13 Work Ongoing (9/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
DECOR | Dedicated Core Networks | 10 => 30% | 1,5 | 4?
DECOR | Normative (3GPP Track) | 0% | 0 | ?
Progress since SA#64
  Study continues, with agreed P-CRs:
    23.707 P-CR: Assumptions and Requirements for CN nodes pooling for DECOR
    23.707 P-CR: Interaction between LAPI-based CN Selection and DECOR
    23.707 P-CR: Scenario of Subscription Change of CN Type for DECOR
    23.707 P-CR: P-CR on solution 1 : Redirection after update location procedure
    23.707 P-CR: Approach for support of dedicated CNs
    23.707 P-CR: Re-routing before NAS security setup
Next steps:
  Complete the TR solutions.

## Slide 38: 2.3) Rel-13 Work Ongoing (10/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
NBIFOM | IP Flow Mobility support for S2a and S2b interfaces | 5=> 20% | 2,5 | 7?
NBIFOM | Normative (Other Track) | 0% | 0 | ?
Progress since SA#64
  Work on solutions advanced:
    23.861 P-CR: IP Flow Mobility support for S2a and S2b interfaces
    23.861 P-CR: Basic Principles for NB_IFOM solutions
    23.861 P-CR: Solution for NB-IFOM
    23.861 P-CR: A solution for PCC impacts of NB-IFOM
  Several solutions were similar and might be merged.
Next steps:
  Add solutions and merge those that are similar.
• 23.861 P-CR: UE-Initiated S2a NB_IFOM
• 23.861 P-CR: NB-IFOM solution for S2a MCM
• 23.861 P-CR: Network-initiated IFOM using S2a and GTP
• 23.861 P-CR: Network-initiated IP flow mobility for S2a
• 23.861 P-CR: Network initiated NB-IFOM for S2a

## Slide 39: 2.3) Rel-13 Work Ongoing (11/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
AESE | Architecture Enhancements for Service Exposure | 10 => 30% | 1 | 1?
AESE | Normative (3GPP Track) | 0% | 0 | ?
Progress since SA#64
  Progress depends on stage 1 requirements: if these emerge for SEES, the progress will be lower and time budget required to study will increase.
  P-CRs agreed:
    23.708 P-CR: AESE Solution update
    23.708 P-CR: One Service Capability Exposure Framework
Next steps:
  Continue TR study.

## Slide 40: 2.3) Rel-13 Work Ongoing (12/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
MONTE | Monitoring Enhancements | 15 => 40% | 1 | 4?
MONTE | Normative (3GPP Track) | 0% | 0 | ?
Progress since SA#64
  All scenarios are now captured in the TR, as well as many solutions.
  Agreed P-CRs:
    23.789 P-CR: Monitoring solutions using PCC and HSS
    23.789 P-CR: Monitoring solution using Tsp/T5
Next steps:
  Complete solutions and select one or more as a conclusion.

## Slide 41: 2.3) Rel-13 Work Ongoing (13/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
GROUPE | Group based Enhancements | 10 => 20% | 1 | 6?
GROUPE | Normative (3GPP Track) | 0% | 0 | ?
Progress since SA#64
  Further work primarily on key issues and requirements. Also one solution agreed.
    23.769 P-CR: Key issue on Group-specific NAS Level Congestion Control
    23.769 P-CR: Key issue on Group based addressing and identifiers
    23.769 P-CR: Group based policy control - Update of the key issue
    23.769 P-CR: Architectural requirements for group based policy control
    23.769 P-CR: Clarification of the geographic area in group based addressing requirements
    23.769 P-CR: Solution for Group based messaging using cell broadcast
Next steps:
  TR study principally on solutions.

## Slide 42: 2.3) Rel-13 Work Ongoing (14/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
eCSFB | Enhanced CSFB | 0 => 35% | 1 | 2?
eCSFB | Normative (3GPP Track) | 0% | 0 | ?
Progress since SA#64
  Work got started at this meeting, P-CRs agreed:
    23.772 P-CR: TR Skeleton of eCSFB
    23.772 P-CR: Solution for SRVCC based CSFB enhancement
    23.772 P-CR: SRVCC based eCSFB Solution with proper CS resource allocation
    23.772 P-CR: Adding some usual CSFB optimizations into Annex in TR23.772 - PCR
    23.772 P-CR: UE radio capabilities consideration during PLMN and RAT selection
    23.772 P-CR: eCSFB Solution: Optimised CSFB Procedure
    23.772 P-CR: eCSFB Solution: Enabling target cell(s) system information provision
Next steps:
  Continue study phase – adding solutions and possibly beginning evaluation to select a conclusion.

## Slide 43: 2.3) Rel-13 Work Ongoing (15/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
eWebRTCi | Enhancements to WEBRTC interoperability | 0 => 9% | 1 | 7?
eWebRTCi | Normative (Other Track) | 0% | 0 | ?
Progress since SA#64
  TR work has commenced. The following P-CRs were agreed:
    23.706 P-CR: Scope of the TR about Enhancements to WEBRTC interoperability (eWebRTCi)
    23.706 P-CR: Skeleton of TR about Enhancements to WEBRTC interoperability (eWebRTCi)
    23.706 P-CR: Adding requirement for supporting 'a class of user'
    23.706 P-CR: Principles of a solution on WebRTC support of IMS Subscriptions corresponding to a class of users
Next steps:
  Continue study phase.

## Slide 44: 2.3) Rel-13 Work Ongoing (16/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
eProSe-Ext | Enhancements to Proximity-based Services - Extensions | 0 => 10% | 2 | 15?
eProSe-Ext | Normative (3GPP Track) | 0% | 0 | ?
Progress since SA#64
  Study phase has begun. Few agreed P-CRs since the TR structure captures agreements and open issues instead of distinct proposed solutions. Agreed P-CRs:
    23.713 P-CR: Study on extended architecture support for Proximity-based services (SKELETON)
    23.713 P-CR: Scope for TR 23.713
    23.713 P-CR: General Principles for ProSe Restricted Discovery
    23.713 P-CR: eMBMS Broadcast relay support in ProSe UE-to-Network relays
    23.713 P-CR: Considerations about ProSe UE-UE Relays
Next steps:
  Continue study phase.

## Slide 45: 2.3) Rel-13 Work Ongoing (17/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
FS_UMONC_sas | Study on Usage Monitoring Enhancements for Service, Application and Subscriber Groups (Other Track) | 70 => 80% | 1 | 2?
Progress since SA#64
  TR phase 1 solution and agreed conclusion were achieved. Please see agreed P-CRs:
    23.858 P –CR: Evaluation for key issue 1
    23.858 P –CR: Proposed corrections to Alternative Solution 2 for Key Issue#3
    23.858 P –CR: Conclusion Key issue 3
Next steps:
  Phase 2 of the study remains open.
  A normative WID is expected (at a future SA2 meeting) to provide a feature for the agreed conclusion.

## Slide 46: 2.3) Rel-13 Work Ongoing (18/18)
WI | Work Item | WP | Spent Total | Remaining Time Budget
voE_UTRAN_PPD | voice over E-UTRAN Paging Policy Differentiation Normative, (3GPP Track) | 0 => 25% | 1 | 3?
Progress since SA#64
  Discussion is ongoing on open issues.
  Agreed CR:
    23.228 CR1073R3: Paging Policy Differentiation over LTE for IMS Voice over LTE
Next steps:
  Continue work and agree CRs where there is a consensus.

## Slide 47: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 48: 2.4) New and Updated WIDs and SIDs
New WID 'Optimizations to Support High Latency Communications' (FS_HLCom) [SP-140437]
New WID 'SRVCC Enhancements for Transcoding Avoidance' (SETA) [SP-140436]
Updated WID 'User Plane Congestion management' (UPCON) [SP-140434]
Updated WID Mission Critical Push to Talk over LTE' (MCPTT) [SP-140435]
Updated WID 'Group Communication System Enablers for LTE' (GCSE_LTE) [SP-140433]
CHAIRMAN'S ESTIMATE

## Slide 49: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 50: 2.5) IETF and External SDO Normative Reference Update (1/2)
Nothing to report from SA2 to SA#65.

## Slide 51: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 52: 3) Action Items
There were the following action items assigned for SA2 at SA 61:
  AP 61/2: SA WG2 were asked to check the use of specific versions for external references in their TSs and TRs (in particular, TR 23.896). [Not done / In progress]
    SA2 has begun to work on this task. It will require coordination with CT WGs. SA2 will send an LS to initiate work on this before SA#66. SA will be on the CC list.

## Slide 53: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 54: 4) Documents for Information and Approval
For Information
  User Plane Congestion Management TR 23.705 "Study on system enhancements for user plane congestion management " [SP-140432]

## Slide 55: Contents
1) General aspects (events since SA#64, statistics, next meetings)
2) SA Work Report
  2.1) Rel-11 and before Maintenance
  2.2) Rel-12 Work and Maintenance
  2.3) Rel-13 Work
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 56: 5) Collected Items requiring action from SA
    [Slide 31] Based on time budget estimates, the 3GPP track will not have sufficient time to conclude all work and study items by SA#68 (see SP-140416.) SA is asked to consider action.
    [Slide 35] SA Action (see SP-140413) is needed to begin work MCPTT application aspects, essential to success of the work.

## Slide 57
Thank You!

## Slide 58: Abbreviations (1/2)
ADC Application Detection and Control
AMBR Aggregate Maximum Bitrate
ANDSF Access Network Discovery and Selection Function
APN Access Point Name
ARP Allocation / Retention Priority
BBF BroadBand Forum
CSFB CS Fallback
CSG Closed Subscriber Group
DDN Downlink Data Notification
ECN Explicit Congestion Notification
eMPS Enhanced Multimedia Priority Services
EPC Evolved Packet Core
EPS Evolved Packet Switched System
GTP GPRS Tunneling Protocol
GTT Global Text Telephony
HLR Home Location Register
HSS Home Subscriber Service
ICS IMS Centralized Services
IFOM IP Flow Mobility
ISC IMS Session Continuity
IUT Inter-UE Transfer
IP-CAN IP Connectivity Access Network
ISR Idle mode Signaling Reduction
LIPA Local IP Access
MTC Machine Type Communication
MBR Maximum Bitrate
MO-LR Mobile Originated Location Request
MT-LR Mobile Terminated Location Request
NIMTC Network Improvements for Machine-Type Communications
NMO Network Mode of Operation
OCS Online Charging System
OMR Optimal Media Routing
PCC Policy Control and Charging
PCO Protocol Configuration Option
PCRF Policy and Charging Rules Function
PMIP Proxy Mobile IP
RAB Radio Access Bearer
RAT Radio Access Technology
QCI QoS Class Identifier
SAE System Architecture Evolution
SIPTO Selected IP Traffic Offload
SPR Subscriber Profile Repository
SRB Single Radio-Bearer
SR-VCC Single Radio VCC
T-ADS Terminating Access Domain Selection
TAU Tracking Area Update
TDF Traffic Detection Function
TEID Tunnel End Point Identifier
TFT Traffic Flow Template
TOF Traffic Offload Function
VCC Voice Call Continuity

## Slide 59: Abbreviations (2/2)
GCSE_LTE Group Communication System Enablers for LTE
ProSe Proximity-based Services
MuSe Multipoint Service
PtP Point to Point
PtM Point to Multipoint