## Slide 1: SA1 Report to TSG SA#65 SP-140493
Mona Mustapha
SA1 Chairman, Vodafone
Alain Sultan
SA1 Secretary

## Slide 2: General information and statistics

## Slide 3: SA1 Officials
Chairman:
  Mona Mustapha (Vodafone)1
Vice Chairmen:
  Antonella Napolitano (Telecom Italia)1
  Mark Younge (T-Mobile US)1
Secretary:
  Alain Sultan (MCC)
Temporary Secretary for SA1#66bis:
  Maurice Pope (MCC)
1 Re-elected for second term November 2013

## Slide 4: Meetings
SA1#66bis on MCPTT and GCSE: 15 – 17 July 2014
  Dublin, Ireland: Hosted by European Friends of 3GPP
SA1#67: 18 – 22 August 2014, Sophia Antipolis, France
  Hosted by ETSI
Drafting sessions held at SA1#67 / session chairs:
  MCPTT:
    Mark Younge (T-Mobile US)
  (FS_)GUSH, (FS_)ECIP, FS_CATS, FS_eICBD:
    Antonella Napolitano (Telecom Italia)
  FS_MAPN, (FS_)FMSS, FS_eULRS, FS_MBSP, FS_UC_SPOOF:
    Mona Mustapha (Vodafone)

## Slide 5: Statistics
 | Q2 2013* | Q3 2013 | Q4 2013 | Q1 2014 | Q2 2014 | Q3 2014*
Attended delegates | 78 | 81 | 104 | 94 | 94 | 82
Docs at meeting end | 488 | 158 | 288 | 310 | 531 | 674
Docs at meeting start | 245 | 86 | 150 | 149 | 271 | 372
Incoming LS | 18 | 20 | 10 | 16 | 29 | 34
Outgoing LS | 7 | 5 | 4 | 5 | 6 | 3
Agreed CRs | 44 | 11 | 11 | 5 | 31 | 31
Agreed alignment CRs | 8 | 4 | 5 | 2 | 8 | 12
New Study Items | 1 | 3 | 3 | 2 | 2 | 0
New Work Items | 1 | 1 | 2 | 2 | 5 | 3
Revised WID/SID | 1 | 1 | 1 | 0 | 1 | 2
TR/TS for Information | 0 | 0 | 0 | 4 | 4 | 3
TR/TS for Approval | 2 | 0 | 0 | 0 | 4 | 5
Meeting time (hours) | 57.5 | 22 | 40 | 32.5 | 45 | 66
* Includes docs & time of more than one meeting. Delegate count is for meeting with highest attendance

## Slide 6: Documents per quarter
* Includes docs of more than one meeting

## Slide 7: Meeting time usage [hours]
Note: Work Items with usage of 1 hour or less not shown

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1#67bis on MCPTT* | 13 – 14 Nov 2014 | San Francisco, CA, USA
SA1#68 | 17 – 21 Nov 2014 | San Francisco, CA, USA
SA1#69 | 02 – 06 Feb 2015 | Sanya, China (TBC)
SA1#70 | 13 – 17 Apr 2015 | North America (TBD)
SA1#71 | 17 – 21 Aug 2015 | Belgrade, Serbia (TBC)
SA1#72 | 16 – 20 Nov 2015 | Anaheim, CA, USA (TBC)
SA1#73 | 22 – 26 Feb 2016 | TBD
SA1#74 | 9 – 13 May 2016 | TBD
SA1#75 | 22 – 26 Aug 2016 | TBD
SA1#76 | 7 – 11 Nov 2016 | TBD
* New meeting agreed at SA1#67

## Slide 9: Previous SA1 reports
TSG Meeting & location | Tdoc number / hyperlink | SA1 meeting(s) covered & location
SA#64 Sophia Antipolis | SP-140221 | SA1#66 Sapporo
SA#63 Fukuoka | SP‑140063 | SA1#65 Taipei
SA#62 Busan | SP-130591 | SA1#64 San Francisco
SA#61 Porto | SP-130409 | SA1#63 Zagreb
SA#60 Aruba | SP-130193 | SA1#62 New Delhi SA1#61bis on GCSE_LTE and ProSe, San Diego
SA#59 Vienna | SP-130103 | SA1#61 Prague SA1 ProSe and GCSE_LTE Ad Hoc , Prague
SA#58 Barcelona | SP-120863 | SA1#60 Edinburgh SA1 GCSE_LTE Ad Hoc , Edinburgh
SA#57 Chicago | SP-120518 | SA1#59 Chicago
SA#56 Ljubljana | SP-120283 | SA1#58 Seville

## Slide 10: Work Summary

## Slide 11: Work Summary: Alignment with Stage 2/3 and Rel-12 and earlier corrections

## Slide 12: Alignment with Stage 2/3 for Rel-12 (1)
TEI12: Agenda item 12.52. Agreed CR: |  |  |  |  | 
SP-140494 | S1-143072 | Deletion of UPCON Requirements for Release 12 | 22.101 | 0475 | Rel-12
 | Remarks: Removed requirements not implemented by Stage 2/3 from Rel-12 22.101 Requirements to be retained in Rel-13 22.101 SA1 UPCON WID for Rel-13 (to allow maintenance of UPCON Stage 1) will be generated in Q4 2014 |  |  |  | 
ProSe: Agenda item 12.14. Agreed CR: |  |  |  |  | 
SP-140495 | S1-143567 | ProSe stage-1 alignment with stage 2&3 | 22.278 | 0213r2 | Rel-12
 | Remarks: Removed requirements not implemented by Stage 2/3 from Rel-12 22.278 Requirements to be retained in Rel-13 22.278 See slide 20 |  |  |  | 

## Slide 13: Alignment with Stage 2/3 for Rel-12 (2)
GCSE_LTE: Agenda item 12.15. Agreed CRs: |  |  |  |  | 
SP-140496 | S1-143064 | Remove relay requirements from Rel 12 | 22.468 | 0010 | Rel-12
 | S1-143537 | Removal of application requirements from GCSE_LTE | 22.468 | 0011r2 | Rel-12
 | S1-143538 | Removal of floor control requirements from GCSE_LTE | 22.468 | 0012 | Rel-12
 | S1-142133 | Removal of open interface requirement | 22.468 | 0005r1 | Rel-12
 | S1-142134 | Removal of the communication requirement for non 3GPP connected group members | 22.468 | 0006r1 | Rel-12
 | Remarks: Removed requirements not implemented by Stage 2/3 from Rel-12 22.468 Requirements to be retained in Rel-13 22.468 Floor control requirements removed from both Rel-12 and Rel-13 22.468 This will be covered by MCPTT in 22.179 See slide 21 |  |  |  | 

## Slide 14: Rel-12 corrections
TEI12: Agenda item 12.52. Agreed CR: |  |  |  |  | 
SP-140497 | S1-143499 | ME-generated supervisory tones for voice over IMS | 22.173 | 0099r1 | Rel-12
ProSe: Agenda item 12.14. Agreed CR: |  |  |  |  | 
SP-140498 | S1-143628 | ProSe Operation in Limited Service Mode | 22.278 | 0212r5 | Rel-12
 | Remarks: Based on LS from SA2 in S1-143253 / S2-142898 “Availability of ProSe Direct Communication in limited service state” Reply in to SA2 and RAN2 in S1-143630 |  |  |  | 

## Slide 15: I-WLAN clean-up
TEI12 CRs : Agenda item 12.52. Agreed CRs: |  |  |  |  | 
SP-140523 | S1-143506 | Ending maintenance of I-WLAN | 22.234 | 0032r2 | Rel-12
 | S1-143483 | I-WLAN clean up | 22.011 | 0204r1 | Rel-12
 | S1-143484 | I-WLAN clean up | 22.011 | 0205r1 | Rel-13
 | S1-143485 | I-WLAN clean up | 22.278 | 0209r1 | Rel-12
 | S1-143486 | I-WLAN clean up | 22.278 | 0210r1 | Rel-13
Remarks: Based on LS from SA in S1-143263 / SP-140397 “Maintenance of I-WLAN Solution” WLAN Network Selection and WLAN/3GPP Radio Interworking features to supersede I-WLAN feature for UE WLAN selection from Rel-12 onwards |  |  |  |  | 

## Slide 16: Work Summary: New Rel-12 work

## Slide 17: Rel-12: IMS_Corp2
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Transfer of ETSI business trunking specifications | SA#65 (09/2014) | 100% | 95% | WID approved 03/2014 Completed 08/2014 (SA1)
Agenda item 12.13. Agreed CRs: |  |  |  |  | 
SP-140499 | S1-143488 | Completing the transfer of business trunking support to 3GPP | 22.228 | 0204r1 | Rel-12
 | S1-143494 | Completing the transfer of business trunking support to 3GPP | 22.228 | 0205r1 | Rel-13
Remarks: Draft TS 22.519 presented for approval at this plenary SP-140500 == S1-143298 (TS); S1-143496 (Cover page) Progress: Added definitions for Personal and Terminal Mobility, and used them in 22.228 Added requirement for configuration and overload control to 22.228 Removed network management requirements from 22.519 Updated references in 22.519 and 22.228, and voided now-redundant material |  |  |  |  | 
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs

## Slide 18: Work Summary: Rel-12 “leftover” requirements – consideration for Rel-13

## Slide 19: Overview: Rel-12 “leftover” requirements considered for Rel-13
Updates in RED
Work Item | WI Code | 09/2014 | 06/2014 | SA1 Status
Service Requirements Maintenance for Machine-Type Communications (MTC) | SRMMTC | 100% | 0% | WID approved 12/2013 Completed 08/2014 (SA1)
Enhancements to WebRTC interoperability | eWebRTCi | 100% | 90% | WID approved 03/2014 Completed 08/2014 (SA1) See slide 28
Enhancements to Proximity-based Services | eProSe | 100% | - | WID approved 06/2014 Completed 08/2014 (SA1)
Service Requirements Maintenance for Group Communication System Enablers for LTE | SRM_GCSE_LTE | 100% | - | WID approved 06/2014 Completed 08/2014 (SA1)

## Slide 20: Rel-13: eProSe
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Enhancements to Proximity-based Services | SA#65 (09/2014) | 100% | - | WID approved 06/2014 Completed 08/2014 (SA1)
Agenda item n/a.
Progress: Removed requirements not implemented by Stage 2/3 from Rel-12 version of 22.278 Requirements to be retained in Rel-13 Details in slide 12

## Slide 21: Rel-13: SRM_GCSE_LTE
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Service Requirements Maintenance for Group Communication System Enablers for LTE | SA#65 (09/2014) | 100% | - | WID approved 06/2014 Completed 08/2014 (SA1)
Agenda item 13.5.
Progress: Removed requirements not implemented by Stage 2/3 from Rel-12 version of 22.468 Requirements above to be retained in Rel-13 Removed requirements for Floor Control permanently from 22.468 superseded by MCPTT in 22.179 Details in slide 13

## Slide 22: Work Summary: Stage 1 Rel-13 Work Items

## Slide 23: Overview: Stage 1 Rel-13 Work Items (1)
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Updates in RED
Work Item | WI Code | 09/2014 | 06/2014 | SA1 Status
RAN Sharing Enhancements | RSE | 100% | 100% | WID approved 06/2013 Completed 12/2013
Service Exposure and Enablement Support | SEES | 100% | 80% | WID approved 09/2013 Completed 08/2014 (SA1)
Enhancements to WebRTC interoperability | eWebRTCi | 100% | 90% | WID approved 03/2014 WID updated and completed 08/2014 (SA1)
Isolated E-UTRAN Operation for Public Safety | IOPS | 100% | 60% | WID approved 03/2014 Completed 08/2014 (SA1)
Application specific Congestion control for Data Communication | ACDC | 100% | 90% | WID approved 06/2014 Completed 08/2014 (SA1)
Co-ordinated P-GW change for SIPTO | CSIPTO | 100% | 0% | WID approved 06/2014 WID updated and completed 08/2014 (SA1)
Voice over E-UTRAN Paging Policy Differentiation | VoE-UTRAN_PPD | 100% | 100% | WID approved 06/2014 Completed 06/2014

## Slide 24: Overview: Stage 1 Rel-13 Work Items (2)
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Updates in RED
Work Item | WI Code | 09/2014 | 06/2014 | SA1 Status
Mission Critical Push To Talk over LTE | MCPTT | 75% | 50% | WID approved 12/2013 Work in progress Exception requested
Flexible Mobile Service Steering | FMSS | 100% | - | New WID Completed 08/2014 (SA1)
Enhanced Call Information Presentation | ECIP | 100% | - | New WID Completed 08/2014 (SA1)
GERAN UTRAN Sharing Enhancements | GUSH | 0% | - | New WID Exception requested

## Slide 25: Rel-13 Stage 1 freeze status
3-month exception requested for:
  Mission Critical Push-to-Talk over LTE (MCPTT)
  RAN Sharing Enhancements on GERAN and UTRAN (GUSH)
    newly agreed work item based on completed study
All other Stage 1 normative work for Rel-13 listed in slides 23/34 completed

## Slide 26: Rel-13: SEES
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Service Exposure and Enablement Support | SA#65 (09/2014) | 100% | 80% | WID approved 09/2013 Completed 08/2014 (SA1)
Agenda item 13.1. Agreed CRs: |  |  |  |  | 
SP-140501 | S1-143604 | Exposure of network service and capabilities to 3rd party | 22.101 | 0473r5 | Rel-13
 | S1-143605 | Exposure of charging to 3rd party | 22.115 | 0073r5 | Rel-13
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs

## Slide 27: Rel-13: MCPTT
Agenda item 13.4
Remarks: Exception requested in SP-140502 == S1-143535 Draft TS 22.179 presented for information at this plenary SP-140503 == S1-143322 (TS); S1-143623 (Cover page) LS received from TIA TR-8.8 in S1-142073 with their QoS and priority requirements, these are being worked into 22.179 Progress of TS 22.179: Re-worked definitions and their application throughout Addition of MCPTT Administrator capabilities, Off-network aspects Applicability of existing requirements to Off-network, On-network or both Addition of informative background information for various features Re-structured TS to improve readability and understanding
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Mission Critical Push To Talk over LTE | SA#66 (12/2014) | 75% | 50% | WID approved 12/2013 Work in progress

## Slide 28: Rel-13: eWebRTCi
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Enhancements to WebRTC interoperability | SA#65 (09/2014) | 100% | 90% | WID approved 03/2014 Completed 08/2014 (SA1)
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 13.9. Agreed CRs: |  |  |  |  | 
SP-140504 | S1-143503 | NAT Traversal in WebRTC | 22.228 | 0206r1 | Rel-13
Remarks: Updated Work Item presented to this plenary (SP-140505 == S1-143285) |  |  |  |  | 

## Slide 29: Rel-13: IOPS
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Isolated E-UTRAN Operation for Public Safety | SA#65 (09/2014) | 100% | 60% | WID approved 03/2014 Completed 08/2014 (SA1)
Agenda item 13.10.
Remarks: Draft TS 22.346 presented for one-step approval at this plenary SP-140506 == S1-143299 (TS); S1-143569 (Cover page) Progress of TS 22.346: Expanded service description Agreed requirements for: termination of Isolated E-UTRAN operation security aspects MCPTT interworking

## Slide 30: Rel-13: ACDC
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Application specific Congestion control for Data Communication | SA#65 (09/2014) | 100% | 90% | WID approved 06/2014 Completed 08/2014 (SA1)
Agenda item 13.6. Agreed CR: |  |  |  |  | 
SP-140507 | S1-143622 | Number and usage of ACDC categories | 22.011 | 0206r2 | Rel-13
Remarks: See slide 38 for related study (FS_ACDC) |  |  |  |  | 
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs

## Slide 31: Rel-13: CSIPTO
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Co-ordinated P-GW change for SIPTO | SA#65 (09/2014) | 100% | 0% | WID approved 06/2014 Completed 08/2014 (SA1)
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 13.7. Agreed CR: |  |  |  |  | 
SP-140508 | S1-143607 | Co-ordinated SIPTO Change of P-GW | 22.101 | 0476r4 | Rel-13
Remarks: Updated Work Item presented to this plenary (SP-140509 == S1-143105) |  |  |  |  | 

## Slide 32: Rel-13: FMSS
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Flexible Mobile Service Steering | SA#65 (09/2014) | 100% | - | New WID Completed 08/2014 (SA1)
Agenda item 15. Agreed CRs: |  |  |  |  | 
SP-140510 | S1-143556 | Requirements for Flexible Mobile Steering Service | 22.101 | 0478r3 | Rel-13
 | S1-143279 | Definition of (S)Gi-LAN | 22.101 | 0479r1 | Rel-13
Remarks: New Work Item presented to this plenary (SP-140511 == S1-143555) This work follows on from FS_FMSS, see slide 41 Objective is to specify requirements to allow 3GPP Core Network to define and modify traffic steering policies that will be used to select required service enablers of the operator deployed (S)Gi-LAN |  |  |  |  | 
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs

## Slide 33: Rel-13: ECIP
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Enhanced Calling Information Presentation | SA#65 (09/2014) | 100% | - | New WID Completed 08/2014 (SA1)
Agenda item 15. Agreed CRs: |  |  |  |  | 
SP-140512 | S1-143561 | Enhanced call information presentation to the calling party | 22.182 | 0023r3 | Rel-13
 | S1-143562 | Enhanced call information presentation to the called party | 22.183 | 0002r3 | Rel-13
Remarks: New Work Item presented to this plenary (SP-140513 == S1-143560) This work follows on from FS_ECIP, see slide 43 Objective is to specify requirements to include support of additional media types for Customized Alerting Tone (CAT) and Customized Ringing Signal (CRS) |  |  |  |  | 
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs

## Slide 34: Rel-13: GUSH
Work Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
GERAN UTRAN Sharing Enhancements | SA#66 (12/2014) | 0% | - | New WID Work in progress
Agenda item 15.
Remarks: New Work Item presented to this plenary (SP-140514 == S1-143437) Exception requested in SP-140515 == S1-143627 This work follows on from FS_GUSH, see slide 44 Objective is to specify requirements to complement existing system capabilities for sharing common 2G and 3G RAN resources. This includes: Allocation of Shared RAN resources based on the proportion of assigned RAN usage for each Participating Operator. On-demand capacity negotiation. Selective OAM access to Participating Operators. Generation and retrieval of usage and accounting information on a per Participating Operator basis.

## Slide 35: Work Summary: Study Items

## Slide 36: Overview: Study Items (1)
Study Item | WI Code | 09/2014 | 06/2014 | SA1 Status
Application specific Congestion control for Data Communication | FS_ACDC | 100% | 90% | Study approved 09/2012 Completed 08/2014 (SA1)
Isolated E-UTRAN Operation for Public Safety | FS_IOPS | 100% | 100% | Study approved 06/2013 Completed 06/2014
Need for multiple APNs | FS_MAPN | 50% | 58% | Study approved 09/2013 Work in progress
Co-ordinated P-GW change for SIPTO | FS_CSIPTO | 100% | 100% | Study approved 09/2013 Completed 06/2014
Enhancements for infrastructure based data communication between devices | FS_eICBD | 100% | 70% | Study approved 09/2013 Completed 08/2014 (SA1)
Flexible Mobile Service Steering | FS_FMSS | 100% | 70% | Study approved 12/2013 Completed 08/2014 (SA1)
Updates in RED

## Slide 37: Overview: Study Items (2)
Study Item | WI Code | 09/2014 | 06/2014 | SA1 Status
Multimedia Broadcast Supplement for PWS | FS_MBSP | 70% | 59% | Study approved 12/2013 Work in progress
Enhanced Calling Information Presentation | FS_ECIP | 100% | 70% | Study approved 12/2013 Completed 08/2014 (SA1)
RAN Sharing Enhancements on GERAN and UTRAN | FS_GUSH | 100% | 80% | Study approved 03/2014 Completed 08/2014 (SA1)
Enhancements to User Location Reporting Support | FS_eULRS | 30% | 0% | Study approved 06/2014 Work in progress
Control of Applications when Third party Servers encounter difficulties | FS_CATS | 30% | 0% | Study approved 06/2014 Work in progress
Service aspects for dealing with User Control over spoofed calls | FS_UC_SPOOF | 70% | 15% | Study approved 03/2014 Work in progress
Updates in RED

## Slide 38: FS_ACDC
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Application specific Congestion control for Data Communication | SA#65 (09/2014) | 100% | 90% | Study approved 09/2012 Completed 08/2014 (SA1)
Agenda item 13.6. Agreed CRs: |  |  |  |  | 
SP-140516 | S1-143621 | Number and usage of ACDC categories | 22.806 | 0001r2 | Rel-13
 | S1-143119 | Editorial cleanup on ACDC consideration on the connected mode | 22.806 | 0002 | Rel-13
Remarks: See slide 30 for related normative work |  |  |  |  | 

## Slide 39: FS_MAPN
Agenda item 14.1
Progress of TR 22.802: Clarification UICC-based solution and OMA DM based solution
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Need for multiple APNs | SA#66 (12/2014)  SA#67 (03/2015) | 50% | 58% | Study approved 09/2013 Work in progress

## Slide 40: FS_eICBD
Agenda item 14.2
Remarks: Draft TR 22.807 presented for approval at this plenary SP-140517 == S1-143392 (TR); S1-143268 (Cover page) Progress of TR 22.807: Editorial clean up Requirements consolidation Conclusions
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Enhancements for infrastructure based data communication between devices | SA#65 (09/2014) | 100% | 70% | Study approved 09/2013 Completed 08/2014 (SA1)

## Slide 41: FS_FMSS
Agenda item 14.3
Remarks: Draft TR 22.808 presented for approval at this plenary SP-140518 == S1-143402 (TR); S1-143558 (Cover page) Normative work agreed (see slide 32) Progress of TR 22.808: Editorial clean up Requirements consolidation Conclusions
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Flexible Mobile Service Steering | SA#65 (09/2014) | 100% | 70% | Study approved 12/2013 Completed 08/2014 (SA1)

## Slide 42: FS_MBSP
Agenda item 14.4
Remarks: Draft TR 22.815 presented for information at this plenary SP-140519 == S1-143422 (TR); S1-143617 (Cover page) Progress of TR 22.815: Inclusion of new use cases on limited service mode, network overload, interaction with MBMS and combinations with existing PWS Editorial and definition alignment and clean up Completion of potential requirements
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Multimedia Broadcast Supplement for PWS | SA#65 (09/2014)  SA#66 (12/2014) | 70% | 59% | Study approved 12/2013 Work in progress

## Slide 43: FS_ECIP
Agenda item 14.5
Remarks: Draft TR 22.810 presented for approval at this plenary SP-140520 == S1-143412 (TR); S1-143419 (Cover page) Normative work agreed (see slide 33) Progress of TR 22.810: Updated authentication requirements Identified ECIP relationship with Customized Alerting Tone (CAT) and Customized Ringing Signal (CRS) Conclusions
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Enhanced Calling Information Presentation | SA#65 (09/2014) | 100% | 70% | Study approved 12/2013 Completed 08/2014 (SA1)

## Slide 44: FS_GUSH
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
RAN Sharing Enhancements on GERAN and UTRAN | SA#65 (09/2014) | 100% | 80% | Study approved 03/2014 Completed 08/2014 (SA1)
Agenda item 14.6. Agreed CRs: |  |  |  |  | 
SP-140521 | S1-143434 | Add new Section 4.17 (Scenario and use case 15, Interworking between shared RATs) | 22.852 | 0013r1 | Rel-13
 | S1-143435 | Update Section 4.16 (Scenario and use case 14, Common network shared by multiple operators) | 22.852 | 0014r1 | Rel-13
 | S1-143436 | Update Section 6 (Potential requirements) | 22.852 | 0015r1 | Rel-13
Remarks: Normative work agreed (see slide 34) |  |  |  |  | 

## Slide 45: FS_eULRS
Agenda item 14.7
Progress of TR 22.899: Agreed introduction and scope Agreed use cases on pre-configured location reporting time, and tailored location reporting
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Enhancements to User Location Reporting Support | SA#68 (06/2015) | 30% | 0% | Study approved 06/2014 Work in progress

## Slide 46: FS_CATS
Agenda item 14.8
Progress of TR 22.818: Agreed Introduction and Scope Agreed use cases to describe “Soft” and “Hard” Third Party Server Failures
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Control of Applications when Third party Servers encounter difficulties | SA#66 (12/2014) | 30% | 0% | Study approved 06/2014 Work in progress

## Slide 47: FS_UC_SPOOF
Agenda item 14.9
Remarks: Draft TR 22.898 presented for information at this plenary SP-140522 == S1-143440 (TR); S1-143281 (Cover page) Progress of TR 22.898: Agreed clarifications and cleanup to existing use cases Agreed new use cases for: reporting spoof detection results to user use of spoof detection results in call filtering Agreed definitions of Caller Identity, Robo-call system, and spoofed call
Study Item | Target Completion | 09/2014 | 06/2014 | SA1 Status
Service aspects for dealing with User Control over spoofed calls | SA#66 (12/2014) | 70% | 15% | Study approved 03/2014 Work in progress

## Slide 48: Planning ahead: Release 14

## Slide 49: Rel-14 Stage 1 timeline
Rel-14 Stage 1 normative work to start in Q1 2015
  No new work items are permitted in Q4 2014
  (as endorsed by SA#64 SP-140357)
SA1 agreed to define an “SA1 internal” tentative Stage 1 freeze date to help companies plan Stage 1 work
  Potential dates will be discussed at SA1#68
  Any agreement will be reported to TSG SA#66 in December
  Actual Stage 1 freeze date will still be determined by SA

## Slide 50: Action Items from SA: None

## Slide 51
www.3gpp.org
More Information about 3GPP:
contact@3gpp.org
Thank You !