## Slide 1: SA1 Report to TSG SA#69 SP-150397
Toon Norp
SA1 Chair, KPN
Alain Sultan
SA1 Secretary

## Slide 2: General information and statistics

## Slide 3: SA1 Officials
Chairman:
  Toon Norp (KPN) 1
Vice Chairmen:
  Antonella Napolitano (Telecom Italia)2
  Mark Younge (T-Mobile US)2
Secretary:
  Alain Sultan (MCC)
1 Elected April 2015
2 Re-elected for second term November 2013

## Slide 4: Meetings
SA1#71: 13 – 17 August 2015
  Held in Belgrade, Serbia
  Hosted by European Friends of 3GPP
Drafting sessions held at SA1#71
  FS_V2XLTE: Antonella Napolitano (Telecom Italia)
  FS_MCVideo & FS_MCData: Antonella Napolitano (Telecom Italia)
  FS_SMARTER: Mark Younge (T-Mobile US)
  FS_EnTV: Mark Younge (T-Mobile US)

## Slide 5: Statistics
 | Q2 2014 | Q3 2014* | Q4 2014* | Q1 2015 | Q2 2015 | Q3 2015
Attended delegates | 94 | 82 | 116 | 90 | 145 | 87
Docs at meeting end | 531 | 674 | 563 | 307 | 513 | 670
Docs at meeting start | 271 | 372 | 382 | 159 | 236 | 361
Incoming LS | 29 | 34 | 23 | 15 | 16 | 26
Outgoing LS | 6 | 3 | 6 | 6 | 6 | 5
Agreed CRs | 31 | 31 | 24 | 29 | 16 | 8
Agreed alignment CRs | 8 | 12 | 8 | 2 | 7 | 0
New Study Items | 2 | 0 | 0 | 6 | 1 | 0
New Work Items | 5 | 3 | 0 | 4 | 2 | 2
Revised WID/SID | 1 | 2 | 1 | 0 | 1 | 0
TR/TS for Information | 4 | 3 | 2 | 1 | 0 | 6
TR/TS for Approval | 4 | 5 | 2 | 1 | 3 | 0
Meeting time (hours) | 45 | 66 | 48.5 | 27.5 | 44 | 59,5
* Includes docs & time of more than one meeting. Delegate count is for meeting with highest attendance

## Slide 6: Documents per quarter
* Includes docs of more than one meeting
Chart: 
| Q3 2011 | Q4 2011 | Q1 2012 | Q2 2012 | Q3 2012 | Q4 2012* | Q1 2013* | Q2 2013* | Q3 2013 | Q4 2013 | Q1 2014 | Q2 2014 | Q3 2014* | Q4 2014* | Q1 2015 | Q2 2015 | Q3 2015
 | 394 | 426 | 313 | 417 | 476 | 494 | 467 | 488 | 158 | 288 | 310 | 531 | 674 | 563 | 307 | 513 | 670
Agreed CRs | 36 | 35 | 13 | 31 | 34 | 23 | 48 | 44 | 11 | 11 | 5 | 31 | 31 | 24 | 29 | 16 | 8

## Slide 7: Meeting time usage [hours]
Note: Work Items with usage of 1 hour are combined in ‘other items’
Includes
MCPTT ad-hoc
meeting
Chart: 
| Q3 2014 | Q4 2014 | Q1 2015 | Q2 2015 | Q3 2015
GCSE_LTE | 1.5
UPCON
RSE
ACDC
MTC
NOVES
SSO
PWS
WebRTC
IOPS | 1.5
SEES
eICBD | 1.5

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1 – SMARTER Ad-hoc | 19 – 21 Oct 2015 | Vancouver, Canada
SA1#72 | 16 – 20 Nov 2015 | Anaheim, CA, USA
SA1#73 | 1 – 5 Feb 2016 | Okinawa, Japan (TBC)
SA1#74 | 9 – 13 May 2016 | Europe (TBC)
SA1#75 | 22 – 26 Aug 2016 | US (TBC)
SA1#76 | 7 – 11 Nov 2016 | Tenerife, Spain (TBC)

## Slide 9: Previous SA1 reports
TSG Meeting & location | Tdoc number / hyperlink | SA1 meeting(s) covered & location
SA#61 Porto | SP-130409 | SA1#63 Zagreb
SA#62 Busan | SP-130591 | SA1#64 San Francisco
SA#63 Fukuoka | SP‑140063 | SA1#65 Taipei
SA#64 Sophia Antipolis | SP-140221 | SA1#66 Sapporo
SA#65 Edinburgh | SP-140493 | SA1#66bis on MCPTT and GCSE, Dublin SA1#67, Sophia Antipolis
SA#66 Maui | SP-140746 | SA1#67bis on MCPTT, San Francisco SA1#68, San Francisco
SA#67 Shanghai | SP-150037 | SA1#69, Sanya
SA#68 Malmo | SP-150266 | SA1#70, Los Cabos

## Slide 10: Work Summary

## Slide 11: Work Summary: Rel-13 and earlier corrections

## Slide 12: Rel-13 corrections
ACDC: Agenda item 13.4. Agreed CRs: |  |  |  |  | 
SP-150535 | S1-152405 | Handling of uncategorized ACDC applications | 22.011 | 0217r1 | Rel-13
 | Remarks: Based on LS from CT1 in S1-152312/ C1-152413 “LS on handling of uncategorised applications in ACDC” Reply to CT1 in S1-152406 |  |  |  | 
TEI-13: Agenda item 13.52. Agreed CR: |  |  |  |  | 
SP-150536 | S1-152751 | Support of Emergency sessions over WLAN | 22.101 | 0502r2 | Rel-13
 | Remarks: Based on LS from GSMA RILTE in S1-152370 “IMS Emergency Session over WLAN” Reply to GSMA RILTE in S1-152752 |  |  |  | 

## Slide 13: Work Summary: Stage 1 Rel-14 Work Items

## Slide 14: Overview: Stage 1 Rel-14 Work Items
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Updates in RED
Work Item | WI Code | 09/2015 | 06/2015 | SA1 Status
Password based service activation for IMS Multimedia Telephony service | PWDIMS | 100% | 100% | WID approved 03/2015 Completed 03/2015
Multimedia Priority Service (MPS) Modifications | MPS_Mods | 40% | 25% | WID approved 03/2015 Work in progress
Enhancing Location Capabilities for Indoor and Outdoor Emergency Communications | ELIOT | 80% | 25% | WID approved 03/2015 Work in progress
Enhancements to Domain Selection between VoLTE and CDMA CS | eDSVCC | 100% | 100% | WID approved 03/2015 Completed 06/2015
Control of Applications when Third party Servicers encounter difficulties | CATS | 100% | 0 % | WID approved 06/2015 Completed 08/2015 (SA1)
Evolution to and Interworking with eCall in IMS | EIEI | 100% | 100% | WID approved 06/2015 Completed 06/2015
Enhancements to User Location Reporting Support | eULRS | 0% | - | New WID proposal
LTE support for V2X services | V2XLTE | 0% | - | New WID proposal

## Slide 15: Rel-14: MPS_Mods
Work Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
Multimedia Priority Service (MPS) Modifications | SA#72 (06/2016) | 40% | 25 % | WID approved 03/2015 Work in progress
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Progress on TS 22.153: Correction to state that MPS is not only exempt from load balancing but also from load re-balancing Clarification that MPS priority treatments are provided by the 3GPP network prior to access to subscription related information in the 3GPP network
Agenda item 14.2 Agreed CRs: |  |  |  |  | 
SP-150537 | S1-152174 | MPS exemption from load rebalancing | 22.153 | 0022r- | Rel-14
 | S1-152681 | MPS priority during initial Attach | 22.153 | 0024r3 | Rel-14

## Slide 16: Rel-14: ELIOT
Work Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
Enhancing Location Capabilities for Indoor and Outdoor Emergency Communications | SA#70 (12/2015) | 80% | 25% | WID approved 03/2015 Work in progress
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Progress on TS 22.071: Addition of references and abbreviations Update of supported location technologies Addition of dispatchable location definitions / description / accuracy requirements Updates of requirements for Emergency Services related to dispatchable location Update of information on the FCC Wireless E911 Rules
Agenda item 14.3. Agreed CRs: |  |  |  |  | 
SP-150538 | S1-152739 | Addition of civic location reporting for Emergency Services | 22.071 | 0082r2 | Rel-14

## Slide 17: Rel-14: CATS
Work Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
Control of Applications when Third party Servicers encounter difficulties | SA#69 (09/2015) | 100% | 0% | WID approved 06/2015 Completed 08/2015 (SA1)
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Progress on TS 22.011: Addition of requirements for the UE to control traffic from UE-based applications to the affected application(s) on the third party server(s) or the third party server itself while not affecting other traffic Progress on TS 22.101: Addition of requirements for the 3GPP network to control traffic from UE-based applications to the affected application(s) on the third party server(s) or the third party server itself while not affecting other traffic
Agenda item 14.5 Agreed CRs: |  |  |  |  | 
SP-150539 | S1-152456 | Enhancements for control of traffic from UE-based applications toward associated server | 22.011 | 0215r1 | Rel-14
 | S1-152457 | Enhancements for control of traffic from UE-based applications toward associated server | 22.101 | 0501r1 | Rel-14

## Slide 18: Rel-14: eULRS
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
Enhancements to User Location Reporting Support | SA#70 (12/2015) | 0% | - | New Work Item
Agenda item 16
Remarks: New Work Item presented to this plenary for approval (SP-150540 == S1-152735) The objective is to define service requirements to enable the 3GPP core network to enhance the User Location Reporting capabilities. A study has been done in TR 22.899, from which the following aspects will be included: Cell-level location reporting at pre-configured time points Ability to determine which subscribers with common pre-defined characteristics are covered by a defined cell or cells Location reporting based on the specific area for a certain service offered to a subscriber

## Slide 19: Rel-14: V2XLTE
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
LTE support for V2X services | SA#71 (03/2016) | 0% | - | New Work Item
Agenda item 16
Remarks: New Work Item presented to this plenary for approval (SP-150541 == S1-152738) The objective of this Normative Work is to specify service requirements for: V2V: covering LTE-based communication between UEs using V2V application. V2P: covering LTE-based communication between UEs supporting V2P applications V2I/N: covering LTE-based communication between a UE and a roadside unit both using V2I applications. This Work Item will include transport layer support for both safety and non-safety V2X services The Work Item will include requirements and performance measures by specifying the required or recommended values, such as message size, maximum latency, reliability, frequency of message transmissions, communication range, and maximum velocity This Work Item will consider spectrum usage scenarios for V2X.

## Slide 20: Work Summary: Study Items

## Slide 21: Overview: Study Items (1)
Study Item | WI Code | 09/2015 | 06/2015 | SA1 Status
New Services and Markets Technology Enablers | FS_SMARTER | 60% | 20% | WID approved 03/2015 Work in progress
Mission Critical Video over LTE | FS_MCVideo | 70% | 50% | WID approved 03/2015 Work in progress
Mission Critical Data Communications | FS_MCDATA | 90% | 20% | WID approved 03/2015 Work in progress
LTE support for V2X services | FS_V2XLTE | 75% | 50% | WID approved 03/2015 Work in progress
3GPP Enhancement for TV Video service | FS_EnTV | 75% | 20% | WID approved 03/2015 Work in progress
Paging Policy Enhancements and Procedure Optimizations in LTE | FS_PPEPO_LTE | 60% | 40% | WID approved 03/2015 Work in progress
Enhancement to FMSS for Rel 14 | FS_eFMSS | 70% | 0% | WID approved 06/2015 Work in progress
Updates in RED

## Slide 22: Completed Study Items
Study Item | WI Code | SA1 Status
Multimedia Broadcast Supplement for PWS | FS_MBSP | Study approved 12/2013 Completed 12/2014
Service aspects for dealing with User Control over spoofed calls | FS_UC_SPOOF | Study approved 03/2014 Completed 03/2015
Need for multiple APNs | FS_MAPN | Study approved 09/2013 Completed 06/2015
Enhancements to User Location Reporting Support | FS_eULRS | Study approved 06/2014 Completed 06/2015
Control of Applications when Third party Servers encounter difficulties | FS_CATS | Study approved 12/2014 Completed 06/2015

## Slide 23: FS_SMARTER
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
New Services and Markets Technology Enablers | SA#71 (03/2016) | 60% | 20% | WID approved 03/2015 Work in progress
Agenda item 15.2.1
Remarks: Draft TR 22.891 presented for information at this plenary SP-150542 == S1-152336 (TR); S1-152737 (Cover page) 1st part (up to step 3 in SID) is 60% complete. 2nd part (steps 4 and 5) is 0% complete In order to complete the FS_SMARTER work within schedule SA WG1 has planned a FS_SMARTER ad-hoc (19-21 October, Vancouver, Canada) Progress and content of FS_SMARTER will be presented at the 3GPP RAN 5G Workshop Progress of TR 22.891: Addition of 57 new contributions, over 70% of use case areas in industry white papers are included in TR 22.891 to some extent The TR now contains 59 different use cases with potential service/operational requirements Discussions on security and authentication for 5G: keep using UICC/eUICC versus new requirements for remote provisioning of subscriptions

## Slide 24: FS_MCVideo
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
Mission Critical Video over LTE | SA#70 (12/2015) | 70% | 50% | WID approved 03/2015 Work in progress
Agenda item 15.2.2
Remarks: Draft TR 22.879 presented for information at this plenary SP-150543 == S1-152339 (TR); S1-152572 (Cover page) Progress of TR 22.879: 16 new use cases and revisions of existing use cases Sections on priority management and mobility added Discussions are starting on how to progress to normative phase. How to treat requirements for MCVideo that are already included for MCPTT (e.g. group alignment); reuse text or include references?

## Slide 25: FS_MCDATA
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
Mission Critical Data Communications | SA#70 (12/2015) | 90% | 20% | WID approved 03/2015 Work in progress
Agenda item 15.2.3
Remarks: Draft TR 22.880 presented for information at this plenary SP-150544 == S1-152340 (TR); S1-152573 (Cover page) Progress of TR 22.880: Introduction and scope added 19 new use cases added Sections on priority management and mobility added

## Slide 26: FS_V2XLTE
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
LTE support for V2X services | SA#70 (12/2015) | 75% | 50% | WID approved 03/2015 Work in progress
Agenda item 15.2.4
Remarks: Draft TR 22.885 presented for information at this plenary SP-150545 == S1-152343 (TR); S1-152760 (Cover page) A normative work item on V2XLTE is proposed for approval at this plenary Progress of TR 22.885: Overview text for V2I and V2P Description of possible spectrum usage scenario/coverage Six new use cases and clarifications of existing use cases Updates and elaboration of RSU aspects, density, numerology, and security

## Slide 27: FS_EnTV
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
3GPP Enhancement for TV Video service | SA#70 (12/2015) | 75% | 20% | WID approved 03/2015 Work in progress
Agenda item 15.2.5
Remarks: Draft TR 22.816 presented for information at this plenary SP-150546 == S1-152346 (TR); S1-152736 (Cover page) Progress of TR 22.816: Addition of use cases related to spectrum, capacity, sharing, standalone operator and mixed use, coverage, free to air, TV services, transport and content delivery Updates of existing use cases

## Slide 28: FS_PPEPO_LTE
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
Paging Policy Enhancements and Procedure Optimizations in LTE | SA#70 (12/2015) | 60% | 40% | WID approved 03/2015 Work in progress
Agenda item 15.2.6
Remarks: Draft TR 22.838 presented for information at this plenary SP-150547 == S1-152347 (TR); S1-152685 (Cover page) Progress of TR 22.838: Clarification of scope Clarification of existing use cases Considerations on congestion and considerations on charging

## Slide 29: FS_eFMSS
Study Item | Target Completion | 09/2015 | 06/2015 | SA1 Status
Enhancement to FMSS for Rel 14 | SA#70 (12/2015) | 70% | 0% | WID approved 06/2015 Work in progress
Agenda item 15.2.7 Agreed CR: |  |  |  |  | 
SP-150548 | S1-152682 | eFMSS use case for supporting third party owned (S)Gi-LAN service | 22.808 | 0001r2 | Rel-14
Remarks: CR format is used in this study because the existing TR 22.808 from the Release 13 Study on FMSS is re-used Progress on 22.808: Addition of new use case related to support of third party owned (S)Gi-LAN service

## Slide 30: Action Items from SA: None

## Slide 31: Thank You !