3GPP TSG SA #69	TDoc SP-150527

15-17 September, 2015 Phoenix, AZ, USA

Agenda Item:	5

Source:	Ericsson

Title:	Proposal for release planning of Rel-14, Rel-15 and Rel-16

Document for:	Discussion

# Discussion

As part of earlier TSG RAN discussions regarding timeline for 5G work in RAN, it has been proposed to have “15 months releases” going forward for Rel-14, Rel-15 and Rel-16 to develop the 5G standards over 3 shorter releases instead of 2 long releases. Such approach would allow:

- Introduction of basic 5G functionality for a new RAT in Rel-15, in time for a first phase of deployments in 2020.

- A second phase with further developments of the new RAT in Rel-16 to meet the IMT-2020 requirements, in time for ITU submission.

It can be noted that a very large number of the contribution to the RAN Workshop this week propose a release planning with “15 months releases” with targeted ASN.1 freeze dates as follows:

- Rel-13 : March 2016

- Rel-14 : June 2017

- Rel-15 : September 2018

- Rel-16 : December 2019

These shorter releases have an additional advantage since the legacy systems can continue to make releases of new features and feature enhancements in a higher pace and is not artificially delayed by very long releases due to studies and specifications of a new 5G system.

In addition we should take note that Rel-14 is only going to be study items and producing TRs for the new 5G system.

# Proposed Release timeline

Due to the importance of timely delivery for 3GPP specifications, to meet the time plan for a first phase of deployments 2020 and the second phase for ITU submission, release planning over 3 releases is needed.

This contribution proposes that we now agree on the target dates for Rel-14, Rel-15 and Rel-16.

As we all know future adjustments and exception sheets may be needed and can be handled by normal 3GPP practice in TSG plenary meetings.

This table presents the proposed target dates:

| Rel- | Stage 1 | Δ | Stage 2 | Δ | Stage 3 | Δ | ASN.1 * |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 13 | 09/2014 | 3Q | 06/2015 | 2Q | 12/2015 | 1Q | 03/2016 |
| 14 | 03/2016 | 2Q | 09/2016 | 2Q | 03/2017 | 1Q | 06/2017 |
| 15 | 06/2017 | 2Q | 12/2017 | 2Q | 06/2018 | 1Q | 09/2018 |
| 16 | 09/2018 | 2Q | 03/2019 | 2Q | 09/2019 | 1Q | 12/2019 |

(* and equivalent CT formal interface specification freeze)