3GPP TSG SA #69	TDoc SP-150559

15-17 September, 2015 Phoenix, AZ, USA

Agenda Item:	5

Source:	Ericsson

Title:	Proposal for release planning of Rel-14, Rel-15 and Rel-16

Document for:	Discussion

# Discussion

As part of earlier TSG RAN discussions regarding timeline for 5G work in RAN, it has been proposed to have “15 months releases” going forward for Rel-14, Rel-15 and Rel-16 to develop the 5G standards over 3 shorter releases instead of 2 long releases. Such approach would allow:

- Introduction of basic 5G functionality for a new RAT in Rel-15, in time for a first phase of deployments in 2020.

- A second phase with further developments of the new RAT in Rel-16 to meet the IMT-2020 requirements, in time for ITU submission.

It can be noted that a very large number of the contribution to the RAN Workshop this week propose a release planning with “15 months releases” with targeted ASN.1 freeze dates as follows:

- Rel-13 : March 2016

- Rel-14 : June 2017

- Rel-15 : September 2018

- Rel-16 : December 2019

These shorter releases have an additional advantage since the legacy systems can continue to make releases of new features and feature enhancements in a higher pace and is not artificially delayed by very long releases due to studies and specifications of a new 5G system.

In addition we should take note that Rel-14 is only going to be study items and producing TRs for the new 5G system.

# Proposed Release timeline proposals

A time plan with target dates are needed with respect to the importance of timely delivery for 3GPP specifications to meet the time plan for a first phase of deployments 2020 and the second phase for ITU submission. Future adjustments and exception sheets may be needed and some margin is needed in the initial release plan.

Tentative agreements regarding 3GPP release planning up to and including ITU-R submission for IMT-2020 are listed below. These agreements are tentative depending on the RAN 5G workshop results and the TSG RAN input.

- 3GPP will use 3 releases to deliver specification of the full 5G System and the new RAT meeting the full set of IMT-2020 requirements.

- Besides work on the legacy systems, release 14 will only containing study items and will produce TRs for the new 5G System and new RAT.

- Normative specifications in release 15 will be delivered in time for a first phase of deployments of a new RAT in 2020.

- Normative specifications in release 16 will contain a second phase with further developments of the new RAT in Rel-16 to meet the IMT-2020 requirements, in time for ITU submission.

- The release plan for Rel-14, Rel-15 and Rel-16 is based on a 15 months release schedule.

- This table presents the tentative target dates depending on the RAN 5G workshop results and the TSG RAN input.

| Rel- | Stage 1 | Stage 2 | Stage 3 | ASN.1 * |
| --- | --- | --- | --- | --- |
| 14 | 03/2016 | 09/2016 | 03/2017 | 06/2017 |
| 15 | 06/2017 | 12/2017 | 06/2018 | 09/2018 |
| 16 | 09/2018 | 03/2019 | 09/2019 | 12/2019 |

(* and equivalent CT formal interface specification freeze)