## Slide 1: Discussion on NextGen Working Planning to support parallel NSA-NR and SA-NR Development
ZTE Corporation, ZTE Microelectronics, Spreadtrum
3GPP SA #72
Busan, South Korea, June 2016
SP-160350

## Slide 2: Background
The intent of this paper is to propose an alternative NextGen work plan for the consideration to support parallel NSA-NR and SA-NR standard development.
Legends:
Non Standalone NextGen Radio: NSA-NR
Standalone NextGen Raio: SA-NR

## Slide 3: Outline
Why & What – Expedite parallel NSA-NR and NR Development
Status Quo for NSA and SA NRs Development w.r.t. R14 NextGen SA Study
Proposed new R15 SA/CT Timeline
SA2 Way Forward for NextGen
Why the proposed Rel-15 timeline is feasible

## Slide 4: Why & What – Expedite parallel NSA-NR and NR Development
Why
1, To de-risk market fragmentation caused by early non-standard 5G trial and deployment due to competitive commercial pressure
2, To ensure healthy, competitive and integral 5G eco-system
What
1, Enabling co-existence and stand alone NSA-NR and NR for early deployment 2, Ensuring consistent and compatible system design that enables robust inter-working solution between NSA-NR and SA-NR
3, Alignment the system design between high spectrum band (>6G) and low spectrum band (<=6G) as much as possible

## Slide 5: Status Quo for NSA and SA NRs Development w.r.t. R14 NextGen SA Study
1, Non standalone NR uses eNodeB as Anchor to access to EPC
  NSA-NR should have no impact to R14 NextGen Core
2, EPC enhancement, if needed, to support NSA-NR would be an “independent” SID of R14 NextGen
3, R14 NextGen SA SID focuses ONLY on new core for SA-NR access and Evolved E-UTRA access.

## Slide 6: Proposed new R15 SA/CT Timeline
In order to meet the early trial/deployment of standalone NR, it is proposed that
R14 SA2 NextGen SID needs to be concluded by 3Q2016 as scheduled.
R15 individual stage-2 combined SID+WID(s) needs to start at 3Q2016 and is possible completed by 3Q2017.
R15 stage 3 can start in 2Q2017 when stage 2 WIDs become stable and is possible completed by 1Q2018
Dec
Mar
Jun
Sep
Dec
Mar
Jun
Sep
Dec
Mar
Jun
Sep
Dec
Mar
Jun
Sep
Dec
2016
2017
2018
2019
Rel-14 SID
Rel-15 stage 2 SID+WIDs
Rel-15 Stage 3
Rel-16 stage 2 SID
Rel-16 stage 2 WID
Rel-16 stage 3
Rel-16
Rel-15
Phase 1
Phase 2

## Slide 7: SA2 Way Forward for NextGen
Functionalities | P1
QoS | X
Charging | X
Policy | X
Authentication | X
Mobility management | X
Session continuity | X
Session management | X
Architectural enablers | P1 | P2
Minimizing access dependencies (incl. non-3GPP access integration aspects). | X | 
Shared network and roaming scenarios |  | X
CP/UP separation | X | 
RAN-CN functional split | X | 
Architectural impacts of scaling |  | X
Network slicing |  | X
Co-existence, migration and interworking |  | X
Network functions granularity and interaction between them | X | 
Solutions on key features: QoS, Auth，MM， SM and SC, Evaluation and solution selection should be the next focus of Aug & Sept 2016 SA2 meetings
Policy and Charging needs to have joint discussions between SA2 and SA5
RAN and CP split, CP/UP separation, minimizing access dependencies are incorporated into the design considerations of each key issue.
Network slicing, NextGen Core Interworking with EPC are proposed to be deferred to P2
Network function interconnection can be deferred to Rel15 stage 3.

## Slide 8: Why the proposed Rel-15 timeline is feasible
Lessons learnt from fast track NBIoT work to progress NextGen work:
Minimum of 8 regular F2F meetings are scheduled in 2017
More slots (10 per each meeting) have been dedicated to NextGen Study
More offline conference calls and email discussions for already identified work tasks discussions
Endorsement of “multi-companies” JOINT proposals with higher priority to promote faster convergence

## Slide 9: Thank you