## Slide 1: Timeline for NR and NexGen
SP-160461

## Slide 2
3. CHECKPOINT: RAN#75: March 2017:
- Completion of SI with corresponding performance evaluation and concepts;
- Approval of WID(s); - Report from RAN1/RAN2/RAN3/RAN4/SA2 on fwd compatibility of NSA and SA NR;
- Reconfirmation of NR timeplan, including completion target for NSA higher layer components (box 6)
4. SA#77:
NexGen stage-2 freeze
7. TSG#80, June 2018: Release 15 stage 3 freeze for NR and NexGen, including Standalone.
1. RAN#73, September 2016:
5G NR Requirements TR completion
2017
2016
5. RAN#78, December 2017:
- Stage 3 freeze of L1/L2 for common aspects of NSA (focused on licensed bands) and SA NR;
- Principles agreed for SA-specific L1/L2 components.
2018
Note: SA: Standalone
NSA: Non-Standalone
2. SA#74, Dec/2016:
NexGen TR completion
6. RAN#78/RAN#79: Stage-3 freeze for Non-Standalone higher layers (including components common with standalone). Completion target TBD.