# TSG SA Meeting #SP-74	SP-160918

# 7 - 9 December 2016, Vienna, Austria

# 3GPP TSG CT WG 1 Meeting 101	TDoc C1-165319

Reno, NV (USA), 14-18 November 2016

Title:	Completion of Mission Critical WIs for Rel-14

Response to:

Release:	Rel-14

Work Item:	FS_MC_Sec, MCSec

Source:	CT1

To:	SA, CT

Cc:	SA3, SA6

Contact person:	Atle Monrad

atle.monrad@ericsson.com

Send any reply LS to:	3GPP Liaisons Coordinator, mailto:3GPPLiaison@etsi.org

Attachments:	C1-165154

# 1	Overall description

CT1 has started the work of the Mission Critical features for Rel-14, and three CT-wide WIs are provided for approval to CT#74.

While discussing these WIDs, the late completion of the security-related parts has been observed.

- The study on mission critical security enhancements is planned for completion in March 2017.

- The feature on security of the mission critical service is planned for completion in June 2017.

This is also confirmed by the attached incoming LS from SA3 in C1-165154.

This late completion of Stage-2 is reflected in the completion dates for the work of Stage-3. CT1 understand that completion of the work of mission critical features is important in Rel-14, but is surprised that Stage-2 is allowed this long extension for completion of their work.

CT1 will do its best to complete the Stage-3 as soon as possible, and has scheduled 4 meetings until June 2017.

# 2	Actions

To CT:

ACTION: CT1 kindly asks CT to take note of this when approving the CT-wide WIs on mission critical enhancements for Rel-14.

To SA:

ACTION: CT1 kindly asks SA to take note of this and consider a tighter follow-up of WIs in Rel-15, in order to not put Stage-3 in a situation where completion of the work by the scheduled end-date of the release is impossible.

# 3	Dates of next TSG CT WG1 meetings

TSG CT WG1 Meeting 101bis	16-20 January 2017	Spokane, US

TSG CT WG1 Meeting 102	13-17 February 2017	Dubrovnik, Croatia