## Slide 1
Frank Mademann, SA2 Chairman (Huawei)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#79 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work and Work
  2.3) Rel-16 and later Work
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#78
  SA2#125: Jan 2018, Gothenburg, SE
  SA2#126: Feb 2018, Montreal, CA
Future SA2 meetings
  SA2#127: Apr 2018, Sanya, CN
  SA2#127bis: May 2018, Newport Beach, US

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Frank Mademann (Huawei)
  Vice Chairmen: Krisztian Kiss (Apple), Puneet Jain (Intel).
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Many thanks to Maurice Pope and the parallel session chairs Puneet Jain, Krisztian Kiss, LaeYoung Kim, Irfan Ali and Mirko Schramm for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
No changes in SA2 leadership, elected during SA2#121 before SA#78.

## Slide 7: 1) General Aspects (4/8)
Statistics at SA WG2 #125 :
196 delegates ‘attended’ SA WG2 #125
  1416 documents, 1240 handled (including revisions), including
    86 CRs (including revisions)
    58 Incoming LSs, of which 14 were postponed
    16 Outgoing LSs Approved
  58 Tdocs postponed / not handled
Total CRs agreed: 27
Statistics at SA WG2 #126 :
174 delegates ‘attended’ SA WG2 #126
  1551 documents, 1397 Tdocs handled (including revisions), including
    970 CRs (including revisions)
    59 Incoming LSs, of which 10 were postponed
    37 Outgoing LSs Approved
  154 Tdocs postponed / not handled
Total CRs agreed: 360
907 people registered on the SA WG2 e-mail reflector on 08 March 2018

## Slide 8: 1) General Aspects (5/8)
Chart: SA2 meeting attendance
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | 124 | 125 | 126
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159 | 175 | 182 | 113 | 137 | 200 | 137 | 107 | 157 | 168 | 169 | 143 | 157 | 233 | 182 | 175 | 191 | 188 | 156 | 154 | 156 | 222 | 196 | 174

## Slide 9: 1) General Aspects (6/8) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| #118bis Jan | #119 Feb | #120 Mar | #121 May | #122 Jun | #122bis Aug | #123 Oct | #124 Nov | #125 Jan | #126 Feb
maintenance | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8
R15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25
R15 other | 2.5 | 8.5 | 12.3 | 11.5 | 8.3 | 6.3 | 4 | 3
R16 studies | 3.7 | 13.5 | 12
R15 exceptions | 1 | 1.3

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
Number of Tdocs
Rel-12
Rel-11
Rel-13
Rel-14
Rel-15
Chart: 
| 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126
#approved/endorsed/merged (total) | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264 | 311 | 368 | 67 | 414 | 467 | 399 | 516
#not handled, postponed | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254 | 188 | 200 | 2 | 148 | 85 | 176 | 154
#noted | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142 | 119 | 109 | 7 | 163 | 137 | 142 | 137

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-12
Rel-11
Rel-14
Number of CRs
Rel-13
Note: for 5GS (draft) TSs agreed pCRs and for #125 also agreed/endorsed draft CRs are shown
Rel-15
Chart: 
| 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126
r10 CR | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1 | 3 | 1 | 0 | 1 | 1 | 1
r11 CR | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0 | 6 | 3 | 1 | 1 | 1
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1
r14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1
r15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182
r15 CR | 19 | 19 | 27 | 27 | 12 | 351

## Slide 12: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: 1 CR on MONTE, 1 CR on SEW1
  R14: 3 CRs on CUPS, 1 CR on V2XARC, 2 CRs on CIoT_Ext
  TEI14: 3 CRs correcting in later releases or aligning with other WGs

## Slide 14: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 15: 2.2) Rel-15 Maintenance and Work (1/4)
WI | Work Item | WP | CRs approved
VoWLAN | Complementary Features for Voice services over WLAN | 100% | 
ProSe_WLAN_DD_Stage2 | Inclusion of WLAN direct discovery technologies as an alternative for ProSe direct discovery | 100% | 
NAPS | Northbound APIs for SCEF – SCS/AS Interworking | 100% | 4
eVoLP | enhanced VoLTE performance | 100% | 
USOS | Unlicensed spectrum offloading system enhancements | 100% | 1
EDCE5 | EPC enhancements to support 5G New Radio via Dual Connectivity | 100% | 1
PS_Data_Off_Phase2 | PS Data Off Feature Phase 2 | 100% | 
TEI15 | Maintenance for pre-Rel-15 features in Rel-15 specs only |  | 5
TEI15 | Enhancement: MME handling of unsupported APN, Cat C CR |  | 1

## Slide 16: 2.2) Rel-15 Maintenance and Work (2/4)
Progress since SA#78
  CRs agreed for TS 23.501 (130 CRs), TS 23.502 (177 CRs), TS 23.503 (29 CRs)
  12 CRs agreed for TSs 23.002, 23.060, 23.167, 23.204, 23.228, 23.401, 23.402
  Some further work needed related to (in addition to alignment with other WGs), e.g.:
    5G-GUTI structure/size, partly depending on RAN
    Some details of the Local Area Data Networks
    Some details from interworking with EPC including slicing aspects
    Slicing and congestion control details, also in relation with slicing
    Some QoS details, like how to derive Max PLR (depending on SA4)
    Some PCC details, like URSP rule content or aspects of the PCF/SMF functionality
  ‘late features‘ added: Supporting 3GPP PS Data Off in 5GS and PDU Session Type IPv4v6
  ECall over IMS clarified as supported over E-UTRA only
Next steps:
  continue maintenance, resolving open issues, further aligning between 5GS TSs and with the work from other WGs
WI | Work Item | WP |  | 
5GS_Ph1 | 5G System – Phase 1 | 95 > 98% |  | 

## Slide 17: 2.2) Rel-15 Maintenance and Work (3/4)
WI | Work Item | WP |  | 
EPS_URLLC | EPC support for E-UTRAN URLLC | 15 > 100% |  | 
Progress since SA#78
  Finalized under the exception and the scope updated by TSG#78.
  A Cat C CR introduces 2 new QCIs for URLLC.
Next steps:
  maintenance

## Slide 18: 2.2) Rel-15 Maintenance and Work (4/4)
WI | Work Item | WP |  | 
INOBEAR | Increasing the maximum number of LTE bearers | 0 > 60 % |  | 
Progress since SA#78
  Under its exception, feature description agreed to be added to 23.401
  Agreed assumptions regarding homogeneous support granularity (with MME Pool Area and SGW Service Area)
  Discussed need for NAS capability indicator, but no conclusion reached
  LS sent to RAN2, RAN3, CT1, CT4 related to above
Next steps:
  Based on the responses from RAN2, RAN3, CT1, CT4 agree the changes needed (if any) to the 23.401 procedures

## Slide 19: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 20: 2.3) Rel-16 and later Work and Maint. (1/14)
WI | Work Item | WP |  | 
FS_LTE_LIGHT_CON | Study on core network aspects of signalling reduction to enable light connection for LTE | 55 > 55% |  | 
Progress since SA#78
  No work conducted during Q1.
Next steps:
  To be decided.

## Slide 21: 2.3) Rel-16 and later Work and Maint. (2/14)
WI | Work Item | WP |  | 
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 20 > 45% |  | 
Progress since SA#78
  A SID update proposes to extend the timeline to June 2018.
  One assumption and one key issue on emergency sessions were added.
  Some solutions were added to the TR.
Next steps:
  Consider further solutions and start evaluations.

## Slide 22: 2.3) Rel-16 and later Work and Maint. (3/14)
WI | Work Item | WP |  | 
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 15 > 25% |  | 
Progress since SA#78
  Some update of the SI scope. Timeline extended to Dec 2018.
  Key issues and solutions added for the trusted scenario.
  Key issues added for wireline access support, related high level requirements, principles and some solution proposals.
Next steps:
  Study continues.

## Slide 23: 2.3) Rel-16 and later Work and Maint. (4/14)
WI | Work Item | WP |  | 
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 10 > 20% |  | 
Progress since SA#78
  Finalizing on key issues. So far 7 key issues have been identified.
  Discussing possible solutions. 3 solutions (some are partial solutions) have been proposed.
Next steps:
  Study continues. Expecting more solutions to be proposed.

## Slide 24: 2.3) Rel-16 and later Work and Maint. (5/14)
WI | Work Item | WP |  | 
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 20 > 25% |  | 
Progress since SA#78
  Ten key issues and one solution agreed for inclusion in TR 23.786.
  eV2X architecture variants based on 5GS were discussed and two alternatives are documented as Annex of TR 23.786.
Next steps:
  Study continues.

## Slide 25: 2.3) Rel-16 and later Work and Maint. (6/14)
WI | Work Item | WP |  | 
FS_ENTRADE | Study on encrypted traffic detection and verification | 0 > 20% |  | 
Progress since SA#78
  Study started in Q1 with capturing scope, architectural assumptions and most key issues.
Next steps:
  Study continues.

## Slide 26: 2.3) Rel-16 and later Work and Maint. (7/14)
WI | Work Item | WP |  | 
FS_eNA | Study of enablers for Network Automation for 5G | 0 > 15% |  | 
Progress since SA#78
  Study started in Q1 with capturing scope, architecture assumption, quite a few use cases and three key issues.
Next steps:
  Study continues with documenting alternative solutions for the existing key issues as well as considering further use cases and key issues.

## Slide 27: 2.3) Rel-16 and later Work and Maint. (8/14)
WI | Work Item | WP |  | 
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 0 > 20% |  | 
Progress since SA#78
  Good progress on structuring the work
    Key issues have been agreed for most of the objectives of the study
    Baselines have been documented for many non-controversial topics to allow more time for the contentious areas early in the study
  Work on “hot topics” (areas that have and are likely to consume most meeting time) progressed well
    Small data transport: various solutions have been agreed to be documented
    Power saving: various solutions have been proposed; not yet handled due to time crunch
Next steps:
  Refine small data solutions
  Consolidate solutions for power saving
  Progress solutions for other key issues

## Slide 28: 2.3) Rel-16 and later Work and Maint. (9/14)
WI | Work Item | WP |  | 
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 0 > 25% |  | 
Progress since SA#78
  Study started. 5 Key issues and 11 solutions introduced.
Next steps:
  Complete the solutions and possibly introduce new solutions.

## Slide 29: 2.3) Rel-16 and later Work and Maint. (10/14)
WI | Work Item | WP |  | 
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 0 > 15% |  | 
Progress since SA#78
  Study started in Q1 with capturing scope, architectural requirements and assumptions;
  12 Key Issues, and 6 Solutions have been documented.
Next steps:
  Study continues.

## Slide 30: 2.3) Rel-16 and later Work and Maint. (11/14)
WI | Work Item | WP |  | 
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 0 > 20% |  | 
Progress since SA#78
  Study Started, Document captures scope, architectural assumptions and most key issues
  Some initial solutions presented and documented
Next steps:
  Study continues; capture and document further solutions, and begin evaluations

## Slide 31: 2.3) Rel-16 and later Work and Maint. (12/14)
WI | Work Item | WP |  | 
FS_LLC_Mob | Study on EPC support for Mobility with Low Latency Communication | 0 > 35% |  | 
Progress since SA#78
  TR scope and skeleton agreed. Progress made on architecture requirements and key issues.
  Three solution concepts added to TR
Next steps:
  Possibly add more solution concepts
  Evaluate and identify specification impacts of the solutions
  Conclude

## Slide 32: 2.3) Rel-16 and later Work and Maint. (13/14)
WI | Work Item | WP |  | 
TEI16 | Technical Enhancements and Improvements Rel-16 | n.a. |  | 
Progress since SA#78
Next steps:

## Slide 33: 2.3) Rel-16 and later Work and Maint. (14/14)
WI | Work Item | WP | CRs approved
TEI16 | Maintenance for pre-Rel-16 features in Rel-16 specs only |  | 

## Slide 34: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) New and Updated WIDs/SIDs and Exceptions
New WID:
  New study for Enhancements to the Service-Based 5G System Architecture, SP-180117
  New study on Enhancement of URLLC supporting in 5G,SP-180118
  New study on enhancement of systems using EPS for Ultra Reliability using commodity equipment, SP-180119
  New study for single radio voice continuity from 5GS to 3G, SP-180120
  New study on Enhancement of Network Slicing, SP-180121
  New study on Application Awareness Interworking between LTE and NR, SP-180122
REVISED WID:
  Revision of Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs, SP-180116
  Revision of Study on the Wireless and Wireline Convergence for the 5G system architecture, SP-180115

## Slide 36: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 37: 2.5) IETF and External SDO Normative Reference Update (1/1)
No new IETF or other SDO dependencies in SA2 specifications.

## Slide 38: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 40: 4) Documents for Information and Approval
For Information
For Approval

## Slide 41: Contents
1) General aspects (events since SA#78, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 42: 5) Collected Items requiring action from SA
    Approval of proposed/updated WIDs

## Slide 43
Thank You!