## Slide 1
Frank Mademann, SA2 Chairman (Huawei)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#80 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work and Work
  2.3) Rel-16 and later Work
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#79
  SA2#127: Apr 2018, Sanya, CN
  SA2#127bis: May 2018, Newport Beach, US
Future SA2 meetings
  SA2#128: Jul 2018, Vilnius, LT
  SA2#128bis: Aug 2018, Sophia Antipolis, FR

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Frank Mademann (Huawei)
  Vice Chairmen: Krisztian Kiss (Apple), Puneet Jain (Intel).
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Many thanks to Maurice Pope and the parallel session chairs Puneet Jain, Krisztian Kiss, LaeYoung Kim, Irfan Ali and Mirko Schramm for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
No changes in SA2 leadership, elected during SA2#121 before SA#79.

## Slide 7: 1) General Aspects (4/8)
Statistics at SA WG2 #127:
149 delegates ‘attended’ (checked-in) SA WG2 #127
  1491 documents, 1456 handled (including revisions), including
    725 CRs (including revisions)
    73 Incoming LSs, of which 27 were postponed
    32 Outgoing LSs Approved
  210 Tdocs postponed / not handled
Total CRs agreed: 188 (+27 revised at SA WG2#127BIS)
Statistics at SA WG2 #127BIS:
140 delegates ‘attended’ (checked-in) SA WG2 #127BIS
  1522 documents, 1322 Tdocs handled (including revisions), including
    725 CRs (including revisions)
    110 Incoming LSs, of which 35 were postponed
    23 Outgoing LSs Approved
  200 Tdocs postponed / not handled
Total CRs agreed: 220
915 people registered on the SA WG2 e-mail reflector on 05 June 2018

## Slide 8: 1) General Aspects (5/8)
Chart: SA2 meeting attendance
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | 124 | 125 | 126 | 127 | 127bis
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159 | 175 | 182 | 113 | 137 | 200 | 137 | 107 | 157 | 168 | 169 | 143 | 157 | 233 | 182 | 175 | 191 | 188 | 156 | 154 | 156 | 222 | 196 | 174 | 149 | 140

## Slide 9: 1) General Aspects (6/8) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| #118bis Jan | #119 Feb | #120 Mar | #121 May | #122 Jun | #122bis Aug | #123 Oct | #124 Nov | #125 Jan | #126 Feb | #127 Apr | #127bis May
maintenance | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4
R15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19
R15 other | 2.5 | 8.5 | 12.3 | 11.5 | 8.3 | 6.3 | 4 | 3
R16 studies | 3.7 | 13.5 | 12 | 19.5 | 20
R15 exceptions | 1 | 1.3 | 1 | 0.2

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
Number of Tdocs
Rel-12
Rel-11
Rel-13
Rel-14
Rel-15
Chart: 
| 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126 | 127 | 127bis
#approved/endorsed/merged (total) | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264 | 311 | 368 | 67 | 414 | 467 | 399 | 516 | 483 | 434
#not handled, postponed | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254 | 188 | 200 | 2 | 148 | 85 | 176 | 154 | 186 | 189
#noted | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142 | 119 | 109 | 7 | 163 | 137 | 142 | 137 | 132 | 183

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-12
Rel-11
Rel-14
Number of CRs
Rel-13
Note: for 5GS (draft) TSs agreed pCRs and for #125 also agreed/endorsed draft CRs are shown
Rel-15
Chart: 
| 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126 | 127 | 127bis
r10 CR | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1 | 3 | 1 | 0 | 1 | 1 | 1
r11 CR | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0 | 6 | 3 | 1 | 1 | 1
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1
r14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2
r15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182
r15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213

## Slide 12: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: 1 CR on GROUPE, 1 CR on LTE_CA/TEI14
  R14: 1 CRs o CUPS, 1 CR on V2XARC, 1 CR on GENCEF, 2 CRs on PS_Data_Off, 1 CR on SDCI, 1 CR on SEW2

## Slide 14: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 15: 2.2) Rel-15 Maintenance and Work (1/3)
WI | Work Item | WP | CRs approved
VoWLAN | Complementary Features for Voice services over WLAN | 100% | 
ProSe_WLAN_DD_Stage2 | Inclusion of WLAN direct discovery technologies as an alternative for ProSe direct discovery | 100% | 
NAPS | Northbound APIs for SCEF – SCS/AS Interworking | 100% | 6
eVoLP | enhanced VoLTE performance | 100% | 
USOS | Unlicensed spectrum offloading system enhancements | 100% | 
EDCE5 | EPC enhancements to support 5G New Radio via Dual Connectivity | 100% | 2
PS_Data_Off_Phase2 | PS Data Off Feature Phase 2 | 100% | 
EPS_URLLC | EPC support for E-UTRAN Ultra Reliable Low Latency Comm. | 100% | 1
TEI15 | Maintenance for pre-Rel-15 features in Rel-15 |  | 13
TEI15 | Rel-15 Cat B/C alignments with other WGs or specifically required (one of those with objections) |  | 7

## Slide 16: 2.2) Rel-15 Maintenance and Work (2/3)
Progress since SA#79
  CRs agreed for TS 23.501 (152 CRs), TS 23.502 (165 CRs), TS 23.503 (31 CRs)
  7 CRs agreed for TSs 23.167, 23.216, 23.271, 23.292
  Some further work needed related to, e.g.:
    Resolving RRC Inactive support, pending RAN(2) decision
    Potential updates based on RAN2 response on handling NSSAI in AS
    Potential updates regarding LAPI/Delay Tolerant access
    Potential updates for Paging Priority and Support for multiple QoS flows
    SMSF Domain selection for roaming scenarios
    Handling multiple PDU Sessions towards the same DNN for Interworking.
  2 CRs with an objection „Clarification on N1 data transfer for RRC-Inactive UE” and “Correction to DNN subscription”
Next steps:
  Focus on essential corrections, resolving open issues, further aligning between 5GS TSs and with the work from other WGs
WI | Work Item | WP |  | 
5GS_Ph1 | 5G System – Phase 1 | 98 > 100% |  | 

## Slide 17: 2.2) Rel-15 Maintenance and Work (3/3)
WI | Work Item | WP |  | 
INOBEAR | Increasing the maximum number of LTE bearers | 100 > 100 % |  | 
Progress since SA#79
  Based on feedback from CT WGs two Cat B and one Cat C are agreed
  The latter adding that all PDN GWs in a PLMN shall support 15 bearers, the MME can be configured with information to select PDN GWs, including for inter-PLMN handover
  This concludes this Rel-15 exception
Next steps:
  maintenance

## Slide 18: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 19: 2.3) Rel-16 and later Work and Maint. (1/19)
WI | Work Item | WP |  | 
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 45 > 70% |  | 
Progress since SA#79
  Another SID update proposes to extend the timeline to Sep 2018
  One more key issue, two more solutions captured
Next steps:
  Update existing solutions to solve remaining issues
  Develop solutions for the new key issue
  Questions to SA1 might be necessary for clarifying some requirements
  Start evaluations

## Slide 20: 2.3) Rel-16 and later Work and Maint. (2/19)
WI | Work Item | WP |  | 
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 25 > 35% |  | 
Progress since SA#79
  Initial conclusions capture for trusted scenario. Only 2 solutions are currently documented.
  Some additional use cases added. Several scenarios are included now.
  Several solutions for different key issues captured
Next steps:
  Conclude study on support of Trusted Non-3GPP
  Study solutions for the other key issues
· ·

## Slide 21: 2.3) Rel-16 and later Work and Maint. (3/19)
WI | Work Item | WP |  | 
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 20 > 40% |  | 
Progress since SA#79
  Definitions and Key Issues become stable.
  6 more new solutions are added since Rel-16 restart the ATSSS study (total of 9 solutions).
Next steps:
  Propose SA2#128 (July 2018) to be last meeting for proposing any new solution proposal
  Start to merge similar proposals (e.g. MPTCP) into common solution to simplify evaluation and solution clean-up
  Evaluation and down selection to be started in SA2#128bis

## Slide 22: 2.3) Rel-16 and later Work and Maint. (4/19)
WI | Work Item | WP |  | 
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 25 > 35% |  | 
Progress since SA#79
  For various key issues such as Service Authorization and Provisioning, Slicing, QoS, PC5 RAT selection, PC5 unicast/multicast, V2X system migration/interworking and Edge computing, several solutions agreed for inclusion in TR 23.786.
  eV2X Architecture variants based on 5GS were further discussed and two more alternatives are documented in Annex A of TR 23.786.
Next steps:
  Study continues.

## Slide 23: 2.3) Rel-16 and later Work and Maint. (5/19)
WI | Work Item | WP |  | 
FS_ENTRADE | Study on encrypted traffic detection and verification | 20 > 70% |  | 
Progress since SA#79
  2 key issues, 7 solutions have been documented
Next steps:
  Evaluate and identify specification impacts of the solutions
  Evaluate any security impacts with SA3 as necessary
  Conclude

## Slide 24: 2.3) Rel-16 and later Work and Maint. (6/19)
WI | Work Item | WP |  | 
FS_eNA | Study of enablers for Network Automation for 5G | 15 > 30% |  | 
Progress since SA#79
  Architecture assumption and framework are captured
  Quite a few key issues and also a few solution are captured
Next steps:
  Focus on the existing key issue and add no further use cases and key issues after the July SA2 meeting
  Study solutions for the existing key issues

## Slide 25: 2.3) Rel-16 and later Work and Maint. (7/19)
WI | Work Item | WP |  | 
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 20 > 50% |  | 
Progress since SA#79
  Good progress on most key issues
  Some key issues are essentially ready for conclusion
Next steps
  Next two/three SA2 meetings will focus on
    addressing open issues of solutions already in the TR
    documenting solutions for remaining key issues
  Evaluation/conclusion expected to start at SA2#128b and SA2#129

## Slide 26: 2.3) Rel-16 and later Work and Maint. (8/19)
WI | Work Item | WP |  | 
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 25 > 40% |  | 
Progress since SA#79
  5 Key issues and 11 solutions are documented.
Next steps:
  Complete the solutions and start evaluations.

## Slide 27: 2.3) Rel-16 and later Work and Maint. (9/19)
WI | Work Item | WP |  | 
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 15 > 45% |  | 
Progress since SA#79
  4 new key issues and 14 new solutions captured
  9 existing solutions updated
  Question for RAN2 and SA1 for clarification of service requirements
Next steps:
  Possibly capturing new solutions
  Starting evaluations and conclusions

## Slide 28: 2.3) Rel-16 and later Work and Maint. (10/19)
WI | Work Item | WP |  | 
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 20 > 40% |  | 
Progress since SA#79
  Target end dates moved to December – although SID not yet updated
  Most Key issues captured multiple solutions; some solutions still requiring refinement
  No evaluations started
Next steps:
  Continue to clean up solutions
  Begin solution evaluations and identify solution merger opportunities
  Identify preliminary conclusions and document any merged solutions

## Slide 29: 2.3) Rel-16 and later Work and Maint. (11/19)
WI | Work Item | WP |  | 
FS_LLC_Mob | Study on EPC support for Mobility with Low Latency Communication | 35 > 75% |  | 
Progress since SA#79
  2 solutions added (3 were there in March)
  Impacts and evaluation of individual solutions progressing.
  TR provided to SA for information.
Next steps:
  Complete solutions and evaluations and agree conclusions.

## Slide 30: 2.3) Rel-16 and later Work and Maint. (12/19)
WI | Work Item | WP |  | 
FS_5G-SRVCC | Study for single radio voice continuity from 5GS to 3G | 0 > 80% |  | 
Progress since SA#79
  4 key issues, 5 solutions have been documented
  Question to RAN2 and RAN6 on UTRAN impact due to return functionality
Next steps:
  Possibly adding more solutions
  Evaluation and identification of specification impacts from the solutions
  Conclusion

## Slide 31: 2.3) Rel-16 and later Work and Maint. (13/19)
WI | Work Item | WP |  | 
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 0 > 15% |  | 
Progress since SA#79
  Architecture assumption and 4 key issues are captured in the TR.
  Solution discussion for 3 key issues started.
Next steps:
  Collect further key issues and refine existing key issues.
  Develop solutions.

## Slide 32: 2.3) Rel-16 and later Work and Maint. (14/19)
WI | Work Item | WP |  | 
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 0 > 15% |  | 
Progress since SA#79
  6 Key issues are identified and captured in the TR
  Initial solutions such as addressing reliability and framework key issues are captured in the TR
Next steps:
  Study continues

## Slide 33: 2.3) Rel-16 and later Work and Maint. (15/19)
WI | Work Item | WP |  | 
FS_eNS | Study on Enhancement of Network Slicing | 0 > 10% |  | 
Progress since SA#79
  Basic Definition was defined “Mutually Exclusive Slicing Access”
  Scope of study item has been expanded to include security support for 3rd party services and 2 additional time units was requested in the revised SID
  Fundamental key issues for Mutually Exclusive Slicing Access and Network Slicing interworking between EPC and 5GC are defined
Next steps:
  Expecting more definitions, key issues and solutions to be proposed

## Slide 34: 2.3) Rel-16 and later Work and Maint. (16/19)
WI | Work Item | WP |  | 
FS_AAI_LTE_NR | Study on Application Awareness Interworking between LTE and NR | 0 > 30% |  | 
Progress since SA#79
  Study started in Q2 with capturing scope, architecture requirements and assumptions, 4 key issues and 4 solutions.
Next steps:
  Study continues.

## Slide 35: 2.3) Rel-16 and later Work and Maint. (17/19)
WI | Work Item | WP |  | 
FS_EPS_URACE | Study on enhancement of systems using EPS for Ultra Reliability and Availability using commodity equipment | 0 > 10% |  | 
Progress since SA#79
  Some key issues and 2 outlines of solutions added.
Next steps:
  Develop solutions.

## Slide 36: 2.3) Rel-16 and later Work and Maint. (18/19)
WI | Work Item | WP |  | 
TEI16 | Technical Enhancements and Improvements Rel-16 | n.a. |  | 
Progress since SA#79
  1 Cat B CR “Include support for eSRVCC in IMS architectures with no IMS-level roaming agreements”
Next steps:

## Slide 37: 2.3) Rel-16 and later Work and Maint. (19/19)
WI | Work Item | WP | CRs approved
TEI16 | Maintenance for pre-Rel-16 features in Rel-16 specs only |  | 

## Slide 38: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: 2.4) New and Updated WIDs/SIDs and Exceptions
New WID:
    New study on architecture aspects for using satellite access in 5G
    New study on supporting Flexible Local Area Data Network
    New study on 5GS Enhanced support of Vertical and LAN Services
    New study on system architecture for next generation real time communication services
    New WI on 5GS Transfer of Policies for Background Data Transfer
    New Study on optimisations on UE radio capability signalling
REVISED WID:
    Revised study on Enhancement of Network Slicing
    Revisded study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs
    Revised study on Cellular IoT support and evolution for the 5G System
    Revised Study of enablers for Network Automation for 5G

## Slide 40: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 41: 2.5) IETF and External SDO Normative Reference Update (1/1)
none

## Slide 42: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 43: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 44: 4) Documents for Information and Approval
Presentation for Information
  TR 23.739, Study on enhancement of EPC for low latency communication including device mobility
For Approval

## Slide 45: Contents
1) General aspects (events since SA#79, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 46: 5) Collected Items requiring action from SA
    Approval of proposed/updated WIDs

## Slide 47
Thank You!

## Slide 48
Annex: SA2 work planning sheet