## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#81
Frédéric Gabin
SA4 Chairman, Ericsson LM
(Agenda Item 7.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to completed items in Rel-15 and earlier
  Rel-15 Work Items
  Rel-16 Work Items
  Rel-16 Study Items
  Miscellaneous
Proposed new WIDs/SIDs
Summary of action items
List of documents to SA

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, ETSI)
  Vice Chairmen:
    Nikolai Leung (Qualcomm Incorporated, ATIS)
    Gilles Teniou (ORANGE, ETSI)
  Secretary: Paolo Usai (MCC Support)
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm Austria RFFE GmbH, ETSI) | Frédéric Gabin (Ericsson LM, ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Paolo Usai (ETSI) | Gilles Teniou (ORANGE, ETSI)

## Slide 4: Meetings held since SA#80 - 1
SWG conference calls (2 hours each)
  3GPP SA4 telco on FS_MBMS_IoT 14JUN
  3GPP SA4 telco on VRStream video 14JUN
  3GPP SA4 telco on FRASE 19JUN
SA4 AH meetings
  3GPP SA4 Ad Hoc on VRStream 8JUL
SA4 plenary meetings
Meeting | Dates | Venue and Host
SA4#99 | 9-13 Jul 2018 | Host: EF3, Venue: Rome, Italy

## Slide 5: Meetings held since SA#80 - 2
SWG conference calls (2 hours each)
  3GPP SA4 telco on FS_5GMedia_Distribution 16AUG
  3GPP SA4 telco on LiQuImAS 27AUG
  3GPP SA4 telco on VRStream 28AUG
  3GPP SA4 telco on E-FLUS 29AUG

## Slide 6: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  3GPP SA4 telco on SerInter 26SEP
  3GPP SA4 telco on E-FLUS 27SEP
SA4 plenary meetings (2018)
Meeting | Dates | Venue and Host
SA4#100 | 15-19 Oct 2018 | Host: IF3, Venue: Kochi, India
SA4#101 | 19-23 Nov 2018 | Host: Samsung, Venue: Busan, Korea

## Slide 7: Calendar of future meetings - 2
SA4 plenary meetings (2019)
Currently planning a workshop on “Immersive media meets 5G”
  Jointly organized with VR-Industry Forum and Advanced Imaging Society
  15th-16th April 2019, Location US West Coast (exact location TBD)
Meeting | Dates | Venue and Host
SA4#102 | 28 January - 1st February 2019 | Host: EF3 , Venue: TBD (NEW!)
SA4#103 | 8 - 12 April 2019 | Host: NAF3, Venue: US
SA4#104 | 1 - 5 July 2019 | Host: Apple, Venue: Cork, Ireland
SA4#105 | 12 - 16 August 2019 | Host: EF3, Venue: Ljubljana, Slovenia
SA4#106 | 21 - 25 October 2019 | Host: Samsung, Venue: Korea (NEW!)

## Slide 8: SA4 meeting statistics
Note: The scope of SA4#80-BIS was limited to only one Work Item (EVS_Codec).

## Slide 9: Documents, participants and SWGs at SA4#99
*) Includes Tdocs and participants of joint sessions with SQ SWGs.
**) Includes Tdocs and participants of joint sessions with EVS, SQ, MBS and MTSI SWGs.
***) Includes Tdocs and participants of joint sessions with MBS SWG.
Note: postponed documents are included in the count.

## Slide 10: List of SA4 Work Items for Rel-15
Rel-15 Work Items (active ones have agreed exceptions)
  Server and Network Assisted DASH for 3GPP Multimedia Services (SAND) – completed at SA#77
  Framework for Live Uplink Streaming (FLUS) – completed at SA#80
  Enhanced QoE Reporting for MTSI (EQoE_MTSI) – completed at SA#79
  SAND for MBMS (SAND4M) – completed at SA#80
  Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS)
  Addition of HDR to TV Video Profiles (HDR) – completed at SA#78
  Virtual Reality Profiles for Streaming Media (VRStream)
  Receive acoustic output test in the presence of background noise (RAOT) - completed at SA#80
  Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN)
  FEC and ROHC Activation for GCSE over MBMS (FRASE)
  Media Handling Aspects of 5G Conversational Services (5G_MTSI_Codecs)

## Slide 11: List of SA4 Work and Study Items for Rel-16
Rel-16 Work Items
  EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
  Usage of CAPIF for xMB API (CAPIF4xMB)
  Service Interactivity (SerInter)
  Alternative EVS implementation using updated fixed-point basic operators (Alt_FX_EVS)
  Enhancements to Framework for Live Uplink Streaming (E-FLUS)
  Addition of HLG HDR to TV Video Profiles (HLG_HDR)
Rel-16 Study Items
  V2X Media Handling and Interaction (FS_mV2X)
  QoE metrics for VR (FS_QoE_VR)
  Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY)
  Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI)
  Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
  Study on MBMS User Services for IoT (FS_MBMS_IoT)
  EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE)

## Slide 12: SWGs and ongoing Work Items - 1
Work Item | EVS SWG | MBS SWG | MTSI SWG | SQ SWG | Video SWG
Service Interactivity (SerInter) |  | X |  |  | 
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) |  |  |  | X | 
Virtual Reality Profiles for Streaming Media (VRStream) | x | x |  | x | X
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | X |  |  |  | 
Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) |  |  |  | X | 
FEC and ROHC Activation for GCSE over MBMS (FRASE) |  | X |  |  | 
Media Handling Aspects of 5G Conversational Services (5G_MTSI_Codecs) |  |  | X |  | 
Usage of CAPIF for xMB API (CAPIF4xMB) |  | X |  |  | 
X = main responsible SWG
x = SWG participating into the work/study

## Slide 13: SWGs and ongoing Work Items - 2
Work Item | EVS SWG | MBS SWG | MTSI SWG | SQ SWG | Video SWG
Alternative EVS implementation using updated fixed-point basic operators (Alt_FX_EVS) | X |  |  |  | 
Enhancements to Framework for Live Uplink Streaming (E-FLUS) |  | x | X |  | 
Addition of HLG HDR to TV Video Profiles (HLG_HDR) |  |  |  |  | X
X = main responsible SWG
x = SWG participating into the work/study

## Slide 14: SWGs and ongoing Study Items
Study Item | EVS SWG | MBS SWG | MTSI SWG | SQ SWG | Video SWG
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) |  | X |  |  | 
Study on MBMS User Services for IoT (FS_MBMS_IoT) |  | X |  |  | 
V2X Media Handling and Interaction (FS_mV2X) |  |  | X |  | 
QoE metrics for VR (FS_QoE_VR) |  | x |  |  | X
Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY) |  |  | X |  | 
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) |  |  | X |  | 
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | X |  |  |  | 
X = main responsible SWG
x = SWG participating into the work/study

## Slide 15: SA4 progress highlights
CRs to completed items in Rel-15 and earlier
Ongoing Work Items
  5 Rel-15 WIs
  6 Rel-16 WIs
Ongoing Study Items
  7 Rel-16 SIs
SA4 documents at SA#81
  Total number of CRs: 21
    Rel-13: 1
    Rel-14: 2
    Rel-15: 13
    Rel-16: 5
  6 TRs (all for approval)
  4 TSs (one for information and 3 for approval)
  2 revised WIDs, 4 new WIDs and 2 new SIDs.

## Slide 16: CRs to completed items in Rel-15 and earlier
CRs
    Rel-13: 1 CRs (Cat F)
    Rel-14: 2 CRs (Cat F and Cat A)
    Rel-15: 6 CRs (Cat F and Cat A)
Tdoc | Title | Source | Type | For | Agenda item #
SP-180638 | CRs to TS 26.116 on Correction on AVC Colour Parameters (Release 13 to Release 15) (TVProf & HDR) | SA WG4 | CR pack | Approval | 13
SP-180639 | CRs to TS 26.346 on Correction regarding xMB-U usage for SCEF (Release 14 & Release 15) (AE_enTV-MI_MTV) | SA WG4 | CR pack | Approval | 14
SP-180640 | CR to TR 26.939 on Corrections of fMP4 instantiation description (Release 15) (FLUS) | SA WG4 | CR pack | Approval | 15D.2
SP-180641 | CR to TS 26.114 on Corrections to QMC signalling (Release 15) (EQoE_MTSI) | SA WG4 | CR pack | Approval | 15D.3
SP-180652 | CR to TS 26.247 on Corrections to QMC signalling (Release 15) (IQoE, TEI15) | SA WG4 | CR pack | Approval | 15G.1
SP-180653 | CR to TR 26.973 on Corrections, modification of Experiment 4 and addition to fixed-point basic operators (Release 15) (FS_BASOP) | SA WG4 | CR pack | Approval | 15G.2

## Slide 17: Work progress: Rel-15 Work Items (exceptions)
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) – complete !
Virtual Reality Profiles for Streaming Media (VRStream) – complete !
Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) – complete !
FEC and ROHC Activation for GCSE over MBMS (FRASE) – complete !
Media Handling Aspects of 5G Conversational Services (5G_MTSI_Codecs) – complete !

## Slide 18: Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) – complete !
The objective of the work item is to produce a technical report and two technical specifications, one with subjective and one with objective test methodologies for the assessment of immersive audio systems. Simultaneous presentation of 360-degree videos is to be considered.
At SA4#99, the draft TS 26.259 Subjective Test Methodologies for the Evaluation of Immersive Audio Systems was progressed to version 1.0.0 to be presented for approval at SA#81 and the draft TR 26.861 Investigations on Test Methodologies for Immersive Audio Systems was progressed to version 1.0.0. to be presented for approval at SA#81;
At SA4 SQ Telco on LiQuImAS, with decision power on 27th August 2018, the draft TS 26.260 Objective Test Methodologies for the Evaluation of Immersive Audio Systems was progressed to version 1.0.0 and agreed to be presented for approval at SA#81
WID: SP-170609
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) | TS 26.259 TS 26.260 TR 26.861 | 35% -> 100% - completed ! | SA#81 | SP-180642 Draft TR 26.861 Investigations on test methodologies for immersive audio systems (Release 15) v. 1.0.0 (LiQuImAS) SP-180643 Draft TS 26.259 Subjective test methodologies for the evaluation of immersive audio systems (Release 15) v. 1.0.0 (LiQuImAS) SP-180644 Draft TS 26.260 Objective test methodologies for the evaluation of immersive audio systems (Release 15) v. 1.0.0 (LiQuImAS) SP-180837 Summary for WI LiQuImAS
Note: Progress since last SA is shown with blue colour.

## Slide 19: Virtual Reality Profiles for Streaming Media (VRStream) – complete ! - 1
The objective of this work item is to define the relevant media and protocol enablers for the set of VR Streaming use cases related to UE consumption of managed and third party VR content as documented in TR26.918
At SA4#99, 3 video profiles and one audio profile were added to TS 26.118 3GPP Virtual reality profiles for streaming applications (Release 15).
Note on audio profiles
  4 audio profile proposals had been submitted to the 3GPP SA4 Ad Hoc on VRStream that took place the day before start of SA4#99 (i.e. 8th July). The ad hoc and SA4 joint sub-working groups reviewed the test results, cross-check results and descriptions of the profiles. After discussions the following way forward was found agreeable at SA4 closing plenary
    All the proponents are documented into the TR 26.8xx.
    Only one solution is documented in TS 26.118, namely MPEG-H 3D Audio Baseline profile.
    Only one solution is recommended ("should be supported") in the 3GPP services (PSS and MBMS). namely MPEG-H 3D Audio Baseline profile.
    Continuing the efforts of considering the other 3 VR streaming audio solutions under Release 16 by creating a dedicated Work Item.
  The regular working procedures were applied for decision making as no specific profile selection process had been defined.
Note: Progress since last SA is shown with blue colour.

## Slide 20: Virtual Reality Profiles for Streaming Media (VRStream) – complete ! - 2
Also at SA4#99 the necessary CRs were also prepared to reference the appropriate profiles from MBMS and PSS specifications. Also a new TR Virtual Reality (VR) streaming audio; Characterization test results was agreed and added in a revision of the WID.
At SA4 Video Telco on VRStream with decision power on 28th August 2018, the new TS 26.118 and the new TR were finalized and agreed to be sent for approval. The related CRs to PSS and MBMS were agreed and the Work Item summary was reviewed, updated and endorsed.
WID: SP-170612
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Virtual Reality Profiles for Streaming Media (VRStream) | CRs to TS 26.247, TS 26.346 and TS 26.234 New TS 26.118 | 60% -> 100% - completed ! | SA#81 | SP-180645 Revised Work Item Description on "Virtual Reality Profiles for Streaming Media" (VRStream) SP-180646 Draft TR 26.8de Virtual Reality (VR) streaming audio; characterization test results (Release 15) v. 1.0.0 (VRStream) SP-180647 Draft TS 26.118 3GPP Virtual reality profiles for streaming applications (Release 15) v. 2.0.0 (VRStream) SP-180685 CRs to TS 26.234 & TS 26.346 on Virtual Reality (Release 15) (VRStream) SP-180746 Summary for work item 'Virtual Reality Profiles for Streaming Media
Note: Progress since last SA is shown with blue colour.

## Slide 21: Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) – complete !
The goal of this work item is to update TS 26.131 Terminal acoustic characteristics for telephony; Requirements, i.e. to replace provisional values from this technical specification with empirically determined ones.
At SA4#99, Requirements and objectives for SWB and FB terminal acoustics were agreed. The usage of model B according to ETSI TS 103 281 [50] is for further study, pending a commercially available implementation. A work item summary was endorsed.
WID: SP-170836
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) | CRs to TS 26.131 | 80% -> 100% - completed ! | SA#81 | SP-180648 CRs to TS 26.131 & TS 26.132 on Speech quality in the presence of ambient noise for super-wideband and fullband modes (Release 15) (SPAN) SP-180838 Summary for work item SPAN
Note: Progress since last SA is shown with blue colour.

## Slide 22: FEC and ROHC Activation for GCSE over MBMS (FRASE) – complete !
The goal of this work item is to update the MBMS delivery methods as required to enable the GCS AS to activate ROHC and FEC between the BM-SC and the UE and determine and implement necessary updates to the xMB interface to enable appropriate exposure of support ROHC and FEC activation to 3rd party content providers.
In an earlier CR, the xMB has been extended to allow the content provider to indicate if it wishes to activate ROHC and FEC. However, the delivery methods that are relevant for group communication, namely the GC and the Transparent delivery methods have not yet been extended. A CR was agreed at SA4#99 to provide the necessary functionality to perform ROHC and FEC over broadcast if requested by the content provider. An LS was sent to CT3 (cc SA6) on this matter.
WID: SP-180206
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
FEC and ROHC Activation for GCSE over MBMS (FRASE) | CRs to TS 26.346 | 30% -> 100% - completed ! | SA#81 | SP-180649 CR to TS 26.346 on Adding Support for ROHC and FEC (Release 15) (FRASE) Work Item Summary n/a
Note: Progress since last SA is shown with blue colour.

## Slide 23: Media Handling Aspects of 5G Conversational Services (5G_MTSI_Codecs) – complete !
The objective of this Work Item is to specify the media handling aspects of 5G conversational services. More specifically, this work item aims to conduct normative work in TS 26.114 and TS 26.223 addressing the codec requirements for a 5G MTSI and IMS Telepresence UE, including the following aspects, as aligned with the agreed conclusions in TR 26.919
At SA4#99, the Work Item was revised to support the MTSI procedures for basic NR access and RAN assisted codec adaptation over NR access as part of Rel-15. Speech codec requirements for 5G MTSI clients were agreed as well as functionality for the NR access and RAN Assisted Codec Adaptation.
WID: SP-180033
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Media Handling Aspects of 5G Conversational Services (5G_MTSI_Codecs) | CRs to TS 26.114 and TS 26.223 | 60% -> 100% - completed ! | SA#81 | SP-180650 Revised Work Item Description on "Media Handling Aspects of 5G Conversational Services" (5G_MTSI_Codecs) SP-180651 CRs to TS 26.114 on Media Handling Aspects of 5G Conversational Services (Release 15) (5G_MTSI_Codecs) SP-180669 Summary for work item 'Media Handling Aspects of 5G Conversational Services'
Note: Progress since last SA is shown with blue colour.

## Slide 24: Work progress: Rel-16 Work Items
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Usage of CAPIF for xMB API (CAPIF4xMB)
Service Interactivity (SerInter)
Addition of HLG HDR to TV Video Profiles (HLG_HDR)
Alternative EVS implementation using updated fixed-point basic operators (Alt_FX_EVS)
Enhancements to Framework for Live Uplink Streaming (E-FLUS)

## Slide 25: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
At SA4#99, it was agreed to replace the Rapporteur Mr Jon Gibbs (retired with a bgi thank from the group!) with Mr. Bin Wang. IVAS Design Constraints (IVAS-4) Permanent Document was progressed and agreed as v0.0.5 with modifications on Bit Rates, Backward Interoperability and Interface for binaural rendering.
WID: SP-170611
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 15% -> 20% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 26: Usage of CAPIF for xMB API (CAPIF4xMB)
The objective of this work item is to modify xMB stage 2 to align it with the CAPIF TS 23.222 and to separate xMB stage 2 definition into a new specification.
At SA4#99, the draft TS 26.348 Northbound API for MBMS (xMB Reference Point) was raised to v.1.0.0 to be presented for information.
WID: SP-180031
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Usage of CAPIF for xMB API (CAPIF4xMB) | New TS 26.348 CRs to TS 26.346 | 25% -> 40% | SA#82 | SP-180654 Draft TS 26.348 Northbound Application Programming Interface (API) for Multimedia Broadcast/Multicast Service (MBMS) at the xMB reference point (Release 16) v. 1.0.0 (CAPIF4xMB)
Note: Progress since last SA is shown with blue colour.

## Slide 27: Service Interactivity (SerInter)
The objective of the work item is to :
  Enable delivery of notifications to interactivity applications,
  Define the means for the BM-SC to signal, and the MBMS client to unambiguously identify, interactivity-related content items
  Support the measurement and reporting of interactivity-related usage by the user/device
At SA4#99, A CR to TS 26.247 content on Signaling and Reporting of Interactivity Usage in 3GP-DASH was agreed. Also an LS response on DASH-APIs (To: DASH-IF) was approved to indicate our requirements.
WID: SP-170796
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Service Interactivity (SerInter) | CRs to TSs 26.346, 26.247, 26.347 | 40% -> 50% | SA#82 | SP-180655 CR to TS 26.247 on Signaling and Reporting of Interactivity Usage in 3GP-DASH (Release 16) (SerInter)
Note: Progress since last SA is shown with blue colour.

## Slide 28: Addition of HLG HDR to TV Video Profiles (HLG_HDR) – complete !
The objective of this work item is to define the relevant extensions to support High Dynamic Range in 3GPP TV Video Profiles, based on Hybrid Log Gamma (HLG), which is specified by ITU-R in ITU-R Recommendation BT.2100.
At SA4#99 the necessary CR to TS 26.116 on HLG HDR video was agreed.
WID: SP-180287
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Addition of HLG HDR to TV Video Profiles (HLG_HDR) | CRs to 26.116, 26.346, 26.234. | 00% -> 100% - completed ! | SA#82 | SP-180656 CR to TS 26.116 on HLG HDR video (Release 16) (HLG_HDR) SP-180839 Summary for WI HLG_HDR
Note: Progress since last SA is shown with blue colour.

## Slide 29: Alternative EVS implementation using updated fixed-point basic operators (Alt_FX_EVS)
The objective of the work item is to develop and standardize an alternative fixed-point implementation of EVS using the extended set of fixed-point basic operators defined in TR 26.973.
At SA4#99,
  An initial version of Permanent document Alt_FX_EVS-2: Alt_FX_EVS Processing Plan, v0.1. (defines how audio material must be prepared for the validation tests of the 3GPP Alt_FX_EVS codec);
  An initial version of Permanent document Alt_FX_EVS-3: Alt_FX_EVS Test Plan, v0.2. (the test plan for validation of the Alternative Fixed-point EVS implementation using updated fixed-point basic operators );
  An initial version of Permanent document Alt_FX_EVS-1: Alt_FX_EVS Project Plan, v0.2.
WID: SP-180286
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Alternative EVS implementation using updated fixed-point basic operators (Alt_FX_EVS) | TS 26.452 | 00% -> 20% | SA#82 | None
Note: Progress since last SA is shown with blue colour.

## Slide 30: Enhancements to Framework for Live Uplink Streaming (E-FLUS)
The objective of the work item is to enhance the Framework for Live Uplink Streaming:
  Recommend new QoS features including new QCI/5QI values
  Specify means to leverage existing interfaces and contribute to evolving 5G interfaces
  Specify the necessary control plane functionality to support downstream media distribution
  Define or leverage definitions of network-based media processing functions (e.g., video stitching, media transcoding and content reformatting), and enablers (e.g. network APIs),
  Define 3GPP media codec profile(s) for FLUS services
At SA4#99, there were initial inputs and discussions and an LS on New QCI-5QIs for FLUS was sent to RAN2.
WID: SP-180285
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Enhancements to Framework for Live Uplink Streaming (E-FLUS) | CRs to TS 26.238 CRs to TR 26.939 | 00% -> 20% | SA#83 | None
Note: Progress since last SA is shown with blue colour.

## Slide 31: Work progress: Rel-16 Study Items
V2X Media Handling and Interaction (FS_mV2X)
QoE metrics for VR (FS_QoE_VR)
Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY)
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI)
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
Study on MBMS User Services for IoT (FS_MBMS_IoT)
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE)

## Slide 32: V2X Media Handling and Interaction (FS_mV2X)
The overall objective of this work item is to analyse the use cases of VaD explained in TR 22.886 and their requirements in TS 22.186 in detail, to clarify the operation of advanced driving using networked visual information. The required procedures for media capture, compression, and transmission are investigated. We also study the possibility of using other types of media-related information 3GPP services can supply to vehicles, such as voice, audio, image, or graphics.
At SA4#99, TR 26.985 was progressed with potential procedures for Support for remote driving, Information sharing for high/full automated driving, Video data sharing for assisted and improved automated driving (VaD), Teleoperated support (TeSo), Video composition, Data Collection from in-vehicular sensors for HD Map updates, initial considerations on protocol and Media considerations, Sensor sharing of object information. The TR was raised to v0.6.0.
WID: SP-170810
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
V2X Media Handling and Interaction (FS_mV2X) | TR 26.985 | 60% -> 80% | SA#82 | None
Note: Progress since last SA is shown with blue colour.

## Slide 33: QoE metrics for VR (FS_QoE_VR)
The objective of this Study Item is to investigate the QoE parameters and metrics which may need to be reported by the client to the network for evaluation of VR user experience.
At SA4#93, the Draft TR 26.929 QoE parameters and metrics relevant to the Virtual Reality (VR) user experience, was progressed to v. 0.4.0 with inclusion of Presentation Delay aspects.
WID: SP-170614
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
QoE metrics for VR (FS_QoE_VR) | TR 26.929 | 20% -> 25% | SA#82 -> SA#83 | None
Note: Progress since last SA is shown with blue colour.

## Slide 34: Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY) – complete !
The objective of this Study Item is to study the media handling aspects of RAN delay budget reporting framework in MTSI.
At SA4#99, Draft TR 26.910 was progressed to v 2.0.0. with coverage analysis and conclusion clause added. This technical report investigates several MTSI enhancements relevant to the media handling aspects of RAN delay budget reporting.
WID: SP-170837
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY) | TR 26.910 | 60% -> 100% - completed ! | SA#81 | SP-180658 Draft TR 26.910 Study on media handling aspects of Radio Access Network (RAN) delay budget reporting in Multimedia Telephony Service for Internet Protocol (IP) Multimedia Subsystem (IMS) (MTSI) (Release 16) v. 2.0.0 (FS_E2E_DELAY)
Note: Progress since last SA is shown with blue colour.

## Slide 35: Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) – complete !
The objective is to study media handling aspects of conversational services in 5G, taking as baseline the Stage-1 requirements developed by SA1 in TS 22.261, as well as the Stage-2 architecture for 5G systems developed by SA2 in TS 23.501.
At SA4#99, the draft TR 26.919 Study on Media Handling Aspects of Conversational Services in 5G Systems (Release 15) was progressed to v. 2.0.0. This technical report studies media handling aspects of 5G conversational services, focusing on Multimedia Telephony Service over IMS (MTSI) in TS 26.114 and IMS-based Telepresence Service in TS 26.223. It was updated with modifications to aspects relating to Efficient Speech User Plane, Media Rate Adaptation, VR Services, New Radio and 5GS, Profiles for 5G Deployments and contains additional conclusions.
WID: SP-170336
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) | TR 26.919 | 80% -> 100% - completed ! | SA#81 | SP-180659 Draft TR 26.919 Study on media handling aspects of conversational services in 5G systems (Release 16) v. 2.0.0 (FS_5G_MEDIA_MTSI)
Note: Progress since last SA is shown with blue colour.

## Slide 36: Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution)
The overall objective of the study item is to identify the required evolutions of media handling network and device functions and APIs of the 5G architecture to satisfy SA1 use cases and evolve PSS and MBMS User services.
At SA4#99, TR 26.891 5G enhanced mobile broadband; Media distribution was progressed to v1.2.0 with aspects relating to the 5G QoS model, Evolution of PSS and MBMS towards 5G, Conditional and Dynamic Policies for Application Instances and contains additional conclusions. An LS on QoS Handling for Media Distribution over 5G was approved at 3GPP SA4 telco 16th August.
The following aspects are still pending and more time was planned to complete them:
  Finalize functional breakdown and mapping of existing services
  Refine the QoS handling for media distribution and identify open questions
  Finalize conclusions of the network architecture aspects
WID: SP-170334
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) | TR 26.891 | 70% -> 75% | SA#81 -> SA#82 | None
Note: Progress since last SA is shown with blue colour.

## Slide 37: Study on MBMS User Services for IoT (FS_MBMS_IoT) – complete !
The objective of this study is to investigate and make recommendations on MBMS User Service profiles and optimizations to provide for IoT.
At SA4#99 3GPP TR 26.850 MBMS for IoT (Release 15) was progressed to V2.0.0, including additions on scope, references, definitions, Binary data formats, Solution for announcement with critical data delivery, Solution for reception report procedures, Solution for service announcement procedures, and Conclusions clause. Modifications were agreed to MBMS User Service Announcement Profile, to Solutions for File Repair using CoAP
WID: SP-170592
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Study on MBMS User Services for IoT (FS_MBMS_IoT) | TR 26.850 | 90% -> 100% - completed ! | SA#81 | SP-180660 Draft TR 26.850 MBMS for IoT (Release 16) v. 2.0.0 (FS_MBMS_IoT)
Note: Progress since last SA is shown with blue colour.

## Slide 38: EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) – complete !
The objective of this study item is to study non bit-exact conformance criteria and a set of potential conformance tool(s) for the floating-point code in TS 26.443, ensuring that high quality floating-point implementations preserve the quality of EVS.
At SA4#99, the draft TR 26.843 Study on Non Bit-Exact Conformance Criteria and Tools for Floating-Point EVS Codec (Release 15) was progressed to v. 2.0.0. This technical report investigates methods and criteria for a conformance process of EVS floating-point implementation. This new version contains updated results for MOS-LQO verification, loudness tool (for encoder) and interoperability issue. A conclusion to the technical report was added including recommended normative work.
WID: SP-170618
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | TR 26.843 | 70% -> -> 100% - completed ! | SA#81 | SP-180661 Draft TR 26.843 Codec for Enhanced Voice Services (EVS); Study on non-bit-exact conformance criteria and tools for floating-point EVS codec (Release 16) v. 2.0.0 (FS_EVS_FCNBE)
Note: Progress since last SA is shown with blue colour.

## Slide 39: Overview of work progress Rel-15 work Items - 1
Note: Progress since last SA is shown with blue colour.
.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Test Methodologies for the Evaluation of Perceived Listening Quality in Immersive Audio Systems (LiQuImAS) | TS 26.259 TS 26.260 TR 26.861 | 35% -> 100% - completed ! | SA#81 | SP-180642 Draft TR 26.861 Investigations on test methodologies for immersive audio systems (Release 15) v. 1.0.0 (LiQuImAS) SP-180643 Draft TS 26.259 Subjective test methodologies for the evaluation of immersive audio systems (Release 15) v. 1.0.0 (LiQuImAS) SP-180644 Draft TS 26.260 Objective test methodologies for the evaluation of immersive audio systems (Release 15) v. 1.0.0 (LiQuImAS) SP-180837 Summary for WI LiQuImAS
Virtual Reality Profiles for Streaming Media (VRStream) | CRs to TS 26.247, TS 26.346 and TS 26.234 New TS 26.118 | 60% -> 100% - completed ! | SA#81 | SP-180645 Revised Work Item Description on "Virtual Reality Profiles for Streaming Media" (VRStream) SP-180646 Draft TR 26.8de Virtual Reality (VR) streaming audio; characterization test results (Release 15) v. 1.0.0 (VRStream) SP-180647 Draft TS 26.118 3GPP Virtual reality profiles for streaming applications (Release 15) v. 2.0.0 (VRStream) SP-180685 CRs to TS 26.234 & TS 26.346 on Virtual Reality (Release 15) (VRStream) SP-180746 Summary for work item 'Virtual Reality Profiles for Streaming Media

## Slide 40: Overview of work progress Rel-15 work Items – 2
Note: Progress since last SA is shown with blue colour.
.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Speech quality in the presence of ambient noise for super-wideband and fullband modes (SPAN) | CRs to TS 26.131 | 80% -> 100% - completed ! | SA#81 | SP-180648 CRs to TS 26.131 & TS 26.132 on Speech quality in the presence of ambient noise for super-wideband and fullband modes (Release 15) (SPAN) SP-180838 Summary for work item SPAN
FEC and ROHC Activation for GCSE over MBMS (FRASE) | CRs to TS 26.346 | 30% -> 100% - completed ! | SA#81 | SP-180649 CR to TS 26.346 on Adding Support for ROHC and FEC (Release 15) (FRASE) Work Item Summary n/a
Media Handling Aspects of 5G Conversational Services (5G_MTSI_Codecs) | CRs to TS 26.114 and TS 26.223 | 60% -> 100% - completed ! | SA#81 | SP-180650 Revised Work Item Description on "Media Handling Aspects of 5G Conversational Services" (5G_MTSI_Codecs) SP-180651 CRs to TS 26.114 on Media Handling Aspects of 5G Conversational Services (Release 15) (5G_MTSI_Codecs) SP-180669 Summary for work item 'Media Handling Aspects of 5G Conversational Services'

## Slide 41: Overview of work progress Rel-16 Work Items - 1
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#81
EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 15% -> 20% | SA#86 | None
Usage of CAPIF for xMB API (CAPIF4xMB) | New TS 26.348 CRs to TS 26.346 | 25% -> 40% | SA#82 | SP-180654 Draft TS 26.348 Northbound Application Programming Interface (API) for Multimedia Broadcast/Multicast Service (MBMS) at the xMB reference point (Release 16) v. 1.0.0 (CAPIF4xMB)
Service Interactivity (SerInter) | CRs to TSs 26.346, 26.247, 26.347 | 40% -> 50% | SA#82 | SP-180655 CR to TS 26.247 on Signaling and Reporting of Interactivity Usage in 3GP-DASH (Release 16) (SerInter)
Addition of HLG HDR to TV Video Profiles (HLG_HDR) | CRs to 26.116, 26.346, 26.234. | 00% -> 100% - completed ! | SA#82 | SP-180656 CR to TS 26.116 on HLG HDR video (Release 16) (HLG_HDR) SP-180839 Summary for WI HLG_HDR

## Slide 42: Overview of work progress Rel-16 Work Items - 2
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Alternative EVS implementation using updated fixed-point basic operators (Alt_FX_EVS) | TS 26.452 | 00% -> 20% | SA#82 | None
Enhancements to Framework for Live Uplink Streaming (E-FLUS) | CRs to TS 26.238 CRs to TR 26.939 | 00% -> 20% | SA#83 | None

## Slide 43: Overview of work progress Rel-16 Study Items - 1
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#81
V2X Media Handling and Interaction (FS_mV2X) | TR 26.985 | 60% -> 80% | SA#82 | None
QoE metrics for VR (FS_QoE_VR) | TR 26.929 | 20% -> 25% | SA#82 -> SA#83 | None
Media Handling Aspects of RAN Delay Budget Reporting in MTSI (FS_E2E_DELAY) | TR 26.910 | 60% -> 100% - completed ! | SA#81 | SP-180658 Draft TR 26.910 Study on media handling aspects of Radio Access Network (RAN) delay budget reporting in Multimedia Telephony Service for Internet Protocol (IP) Multimedia Subsystem (IMS) (MTSI) (Release 16) v. 2.0.0 (FS_E2E_DELAY)

## Slide 44: Overview of work progress Rel-16 Study Items - 2
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#81
Study on Media Handling Aspects of Conversational Services in 5G Systems (FS_5G_MEDIA_MTSI) | TR 26.919 | 80% -> 100% - completed ! | SA#81 | SP-180659 Draft TR 26.919 Study on media handling aspects of conversational services in 5G systems (Release 16) v. 2.0.0 (FS_5G_MEDIA_MTSI)
Study on 5G enhanced Mobile Broadband Media Distribution (FS_5GMedia_Distribution) | TR 26.891 | 70% -> 75% | SA#81 -> SA#82 | None
Study on MBMS User Services for IoT (FS_MBMS_IoT) | TR 26.850 | 90% -> 100% - completed ! | SA#81 | SP-180660 Draft TR 26.850 MBMS for IoT (Release 16) v. 2.0.0 (FS_MBMS_IoT)
EVS Float Conformance Non Bit-Exact (FS_EVS_FCNBE) | TR 26.843 | 70% -> -> 100% - completed ! | SA#81 | SP-180661 Draft TR 26.843 Codec for Enhanced Voice Services (EVS); Study on non-bit-exact conformance criteria and tools for floating-point EVS codec (Release 16) v. 2.0.0 (FS_EVS_FCNBE)

## Slide 45: Proposed new WIDs - 1
New WID on Media Handling Aspects of RAN Delay Budget Reporting in MTSI (E2E_DELAY) - SP-180662
  The objective of this Work Item is to specify the media handling aspects of RAN delay budget reporting in MTSI:
    Recommendations on when and how the UEs in an MTSI session should use RAN-based delay adjustment mechanisms in an end-to-end fashion;
    Recommendations on when and how the various kinds of end-to-end quality metrics and other relevant information in the MTSI client could be used to trigger RAN delay budget reporting;
    SDP-based exchange of RAN capabilities;
    RTP/RTCP-based indication of available additional delay budget and requested delay budget information;
  Expected output: CRs to TS 26.114.
  Target completion: SA#83.

## Slide 46: Proposed new WIDs - 2
New WID on "Media Handling Extensions for 5G Conversational Services" (5G_MEDIA_MTSI_ext) - SP-180663
  The objective of this Work Item is to specify the media handling aspects of 5G conversational services:
    For media rate adaptation, recommend support for speech and video adaptation capabilities;
    For 5G NR access, enable support for media handling with NR access, including that for speech and video;
    For profiles for 5G deployments: define MTSI client profiles with a corresponding set of mandatory codec and potentially other media handling capabilities to address the needs and constraints of different terminal categories (e.g. IoT, wearables) related to different 5G verticals.
  Expected output: CRs to TS 26.114.
  Target completion: SA#85.

## Slide 47: Proposed new WIDs - 3
New WID on Coverage and Handoff Enhancements for Multimedia (CHEM) - SP-180664
  The objective of this Work Item is to specify several features toward enhancing coverage and hand-off performance for VoLTE and general multimedia services:
    Specify UE adaptation capability indication;
    Specify Maximum Packet Loss Rate (MaxPLR) operating points for different codecs;
    Specify signalling of maximum end-to-end PLR and DL/UL PLR values.
  Expected output: CRs to TS 26.114
  Target completion: SA#83

## Slide 48: Proposed new WIDs - 4
New WID on MCData File Distribution support over xMB (MC_XMB) - SP-180665
  A first objective of this work item is to extend xMB by
    Adding pre-emption procedure and parameter
    Adding an additional format for Geographical definition which is optional for usage,
    Studying what FEC information or file repair server information is needed to be added and adding the necessary extension to xMB
    Studying TMGI Exposure and adding the necessary extension to xMB.
  A second objective is to add any necessary guideline according to the context of the first objective.
  Expected output: CRs to TS 26.348
  Target completion: SA#83

## Slide 49: Proposed new SIDs - 1
New SID on Typical Traffic Characteristics of Media Services (FS_TyTraC) - SP-180666
  Objectives:
    Collect relevant media centric Third-Party and Operator services based on SA1’s input that are currently deployed or expected to be deployed until 2025 on 3GPP networks.
    Collect the typical deployment characteristics today, such as bandwidth requirements, client buffered and rate adaptation reception characteristics, codecs, protocols in use and latency requirements, preferably based on referenceable information.
    Provide an overview on technological developments for existing and emerging services and their impact on typical traffic characteristics of media services.
    Provide a summary on typical characteristics and requirements for different media services on 3GPP networks.
    Identify the applicability of existing 5QIs for such services and potentially identify requirements for new 5QIs or QoS related parameters.
  Expected output: New TR 26.9xx
  Target completion: SA#86

## Slide 50: Proposed new SIDs - 2
New SID on Study Item on eXtended Reality (XR) in 5G (FS_XR5G) - SP-180667
  The objective of this Study Item is to investigate the relevance of Augmented and Extended Reality in the context of 3GPP
  Expected output: New TR 26.9xx
  Target completion: SA#86

## Slide 51: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-payload-flexible-fec-scheme | 26.114 | 0333R1 | Muhammed Coban (mcoban@qti.qualcomm.com), Qualcomm Incorporated | VTRI_EXT (Rel-13) | 
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 

## Slide 52: Summary of action items
Action Points from SA#80 to SA4:
  None
Action items from SA4 to SA#81:
  Approve all 21 CRs
  Approve 6 TRs
  Approve 3 TSs
  Approve 2 revised WIDs, 4 new WIDs and 2 new SIDs.

## Slide 53: List of documents to SA#81
Tdoc | Title | Source | Type | For | Agenda Item
SP-180637 | SA WG4 Status Report at TSG SA#81 | SA WG4 Chairman | report | Presentation | 7.4
SP-180638 | CRs to TS 26.116 on Correction on AVC Colour Parameters (Release 13 to Release 15) (TVProf & HDR) | SA WG4 | CR pack | Approval | 13
SP-180639 | CRs to TS 26.346 on Correction regarding xMB-U usage for SCEF (Release 14 & Release 15) (AE_enTV-MI_MTV) | SA WG4 | CR pack | Approval | 14
SP-180640 | CR to TS 26.939 on Corrections of fMP4 instantiation description (Release 15) (FLUS) | SA WG4 | CR pack | Approval | 15D.2
SP-180641 | CR to TS 26.114 on Corrections to QMC signalling (Release 15) (EQoE_MTSI) | SA WG4 | CR pack | Approval | 15D.3
SP-180642 | Draft TR 26.861 Investigations on Test Methodologies for Immersive Audio Systems (Release 15) v. 1.0.0 (LiQuImAS) | SA WG4 | draft TR | Approval | 15D.4
SP-180643 | Draft TS 26.259 Subjective Test Methodologies for the Evaluation of Immersive Audio Systems (Release 15) v. 1.0.0 (LiQuImAS) | SA WG4 | draft TS | Approval | 15D.4
SP-180644 | Draft TS 26.260 Objective Test Methodologies for the Evaluation of Immersive Audio Systems (Release 15) v. 1.0.0 (LiQuImAS) | SA WG4 | draft TS | Approval | 15D.4
SP-180645 | Revised Work Item Description on "Virtual Reality Profiles for Streaming Media" (VRStream) | SA WG4 | WID revised | Approval | 15D.6
SP-180646 | Draft TR 26.8de Virtual Reality (VR) streaming audio; Characterization test results (Release 15) v. 1.0.0 (VRStream) | SA WG4 | other | Approval | 15D.6
SP-180647 | Draft TS 26.118 3GPP Virtual Reality profiles for streaming applications (Release 15) v. 1.0.0 (VRStream) | SA WG4 | draft TS | Approval | 15D.6
SP-180648 | CRs to TS 26.131 & TS 26.132 on Speech quality in the presence of ambient noise for super-wideband and fullband modes (Release 15) (SPAN) | SA WG4 | CR pack | Approval | 15D.9
SP-180649 | CR to TS 26.346 on Adding Support for ROHC and FEC (Release 15) (FRASE) | SA WG4 | CR pack | Approval | 15D.10
SP-180650 | Revised Work Item Description on "Media Handling Aspects of 5G Conversational Services" (5G_MTSI_Codecs) | SA WG4 | WID revised | Approval | 15D.11
SP-180651 | CRs to TS 26.114 on Media Handling Aspects of 5G Conversational Services (Release 15) (5G_MTSI_Codecs) | SA WG4 | CR pack | Approval | 15D.11
SP-180652 | CR to TS 26.247 on Corrections to QMC signalling (Release 15) (IQoE, TEI15) | SA WG4 | CR pack | Approval | 15G.1

## Slide 54: List of documents to SA#81
Tdoc | Title | Source | Type | For | Agenda Item
SP-180653 | CR to TS 26.973 on Corrections, modification of Experiment 4 and addition to fixed-point basic operators (Release 15) (FS_BASOP) | SA WG4 | CR pack | Approval | 15G.2
SP-180654 | Draft TS 26.348 Northbound API for MBMS (xMB Reference Point); Stage 2 (Release 16) v. 1.0.0 (CAPIF4xMB) | SA WG4 | draft TS | Information | 16D.2
SP-180655 | CR to TS 26.247 on Signaling and Reporting of Interactivity Usage in 3GP-DASH (Release 16) (SerInter) | SA WG4 | CR pack | Approval | 16D.3
SP-180656 | CR to TS 26.116 on HLG HDR video (Release 16) (HLG_HDR) | SA WG4 | CR pack | Approval | 16D.5
SP-180657 | CR to TS 26.104 & TS 26.247 on TEI Rel-16 (Release 16) (TEI16) | SA WG4 | CR pack | Approval | 16G.1
SP-180658 | Draft TR 26.910 Study on media handling aspects of Radio Access Network (RAN) delay budget reporting in Multimedia Telephony Service for Internet Protocol (IP) Multimedia Subsystem (IMS) (MTSI) (Release 16) v. 2.0.0 (FS_E2E_DELAY) | SA WG4 | draft TR | Approval | 17D.1
SP-180659 | Draft TR 26.919 Study on Media Handling Aspects of Conversational Services in 5G Systems (Release 16) v. 2.0.0 (FS_5G_MEDIA_MTSI) | SA WG4 | draft TR | Approval | 17D.4
SP-180660 | Draft TR 26.850 MBMS for IoT (Release 16) v. 2.0.0 (FS_MBMS_IoT) | SA WG4 | draft TR | Approval | 17D.5
SP-180661 | Draft TR 26.843 Study on Non Bit-Exact Conformance Criteria and Tools for Floating-Point EVS Codec (Release 16) v. 2.0.0 (FS_EVS_FCNBE) | SA WG4 | draft TR | Approval | 17D.7
SP-180662 | New WID on Media Handling Aspects of RAN Delay Budget Reporting in MTSI (E2E_DELAY) | SA WG4 | WID new | Approval | 18
SP-180663 | New WID on "Media Handling Extensions for 5G Conversational Services" (5G_MEDIA_MTSI_ext) | SA WG4 | WID new | Approval | 18
SP-180664 | New WID on Coverage and Handoff Enhancements for Multimedia (CHEM) | SA WG4 | WID new | Approval | 18
SP-180665 | New WID on xMB extension for mission critical services (MC_XMB) | SA WG4 | WID new | Approval | 18
SP-180666 | New SID on Typical Traffic Characteristics of Third-Party and Operator Media Services (FS_TyTraC) | SA WG4 | SID new | Approval | 19
SP-180667 | New SID on Study Item on eXtended Reality (XR) in 5G (FS_XR5G) | SA WG4 | SID new | Approval | 19
SP-180685 | CRs to TS 26.234 & TS 26.346 on Virtual Reality (Release 15) (VRStream) | SA WG4 | CR pack | Approval | 15D.6

## Slide 55: List of documents to SA#81
Tdoc | Title | Source | Type | For | Agenda Item
SP-180669 | Summary for work item 'Media Handling Aspects of 5G Conversational Services' | Intel | WI summary | Endorsement | 20.4
SP-180746 | Summary for work item 'Virtual Reality Profiles for Streaming Media | Qualcomm Incorporated | WI summary | Approval | 20.4
SP-180837 | Summary for WI LiQuImAS | Qualcomm UK Ltd | WI summary | Approval | 20.4
SP-180838 | Summary for work item SPAN | HEAD acoustics GmbH | WI summary | Endorsement | 20.4
SP-180839 | Summary for WI HLG_HDR | Sony Europe Limited | WI summary | Approval | 20.4

## Slide 56
Annex 1: List of some key abbreviations in the SA4 area

## Slide 57
ABNF Augmented BNF (Backus-Naur Form)
AMR Adaptive Multi Rate (– Narrowband)
AMR-NB Adaptive Multi Rate – Narrowband
AMR-WB Adaptive Multi Rate – Wideband
API Application Programming Interface
APN Access Point Name
AVC Advanced Video Coding
AVP Audio-Visual Profile
AVPF Audio-Visual Profile with Feedback
CEN Comité Européen de Normalisation (European Committee for Standardization)
CL Cross-check Laboratory
CLUE ControLling mUltiple streams for tElepresence
CMR Codec Mode Request
CRC Cyclic Redundancy Check
CTM Cellular Text Telephone Modem
DANE DASH-Aware Network Element
DASH Dynamic Adaptive Streaming over HTTP
DDF Device Description Framework
DTMF Dual-tone multi-frequency
DTX Discontinuous Transmission
ECN Explicit Congestion Notification
eCall Emergency call from a vehicle, supplemented with a minimum set of emergency related data (MSD)
EEP Equal Error Protection
EPS Evolved Packet System
EVS Enhanced Voice Service
FB Fullband (up to 20 kHz)
FDT File Delivery Table
FEC Forward Error Correction
FER Frame Erasure Ratio
FLUTE File deLivery over Unidirectional Transport
GAL Global Analysis Laboratory
HDR High Dynamic Range
HEVC High Efficiency Video Coding
HLG Hybrid Log Gamma
HMD Head Mounted Display
HRTF Head-Related Transfer Function
HTML5 Hypertext Markup Language version 5
HTTP Hypertext Transfer Protocol
HDTV High Definition Television
IVS In Vehicle System, or Improved Video Service
JBM Jitter Buffer Management
LL Listening Laboratory
PD Permanent Document. These are used in SA4 to collect key agreements along the work. They are provided as Tdocs with PD version number associated (in the Tdoc Title with v. 1.0 indicating finalized document) and editor appointed.
PSAP Public Service Answering Point
PSNR Peak Signal-to-Noise Ratio
PSS Packet Switched Streaming
QCI QoS Class Identifier
QoE Quality of Experience
QoS Quality of Service
RTCP Real-time Transport Control Protocol
RTP Real-time Transport Protocol
RTSP Real Time Streaming Protocol
SAND Server and Network Assisted DASH
SDP Session Description Protocol
SDTV Standard Definition Television
SFR Syndicated Feed Reception
SID Silence Descriptor
SHVC Scalable High Efficiency Video Coding
SQ Speech Quality (SA4 SWG)
SRVCC Single Radio – Voice Call Continuity
SS Surround Sound
STMR Sidetone Masking Rating
SVC Scalable Video Coding
SVG Scalable Vector Graphics
SWB Super Wideband (up to 16 kHz)
TG Timed Graphics
TFO Tandem Free Operation
TMMBR Temporary Maximum Media Bit-rate Request
UAProf User Agent Profile
VR Virtual Reality
WB Wideband (up to 8 kHz)
XML eXtensible Markup Language
XR eXtended Reality
MANOVA Multivariate Analysis of Variance
MBS Multicast-Broadcast-Streaming (SA4 SWG)
MCPTT Mission Critical Push To Talk over LTE
MPD Media Presentation Description
MPEG Moving Picture Experts Group (of ISO/IEC)
MSD Minimum Set of Data
MTSI Multimedia Telephony Service for IMS
MVC Multi-view Video Coding
NB Narrowband (up to 4 kHz)