## Slide 1: SA5 Status Report to SA#81 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) (re-elected) Chair since 08/2015 Jean-Michel Cornily (Orange) (re-elected) VC since 08/2013 Christian Toche (Huawei) (re-elected) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2018 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#117 | 29 Jan – 2 Feb 2018 | Rome | Italy | EF3 | 
SA5#118 | 9-13 Apr 2018 | Beijing | China | CF3 | 
SA5#119 | 14-18 May 2018 | La Jolla | USA | NAF3 | 
SA5#119 ad-hoc | 26-28 June 2018 | Stockholm | Sweden | Ericsson | 
SA5#120 | 20-24 Aug 2018 | Belgrade | Serbia | EF3 | 
SA5#121 | 8-12 Oct 2018 | Kochi | India | IF3 | 
SA5#122 | 12-16 Nov 2018 | Spokane | USA | NAF3 | Mega meeting

## Slide 4: Statistics at SA5 level
 | SA5#114 | SA5#115 | SA5#116 | SA5#117 | SA5#118 | SA5#119 | SA5#119Ad-Hoc | SA5#120
Delegates | 50 | 47 | 64 | 50 | 50 | 43 | 21 | 39
Docs at meeting start | 258 | 262 | 266 | 260 | 295 | 305 | 144 | 325
Docs at meeting end | 472 | 475 | 569 | 544 | 552 | 597 | 355 | 605
Agreed CH CRs | 14 | 8 | 8 | 17 | 13 | 18 | - | 23
Agreed OAM CRs | 10 | 14 | 12 | 26 | 37 | 65 | - | 11
LS in | 24 | 25 | 14 | 21 | 25 | 10 | 6 | 22
LS out | 9 | 5 | 13 | 11 | 11 | 6 | 5 | 6

## Slide 5
 | SA#74 | SA#75 | SA#76 | SA#77 | SA#78 | SA#79 | SA#80 | SA#81
CRs | 67 | 57 | 117 | 24 | 42 | 43 | 120 | 34
TR/TS for information | 2 | 5 | 0 | 4 | 3 | 1 | 10 | 1
TR/TS for approval | 0 | 6 | 13 | 1 | 9 | 4 | 5 | 13
New or updated WIDs | 5 | 1 | 13 | 2 | 17 | 4 | 5 | 16
SA5 exploder | 369 | 380 | 388 | 388 | 393 | 401 | 406 | 402
Statistics at SA level

## Slide 6: Tdoc history

## Slide 7: CR/pCR history

## Slide 8: CR history

## Slide 9: WI history

## Slide 10: Summary of ongoing WIs/SIs (1/2)
WI code | WI Title | Completion rate | Target date
5GS_Ph1-SBI_CH | Service Based Interface for 5G Charging | 100% | SA#81 (09/2018)
5GS_Ph1-DCH | Data Charging in 5G System Architecture Phase 1 | 100% | SA#81 (09/2018)
DOCME_CH | Diameter Overload Control for Charging | 100% | SA#81 (09/2018)
NETSLICE | Management and orchestration of 5G networks and network slicing | 100% | SA#81 (09/2018)
NETSLICE-PRO_NS | Provisioning of 5G networks and network slicing | 100% | SA#81 (09/2018)
NETSLICE-5GNRM | Network Resource Model (NRM) for 5G networks and network slicing | 100% | SA#81 (09/2018)
NETSLICE-ADPM5G | Assurance data and Performance Management for 5G networks and network slicing | 100% | SA#81 (09/2018)
NETSLICE-MNFV5G | Management and virtualization aspects of 5G networks | 100% | SA#81 (09/2018)

## Slide 11: Summary of ongoing WIs/SIs (2/2)
WI code | WI Title | Completion rate | Target date
NETSLICE-FS5G | Fault Supervision for 5G networks and network slicing | 100% | SA#81 (09/2018)
REST_SS | REST Solution Sets | 100% | SA#81 (09/2018)
ME_CUPS | Management Enhancement for EPC CUPS | 100% | SA#81 (09/2018)
QOED | Management of QoE measurement collection | 30% | SA#82 (12/2018)
FS_EE_5G | Study on System and functional aspects of Energy Efficiency in 5G networks | 85% | SA#82 (12/2018)
FS_ONAPDCAE | Study on integration of ONAP DCAE and 3GPP management architecture | 35% | SA#83 (03/2019)
FS_MAN_EC | Study on management aspects of edge computing | 10% | SA#83 (03/2019)
FS_ONAPCINT | Study on integration of ONAP and 3GPP configuration management services for 5G networks | 5% | SA#83 (03/2019)
FS_PROTIMP | Study on protocol enhancement for real time communication | 0% | SA#83 (03/2019)

## Slide 12: Incoming LSs (1/3)
Tdoc | Title | Source | Decision | ReplyIn
S5-184182 | LS from BBF to SA5 on Cooperation on Network Slicing | BBF | noted | 
S5-184183 | LS from IETF to SA5 on IETF work related to the management and orchestration of network slicing | IETF | replied to | S5-184272
S5-184184 | LS from ITU-T SG15 to SA5 on transport network management to support 3GPP 5G (reply to 3GPP TSG SA5 – ols12-182369) | ITU-T SG15 | noted | 
S5-184186 | LS from CT3 cc SA5 on clarification for spending limit control functionality | C3-183783 | noted | 
S5-184188 | Reply LS from RAN2 to SA5 on Bluetooth/WLAN measurement collection in MDT | R2-1808793 | postponed | 
S5-184190 | LS from RAN2 cc SA5 on RAN2 progress on ANR | R2-1809226 | noted | 
S5-185039 | LS from CT1 to SA5 on Multi-identity and multi-device requirements | C1-184818 | noted | 
S5-185040 | Resubmitted Reply LS from CT3 to SA5 on Addition of AVP code definitions | C3-183701 | postponed | 
S5-185041 | LS reply from SA2 ccSA5 to LS on clarification for spending limit control functionality | S2-187579 | noted | 
S5-185042 | LS from GSMA to SA5 on Publication of new paper on network slicing and future plans | GSMA NEST | postponed | S5-185434
S5-185043 | LSout to various organisations on usage of NFV Specifications | ETSI ISG NFV | postponed | 
S5-185044 | LS from ETSI NTECH to SA5 on Information about publication of ETSI TS 103 195-2 v1.1.1 | ETSI TC NTECH | noted | 

## Slide 13: Incoming LSs (2/3)
Tdoc | Title | Source | Decision | ReplyIn
S5-185045 | Resubmitted LS from RAN2 to SA5 on Bluetooth/WLAN measurement collection in MDT | R2-1808793 | noted | 
S5-185046 | LS from RAN2 to SA5 on adding measurements on average number of total active UEs | R2-1809158 | withdrawn | 
S5-185047 | LS from RAN2 to SA5 on L2 measurements | R2-1810957 | replied to | S5-185403
S5-185048 | Reply LS cc SA5 on adding new service type in QMC reporting | R3-183320 | noted | 
S5-185049 | Reply LS from SA2 cc SA5 on LS to 3GPP on QoS Prediction | S2-185846 | noted | 
S5-185050 | LS out from SA2 to SA5 on 5G GUTI and EPS Interworking | S2-186176 | noted | 
S5-185051 | LS from SA2 to SA5 on Data Analytics in SA WG2/NWDAF | S2-187617 | replied to | S5-185404
S5-185052 | Resubmitted Reply LS from SA4 to SA5 on Attributes for QoE measurement collection | S4-180240 | postponed | 
S5-185053 | LS from ITU-T SG2 to SA5 on Methodology harmonization (Reply to “3GPP TSG SA5 - Tdoc S5-176437 -E” and “3GPP TSG SA5 - Tdoc S5-181375 –E”) | ITU-T SG2 | replied to | S5-185553
S5-185054 | LS from ITU-T SG15 to SA5 on cooperation on REST-based network management framework | ITU-T SG15 | postponed | 
S5-185055 | Reply LS from TSG SA cc SA5 to “5G for Industrial Communication” | TSG SA | noted | 

## Slide 14: Incoming LSs (3/3)
Tdoc | Title | Source | Decision | ReplyIn
S5-185336 | LS reply from SA2 to SA5 on Use of NRF framework by CHF for information | S2-187577 | replied to | S5-185367
S5-185348 | LS from BBF cc SA5 Response to 3GPP SA2 liaison S2-183036 on ‘general status of work | BBF | noted | 
S5-185365 | Reply LS to S5-1812392 on adding measurements on average number of total active UEs (R2-1809158; to: SA5; cc: -; contact: Huawei) | R2-1809158 | replied to | S5-185402
S5-185401 | Reply LS to S5-184272 on Further Information About IETF Work Relevant to Network Slicing (IETF_LS_180814; to: SA5; cc: -; contact: IETF L2SM WG chairman) | IETF | postponed | 
S5-185451 | Reply LS to S5-182574, S5-193622, S5-184337 on L2 measurements (R3-185114; to: SA5, RAN2; cc: -; contact: Ericsson) | R3-185114 | replied to | S5-185560

## Slide 15: Outgoing LSs (1/1)
Tdoc | Title | To | Cc | ReplyTo
S5-184204 | LS to SA2 Introduction of a new charging method for PCC Rule. | SA2 | CT3 | 
S5-184272 | Reply to: LS from IETF to SA5 on IETF work related to the management and orchestration of network slicing | IETF | - | S5-184183
S5-184290 | LS to SA2 Use of NRF framework by CHF for information | SA2 | CT3,CT4 | 
S5-184298 | LS to CT4 on template availability in TS 29.501 | CT4 | CT3 | 
S5-184337 | LS on L2 measurement specification for NR in R15 | 3GPP RAN2, 3GPP RAN3 | 3GPP RAN1 | -
S5-185367 | Reply to S2-187577 = S5-185336 on Use of NRF framework by CHF for information (to: SA2, CT4; cc: CT3; contact: Ericsson) | SA2, CT4 | CT3 | S5-185336
S5-185404 | Reply to S2-187617 = S5-185051 on Data Analytics in SA WG2 NWDAF (to: SA2; cc: SA, RAN, RAN3, RAN2; contact: Huawei) | SA2 | SA, RAN, RAN3, RAN2 | S5-185051
S5-185553 | Reply to ITU-T SG2 LS63 = S5-185053 on methodology harmonization (to: ITU-T SG2; cc: -; contact: Ericsson) | ITU-T SG2 | - | S5-185053
S5-185560 | Reply to R3-185114 = S5-185451 on L2 measurement (to: RAN3; cc: RAN1, RAN2; contact: Ericsson) | RAN3 | RAN1, RAN2 | S5-185451
S5-185585 | Reply LS to R2-1810957 = S5-185047 on L2 measurement (to: RAN2; cc: RAN1, RAN3; contact: Ericsson) | RAN2 | RAN1, RAN3 | S5-185047
S5-185594 | Reply to R2-1809158 = S5-185365 on adding measurements on average number of total active UEs (to: RAN2; cc: -; contact: Huawei) | RAN2 | - | S5-185365

## Slide 16
Maintenance and small enhancement CRs (Charging & OAM)
Number | Title
SP-180830 | Rel-15 CRs on TEI (TEI15)
SP-180831 | Rel-16 CRs on TEI (TEI16)

## Slide 17
Charging CRs
Number | Title
SP-180832 | Rel-15 CRs on Service Based Interface for 5G Charging (5GS_Ph1-SBI_CH)
SP-180833 | Rel-15 CRs on Data Charging in 5G System Architecture Phase 1 (5GS_Ph1-DCH)
SP-180834 | Rel-15 CRs on Data Charging aspects of EDCE5: PS Charging enhancements to support 5G New Radio via Dual Connectivity (EDCE5-CH)
SP-180835 | Rel-15 CRs on Diameter Overload Control Mechanisms for Charging (DOCME_CH)

## Slide 18
Charging TSs & TRs
Number | Title | For
SP-180800 | TS 32.291:5G system; Charging service, stage 3 | Information and Approval
SP-180801 | TS 32.255: 5G Data connectivity domain charging | Approval

## Slide 19
Charging WIDs & Exception requests
Number | Title
SP-180813 | New WID on Volume Based Charging Aspects for VoLTE
SP-180824 | New WID SMS Charging in 5G System Architecture Phase 1
SP-180825 | Exception sheet WID on SMS Charging in 5G System Architecture Phase 1

## Slide 20
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
Charging cooperation

## Slide 21
OAM&P CRs
Number | Title
SP-180828 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing (NETSLICE-5GNRM)
SP-180829 | Rel-15 CRs on Management Enhancement for EPC CUPS (ME_CUPS)

## Slide 22
OAM&P TSs & TRs
Number | Title | For
SP-180798 | TS 28.533: Management and orchestration; Architecture framework | Approval
SP-180799 | TS 28.532: Management and orchestration; Generic management services | Approval
SP-180802 | TS 28.530: Management and orchestration; Concepts, use cases and requirements | Approval
SP-180803 | TS 28.545: Management and orchestration; Fault Supervision (FS) | Approval
SP-180804 | TS 28.554 “Management and orchestration; 5G end to end Key Performance Indicators (KPI)” | Approval
SP-180805 | TS 28.550 “Management and orchestration; Performance assurance” (noting one objection) | Approval
SP-180806 | TS 28.531: Management and orchestration; Provisioning | Approval
SP-180807 | TR 32.972 Telecommunication management; Study on system and functional aspects of energy efficiency in 5G networks | Information
SP-180808 | TS 28.540, Management and orchestration; 5G Network Resource Model (NRM); Stage 1 | Approval
SP-180809 | TS 28.541, Management and orchestration; 5G Network Resource Model (NRM); Stage 2 and stage 3 | Approval
SP-180810 | TS 28.552 “Management and orchestration; 5G performance measurements and assurance data” | Approval
SP-180811 | TS 32.158: Design rules for REpresentational State Transfer (REST) Solution Sets (SS) | Approval

## Slide 23
OAM&P WIDs & Exception requests
Number | Title
SP-180812 | Revised WID Network Resource Model (NRM) for 5G networks and network
SP-180814 | Revised WID on Performance assurance for 5G networks including network slicing
SP-180815 | New Study on tenancy concept in 5G networks and network slicing management
SP-180816 | Revised WID on Management and orchestration of 5G networks and network slicing
SP-180817 | Revised WID on Fault Supervision for 5G networks and network slicing
SP-180818 | Revised WID on Provisioning of 5G networks and network slicing
SP-180819 | New WID on energy efficiency of 5G
SP-180820 | New WID on OAM aspects of LTE and WLAN integration
SP-180821 | New WID on network policy management for mobile networks based on NFV scenarios
SP-180822 | New WID on Methodology for 5G management specifications
SP-180823 | New WID on Intent driven management service for mobile network
SP-180826 | New SID Study on management aspects of communication services
SP-180827 | New Study on Self-Organizing Networks (SON) for 5G
SP-180843 | New WID on Enhancement of performance assurance for 5G networks including network slicing

## Slide 24: OAM&P cooperation
ETSI ISG NFV
  Regular LS exchanges on the alignment of SA5 and ETSI specifications.
ETSI TC EE & ITU-T Study Group 5
  Regular LS exchanges on Energy Efficiency in mobile networks.
  Presentation of 3GPP/SA5 activities on Energy Efficiency and Energy saving Management” has been done during ETSI TC EE face-to-face meeting in Paris (May 30th, 2018)
Network Slicing
  Regular LSs exchanges on Network Slicing with GSMA, BBF, MEF, NGMN, ETSI ISG NFV, etc.
ONAP
  A LS was sent to ONAP to inform them about the new study item in SA5 on integration of ONAP DCAE and 3GPP management architecture

## Slide 25
Rel-15 CH WIs (1/3)
Work Item | Data Charging in 5G System Architecture Phase 1 |  | 5GS_Ph1-DCH
 |  |  | 780035
Rapporteur | Nokia | Percentage of completion | 55% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 32.240, TS 32.255, TS 32.297
Summary of progress | pCRs for draft TS 32.255 5G data connectivity charging were approved for: Complete structure of 5G data connectivity specific charging information (Nchf and CDRs) (SMF consumer) Roaming QoS Flow Based charging full description Additional flows for SCC mode 3, non-3GPP access. Introduction of charging characteristics for 5G Introduction of CHF CDR - CHF CDRs for 5G data connectivity (PDU session Flow Based Charging and roaming) CDRs generation by CHF : Alternative method for partial CDRs in addition to the default method. CR to TS 32.267 new Bd reference point to Billing domain |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CR, TS 32.255 for Approval |  | 

## Slide 26
Rel-15 CH WIs (2/3)
Work Item | Service Based Interface for 5G Charging |  | 5GS_Ph1-SBI_CH
 |  |  | 780034
Rapporteur | Huawei, China Mobile | Percentage of completion | 60% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs to TS 32.290 "5G system; Services, operations and procedures of charging using Service Based Interface (SBI)" were agreed on: New flow for Notify Nchf_ConvergedCharging service and operations complete definition and procedures Use of NRF framework pCRs for TS 32.291"5G system; Charging Services, stage 3" based on 29.501 Template were approved on: Nchf_ConvergedCharging API Resources model and Operations (standard POST and custom operations), Data Model, Error Handling OpenAPI specification CRs to TS 32.298 "Charging Data Record (CDR) parameter description" were agreed on: New CHF CDR definition, PDU session and Roaming CHF CDRs (and ASN.1) CR to TS 32.240 for an informative Annex on overall charging architecture |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs, TS 32.291 for Information and Approval |  | 

## Slide 27
Rel-15 CH WIs (3/3)
Work Item | Diameter Overload Control for Charging |  | DOCME_CH
 |  |  | 790017
Rapporteur | Ericsson | Percentage of completion | 10% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 32.299
Summary of progress | Diameter Overload Mechanism over Ro interface was completed with agreed CRs: Reacting Node and Reporting Node behavior IETF RFC 7683 OC-OLR AVP is extended with 3GPP Ro specific "3GPP-OC-Specific-Reduction" AVP for considering the rating group and request type. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 28
Rel-15 OAM&P WIs (1/8)
Work Item | Management and orchestration of 5G networks and network slicing |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 90% -> 100%
Target | SA#81 – Sept. 2018 | Main TS | TS 28.530, 28.532, 28.533
Summary of progress | As input to the two last meetings, there were 67 contributions addressing Concepts, use cases and requirements (28.530) Architecture (28.533) Generic management services (28.532) Out of these, 39 pCRs were approved, and all three TSs are now ready and agreed for SA approval. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | TS 28.530, 28.532, 28.533 for Approval Revised WID |  | 

## Slide 29
Rel-15 OAM&P WIs (2/8)
Work Item | Provisioning of 5G networks and network slicing |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 80% -> 100%
Target | SA#81 – Sept. 2018 | Main TS | TS 28.531
Summary of progress | The group discussed: NSI/NSSI information modelling update provisioning RESTful solution some clean-up proposals for the final draft TS 28.531 (agreed) the operations for provisioning management service and some procedures clean-up contributions. network slice priority and the update of UC/Requirement/Procedure for creation of a 3GPP NF the revision of procedure of network slice capacity planning (agreed) the revised WID Provisioning of 5G networks and network slicing and agreed to send the draft TS 28.531 to SA for Approval. 28 pCRs were approved at the two meetings. Agreed to send TS 28.531 for approval. |  | 
Outstanding issues |  |  | 
Documents for approval by SA5 | TS 28.531 for Approval Revised WID |  | 

## Slide 30
Rel-15 OAM&P WIs (3/8)
Work Item | Network Resource Model (NRM) for 5G networks and network slicing |  | NETSLICE-5GNRM
 |  |  | 780037
Rapporteur | Nokia | Percentage of completion | 60% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.540, 28.541
Summary of progress | As input to the two meetings there were 61 contributions; the contributions and discussion were focused on: TS re-organization and new TS titles Providing YANG based SS definition for NRM Stage 3 Adding Network Slicing support in NRM Stage 1, 2, 3; Cleaning-up NRM Stage 2 and 3 definition and keep Stage 3 definition to align with Stage 2; Adding common notification definition; Raising several new requirements for NRM; 40 pCRs and some CRs were approved. 28.540, 28.541 are ready to be sent for Approval (and 28.543 withdrawn) |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | Rel-15 CRs, TS 28.540, 28.541 for Approval Revised WID |  | 

## Slide 31
Rel-15 OAM&P WIs (4/8)
Work Item | Fault Supervision for 5G networks and network slicing |  | NETSLICE-FS5G
 |  |  | 780041
Rapporteur | ZTE | Percentage of completion | 60% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.545
Summary of progress | 33 contributions have been addressed during the two meetings, and the discussed topics include: Update the service names Add new use cases Procedure of subscribe/notify Description of alarm correlation RESTful/OpenAPI solutions for fault supervision 15 pCRs were approved, and TS 28.545 is now ready for approval |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | Revised WID TS 28.545 for approval |  | 

## Slide 32
Rel-15 OAM&P WIs (5/8)
Work Item | Assurance data and Performance Management for 5G networks and network slicing |  | NETSLICE-ADPM5G
 |  |  | 780038
Rapporteur | Intel, China Mobile | Percentage of completion | 50% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.550, 28.552, 28.554
Summary of progress | 72 contributions have been discussed on the following main topics: For TS 28.550: Global alignment of management service names UC and requirements on management data analytics, and for management analytics KPIs for networks Discussion paper on KPI collection and reporting Component types for measurement job management services, performance data file reporting services, performance data streaming services Procedures for Network Slice Subnet Data Analytics For TS 28.554: Use case of registration success rate KPI template KPI registration success rate PDU session KPI and UC update Add KPI and UC related to UE throughput in RAN | For TS 28.552: Measurement for UE Context Rel initiated by CU and revise the associated UC Modification of Average delay DL air-interface Measurement on the processor usage of virtualized gNB-CU Use Case and Measurements related to UE throughput, Unrestricted Volume LS on L2 measurement specification for NR in R15 Add measurements related to non-split scenario Discussion paper on restructuring of TS 28.552 clause 5 40 pCRs were approved. | 
Outstanding issues | One company objection to approval of 28.550 |  | 
Documents for approval by SA5 | Revised WID TS 28.550 for approval (noting one objection) TS 28.552, 28.554 for approval |  | 

## Slide 33
Rel-15 OAM&P WIs (6/8)
Work Item | Management and virtualization aspects of 5G networks |  | NETSLICE-MNFV5G
 |  |  | 780039
Rapporteur | Intel | Percentage of completion | 75% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.515, 28.516, 28.520, 28.521, 28.525, 28.527, 28.528
Summary of progress | The group discussed the following contributions: CR to add a procedure to associate a VNF instance with a VNF profile. CR to add a procedure to associate a PNF with a PNF profile. CR Update 5G management architecture to make the pseudo CR to CR. No CR has been agreed. It was agreed to declare the WI complete, and any remaining work to align with ETSI NFV specifications (when published) can be made with maintenance CRs. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 34
Rel-15 OAM&P WIs (7/8)
Work Item | REST Solution Sets |  | REST_SS
 |  |  | 780033
Rapporteur | Nokia | Percentage of completion | 70% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 32.158
Summary of progress | Clarifications were provided to some design patterns. A new design pattern for partial resource updates was added. Resource representation formats to be used in request and response message bodies were agreed. It was agreed to clean up the TS and to send it for SA approval. Main agreement was to use the term MnS Producer and MnS Consumer instead of IRPAgent and IRPManager. |  | 
Outstanding issues | None |  | 
Documents for approval by SA5 | TS 32.158 for approval |  | 

## Slide 35
Rel-15 OAM&P WIs (8/8)
Work Item | Management Enhancement for EPC CUPS |  | ME_CUPS
 |  |  | 780036
Rapporteur | Huawei | Percentage of completion | 60% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | 
Summary of progress | 4 CRs were agreed: One CR to add PFCP session management measurements in TS 32.426. One CR to collect all changes from previous meetings to NRM IOC in TS 28.708. One CR to update E-UTRAN NRM IOC for EPC CUPS. One CR to update XML solution set definition in TS 28.709. And thereby, it was agreed to declare this WI complete. |  | 
Outstanding issues | None |  | 
Documents for approval by SA5 | Rel-15 CRs |  | 

## Slide 36
Rel-16 OAM&P WIs (1/1)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 25% -> 30%
Target | SA#82 – Dec. 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | 4 pCRs were approved on the following topics: The solution for sending a notification to the management system when a recording session is started is changed, so that no change is needed in RAN2. Activation of QoE data collection Handling at RNC internal handover is specified. Reporting of collected data for UMTS is specified. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 37
OAM&P SIs (1/5)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 65% -> 85%
Target | SA#82 – Dec. 2018 | Main TR | TR 32.972
Summary of progress | Two pCRs were presented: Potential use cases and requirements: approved (Clarification was given on clause 8.1.2.2.4 during offline discussion after the session); Add conclusion: approved after minor revisions The WID description has been revised to reflect the new completion date (June 2018 -> December 2018) and a new supporting company. The Rapporteur clarified that some description of potential solutions is missing to complete the study. This will be proposed via contributions to SA5#121. |  | 
Outstanding issues | None. |  | 
Documents | TR 32.972 for Information |  | 

## Slide 38
OAM&P SIs (2/5)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture |  | FS_ONAPDCAE
 |  |  | 780031
Rapporteur | AT&T, Orange | Percentage of completion | 20% -> 35%
Target | SA#83 – March 2019 | Main TR | TR 28.900
Summary of progress | 10 pCRs were discussed on the following topics: Approval to restructure TR 28.900 to accommodate CM in scope and to focus 3GPP comparison to 5G only 3GPP / ONAP architecture positioning, focuses on 3GPP 5G service management architecture Scope section input Comparison of ONAP vs. 3GPP interface technologies and protocols 9 of these pCRs were approved. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 39
OAM&P SIs (3/5)
Study Item | Study on protocol enhancement for real time communication |  | FS_PROTIMP
 |  |  | 800037
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#83 – March 2019 | Main TR | TR 28.823
Summary of progress | No progress - no contributions due to priority for Rel-15 |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 40
OAM&P SIs (4/5)
Study Item | Study on integration of ONAP and 3GPP configuration management services for 5G networks |  | FS_ONAPCINT
 |  |  | 800038
Rapporteur | Ericsson | Percentage of completion | 0% -> 5%
Target | SA#83 – March 2019 | Main TR | TR 28.900
Summary of progress | The two following pCRs have been discussed: TR restructuring to include CM aspects Potential positioning of APPC wrt. for 3GPP management services. The 2 pCRs were approved. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 41
OAM&P SIs (5/5)
Study Item | Study on management aspects of edge computing |  | FS_MAN_EC
 |  |  | 800039
Rapporteur | Intel | Percentage of completion | 0% -> 10%
Target | SA#83 – March 2019 | Main TR | TR 28.803
Summary of progress | The group discussed and approved the following contributions: pCR to add a procedure to associate a VNF instance with a VNF profile. pCR to add a procedure to associate a PNF with a PNF profile. pCR Update 5G management architecture to make the pseudo CR to CR. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 42: 2019 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#123 | 21-25 Jan 2019 | TBD | TBD | NAF | 
SA5#124 | 25 Feb – 1 Mar 2019 | Taipei | Taiwan | ChT | 
SA5#125 | 8-12 Apr 2019 | TBD | TBD | NAF | 
SA5#126 | 13-17 May 2019 | Sophia Antipolis | France | EF3 | 
SA5#127 | 19-23 Aug 2019 | Bruges | Belgium | EF3 | 
SA5#128 | 18-22 Nov 2019 | TBD | TBD | CF3 | 

## Slide 43: 2020 meeting calendar (tentative dates)
Meeting | Date | City | Country | Host | Co-location
SA5#129 | 10-14 Feb 2020 | TBD | TBD | TBD | 
SA5#130 | 20-24 Apr / 27 Apr – 1 May 2020 | TBD | TBD | TBD | 
SA5#131 | 25-29 May 2020 | TBD | TBD | TBD | 
SA5#132 | 24-28 Aug 2020 | TBD | TBD | TBD | 
SA5#133 | 12-16 Oct 2020 | TBD | TBD | TBD | 
SA5#134 | 16-20 Nov 2020 | TBD | TBD | TBD | 

## Slide 44: Thank you!