## Slide 1
Frank Mademann, SA2 Chairman (Huawei)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#83 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work and Work
  2.3) Rel-16 and later Work
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#82
  SA2#130: Jan 2019, Kochi, India
  SA2#131: Feb 2019, Tenerife, Spain
Future SA2 meetings
  SA2#132: April 2019, Xi’an, China
  SA2#133: May 2019, Reno, Nevada, USA

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Frank Mademann (Huawei)
  Vice Chairmen: Puneet Jain (Intel), Krisztian Kiss (Apple)
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Many thanks to Maurice Pope and the parallel session chairs Puneet Jain, Krisztian Kiss, LaeYoung Kim and Irfan Ali for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
No changes in SA2 leadership, elected during SA2#121 before SA#76.
Election of Chairman and Vice Chairmen planned for SA2#133, May 2019

## Slide 7: 1) General Aspects (4/8)
Statistics at SA WG2 #130:
153 delegates ‘attended’ (checked-in) SA WG2 #130
  1512 documents, 1319 handled (including revisions), including
    772 CRs (including revisions)
    51 Incoming LSs, of which 17 were postponed
    22 Outgoing LSs Approved
  141 Tdocs postponed / not handled
Total CRs agreed: 146 (+49 revised at SA WG2#131)
Statistics at SA WG2 #131:
178 delegates ‘attended’ (checked-in) SA WG2 #131
  1431 documents, 1287 Tdocs handled (including revisions), including
    887 CRs (including revisions)
    48 Incoming LSs, of which 19 were postponed
    17 Outgoing LSs Approved
  54 Tdocs postponed / not handled
Total CRs agreed: 222
779 people registered on the SA WG2 e-mail reflector on 05 March 2019

## Slide 8: 1) General Aspects (5/8)
Chart: SA2 meeting attendance
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159 | 175 | 182 | 113 | 137 | 200 | 137 | 107 | 157 | 168 | 169 | 143 | 157 | 233 | 182 | 175 | 191 | 188 | 156 | 154 | 156 | 222 | 196 | 174 | 149 | 140 | 152 | 149 | 165 | 191 | 153 | 178

## Slide 9: 1) General Aspects (6/8) Resource usage
SA2 meetings
Number of Sessions
Chart: 
| #118bis Jan | #119 Feb | #120 Mar | #121 May | #122 Jun | #122bis Aug | #123 Oct | #124 Nov | #125 Jan | #126 Feb | #127 Apr | #127bis May | #128 Jul | #128bis Aug | #129 Oct | #129bis Nov | #130 Jan | #131 Feb
maintenance | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3 | 4.5 | 3.8 | 4 | 4 | 1.5 | 1.2 | 3 | 1.5 | 0.9 | 0.9
R15 5GS / maintenance | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37 | 24 | 25 | 19 | 19 | 15 | 15 | 13.7 | 11.5 | 9 | 9.3
R15 other | 2.5 | 8.5 | 12.3 | 11.5 | 8.3 | 6.3 | 4 | 3
R16 work | 3.7 | 13.5 | 12 | 19.5 | 20 | 26.4 | 28.6 | 31.2 | 34.9 | 34.9 | 34.4
R15 exceptions | 1 | 1.3 | 1 | 0.2

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
Number of Tdocs
Rel-12
Rel-11
Rel-13
Rel-14
Rel-15
Rel-16
Chart: 
| 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131
#approved/endorsed/merged (total) | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264 | 311 | 368 | 67 | 414 | 467 | 399 | 516 | 483 | 434 | 364 | 423 | 427 | 503 | 407 | 432
#not handled, postponed | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254 | 188 | 200 | 2 | 148 | 85 | 176 | 154 | 186 | 189 | 170 | 185 | 188 | 160 | 133 | 193
#noted | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142 | 119 | 109 | 7 | 163 | 137 | 142 | 137 | 132 | 183 | 113 | 90 | 132 | 158 | 124 | 138

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-12
Rel-11
Rel-14
Number of CRs
Rel-13
Note: for 5GS (draft) TSs agreed pCRs and for #125 also agreed/endorsed draft CRs are shown
Rel-15
Rel-16
Chart: 
| 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124 | 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131
r10 CR | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1 | 3 | 1 | 0 | 1 | 1 | 1
r11 CR | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0 | 6 | 3 | 1 | 1 | 1
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1 | 1 | 1 | 1
r14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10 | 8 | 1 | 7 | 2 | 1 | 2 | 5 | 1
r15 PCR/draftCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328 | 182
r15 CR | 19 | 19 | 27 | 27 | 12 | 351 | 201 | 213 | 119 | 159 | 100 | 102 | 78 | 74
r16 CR | 2 | 3 | 66 | 133

## Slide 12: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Rel-14 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13: none
  R14: 1 CR, Update reference for ITS-AID, V2XARC

## Slide 14: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2 Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 15: 2.2) Rel-15 Maintenance and Work (1/2)
WI | Work Item | WP | CRs approved
VoWLAN | Complementary Features for Voice services over WLAN | 100% | 
ProSe_WLAN_DD_Stage2 | Inclusion of WLAN direct discovery technologies as an alternative for ProSe direct discovery | 100% | 
NAPS | Northbound APIs for SCEF – SCS/AS Interworking | 100% | 
eVoLP | enhanced VoLTE performance | 100% | 
USOS | Unlicensed spectrum offloading system enhancements | 100% | 
EDCE5 | EPC enhancements to support 5G New Radio via Dual Connectivity | 100% | 1
PS_Data_Off_Phase2 | PS Data Off Feature Phase 2 | 100% | 
EPS_URLLC | EPC support for E-UTRAN Ultra Reliable Low Latency Comm. | 100% | 
TEI15 | Maintenance for pre-Rel-15 features in Rel-15 |  | 1
TEI15 | Rel-15 Cat B/C alignments with other WGs or specifically required (one of those with objections) |  | 

## Slide 16: 2.2) Rel-15 Maintenance and Work (2/2)
Progress since SA#82
  CRs agreed for TS 23.501 (27+27 CRs), TS 23.502 (39+36 CRs), TS 23.503 (11+9 CRs)
  1 CR agreed for TS 23.228
  Maintenance effort decreases further. See also SA2 work planning sheet.
  23.503 CR0201, Clarification on URSP rule validation check, agreed with two objections
Next steps:
  Essential corrections, further aligning with the work from other WGs
WI | Work Item | WP |  | 
5GS_Ph1 | 5G System – Phase 1 | 100% |  | 

## Slide 17: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 18: 2.3) Rel-16 and later Work and Maint. (1/24)
WI | Work Item | WP |  | 
PARLOS_SA2 | System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 0 > 95% |  | 
Progress since SA#82
  Normative work largely concluded
  Some adjustments to stage 2 specs remain to be done based on RAN feedback
RAN impacts or dependencies
  Addition of RLOS broadcast information. Identifying UE signalling related to RLOS for congestion control and MME selection. LS to RAN2/3 (S2-1901077)
Next steps:
  Stage 2 spec updates depending on RAN feedback

## Slide 19: 2.3) Rel-16 and later Work and Maint. (2/24)
WI | Work Item | WP |  | 
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 100 > 100% |  | 
5WWC | Wireless and Wireline Convergence for the 5G system architecture | 0 > 50% |  | 
Progress since SA#82
  Specification of Trusted N3GPP network in TS23.501 and TS 23.502
  Creation of a draft of the new TS 23.316, including so far:
    Extension of IP addressing support for WWC
    Specification of SUPI and SUCI for wireline network
    Specification of support of RG connected via NG RAN transparently to NG RAN
    Definition of improvement of 23.502 procedure for supporting WWC
RAN impact/dependency
  None identified
Next steps:
  Completition of description of improvement for the 23.502 procedure for Wireline.
  Completition of improvement of QoS model
  Revision and improvement of specification considering BBF and Cablelabs feedback, if any
  Specification of enhancement of 23.503 for supporting wireline

## Slide 20
Progress since SA#82
  Normative work started since SA2#130
  High level descriptions on ATSSS overall functionalities have been captured in TS 23.501, and the details of the Multi-Access (MA) PDU session establishment control flows and the policy control for ATSSS have also been captured in TS 23.502 and TS 23.503, respectively.
RAN impacts or dependencies
  None identified
Next steps
  More detailed stage-2 descriptions on other session management related procedures (e.g. session modification support for steering, switching and QoS control, session release and roaming support etc.), user plane performance monitoring procedures as well as additional PCC related policy are needed in order to complete the stage-2 normative work.
2.3) Rel-16 and later Work and Maint. (3/24)
WI | Work Item | WP |  | 
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 100 > 100% |  | 
ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 0 > 45% |  | 

## Slide 21: 2.3) Rel-16 and later Work and Maint. (4/24)
WI | Work Item | WP |  | 
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 88 > 95% |  | 
eV2XARC | Architecture enhancements for 3GPP support of advanced V2X services (eV2XARC) | 0 > 30% |  | 
Progress since SA#82
  Three study key issues among four remaining issues were concluded.
  For KI#15 (Enhancements to assist Application Adjustment), solution down-selection performed and evaluation/conclusion to be discussed in SA2#132 (April 2019).
  TR 23.786 provided for approval.
  Normative work started with a new TS 23.287. Also CRs to TS 23.501 and TS 23.502 agreed.
RAN impacts or dependencies
  RAN: QoS Notification Control enhancement for Uu QoS – One LS ask RAN2/3 for feedback
  RAN: NR PC5 unicast/groupcast/broadcast (e.g. PC5 Signalling for unicast), Combinations of Uu QoS characteristics values
  SA3: PC5 unicast and groupcast security protection
Next steps
  Finalize study by concluding the remaining issue
  Finalize normative work

## Slide 22: 2.3) Rel-16 and later Work and Maint. (5/24)
WI | Work Item | WP |  | 
FS_eNA | Study of enablers for Network Automation for 5G | 90 > 94% |  | 
eNA | enablers for Network Automation for 5G | 0 > 50% |  | 
Progress since SA#82
  New TS 23.288 skeleton stable and all concluded key issues from study started to be captured normatively
  For remaining study key issue#14 (how to ensure that slice SLA is guaranteed) evaluations are done. Conclusions are expected in 2019 Q2 based on LS response from SA5 and RAN3
RAN impacts or dependences:
  Study KI#14 has dependency on RAN3 and already received RAN3 feedback
Next steps:
  Conclude remaining study KI#14 in coordination with RAN3/SA5
  Resolve the open issues and conclude the normative work

## Slide 23
WI | Work Item | WP |  | 
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | 95 > 95% |  | 
CIoT_5G | Cellular IoT support and evolution for the 5G System | 0 > 50% |  | 
CIoT_5G progress since SA#82
  Most features agreed in the study phase transferred to normative specifications
Key RAN impacts or dependencies (detailed in S2-1813400 to TSG RAN and RAN2/3)
  eDRX support; EDT support; Inter-UE QoS for DoNAS; Enhanced Coverage; Expected UE behavior signaling to RAN; RRC impacts for signaling of CIoT feature support; support of UP-based small data solution(s)
Next steps
  Conclude remaining issue of FS_CIoT_5G (way forward for UP-based small data solutions); discussion and conclusion expected to happen at SA2#132
  Completion of normative work by end of Q2/19
2.3) Rel-16 and later Work and Maint. (6/24)

## Slide 24: 2.3) Rel-16 and later Work and Maint. (7/24)
WI | Work Item | WP |  | 
FS_ETSUN | Study on Enhancing Topology of SMF and UPF in 5G Networks | 100 > 100% |  | 
ETSUN | Enhancing Topology of SMF and UPF in 5G Networks | 0 > 45% |  | 
Progress since SA#82
  First set of CR(s) to 23.501/502 agreed. No impact to 23.503 / charging / security
  No specific issue identified
RAN impacts or dependencies
  None identified
Next steps:
  Complete normative work

## Slide 25: 2.3) Rel-16 and later Work and Maint. (8/24)
WI | Work Item | WP |  | 
FS_eLCS | Study on Enhancement to Service Based Architecture for Location Services | 100 > 100% |  | 
5G_eLCS | Enhancement to Service Based Architecture for Location Services | 0 > 45% |  | 
Progress since SA#82:
  Normative Work started: TS skeleton, scope
  General concept, architecture, some NF’s functionalities, NF services are captured
  Several procedures, e.g. MT-LR, captured
RAN impacts or dependencies:
  LS in from RAN2 received, protocols and some RAN architecture aspects confirmed
  “NG-RAN as LCS client” depends on RAN3 further discussion
Next steps:
  Completion of normative work: procedures, NF services, information storage, etc.

## Slide 26: 2.3) Rel-16 and later Work and Maint. (9/24)
WI | Work Item | WP |  | 
5G-SRVCC | Single radio voice continuity from 5GS to 3G | 0 > 100% |  | 
Progress since SA#82
  6 Cat B CRs complete the normative work (2 CRs for TS 23.216, 1 CR for TS 23.501, 2CRs for TS 23.502, and 1 CR for TS 23.237)
RAN impacts or dependencies
  NG-RAN support by measurements for SRVCC from 5GS to 3G
  Corresponding WI has been approved by RAN#82
Next steps:
  Maintenance

## Slide 27: 2.3) Rel-16 and later Work and Maint. (10/24)
WI | Work Item | WP |  | 
FS_RACS | Study on optimisations on UE radio capability signalling | 70 > 100% |  | 
Progress since SA#82
  The TR is sent to SA for approval.
  A WID is provided for approval as well.
RAN impacts or dependencies
  An LS informs RAN and RAN2/3 about some RAN impacting aspects.
Next steps:
  Conduct normative work.

## Slide 28: 2.3) Rel-16 and later Work and Maint. (11/24)
WI | Work Item | WP |  | 
FS_Vertical_LAN | Study on 5GS Enh. support of Vertical and LAN Services | 88 > 92% |  | 
Vertical_LAN | 5GS Enhanced support of Vertical and LAN Services | 0 > 43% |  | 
Progress since SA#82
  5G-LAN – agreed UP architecture to support 5G LAN-type service, high level description for group management, PDU SM, dynamic subscription parameter provisioning via NEF for 5G-LAN group.
  TSC – agreed architecture to integrate 5G System within TSN, initial set of TSC assistance parameters to support deterministic QoS and the need for QoS parameter mapping, bridge management aspects for different configuration options considered.
  NPN – agreed the essential concepts (identifier, subscription, broadcast parameters, network/cell selection, access control etc.) to introduce support for standalone NPN and public network integrated NPN. -- NPN support by Closed Access Group agreed with one objection.
  Study conclusion on TSN Time Sync KI is still pending, requiring further work based on RAN2 input
RAN impacts or dependencies (following items may lead to impacts/dependencies)
  Work on TSC (deterministic QoS, Time Sync support etc), NPN & CAG require close coordination with RAN WGs to ensure e2e system integrity.
Next steps
  Consider RAN1/2 feedback and conclude on remaining study aspect of TSN Time Sync.
  Continue normative work and conclude and close on the pending open items.

## Slide 29: 2.3) Rel-16 and later Work and Maint. (12/24)
WI | Work Item | WP |  | 
FS_5G_URLLC | Study on enhancement of URLLC supporting in 5GC | 85 > 90% |  | 
5G_URLLC | Enhancement of URLLC supporting in 5GC | 0 > 50% |  | 
Progress since SA#82
  Included new solutions and evaluations of solutions in the TR for remaining open key issues. Concluded the following open key issues (KI):
    KI#6: Division of E2E PDB (Packet Delay Budget)
  Conducted normative work by adding a new clause on URLLC support in 23.501 and adding the main parts of the solutions for the 3 concluded key issues to TS 23.501/502/503
RAN impacts or dependencies (following items may lead to impacts/dependencies)
  KI#2: Supporting low latency and low jitter during handover; pending for RAN progress on mobility enhancement
  KI#7: Automated GBR service recovery; LS sent to RAN WGs for coordination (S2-1902906)
Next steps
  Concluding remaining open key issues from the study. Also based on RAN feedback.
  Complete normative work for the already concluded key issues. And conduct normative work following the conclusions on the to be concluded key issues.

## Slide 30: 2.3) Rel-16 and later Work and Maint. (13/24)
WI | Work Item | WP |  | 
FS_eSBA | Study on Enhancements to the Service-Based 5G System Architecture | 100 > 100% |  | 
5G_eSBA | Enhancements to the Service-Based 5G System Architecture | 0 > 50% |  | 
Progress since SA#82
  CRs agreed on aspects such as direct/indirect communication mode, Service Communication Proxy (SCP), SCP delegated discovery schema, NF/NF Service Set concept are introduced.
RAN impacts or dependencies
  None identified
Next steps:
  Complete normative work, e.g. on procedures, if impacted, and further clarifications on aspects with Set concept, etc.

## Slide 31: 2.3) Rel-16 and later Work and Maint. (14/24)
WI | Work Item | WP |  | 
FS_eNS | Study on Enhancement of Network Slicing | 85 > 100% |  | 
eNS | Enhancement of Network Slicing | 0 > 60% |  | 
Progress since SA#82
  Study of KI#1 has concluded without any result due to lack of consensus on a specific solution
  80% completion of normative work for KI#2 (EPC-5GC network slicing interworking). The normative work for connected mode is stable, while the normative work for Idle mode has strong dependency on ETSUN final design.
  40% completion of normative work for KI#3 (slice-specific authentication and authorization) – need further agreements and clarifications on the system behavior for unauthorized UE, UE identification used for slice-based authentication and role of AMF involvement (as AUSF or not) in the authentication process.
RAN impacts or dependencies
  None identified
Next steps:
  Continue the normative work related to KI#2 and KI#3 from the study

## Slide 32: 2.3) Rel-16 and later Work and Maint. (15/24)
WI | Work Item | WP |  | 
FS_UDICoM | Study on User data interworking, Coexistence and Migration | 80 > 100% |  | 
Progress since SA#82
  Evaluations and conclusions documented
  Normative WID agreed and provided for approval
  TR sent for approval
  Controversy on how to manage creation of a 900 series TR resolved offline (company input to TSG SA)
RAN impacts or dependencies
  None identified
Next steps:
  Normative work based on the WI provided for approval

## Slide 33: 2.3) Rel-16 and later Work and Maint. (16/24)
WI | Work Item | WP |  | 
FS_5GSAT_ARCH | Study on architecture aspects for using satellite access in 5G | 35 > 50% |  | 
Progress since SA#82
  Addition of Key Issue on RAN mobility with NGSO regenerative-based satellite access, on Multi connectivity with satellite access and on distribution of content towards the edge.
  7 solution descriptions have been initiated: New Satellite RAT type, Backhaul triggered QoS adaptation, Support of UP path switch between SAT RAN and TER RAN, QoS for Satellite backhaul, Role of satellite backhaul in content distribution towards the edge, Idle mode mobility procedure for non-geostationary satellite access
  Solutions updated and Editor’s note clarified
RAN impacts or dependencies:
  To be determined
Next steps:
  Complete solutions on mobility management, and more generally finalize the description of the solutions, then initiate their evaluation.

## Slide 34: 2.3) Rel-16 and later Work and Maint. (17/24)
WI | Work Item | WP |  | 
FS_ENTRADE | Study on encrypted traffic detection and verification | 70 > 70% |  | 
Progress since SA#82
  No work conducted as not determined as focus area by TSG SA
  SID updated to reduce the scope and extending the timeline to June 2019.
Next steps:
  To be determined by TSG SA

## Slide 35: 2.3) Rel-16 and later Work and Maint. (18/24)
WI | Work Item | WP |  | 
xBDT | 5GS Transfer of Policies for Background Data Transfer | 0 > 0% |  | 
Progress since SA#82
  No work conducted as not determined as focus area by TSG SA
  WID updated to extend the timeline to June 2019
Next steps:
  Conduct normative work

## Slide 36: 2.3) Rel-16 and later Work and Maint. (19/24)
WI | Work Item | WP |  | 
FS_eIMS5G | Study on Enhanced IMS to 5GC Integration | 40 > 70% |  | 
Progress Since SA#82
  As instructed by SA#82 SA2 has completed investigating the SBA objectives of this study and reached conclusions for these objectives.
  These conclusions are not dependent on the remaining study objectives and normative work can proceed on these aspects independently.
  The study is now 70% complete and the TR is provided for information.
  As only work on SBA objectives was addressed, no progress was made on the other Key Issues of this study.
RAN Impacts or Dependencies
  There are no RAN dependencies for this study.
Next Steps
  Normative work based on the WI that is provided for approval.
  TBD when to continue with the remaining study parts. Not in Q2 2019.

## Slide 37: 2.3) Rel-16 and later Work and Maint. (20/24)
WI | Work Item | WP |  | 
FS_LLC_Mob | Study on EPC support for Mobility with Low Latency Communication | 75 > 75% |  | 
Progress since SA#82
  No work conducted as not determined as focus area by TSG SA
RAN impacts or dependencies
  None identified
Next steps:
  To be determined by TSG SA

## Slide 38: 2.3) Rel-16 and later Work and Maint. (21/24)
WI | Work Item | WP |  | 
FS_AAI_LTE_NR | Study on Application Awareness Interworking between LTE and NR | 30 > 30% |  | 
Progress since SA#82
  No work conducted as not determined as focus area by TSG SA
Next steps:
  To be determined by TSG SA

## Slide 39: 2.3) Rel-16 and later Work and Maint. (22/24)
WI | Work Item | WP |  | 
FS_EPS_URACE | Study on enhancement of systems using EPS for Ultra Reliability and Availability using commodity equipment | 10 > 10% |  | 
Progress since SA#82
  No work conducted as not determined as focus area by TSG SA
RAN impacts or dependencies
  High availability by redundant transmission in UP between UE/RAN and CN (may impact cell reselection and handover target selection)
  Notification control for GBR bearers
Next steps:
  To be determined by TSG SA

## Slide 40: 2.3) Rel-16 and later Work and Maint. (23/24)
WI | Work Item | WP |  | 
TEI16 | Technical Enhancements and Improvements Rel-16 | n.a. |  | 
Progress since SA#82
  TEI-16-RFSP: complete from the SA2 point of view (provided that RAN 3 don’t come to different view based on the SA2 LS sent)
  TEI-16-GBR-Ethernet: 75% complete. Still needs a CR for the Ethernet TFTs. Possibly further enhancement of what is already agreed. TBD what to do for Ethernet with regard to LIPA, SIPTO@LN and IOPS.
Next steps:
  Complete the second from above TEI16 items

## Slide 41: 2.3) Rel-16 and later Work and Maint. (24/24)
WI | Work Item | WP | CRs approved
TEI16 | Maintenance for pre-Rel-16 features in Rel-16 specs only |  | 
TEI16, CIoT_Ext | Correction on enhancements to Location Services for CIoT |  | 1
TEI16, EDCE5 | Update for Dual Connectivity with NR |  | 1
TEI16 | Correction on Procedure for MSISDN-less MO-SMS via T4 |  | 1
TEI16, 5G_MEDIA_MTSI_ext | Support for RAN Assisted Codec Adaptation |  | 1
TEI16, CAPIF4xMB | Change xMB reference |  | 3
TEI16, E-FLUS | New QCIs for Enhanced Framework for Uplink Streaming |  | 2
TEI16, NAPS | Correction to the location Reporting with minimum reporting interval |  | 1
TEI16, 5GS_Ph1 | Replacing references to TS 23.203, Terminology alignments |  | 2

## Slide 42: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 43: 2.4) New and Updated WIDs/SIDs and Exceptions
New and revised SID:
  SID REVISED on System enablers for multi-SIM devices
  SID NEW on Architectural enhancements for 5G multicast-broadcast services
  SID NEW on Service-based support for SMS in 5GC
  SID NEW on Enhancement of support for Edge Computing in 5GC
  SID NEW on System enhancement for Proximity based Services in 5GS
  SID NEW on Introducing UPF service in 5GC
New and revised WID:
  WID NEW on User data interworking, Coexistence and Migration
  WID NEW on Optimisations on UE radio capability signalling
  WID NEW on SBA aspects of enhanced IMS to 5GC integration

## Slide 44: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 45: 2.5) IETF and External SDO Normative Reference Update (1/1)
Introduced by ATSSS MPTCP:
  draft-ietf-mptcp-rfc6824bis-12: "TCP Extensions for Multipath Operation with Multiple Addresses"
  draft-ietf-tcpm-converters-05: "0-RTT TCP Convert Protocol"

## Slide 46: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 47: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 48: 4) Documents for Information and Approval
Presentation for Information
  TR 23.794 'Study on Enhanced IMS to 5GC Integration'
Presentation for Approval
  TR 23.743 'Study on optimisations on UE radio capability signalling'
  TR 23.786 ‘Study on architecture enhancements for EPS and 5G System to support advanced V2X services’
  TR 23.732 ‘Study on User Data Interworking, Coexistence and Migration’

## Slide 49: Contents
1) General aspects (events since SA#82, statistics, next meetings)
2) SA Work Report
  2.1) Rel-14 and before Maintenance
  2.2) Rel-15 Maintenance and Work
  2.3) Rel-16 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 50: 5) Collected Items requiring action from SA
    Approval of proposed/updated WIDs
    Approval of provided TRs

## Slide 51
Thank You!

## Slide 52
Annex: SA2 work planning sheet
Compared to S2-1902842 with the SA2 endorsed 2Q19 budgets this version here includes also the WI finalisation status and #131 budget consumptions