## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#84
Frédéric Gabin
SA4 Chairman, Ericsson LM
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to Rel-15 and earlier
  Rel-16 Work Items
  Rel-17 Work Items
  Study Items
Proposed new WIDs/SIDs
Summary of action items
List of documents to SA

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, ETSI)
  Vice Chairmen:
    Nikolai Leung (Qualcomm Incorporated, ATIS)
    Gilles Teniou (ORANGE, ETSI)
  Secretary: Paolo Usai (MCC Support)
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Ericsson LM, ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Paolo Usai (ETSI) | Gilles Teniou (Orange, ETSI)

## Slide 4: Meetings held since SA#83
SWG conference calls (2 hours each)
  3GPP SA4 telco on TyTrac 18FEB
  3GPP SA4 telco on IVAS 19FEB
  3GPP SA4 telco on 5GMSA 20FEB
  3GPP SA4 telco on E-FLUS 25FEB
  3GPP SA4 telco on FS_XR5G 28FEB
  3GPP SA4 telco on CHEM 4MAR
  3GPP SA4 telco on FS_XR5G 5MAR
  3GPP SA4 telco on 5GMSA 14MAR
  3GPP SA4 telco on FS_XR5G 14MAR
  3GPP SA4 MTSI telco on New SID 18MAR
  3GPP SA4 MTSI telco on New SID 25MAR
SA4 plenary meetings
Meeting | Dates | Venue and Host
SA4#103 | 8 - 12 April 2019 | Host: NAF3, Venue: Newport Beach, CA USA

## Slide 5: Meetings held since SA#83
Workshop on “Immersive media meets 5G” Ecosystem & Standards
  Jointly organized with VR-Industry Forum and Advanced Imaging Society
  15th-16th April 2019, Location Sony Pictures Entertainment, Culver City, CA, USA
SA4 MBS SWG AH meeting on 5GMSA, 6-7 May, 2019, Host: Expway, Paris, France. Including remote participation.
SWG conference calls (2 hours each)
  3GPP SA4 Telco on AMR-WB mode set 3MAY
  3GPP Telco EVS SWG on IVAS 6MAY & 10MAY
  3GPP SA4 Video SWG Telco on FS_XR5G 13MAY
  SA4 MTSI SWG Telco #7 on E-FLUS 16MAY
  3GPP SA4 Telco EVS_FCNBE 20MAY
  3GPP SA4 SQ SWG Telco on FS_HaNTE 3JUN
  3GPP SA4 Video SWG Telco on FS_XR5G 4JUN
-

## Slide 6: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  3GPP SA4 Telco on ITT4RT 11JUN
  3GPP Telco EVS SWG on IVAS 13JUN
  3GPP SA4 MTSI SWG Telco #8 on E-FLUS 20JUN
SA4 plenary meetings (2019)
Meeting | Dates | Venue and Host
SA4#104 | 1 - 5 July 2019 | Host: Apple, Venue: Cork, Ireland
SA4#105 | 12 - 16 August 2019 | Host: EF3, Venue: Ljubljana, Slovenia
SA4#106 | 21 - 25 October 2019 | Host: Samsung, Venue: Busan, Korea (NEW!)

## Slide 7: Calendar of future meetings - 2
SA4 plenary meetings (2020)
Meeting | Dates | Venue and Host
SA4#107 | 20 - 24 January 2020 | Host: EF3, Venue: Wroclaw, Poland
SA4#108 | 6 - 9 April 2020 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#109 | 25 - 29 May 2020 | Host: FHg IIS, Venue: Erlangen, Germany
SA4#110 | 24 - 28 August 2020 | Host: NAF3, Venue: TBD
SA4#111 | 9 - 13 November 2020 | Host: IF3, Venue: TBD

## Slide 8: SA4 meeting statistics

## Slide 9: SA4 progress highlights
CRs to Rel-15 and earlier features
  Rel-12: 1 CR (1 Cat. F and mirror CRs)
  Rel-13: 1 CR (1 Cat. F and mirror CRs)
  Rel-15: 2 CRs (1 Cat. F, 1 Cat. B and mirror CRs)
Ongoing Work Items
  8 Rel-16 WIs (including 3 reported as completed at this meeting)
  3 Rel-17 WIs
Ongoing Study Items
  6 Rel-16 SIs (including 1 reported as completed at this meeting)
SA4 documents at SA#84
  CRs:
    Rel-12: 1 CR (Cat. F)
    Rel-13: 2 CRs (Cat. F and Cat. A)
    Rel-14: 2 CRs (Cat. A)
    Rel-15: 4 CRs (Cat. B, Cat. F and Cat. A)
    Rel-16: 15 CRs (Cat. B, Cat. F and Cat. A)
  1 new TS for approval
  1 new TR for approval
  1 revised and 2 new WIDs

## Slide 10: CRs to Rel-15 and earlier
CRs
  Rel-12: 1 CR (1 Cat. F and mirror CRs)
    CRs to TS 26.114 on CVO corrections. Clarifying order of flip and rotation in sending and receiving UE.
  Rel-13: 1 CR (1 Cat. F and mirror CRs)
    CRs to TS 26.114 on Update FLEX FEC Usage and Reference. Modifies the SDP description of FLEX FEC, the FLEX FEC configuration and FLEX FEC reference.
  Rel-15: 2 CRs (1 Cat. F, 1 Cat. B and mirror CRs)
    CRs to TS 26.114 & TS 26.346 on Technical Enhancements and Improvements Rel-15
      Correction to H.264 CBP Level 1.2 Requirement in TS 26.114
      MBMS USD be extended to support the optional inclusion of RF-related parameters in support of Receive Only Mode (ROM) services in TS 26.346
Tdoc | Title | Source | Type | For | Agenda item #
SP-190335 | CRs to TS 26.114 on CVO corrections (Release 12 to Release 16) (CVO) | SA WG4 | CR pack | Approval | 12
SP-190336 | CRs to TS 26.114 on Update FLEX FEC Usage and Reference (Release 13 to Release 16) (VTRI_EXT) | SA WG4 | CR pack | Approval | 13
SP-190337 | CRs to TS 26.114 & TS 26.346 on Technical Enhancements and Improvements Rel-15 (Release 15) (TEI15) | SA WG4 | CR pack | Approval | 15

## Slide 11: List of SA4 Work Items for Rel-16
Rel-16 Work Items
CAPIF4xMB (New WID on Usage of CAPIF for xMB API) – completed at SA#82
SerInter (Service Interactivity)
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) – completed at SA#83
E_FLUS (Enhancements to Framework for Live Uplink Streaming)
HLG_HDR (Hybrid Log Gamma High Dynamic Range) – completed at SA#81
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) – completed !
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services)
CHEM (Coverage and Handoff Enhancements for Multimedia)
MC_XMB (MCData File Distribution support over xMB) – completed !
5GMSA (5G Media streaming architecture) – completed !
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact)
TEI16 (Technical Enhancements and Improvements Rel-16 )

## Slide 12: SerInter (Service Interactivity)
The objective of the work item is to :
  Enable delivery of notifications to interactivity applications,
  Define the means for the BM-SC to signal, and the MBMS client to unambiguously identify, interactivity-related content items
  Support the measurement and reporting of interactivity-related usage by the user/device
At SA4#103, the Work Item Description was revised to reflect the changes in objectives. The time plan was updated to delay completion, leaving enough time to complete the dependencies on DASH-IF API work.
WID: SP-170796
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
SerInter (Service Interactivity) | CRs to TSs 26.346, 26.247, 26.347 | 70% -> 80% | SA#84 -> SA#85 | SP-190330 Revised WID on Service Interactivity (SerInter)
Note: Progress since last SA is shown with blue colour.

## Slide 13: E_FLUS (Enhancements to Framework for Live Uplink Streaming)
The objective of the work item is to enhance the Framework for Live Uplink Streaming:
  Recommend new QoS features including new QCI/5QI values; Specify means to leverage existing interfaces and contribute to evolving 5G interfaces; Specify the necessary control plane functionality to support downstream media distribution; Define or leverage definitions of network-based media processing functions (e.g., video stitching, media transcoding and content reformatting), and enablers (e.g. network APIs); Define 3GPP media codec profile(s) for FLUS services
At SA4#103 and subsequent telco with power (16th May 2019)
  Addition of the FLUS assistance and FLUS remote control function to TS 26.238
  Several updates to TR 26.939 on QoS, network assistance, example workflow for drone mounted camera, and several updates to use cases and references
WID: SP-180285
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 45% -> 55% | SA#85 | SP-190341 CRs to TS 26.238 & TR 26.939 (Release 16) (E-FLUS)
Note: Progress since last SA is shown with blue colour.

## Slide 14: E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) – completed !
The objective of this Work Item is to specify the media handling aspects of RAN delay budget reporting in MTSI
At SA4#103,
  Added DBI Signaling Recommendations
  Added SDP examples on DBI signaling to TS 26.114
  Approved an Reply LS on Setting DBI Message Interval based on delayBudgetReportingProhibitTimer Configurations (To: RAN2).
  Endorsed a Work Item Summary from the rapporteur
WID: SP-180662
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) | CRs to TS 26.114 | 85% -> 100% | SA#84 | SP-190339 CRs to TS 26.114 (Release 16) (MTSI_eMHI, TEI16, 5G_MEDIA_MTSI_ext, E2E_DELAY)
Note: Progress since last SA is shown with blue colour.

## Slide 15: 5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services)
The objective of this Work Item is to specify the media handling aspects of 5G conversational services:
  Recommend support for speech and video adaptation capabilities;
  For 5G NR access, enable support for media handling with NR access, including that for speech and video;
  Define MTSI client profiles with a corresponding set of mandatory codec and potentially other media handling capabilities to address the needs and constraints of different terminal categories (e.g. IoT, wearables) related to different 5G verticals.
At SA4#103, SDP-based indication of ANBR-capabilities was added to TS 26.114. If UE signals this SDP capability, then it is capable of receiving ANBR information from its access network and its MTSI client is capable of ANBR
WID: SP-180663
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 50% -> 75% | SA#85 | SP-190339 CRs to TS 26.114 (Release 16) (MTSI_eMHI, TEI16, 5G_MEDIA_MTSI_ext, E2E_DELAY)
Note: Progress since last SA is shown with blue colour.

## Slide 16: CHEM (Coverage and Handoff Enhancements for Multimedia)
The objective of this Work Item is to specify several features toward enhancing coverage and hand-off performance for VoLTE and general multimedia services:
  Specify UE adaptation capability indication;
  Specify Maximum Packet Loss Rate (MaxPLR) operating points for different codecs;
  Specify signalling of maximum end-to-end PLR and DL/UL PLR values.
At SA4#103, CRs were prepared and progressed during SWG meetings. However these CRs could not be agreed in SA4 closing plenary and were postponed. The timeplan was again delayed by one quarter.
WID: SP-180664
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
CHEM (Coverage and Handoff Enhancements for Multimedia) | CRs to TS 26.114 | 80% -> 90% | SA#84 -> SA#85 | none
Note: Progress since last SA is shown with blue colour.

## Slide 17: MC_XMB (MCData File Distribution support over xMB) – completed !
A first objective of this work item is to extend xMB by
  Adding pre-emption procedure and parameter
  Adding an additional format for Geographical definition which is optional for usage,
  Studying what FEC information or file repair server information is needed to be added and adding the necessary extension to xMB
  Studying TMGI Exposure and adding the necessary extension to xMB.
A second objective is to add any necessary guideline according to the context of the first objective
At SA4#103, A Joint session with SA6 to discuss guideline and profile1c defined took place. CRs were agreed such that
  A new method is added in the File Delivery Application Service API so that the application can provide the SA File
  New properties are added to the xMB session properties, allowing to express that the transmission resources are shared with other sessions. Some corrections are also applied.
WID: SP-180665
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
MC_XMB (MCData File Distribution support over xMB) | CRs to TS 26.348 | 90% ->100% | SA#84 | SP-190340 CRs to TS 26.347 & TS 26.348 (Release 16) (MC_XMB)
Note: Progress since last SA is shown with blue colour.

## Slide 18: 5GMSA (5G Media streaming architecture) – completed !
The main objective is to create a new 5G Media Streaming (5GMSA) architecture specification which supports:
  MNO and 3rd party Media Downlink Streaming Services; MNO and 3rd party Media Uplink Streaming Services; Corresponding UE functions and APIs; Backwards compatibility for EUTRAN deployments (with and without MBMS); Usage of 5G specific features such as network slicing and edge computing.
  The new 5G Media Streaming architecture should be functionally decomposed into independent components enabling different deployments with various degrees of integration between 5G MNOs and Content Providers
At SA4#103 and at the MBS SWG AH meeting 6-7 May (Paris, France)
  The TS 26.501 was completed with Editorial and consistency corrections, State diagrams for Uplink Streaming, Corrections on consumption report function to UE Media Functions, Architectural considerations for media distribution and processing in 5G, Common Ingest Interface, network slicing.
  The permanent document and the new stage 3 WID was prepared (see new WIDs clause)
WID: SP-181250
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
5GMSA (5G Media streaming architecture) | New TS 26.501 5G Media Streaming (5GMS); general description and architecture | 50%->100% | SA#84 | SP-190333 Draft TS 26.501 5G Media Streaming (5GMS); General description and architecture (Release 16) v. 2.0.0 (5GMSA)
Note: Progress since last SA is shown with blue colour.

## Slide 19: EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact)
The objective of this Work Item is to specify a mandatory conformance process (including tool and test vectors) of EVS floating-point code for non bit-exact implementations.
At SA4#103, a proposed draft CR for EVS Float Conformance process was discussed and agreed to be used as basis for further work. A telco was scheduled during which the process and its validation were further discussed.
WID: SP-180983
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) | CR to 26.444 on inclusion of the conformance process for floating-point code in Clause 7 | 25% ->50% | SA#85 | None
Note: Progress since last SA is shown with blue colour.

## Slide 20: TEI16 (Technical Enhancements and Improvements Rel-16 )
CR to 26.114 on Metrics collection and reporting (MTSI_eMHI, TEI16):
  Add a paragraph to make it clear that the jitter relates to the visible media, and not to the transport.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#83
TEI16 (Technical Enhancements and Improvements Rel-16) | n/a | n/a | n/a | SP-190339 CRs to TS 26.114 (Release 16) (MTSI_eMHI, TEI16, 5G_MEDIA_MTSI_ext, E2E_DELAY)
Note: Progress since last SA is shown with blue colour.

## Slide 21: Overview of work progress Rel-16 Work Items - 1
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
SerInter (Service Interactivity) | CRs to TSs 26.346, 26.247, 26.347 | 70% -> 80% | SA#84 -> SA#85 | SP-190330 Revised WID on Service Interactivity (SerInter)
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 45% -> 55% | SA#85 | SP-190341 CRs to TS 26.238 & TR 26.939 (Release 16) (E-FLUS)
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) | CRs to TS 26.114 | 85% -> 100% | SA#84 | SP-190339 CRs to TS 26.114 (Release 16) (MTSI_eMHI, TEI16, 5G_MEDIA_MTSI_ext, E2E_DELAY)
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 50% -> 75% | SA#85 | SP-190339 CRs to TS 26.114 (Release 16) (MTSI_eMHI, TEI16, 5G_MEDIA_MTSI_ext, E2E_DELAY)

## Slide 22: Overview of work progress Rel-16 Work Items - 2
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
CHEM (Coverage and Handoff Enhancements for Multimedia) | CRs to TS 26.114 | 80% -> 90% | SA#84 -> SA#85 | none
MC_XMB (MCData File Distribution support over xMB) | CRs to TS 26.348 | 90% ->100% | SA#84 | SP-190340 CRs to TS 26.347 & TS 26.348 (Release 16) (MC_XMB)
5GMSA (5G Media streaming architecture) | New TS 26.501 5G Media Streaming (5GMS); general description and architecture | 50%->100% | SA#84 | SP-190333 Draft TS 26.501 5G Media Streaming (5GMS); General description and architecture (Release 16) v. 2.0.0 (5GMSA)
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) | CR to 26.444 on inclusion of the conformance process for floating-point code in Clause 7 | 25% ->50% | SA#85 | None
TEI16 (Technical Enhancements and Improvements Rel-16) | n/a | n/a | n/a | SP-190339 CRs to TS 26.114 (Release 16) (MTSI_eMHI, TEI16, 5G_MEDIA_MTSI_ext, E2E_DELAY)

## Slide 23: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)

## Slide 24: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
At SA4#103,
  The Editor of permanent document IVAS-4 (IVAS Design Constraints) was changed from Mr. Bin Wang to Mr. Huan-yu Su.
  IVAS Design Constraints were progressed with IVAS rendering aspects, supported rendered output formats, non-rendered output formats, interface to external rendering, encoder interface, interface for rendered and non-rendered output and direct headphone presentation. A definition for “Binaural audio” was agreed.
  IVAS Usage Scenarios (IVAS-9) was amended.
  It was agreed to allow more meeting time to take place during ad hoc meetings preceding SA4 ordinary meetings.
WID: SP-170611
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 25% -> 30% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 25: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. For MTSI, the work is expected to enable scenarios with two-way audio and one-way immersive video, e.g., a remote single user wearing an HMD participating to a conference will send audio and optionally 2D video (e.g., of a presentation, screen sharing and/or a capture of the user itself), but receives stereo or immersive voice/audio and immersive video captured by an omnidirectional camera in a conference room connected to a fixed network.
At SA4#103, the Permanent Document was progressed with a use case on A 360-degree conference call via Media Resource Function (MRF) and Multi Conference Unit, including requirements, architecture and potential solution.
WID: SP-180985
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 5% -> 10% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 26: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
At SA4#103, a draft skeleton for TS 26.261 Terminal audio quality performance requirements for immersive audio services (ATIAS performance requirements) was agreed as basis for further work.
WID: SP-190040
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 0% -> 10% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 27: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 25% -> 30% | SA#90 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 5% -> 10% | SA#90 | None
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 0% -> 10% | SA#90 | None

## Slide 28: List of SA4 Study Items
Ongoing Study Items
FS_QoE_VR (QoE metrics for VR) – completed !
FS_mV2X (V2X Media Handling and Interaction)
FS_TyTraC (Typical Traffic Characteristics of Media Services)
FS_XR5G (Study Item on eXtended Reality (XR) in 5G)
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)
FS_HaNTE (UEs Supporting Handset Mode with Non-Traditional Earpieces)

## Slide 29: FS_QoE_VR (QoE metrics for VR) – completed !
The objective of this Study Item is to investigate the QoE parameters and metrics which may need to be reported by the client to the network for evaluation of VR user experience.
At SA4#103, TR 26.929 QoE parameters and metrics relevant to the Virtual Reality user experience (Release 16), v. 1.0.0 was progressed with added MPEG Immersive Media Metrics, introduction and conclusions. To facilitate a timely development of VR metrics, it is recommended that a normative work item is started. The TR was agreed to be sent for approval and a new normative WID prepared (see new WIDs clause).
WID: SP-170614
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
QoE metrics for VR (FS_QoE_VR) | TR 26.929 QoE parameters and metrics relevant to the Virtual Reality (VR) user experience | 55% -> 100% | SA#84 | SP-190334 Draft TR 26.929 QoE parameters and metrics relevant to the Virtual Reality (VR) user experience (Release 16) v. 1.0.0 (FS_QoE_VR)
Note: Progress since last SA is shown with blue colour.

## Slide 30: FS_mV2X (V2X Media Handling and Interaction)
The overall objective of this work item is to analyse the use cases of Video data sharing for assisted and improved automated driving (VaD) explained in TR 22.886 and their requirements in TS 22.186 in detail, to clarify the operation of advanced driving using networked visual information. The required procedures for media capture, compression, and transmission are investigated. We also study the possibility of using other types of media-related information 3GPP services can supply to vehicles, such as voice, audio, image, or graphics.
At SA4#103, Draft TR 26.985 Vehicle-to-everything (V2X); Media handling and interaction (Release 16), v. 0.9.0 was agreed as the basis for further work. It was updated with updated references, video operational variance, video level of adaptation control, and device considerations.
WID: SP-170810
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
FS_mV2X (V2X Media Handling and Interaction) | TR 26.985 Vehicle-to-everything (V2X) media handling and interaction | 70% -> 80% | SA#85 | None
Note: Progress since last SA is shown with blue colour.

## Slide 31: FS_TyTraC (Typical Traffic Characteristics of Media Services)
Objectives:
  Collect current media centric Third-Party and Operator services characteristics;
  Collect the typical deployment characteristics today, such as bandwidth requirements;
  Provide an overview on technological developments;
  Provide a summary on typical characteristics and requirements for different media services on 3GPP networks;
  Identify the applicability of existing 5QIs for such services and potentially identify requirements for new 5QIs or QoS related parameters.
At SA4#103, TR 26.925 Typical traffic characteristics of media services on 3GPP networks, v. 0.3.0 was agreed as basis for future work. Additions include considerations on future media formats, transport protocols and additional references.
FS_TyTraC: Template for Media Service Information Collection: S4-181521 and online: https://goo.gl/forms/3GeCpv2J6tIWn3O12
WID: SP-180666
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 Typical traffic characteristics of media services on 3GPP networks | 45% -> 50% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 32: FS_XR5G (Study Item on eXtended Reality (XR) in 5G)
The objective of this Study Item is to investigate the relevance of Augmented and Extended Reality in the context of 3GPP
At SA4#103
  The permanent document on XR5G, v0.4.0 was agreed as basis for further work with addition of new references, updates on MPEG-I audio, Khronos OpenXR, W3C, ETSI, VRFI, GSMA AR/VR Cloud, CTA, on network and split rendering, XR distributed architecture, Volumetric Video Capture, and updates to use cases under consideration (after several telco reviews).
  The TR 26.928 Extended Reality (XR) in 5G (Release 16), v0.4.0 was agreed as basis for further work with additions of a reference to the 3GPP SA1 TR 22.842: "Study on Network Controlled Interactive Service in 5GS“ and addition of all the completed use cases.
  An LS on Online Gaming party (To: SA1) was approved and several telcos scheduled.
WID: SP-180667
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
FS_XR5G (Study Item on eXtended Reality (XR) in 5G) | TR 26.928 Extended Reality (XR) in 5G | 35% -> 45% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 33: FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)
This work item will investigate the differences between the two systems for noise simulation in handset mode. The goal is to evaluate if a revision of the existing test methodologies in TS 26.132 for speech quality in ambient noise conditions is needed and/or helps to increase reproduction accuracy.
At SA4#103
  The test plan for a Round-Robin-Test - comparison of noise field simulations for handset mode was approved. An LS on Round-robin test plan for FS_AnTEM (To: CTIA CWPG Audio Group) was approved. Test results are expected to be submitted at SA4#104.
  The draft TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals (Release 16) V0.2.0 was agreed as basis for further work. The updates relate to the analysis of the modified ambient noise playback systems.
WID: SP-180986
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 0% -> 10% | SA#86 | None
Note: Progress since last SA is shown with blue colour.

## Slide 34: FS_HaNTE (UEs Supporting Handset Mode with Non-Traditional Earpieces)
UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs may require updates to allow for their testing. The objectives of this study are to conduct acoustic measurements and user studies on UEs featuring non-traditional earpieces and determine whether current 3GPP test methods and test equipment are suitable.
At SA4#103
  The draft TR 26.801 UEs Supporting Handset Mode with Non-Traditional Earpieces, v. 0.0.2 was agreed as basis for further work. The updates relate to Handset positioning on head and torso simulator and also include editorial corrections.
  An LS on handset positioning for acoustic measurements (To: ITU-T SG12 Question 5, Cc: GSMA TSGVLR, ETSI TC STQ) was approved and a telco was scheduled.
WID: SP-190041
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#84
FS_HaNTE (UEs Supporting Handset Mode with Non-Traditional Earpieces) | TR 26.801 UEs Supporting Handset Mode with Non-Traditional Earpieces | 0% -> 10% | SA#85 | None
Note: Progress since last SA is shown with blue colour.

## Slide 35: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#84
QoE metrics for VR (FS_QoE_VR) | TR 26.929 QoE parameters and metrics relevant to the Virtual Reality (VR) user experience | 55% -> 100% | SA#84 | SP-190334 Draft TR 26.929 QoE parameters and metrics relevant to the Virtual Reality (VR) user experience (Release 16) v. 1.0.0 (FS_QoE_VR)
FS_mV2X (V2X Media Handling and Interaction) | TR 26.985 Vehicle-to-everything (V2X) media handling and interaction | 70% -> 80% | SA#85 | None
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 Typical traffic characteristics of media services on 3GPP networks | 45% -> 50% | SA#86 | None
FS_XR5G (Study Item on eXtended Reality (XR) in 5G) | TR 26.928 Extended Reality (XR) in 5G | 35% -> 45% | SA#86 | None
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 0% -> 10% | SA#86 | None
FS_HaNTE (UEs Supporting Handset Mode with Non-Traditional Earpieces) | TR 26.801 UEs Supporting Handset Mode with Non-Traditional Earpieces | 0% -> 10% | SA#85 | None

## Slide 36: Proposed new WIDs
New WID on VR QoE metrics (VRQoE)
  For 2D (DASH) streaming there are already existing QoE metrics defined, which can help service providers and operators to measure aspects related to the service quality. As discussed in the FS_VR study (TR 26.918), and recommended in FS_QoE_VR study (TR 26.929), there is a need to define QoE metrics relevant for VR services, so that at least the basic and most important aspects of the VR experience can be measured.
  Objective: add the following VR QoE-related metrics functionality to 3GPP specifications:
    Defined VR metrics observation points within the VR Client Reference Model in TS 26.118.
    Metrics describing the characteristics of the VR device, such as resolution, Field of view (FoV) etc.
    Metrics describing the interaction delay, related to the time between head movements and update of the visible content.
    Extensions to the DASH Metrics configuration and reporting to support the new metrics.
Target completion: SA#86 (Rel-16)
WID: SP-190331

## Slide 37: Proposed new WIDs
New WID on 5G Media Streaming stage 3 (5GMS3): SP-190332
The 5GMSA Work item revisited the media architecture by specifying TS 26.501 5G Media Streaming (5GMS); General description and architecture.
  This architecture requires specification of stage 3 aspects for implementations of 5G media streaming services.
Objective: Based on the 5GMS Architecture specified in TS 26.501, create new 5G Media Streaming (5GMS) stage 3 specifications and update existing ones to come up with a modular but consistent set of specifications enabling deployment of multimedia services.
Target completion: SA#86 (Rel-16)

## Slide 38: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-payload-flexible-fec-scheme | 26.114 | 0333R1 | Muhammed Coban (mcoban@qti.qualcomm.com), Qualcomm Incorporated | VTRI_EXT (Rel-13) | 
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 

## Slide 39: Summary of action items
Action Points from SA#83 to SA4:
  None
Action items from SA4 to SA#84:
  Approve all CRs
  Approve 2 new WIDs and 1 revised WID
  Approve 1 new TS and 1 new TR

## Slide 40: List of documents to SA#84
Tdoc | Title | Source | Type | For | Agenda Item
SP-190329 | SA WG4 Status Report at TSG SA#84 | SA WG4 Chairman | report | Presentation | 4.4
SP-190330 | Revised WID on Service Interactivity (SerInter) | SA WG4 | WID revised | Approval | 6.1
SP-190331 | New WID on VR QoE metrics (VRQoE) | SA WG4 | WID new | Approval | 6.1
SP-190332 | New WID on 5G Media Streaming stage 3 (5GMS3) | SA WG4 | WID new | Approval | 6.1
SP-190333 | Draft TS 26.501 5G Media Streaming (5GMS); General description and architecture (Release 16) v. 2.0.0 (5GMSA) | SA WG4 | draft TS | Approval | 6.7
SP-190334 | Draft TR 26.929 QoE parameters and metrics relevant to the Virtual Reality (VR) user experience (Release 16) v. 1.0.0 (FS_QoE_VR) | SA WG4 | draft TR | Approval | 6.7
SP-190335 | CRs to TS 26.114 on CVO corrections (Release 12 to Release 16) (CVO) | SA WG4 | CR pack | Approval | 12
SP-190336 | CRs to TS 26.114 on Update FLEX FEC Usage and Reference (Release 13 to Release 16) (VTRI_EXT) | SA WG4 | CR pack | Approval | 13
SP-190337 | CRs to TS 26.114 & TS 26.346 on Technical Enhancements and Improvements Rel-15 (Release 15) (TEI15) | SA WG4 | CR pack | Approval | 15
SP-190338 | CRs to TS 26.445 & TR 26.952 on Alternative EVS implementation using updated fixed-point basic operators (Release 16) (Alt_FX_EVS) | SA WG4 | CR pack | Approval | 16.4
SP-190339 | CRs to TS 26.114 (Release 16) (MTSI_eMHI, TEI16, 5G_MEDIA_MTSI_ext, E2E_DELAY) | SA WG4 | CR pack | Approval | 16.4
SP-190340 | CRs to TS 26.347 & TS 26.348 (Release 16) (MC_XMB) | SA WG4 | CR pack | Approval | 16.4
SP-190341 | CRs to TS 26.238 & TR 26.939 (Release 16) (E-FLUS) | SA WG4 | CR pack | Approval | 16.4

## Slide 41
Annex 1: List of some key abbreviations in the SA4 area

## Slide 42
ABNF Augmented BNF (Backus-Naur Form)
AMR Adaptive Multi Rate (– Narrowband)
AMR-NB Adaptive Multi Rate – Narrowband
AMR-WB Adaptive Multi Rate – Wideband
API Application Programming Interface
APN Access Point Name
AVC Advanced Video Coding
AVP Audio-Visual Profile
AVPF Audio-Visual Profile with Feedback
CEN Comité Européen de Normalisation (European Committee for Standardization)
CL Cross-check Laboratory
CLUE ControLling mUltiple streams for tElepresence
CMR Codec Mode Request
CRC Cyclic Redundancy Check
CTM Cellular Text Telephone Modem
DANE DASH-Aware Network Element
DASH Dynamic Adaptive Streaming over HTTP
DDF Device Description Framework
DTMF Dual-tone multi-frequency
DTX Discontinuous Transmission
ECN Explicit Congestion Notification
eCall Emergency call from a vehicle, supplemented with a minimum set of emergency related data (MSD)
EEP Equal Error Protection
EPS Evolved Packet System
EVS Enhanced Voice Service
FB Fullband (up to 20 kHz)
FDT File Delivery Table
FEC Forward Error Correction
FER Frame Erasure Ratio
FLUTE File deLivery over Unidirectional Transport
GAL Global Analysis Laboratory
HDR High Dynamic Range
HEVC High Efficiency Video Coding
HLG Hybrid Log Gamma
HMD Head Mounted Display
HRTF Head-Related Transfer Function
HTML5 Hypertext Markup Language version 5
HTTP Hypertext Transfer Protocol
HDTV High Definition Television
IVS In Vehicle System, or Improved Video Service
JBM Jitter Buffer Management
LL Listening Laboratory
PD Permanent Document. These are used in SA4 to collect key agreements along the work. They are provided as Tdocs with PD version number associated (in the Tdoc Title with v. 1.0 indicating finalized document) and editor appointed.
PSAP Public Service Answering Point
PSNR Peak Signal-to-Noise Ratio
PSS Packet Switched Streaming
QCI QoS Class Identifier
QoE Quality of Experience
QoS Quality of Service
RTCP Real-time Transport Control Protocol
RTP Real-time Transport Protocol
RTSP Real Time Streaming Protocol
SAND Server and Network Assisted DASH
SDP Session Description Protocol
SDTV Standard Definition Television
SFR Syndicated Feed Reception
SID Silence Descriptor
SHVC Scalable High Efficiency Video Coding
SQ Speech Quality (SA4 SWG)
SRVCC Single Radio – Voice Call Continuity
SS Surround Sound
STMR Sidetone Masking Rating
SVC Scalable Video Coding
SVG Scalable Vector Graphics
SWB Super Wideband (up to 16 kHz)
TG Timed Graphics
TFO Tandem Free Operation
TMMBR Temporary Maximum Media Bit-rate Request
UAProf User Agent Profile
VR Virtual Reality
WB Wideband (up to 8 kHz)
XML eXtensible Markup Language
XR eXtended Reality
MANOVA Multivariate Analysis of Variance
MBS Multicast-Broadcast-Streaming (SA4 SWG)
MCPTT Mission Critical Push To Talk over LTE
MPD Media Presentation Description
MPEG Moving Picture Experts Group (of ISO/IEC)
MSD Minimum Set of Data
MTSI Multimedia Telephony Service for IMS
MVC Multi-view Video Coding
NB Narrowband (up to 4 kHz)