## Slide 1: TSG SA Chair’s Report to TSG RAN
Georg Mayer 3GPP TSG SA Chairman
3GPP TSG SA Meeting #85
17-20 September 2019, Newport Beach, USA SP-190676
Revision of this will be contributed to RAN as RP-191626

## Slide 2: Current Release Schedule Overview (SA/CT)
SA#84
Q2/2019
SA#85
Q3/2019
SA#86
Q4/2019
SA#87
Q1/2020
SA#88
Q2/2020
SA#89
Q3/2020
SA#90
Q4/2020
SA#91
Q1/2021
R16 stage 2
freeze
R16 stage 3
freeze
R16 code
freeze
R17 stage 1
freeze
R17 stage 2
freeze
R17 stage 3
freeze
R17
stage 1
~ 80%
SA#92
Q2/2021
RAN/SA
Rel-17
day
RAN
Rel-17
day
Rel-17 Schedule
(preliminary)
Rel-17
timeline
fix
Rel-16 Schedule
R18
stage 1
Initial input
Rel-18
(unknown)
Rel-17 Planning
exceptions
start/ ongoing:
S1 normative
S2 studies
SA#93
Q3/2021
R17 code
freeze
9/19
12/19
3/20
6/20
9/20
12/20
3/21
9/21
6/21
6/19
SA#94
Q4/2021
12/21

## Slide 3: SA-RAN Rel-16 Coordination (SP-180581, SA#80)
SA Area | Name | RAN Area | Action
FS_5G_URLLC, FS_Vertical_LAN, cyberCAV | Enhancement of URLLC supporting in 5G, 5GS Enhanced support of Vertical and LAN Services | eURLLC, NR-U, Industrial IoT? | Coordination needed
FS_eV2XARC | Architecture enhancements for support of advanced V2X services | NR V2X | Coordination needed SA#84 status report: SP-190394
FS_eLCS, 5G_HYPOS | Study on Enhancement to the 5GC location services, New WID on 5G positioning services | NR Positioning | Coordination needed
FS_RACS | UE capability signalling optimization | UE Capabilities | Coordination needed SA#84 status report: SP-190511
FS_5GSAT_ARCH | Study on using Satellite Access in 5G | NTN | Coordination needed
FS_eNA | Enablers for Network Automation Architecture for 5G | RAN-centric Data Connection? | Alignment as needed
FS_5WWC | Study on the Wireless and Wireline Convergence Enhancement for the 5G system architecture | None | Alignment as needed
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | NBIoT, LTE-M | Alignment as needed
* Captured in WIDs

## Slide 4: Rel-17 Prioritization (Ongoing @SA#85)
…
To be updated on Tuesday Evening

## Slide 5: Issues for RAN (WGs) Action
None
Anything to highlight? To be updated on Tuesday Evening

## Slide 6: SA#85 tdocs 4 Discussion & Info
3GPP (TSG SA) Introduction (living document)
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190845.zip
  See slides 19 and 20 for RAN leadership
3GPP Improvement Suggestions (living document)
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190843.zip
Traceability of Work Items and Requirements
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190844.zip
3GPP (SA) Release Planning (living document)
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190675.zip
3GPP Liaison Persons (living document)
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190842.zip

## Slide 7: some more SA tdocs 4 Your Attention
SA1 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190797.zip
SA2 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190600.zip
SA3 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190715.zip
SA4 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190637.zip
SA5 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190717.zip
SA6 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190721.zip

## Slide 8: Thank You!
Georg Mayer
3GPP SA Chairman
mail: georg.mayer@huawei.com
phone: +43 699 1900 5758