## Slide 1
Puneet Jain
SA2 Chairman, Intel
SA2 Rel-17 Prioritization

## Slide 2: WIDs - IN
 | Target Study Completion | Total TU Requested in 2020 (Study + Normative) | Total TU after down scoping in 2020 (Study + Normative) | Jan, 20 #136AH | Feb, 20 #137 | Apr, 20 #138 | May, 20 #139 (last meeting for study ) | Aug, 20 #140 | Comment
Total TUs Available for Rel-17 work |  |  |  | 13.5 | 14.5 | 19 | 22 | 25 | 
FS_5GSAT_ARCH | Dec-19 | 4 | 1 + 3 |  | 1 |  | 1 | 2 | 
FS_eNA_ph2 | Mar-20 | 13.2 + 9.3 | 3.5 + 3.3 | 1 | 1 | 1.5 | 1.3 | 2 | 
FS_eNPN | Jun-20 | 11 + 6 | 7.5 + 4.5 | 1.5 | 2 | 2 | 2 | 2 | 1Qtr Exception
FS_MUSIM | Mar-20 | 5 + 2 | 4.5 + 1.5 | 1 | 1 | 1.5 | 1 | 1.5 | 
FS_enh_EC | Mar-20 | 8 + 7 | 6.5 + 6 | 2 | 2 | 2.5 | 3 | 3 | 
FS_5G_ProSe | Jun-20 | 15 + 8.5 | 9 + 6.5 | 2 | 2 | 2 | 3 | 2 | 1Qtr Exception
FS_5MBS | Jun-20 | 18 + 12 | 12.4 + 8 | 2 | 2 | 3 | 3 | 2 | Cut atleast 2TU, 1 Qtr exception
FS_eNS_ph2 | Mar-20 | 4 + 3 | 4 + 3 | 1 | 1 | 1 | 1 | 3 | No downscoping
FS_eV2XARC_ph2 | Jun-20 | 4 + 2 | 4 + 2 | 1 | 1 | 1 | 1 | 2 | No downscoping
FS_IIoT | Mar-20 | 6 + 5.5 | 2 + 3.5 | 1 | 1 | 1 | 1 | 1.5 | 
5G_AIS | Mar-20 | 2 | 2 |  |  |  | 1 | 1 | 
TU Available for IN* items |  |  |  | 1 | 1.5 | 3.5 | 3.7 | 3 | 
NOTE: TU allocation per meeting is shown as an example. Each WID be allocated at minimum requested TUs but TU allocation per meeting may change.

## Slide 3: Way Forward
Reduce 2 TUs from FS_5MBS study phase.
Determine whether FS_eNS_ph2, FS_eV2XARC_ph2 needs to be down scoped.
Agree that FS_eNPN, FS_5G_ProSe and FS_5MBS will be granted 1Qtr exception.
  Agree that at maximum 1 Qtr exception will be granted.
Determine additional Available TU to be allocated to which IN* item.
  There is scope to add only 1 IN* item unless further down scoping of IN items is undertaken.

## Slide 4
Thank You!