3GPP TSG SA#86														SP-191290

Sitges, Spain, 10-13 December 2019

Source: 	China Mobile (Moderator)

Title: 	Revised FS_UPCAS Work Tasks

Agenda item: 	7.3

SA WG2 Meeting #135	S2-1910838

14 - 18 October, 2019, Split Croatia	(e-mail revision 1 of S2-1910536)

Source:	China Mobile (Rapporteur)

Title:	FS_UPCAS Work Tasks

Document for:	Discussion and Agreement

Agenda Item:	N/A

Work Item / Release:	FS_UPCAS/ Rel-17

Abstract of the contribution: This paper proposes the break-down of objectives of FS_UPCAS into a set of Work Tasks with granular TU estimate per Work Task.

1	Background

At SA #85, it was agreed to breakdown objectives of FS_UPCAS into Work Tasks with TU estimates (study phase and normative phase) for each work task (see SP-190949).

The FS_UPCAS SID can be found in SP-190187.

2.	Discussion

Editor’s Note: Work Task Description should correspond to objectives in SID. One objective may be further broken into Work Tasks.

Editor’s Note: Work Task may or may not directly translate into a Key Issue in a TR.

NOTE 1: Total SA2 TU estimates originally reported for FS_UPCAS were 10+7 (see S2-1908590).  These estimates have now been reduced to 9+5 based on assumption that the modules of UP can be identified at the beginning.

Table 2-1: Work Tasks for FS_UPCAS

| Work Task ID | Work Task Title | Work Task Description | RAN Dependency | TU Estimate (Study + Normative) 5 (3.5+1.5) | Inter Work Tasks Dependency Editor’s Note: This column should highlight if WT#x is self-contained, or is depended on completion of other WTs |
| --- | --- | --- | --- | --- | --- |
| WT#1 | Modular design of User Plane (UP) | Identify the UP features that can be individually managed (i.e. with specific characteristics) and deployed in UPF(s). It is important to allow deployments where User Plane handling can be made modular in order to be able to dynamically insert in the data path of a PDU Session functionalities able e.g. to monitoring traffic, do DPI, NAT. | No | 3+1 | WT#1 is self-contained |
| WT#2 | Investigate UPF architecture support for modular deployments | To support modular deployments and specific management characteristics identified in WT #1: define the usage of UPF services. CT4 will evaluate and determine the best solution of UPF services as compared with existing architecture (evolution of N4/PFCP constructs such as PDR, FAR … is a potential solution) | No | 0.5+0.5 | Depends on WT#1 |