| STF 576 - Progress Report for ETSI |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Presented to ETSI meeting | MTS #79 |  | Author: | Mr. Michele Carignani |  |
|  |  |  | Date: | 23/12/2019 |  |
| Doc ref | MTS(20)079028 |  | Version | 1.0 |  |
| STF | 576 |  | STF leader | Mr. Michele Carignani |  |
| TB/WG | MTS |  | TB responsible | Mr. Dirk Tepelmann, Mr. Dieter Hogrefe |  |
|  |  |  | Administrator | Ms. Elodie Rouveroux |  |
| STF title: | Survey of current work and definition of a methodology for specification and testing of RESTful APIs |  |  |  |  |
| Milestone | A |  | Status | Covers the period until (cut-off date) | 31/01/2020 |
|  |  |  | Template |  |  |
| Objective | Tasks 1, 2 and 3 completed. Early draft DEG/MTS-203647 available for review. Progress Report A approved by TC MTS#79. |  |  |  |  |
| Achieved | Yes | Indicate whether the objective has been achieved |  |  |  |
|  |  | If the objective is not achieved, give a short explanation in the “remarks” |  |  |  |
| Remarks |  |  |  |  |  |
| Achieved dates |  |  |  |  |  |
| Template | Draft report | TB approval | ETSI approval |  |  |
| 23/12/2019 | 28/01/2020 | 29/01/2020 |  |  |  |

# Executive summary

STF 576 is tasked to conduct a survey of current practices of RESTful APIs standardization activities and to develop a Guide presenting a unified methodology.

Milestone A includes the results of work done in Tasks T1, T2 and T3 which has been successfully executed by STF 576 in the foreseen timeframe and with the planned resources.

As a result of the work developed an early draft of ETSI EG 203 647 has been contributed to MTS #79 plenary meeting. The draft contains the foreseen structure of the document and the result of the analysis of the base documents.

No changes in the work plan are envisioned or needed at the moment of writing he present report. Some considerations on the risks are collected in Section 5, together with proposals and recommendations to TC MTS in order to mitigate them.

In particular, a proposal for opening public read access to the work are is submitted for approval and a recommendation to issue Liaison statements towards the stakeholders in ETSI.

# Introduction

STF 576 work plan presents three major stages: (1) a preparatory stage to survey current work and to collect needed documentation. (2) A second stage to develop a unified methodology, while deriving examples and documentation for the users. (3) A third stage to collect feedback, disseminate the work done and finalize the documentation for easy adoption of the guide.

The present document reports on the activities executed in the first stage of the work, corresponding to the Tasks T1, T2 and T3 which resulted in the availability of a first early draft of the target deliverable as defined in Milestone A.

# Contractual milestone

Milestone A requires the following:

- Tasks 1, 2 and 3 completed,

- Early draft DEG/MTS-203647 available for review,

- Progress Report A approved by TC MTS#79.

Regarding Task T1 “ground setting”, the objectives has been completed as per the following:

- Terminology, Scope of the work, Fundamental references and Target audiences has been clarified and a proposal in present in Draft v0.0.1 of EG 203 647, together with the summary and structure of the deliverable,

- After a first review of the base documents, the team prepared a form to collect information from the documents in a structured manner,

- A questionnaire for a Survey has been prepared that enabled a successful launch of the Survey.

Regarding Task T2 “Survey and collection of current Activities inside and outside ETSI”, the following results has been achieved:

- A detailed analysis and report of basic documents, including (but not limited to):

  - 3GPP

  - ETSI TC SmartM2M and OneM2M Partnership Project

  - ISG NFV

  - ISG MEC

  - ISG CIM

  - OSG OSM

A set of formalized reports shared in the STF work area to serve as a knowledge base for the development of the Guide,

A report of the main features of each base specification in Clause 8 o Draft v0.0.1 of EG 203 647.

Regarding Task T3 “Report knowledge base gathered in Task 2”, the task is completed:

- Compilation, in a unified manner, of information collected from the different groups and initiatives into the target deliverable is now available in the Early Draft (v0.0.1) of the target deliverable.

# Progress of the work

As detailed in Section 3, all planned objectives for STF 576 has been achieved. Activities have been executed by means of meetings (both remote and face to face) and autonomous tasks executed remotely.

A total of 4 remote meetings and 1 face to face session (of 5 days) has been held.

The review of base documents, analysis, collection of relevant information and report in both schematic format and prose have been dealt by splitting the responsibilities on groups and documents between the companies involved in the tasks according to the work packages allocation agreed in the Preparatory Meeting.

During the Face to Face session (held in ETSI premises in November 2019), the whole team have been collaborating on reviewing the analysis of base documents (mainly dealt with remotely) and categorizing the topics to be included in the target deliverable.

Based on this list, a questionnaire has been prepared in order to clarify and expands topics not clear to the experts. Moreover, a detail plan for the preparation and execution of the survey has been drafted, including the organization of an open webinar to allow participants of the survey to be presented with the aggregated results. The results have been successively contributed to TC MTS for information and further discussion.

Finally, in this first phase of the work, the structure of the target deliverable has been prepared and each section has been filled with a brief description of the expected content. Each expert has been assigned with a set of sections on which he or she has responsibility for.

The actions in preparation of MTS #79 meeting have been planned as well as the logistic information for the second face to face session, which is planned to be held in Göttingen from 2 to 5 of March 2020.

# Assessment of technical risk, difficulties encountered/expected, unresolved issues

Engagement and effective exchange with relevant standardization groups at ETSI will be key to the successful adoption of EG 203 647 in standardization practices.

In this regard, a risk has been identified in lack of or ineffective exchanging with such groups. In particular, the turnout of participation to the open Survey prepared and communicated by STF 576 showed a small number of delegates interested in this work or willing to collaborate. Nevertheless, the contribution and participation in the survey and the following webinar by the before-mentioned delegates has been significant, especially since the participant play key roles of Rapporteur-ship or Chairmanship in some of the targeted groups.

To mitigate the issue, STF 576 will plan communication activities and easy access to the documentation and to interact with the team.

At TC MTS, STF 576 recommends the usage of Liaisons to officially communicate on the present work and raise attention and feedback.

# Proposed changes in the STF work plan

No changes proposed to the work plan.

# Resources requirements

No new unplanned resources required.

# Changes in the STF Team

No changes in the STF Team.

# Meetings/events attended on behalf of the STF

Joint meeting with ISG MEC

- ISG MEC #20 Plenary, held in Sophia Antipolis, where the STF experts introduced the work and EG 203 647

STF Remote meetings

- Meeting #1, held remotely on 17/10/2019

- Meeting #2, held remotely on 29/10/2019

- Meeting #3, held remotely on 16/12/2019

- Meeting #4, held remotely on 16/01/2020

STF Face to Face meetings

- From 11 to 15 November 2019, in ETSI Premises, Sophia Antipolis, France

# Meetings/events planned to be attended

| Date | Place | TB/Orga | Event description | Reason to attend | Expert(s) |
| --- | --- | --- | --- | --- | --- |
| 28/01/2020 | Sophia Antipolis, FR | TC MTS | Plenary Meeting #79 | Report and approval on Milestone A | All |
| 10/02/2020 | Sophia Antipolis, FR | ISG MEC | Plenary Meeting #21 | Presentation of status update | Michele Carignani |
| 17/02/2020 | Sophia Antipolis, FR | ISG NFV | Plenary Meeting #29 | Presentation of work | Philip Makedonski, Michele Carignani |
| 02/03/2020 | Göttingen, DE | STF 576 | Face to face session #2 | Development of Tasks 4,5. Planning of Task 6. | All |
| 12/05/2020 | Budapest, HU | TC MTS | Plenary Meeting #80 | Report and approval on Milestone B | All |

# STF communications, presentations, promotion, inside and outside ETSI, WEB pages

A significant number of communication initiative have been put in execution or planned by STF 576, given the importance of collaboration with the different stakeholder, with a particular focus on ETSI groups:

- The STF Website public website has been made available at the following URL:

  - https://portal.etsi.org/STF/STFs/STF-HomePages/STF576

- A presentation to introduce the team and the scope of work has been brought to ISG MEC during the Plenary meeting #20. The presentation is contributed as document number MECDECODE(19)000078 and is available at the following URL:

  - https://docbox.etsi.org/ISG/MEC/DECODE/05-CONTRIBUTIONS/2019//MECDECODE(19)000078_STF_576_-_Survey_and_guidance_on_RESTful_API.pptx

- A Survey has been published and communicated on 17/12/2019 (with a reminder sent on 13/01/2020) to the following groups:

  - ISG MEC

  - ISG NFV

  - 3GPP CT and SA groups

  - OneM2M and ETSI TC SmartM2M

  - TC MTS,

  - ISG CIM,

  - ISG ZSM,

  - OSG OSM.

- The Survey has been made available through the SurveyMonkey service provided by ETSI at the following URL:

  - https://www.surveymonkey.com/r/5X3NRTW

- The results of the survey have been presented through the means of an open Webinar, the details of which have been communicated to groups and individuals who took part in the survey. The webinar has been made available through the GotoWebinar service provided by ETSI at the following URL:

  - https://attendee.gotowebinar.com/register/8895577238385756685

- A public documentation portal and collaborative wiki on RESTful activities in ETSI will be developed (tentatively at rest.etsi.org), pending approval from TC MTS;

- Participation in other ETSI meetings is foreseen;

- Publications as scientific papers or articles will potentially be developed;

- Publication of the contents of the working area of the STF on the ETSI Forge, pending decision from TC MTS.

# Technical advice required from the reference Technical Body

Request for publication of STF Working Area at ETSI Forge

STF 576 identifies the successful and timely exchange with ETSI groups and delegates as a key enabler of the major benefits of the development of the Guide on RESTful APIs.

In this regard, feedback should be received as soon as possible, also given the deadline set for the Milestones of the STF, which may not allow to process all feedback after delivery of new Drafts of the target deliverable.

Therefore STF 576 requests TC MTS approval on making the repository of the workspace publicly visible and accessible for feedback by ETSI delegates.

The working area of STF 576 is currently only accessible by STF members and is available as a repository hosted at ETSI Forge at the following location:

https://forge.etsi.org/rep/stf/stf-576/mts-203647-methodology-for-restful-apis-specifications-and-testing

Before publication, information about ETSI copyright and reserved rights will be clearly added to the repository in the same form as they are present in any ETSI deliverables.

ETSI delegates will be able to effectively collaborate with the STF by reporting requests and asking questions directly through the repository, easing the collaboration of delegates as well as lowering the overhead for the STF.

Evaluation of formal liaisons towards selected ETSI bodies and groups

The STF proposes to TC MTS to evaluate sending Liaisons statements to relevant groups, to raise awareness on the present work and to trigger the feedback loop, also to plan future editions of the target deliverable.

# Status of the deliverables

ETSI EG 203 647

Early Draft v0.0.1 available on the ETSI Portal at https://docbox.etsi.org/MTS/MTS/07-Drafts/00203647/MTS-203647v001.docx.

The working area of STF 576 is hosted at ETSI Forge at the following location:

https://forge.etsi.org/rep/stf/stf-576/mts-203647-methodology-for-restful-apis-specifications-and-testing

The working area contains:

- Reports on the base documents and

- Markdown sources used for the internal drafting of the STF.

# Next report

The next report is scheduled for: 15/05/2020

# Any other business

NA